|  | ToR STF 446 (TB MTS) |
| --- | --- |
|  | Version: 0.4 |
|  | Author: Gyorgy Rethy – Date: 21 October 2011 |
|  | Last updated by: Alberto Berrini– Date: 2 April 2012 |
|  | page 1 of 10 |

Terms of Reference for Specialist Task Force STF 446
(TB MTS) on ”TTCN-3 evolution – continuation in 2012”

Document status

| Status of these ToR | MTS(11)0086r1 and Board#85. Funding limitation as in §3.7.3 |
| --- | --- |
| Work Items approved | Approved by MTS |

# Reasons for proposing the Specialist Task Force (STF)

The third generation of the standardised testing language, known as TTCN-3 has intensively been developed by ETSI during the last years and by today (end of 2011) it consists of 14 documents, altogether around 1300 pages. The language is also an ITU-T recommendation (Z.140 and Z.160 series). By now TTCN-3 is exceptionally used as the formal specification language of standardized test suites and has also become a significantly important testing technology with high deployment at various ETSI member companies or even the major testing technology at some of the ETSI industrial members. Significant number of test tool implementations is known (at least 7 commercial tools and 2 internal tools of ETSI industrial Members exist). These facts indicate the high interest and use of the language that is reinforced by the fact that new CRs, either requesting new features or reporting defects are continuously received. At the time of writing this ToR there are 30 open CRs and according to the many-years experience at least another 30 CRs may be expected until the new STF starts.

TTCN-3 has an important role in standardization. Several standards have been developed and being developed by 3GPP, ETSI TBs INT (TISPAN), ERM, and ITS, OMA, the WiMAX Forum and the TETRA Association are using TTCN-3 as the basic specification language. 3GPP is using TTCN-3 for UE conformance tests from Rel. 8 and onward to LTE and VoLTE, for IMS call control and supplementary services. 3GPP requires short response times to requirements and defect reports and an up-to-date version of the standard per half year periods. ETSI INT (TISPAN) is using TTCN-3 for NGN supplementary service and interworking testing. Furthermore TB ITS runs projects under the umbrella of the EC ICT Standardisation Work Programme 2010 – 2013. TC ITS test specification projects are going to use TTCN-3 as their choice for the testing language. Along with this, a number of extension and maintenance requests arise. Furthermore, 3GPP is asking MTS to provide continuous maintenance of the language and to make available two TTCN-3 language releases per year to assure tool support for 3GPP-requested new language features: interim versions in summer and approved versions end of the year.

TTCN-3 is also established in other industries like the automotive, medical equipment manufacturing, finance, power transmission, railway systems.

TTCN-3 is an evolving language. As the use of TTCN-3 expands, users are requesting for new language features as well as commenting on the language, expecting improvements and maintenance of the standards. Currently we can also see significant user demand to increase the abstraction level of the test case specifications by using higher abstraction level graphical representation formats. There also exist several tools which are using TTCN-3 as their output format in advanced testing technologies, like model based testing.

TB MTS is committed to keep the language powerful, up-to-date, well maintained and easy-to-use. A change request procedure is in place and exploited by the users’ community. While the significant part of the backlog of issues will be resolved in STF 430, the running TTCN-3 language maintenance project, additional requested extensions of TTCN-3 are to be addressed in 2012 as well as outstanding CRs (both left-over and new ones). TTCN-3 is the key testing technology in 3GPP and OMA, and this STF is needed to make TTCN-3 efficiently applicable for ETSI test suites and to effect the timely implementation of a number of outstanding extensions requests and related maintenance issues.

## Overview of the proposal

### Purpose of the work

The purpose of the TTCN-3 evolution work is to support the users by maintaining the high quality of TTCN-3 language standards. In particular, 3GPP requests continuous maintenance of the language and more frequent (per half a year) updates of the standards affected by 3GPP requirements.

The STF achieves this by handling the TTCN-3 CRs reporting defects, requesting clarifications and new features and implement the solutions in the related ETSI standards. The STF prepares and makes available a mid-year interim version for 3GPP utilization. The purpose of this STF is also to co-operate with STF160 and STF by providing clarifications on the TTCN-3 language, standardized tool interfaces and the use of TTCN-3. It is also the task of this STF to resolve CRs submitted to the TTCN-3 reference test suite framework. See details in clause 1.2.1.

### Relation with the ETSI strategic objectives

This STF directly supports the ETSI strategic objectives 3rd Generation partnership, "Interoperability and Testing" and "Next Generation Networks (NGN)".

### Market impact, benefits to be gained

Strategic importance behind the work: the decision of 3GPP RAN5 to move to TTCN-3 from Release 8 onwards, including LTE and VoLTE and TB TISPAN to develop NGN test suites in TTCN-3 triggered a continuous need to address various TTCN-3 extensions to increase the applicability of TTCN-3 for 3GPP. In addition, new requests are being expected along the application of TTCN-3 for mobile service enabler testing by OMA.

### Interest of ETSI Members and other stakeholders

Today 3GPP, INT, ITS, OMA, Wimax Forum and the TETRA Association are using TTCN-3 for their conformance, interoperability and benchmarking test suites development and TB ITS is going to start deploying it. As the result, the biggest potential stakeholders are the mobile telecommunication community represented by 3GPP and OMA: operators, network and user equipment manufacturers and test equipment manufacturers but also equipment providers from the intelligent transport sector.

The above stakeholders require that they requirements are supported by tool vendors in a timely fashion, which, in case of new language features and corrections demand that the issues raised are discussed, resolved and implemented in the relevant ETSI standard in due time, leaving also time for implementation.

### Relation with other activities within ETSI and/or related organizations

TTCN-3 is THE standard programming language used by all ETSI TBs producing conformance test suites. It is also used for benchmarking test suites, interoperability test suites and interworking test suites.

### Priority within the TB

This NEW STF proposal has a HIGH priority in order to enable the further spread of TTCN-3 in 3GPP, ETSI, OMA and other bodies and to response to user requirements in a timely fashion.

### Motivation why the work cannot be performed within the TB

The eight parts and 6 extensions mentioned in clause 3.14 are of high importance, they require an intensive effort to analyse the requests and change requests captured in the Mantis CR system for TTCN-3 and keep synchronized when resolving and deploying the requested changes and extensions. The nature of the work (developing programming languages, compiler technology, interworking of different notation languages, coding technologies) requires mixed expertise that is partly available at universities and research institutes that do not have the financial means for merely voluntary contributions. Only by concerted efforts the changes can be implemented within the time period required by the users, as 3GPP and OMA.

The continuation work for TTCN-3 is needed because of the following reasons:

- There are several requests for new TTCN-3 language extensions driven by the user community:

- The implementation of the new additions to TTCN-3, published by lately may require further clarifications, which will result in new CRs

- Resolving the CRs require time: careful discussion of the possible alternative solutions (in some cases involving the tool vendors), agreeing the solution, and careful wording it in the effected standards. Therefore not all CRs (especially those received in the 2nd half of 2011) can be resolved by STF 430 (TTCN-3 evolution 2011).

- TF160 asks for interim versions in the future: two releases of TTCN-3 per year, which have to be edited and coordinated

### Support from ETSI Members

The following ETSI Members support the creation of an STF to produce the deliverables listed in §3.14:

| ETSI member | Name | Role | Motivation |
| --- | --- | --- | --- |
| Telefon AB LM Ericsson | Dr. Gyorgy Rethy | Ericsson Test Competence Centre, Product Manager | TTCN-3 is extensively used and plays a strategic role in all phases of product development. Handling of user requirements in a due timeframe is essential. |
| Telecom Italia | Giulio Carmelo Maggiore | Operator | TTCN-3 promotion and use for increasing the quality of products release in the network |
| Institut fuer Informatik, Universitaet Goettingen | Dieter Hogrefe |  | The University of Gottingen is interested in the further development of TTCN-3, because we are involved in several research and development projects where testing with TTCN-3 plays a central role. TTCN-3 can only keep such a central role, if TTCN-3 is continuously maintained and adapted to the new challenges of testing. |
| Fraunhofer FOKUS | Ina Schieferdecker | Competence Centre on Modelling and Testing, Director | TTCN-3 plays a central role in our R&D projects and in our training programs. |
| Testing Technologies | Theofanis Vassiliou-Gioles | CEO | For Testing Tech, being one of the main TTCN-3 tool provider the maintenance is crucial for it's success and TTCN-3's success at it's customers and users. Continuous development and enhancement of the language is one of its main USPs |
| OU Elvior | Dr. Andres Kull | CEO | Elvior as TTCN-3 tool provider is interested in continues maintenance and development of TTCN-3 standard. Resolving CRs raised by users is essential for our customers and important for spreading the standard over different user domains. |
| MTP | Raquel Jimenez Garrido | Network Services Manager | MTP as TTCN-3 tool provider and user, believe that the maintenance and spread of TTCN-3 is very important in the current market. |

The common motivation of the supporting organizations is to increase the overall use of TTCN-3 and respond to user requirements and improvement proposals duly and timely.

The ETSI Members supporting the creation of the STF are prepared to provide the following voluntary contribution:

- Telefon AB LM Ericsson: input in form of TTCN-3 CRs, providing voluntary resource in addition to MWP STF resources, consultation in cases when the STF requests that for CR resolution, participation in Steering Committee, review of documents

- Telecom Italia: participation in Steering Committee.

- Institut fuer Informatik, Universitaet Goettingen: input in form of TTCN-3 CRs, providing voluntary resources in addition to MWP STF resources for reviewing the draft documents, participation in TTCN-3 Steering Committee

- Fraunhofer FOKUS: Input in form of TTCN-3 CRs, providing voluntary resources in addition to MWP STF resources for reviewing the draft documents, participation in TTCN-3 Steering Committee

- Testing Technologies: Input in form of TTCN-3 CRs, providing expert for STF work, consultation in cases when the STF requests that for CR resolution, participation in TTCN-3 Steering Committee

- Elvior: ,Consultation in cases when the STF requests that for CR resolution and participation in TTCN-3 Steering Committee.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

The TTCN-3 language extension and maintenance work will comprise the following tasks:

Review and resolve open change requests reporting technical defects or requesting clarifications.

Develop proposals for language extensions requested by 3GPP, OMA, ETSI members and the TTCN-3 community and consent the solution with the contributor(s).

Implement agreed solutions.

Manage the change request (CR) process.

Manage the interim version and the version for approval.

Analyse results of the TTCN-3 conformance test suite for potential needs for clarification in TTCN-3 and derive CRs where needed.

Present the TTCN-3 standards’ status and the work of the STF at the TTCN-3 User Conference 2012 and at ETSI MTS meetings.

The CRs can be reviewed via http://t-ort.etsi.org/view_all_bug_page.php.

### Outcome of the STF

New versions of ETSI standards specifying the TTCN-3 language, interworking with other languages, language extensions and test tool architecture.  See details in clause 3.14.

# Consequences if not agreed:

The further adoption in ETSI, TTCN-3 to 3GPP and OMA needs and the tool support of their requirements in due time will be put at risk, if this work is not done. As tool support of the required features is dependent on the standardization of the features, not agreeing this proposal would have an unfavourable effect on the above domains directly. Also, the uptake and usefulness of the language will be adversely affected, thus jeopardizing ETSI’s significant contribution to this work.

Also, a number of proposed extensions are CRed by ETSI member companies, which actively use TTCN-3. If these are not addressed within a limited amount of time, tool-specific solutions do appear that endanger the compatibility and re-usability of the TTCN-3 code base. Possible misinterpretation of the standard may lead to differing tool implementations; deployment of standard test suites developed by the TBs listed in clause 3.3 could suffer from this, and not agreeing this proposal would prevent resolving this kind of problems in a timely fashion.

# Detailed description:

## Subject title:

TTCN-3 Evolution continuation.

## Reference Technical Body:

TB MTS.

## Other interested TBs (if any):

3GPP, TC INT, TC BRAN, TC ITS These TBs use TTCN-3 as their test suite development language.

WiMAX Forum is using TTCN-3 to develop and maintain a conformance and interoperability test suite.

OMA is using TTCN-3 to develop and maintain conformance test suites.

TETRA Association is using TTCN-3 to develop and maintain conformance test suites.

## Steering Committee

The MTS Committee has established a TTCN-3 Steering Group for the direct steering of TTCN-3 evolution, maintenance and extension that will closely follow the progress of this STF. The work status is reported to TB MTS at each session of STF (by mail correspondence on the MTS-GEN mail exploder list). Outputs will also be reviewed and approved by TB MTS. It is very likely that some active TB MTS members will apply to be involved in this STF and will hence be in direct contact with TB MTS via the usual communication means (MTS-GEN mailing list, MTS face-to-face meetings, conference calls). Support from the CTI department will also be requested and is seen as being vital to the success of this work.

## Target date for the start of work:

April 2012.

## Duration and target date for the conclusion of the work (TB approval):

Final drafts: December 2012, approval of deliverables and final report: 1Q2013.

## Resources required and agreed

Total resources required: 83 days, 2 travel expenses within Europe and 1 travel expense outside of Europe (TTCN-3 User Conference 2012), during 2012.

### Experts manpower required

Total manpower required: 83 remunerated working days (80 days for CR resolution and drafting resolution text + 3 days for project management and attending meetings). As minimum 3 experts are needed but 4 is preferable. Voluntary contribution provided by MTS members (estimated 15 days) and by STF experts, as much as necessary (5 working days per expert is estimated for drafting deliverables).

### Travel cost required:

Expected travel cost 3,8 k€, to attend the following meetings:

- Reference TB, Steering Group meetings (2 travels within Europe):		2 * 1 000  €

- Presentation at the TTCN-3 User Conference 2012 (1 travel outside Europe):		1 800  €

### Funding agreed by the Board

A total funding of 40 200 € has been agreed by the Board, corresponding to a total of 83 working days (including 16 days voluntary) and 600 € travel, according to the preliminary information provided by TC MTS for the consultation on the 1st allocation of the ETSI budget.

These ToR have been submitted after the end of the consultation and require additional resources that must be provided as voluntary contribution.

### Other cost:

None.

## Experts qualification required, mix of skills

The following experts are required to perform the work. The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

- Number of experts required: 3-4

- Relevant expertise required:

Professional skills in TTCN-3.

At least 1 expert by area with the following skills: ASN.1, IDL, XSD and XML.

Skills in testing (conformance, interoperability, performance and load etc.) is required.

Skills in compiler theory and technology is appreciated.

Additional skills in mobile telecommunication technologies would be appreciated.

Support from the CTI will be vital to the success of this work.

- Period over which the experts are required and duration of the secondment: during 2011, according to the STF session plan.

## Scope of Terms of Reference:

See Clause 1.

## Organization of the work in tasks and/or phases:

The work will be organized in sessions located in ETSI or premises of the STF members if that allows for an efficient treatment of the work. As the STF duration will not exceed 12 months no phases are required.

## Validation

Not applicable.

## Related activity in other bodies and co-ordination schedule

The STF should co-ordinate with:

- ETSI TBs such as INT, ITS and 3GPP, in particular with STF 160;

- OMA, Wimax Forum & TETRA Forum (via ETSI CTI)

- ITU-T SG17 Q.6

- ISO/IEC

## Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status | Date TB approval |
| --- | --- | --- | --- |
| RES/MTS-00107-1 T3 ed431 core | ETSI ES 201 873-1 TTCN-3 Core Language | v4.3.1 published, v4.3.2 available | 2011-06 |
| RES/MTS-00111-4 T3 ed421 OS | ETSI ES 201 873-4 TTCN-3 Operational Semantics | v4.2.1 published | 2010-07 |
| RES/MTS-00107-5 T3 ed431 TRI | ETSI ES 201 873-5 TTCN-3 Runtime Interfaces | v4.3.1 published | 2011-06 |
| RES/MTS-00107-6 T3 ed431 TCI | ETSI ES 201 873-6 TTCN-3 Control Interfaces | v4.3.1 published | 2011-06 |
| RES/MTS-00107-7 T3 ed431 asn1 | ETSI ES 201 873-7 TTCN-3 and the Use of ASN.1 | v4.3.1 published | 2011-06 |
| RES/MTS-00107-8 T3 ed431 IDL | ETSI ES 201 873-8 The IDL to TTCN-3 Mapping | v4.3.1 published | 2011-06 |
| RES/MTS-00107-9 T3 ed431 XML | ETSI ES 201 873-9 Using XML schema with TTCN-3 | v4.3.1 published, v4.3.2 available | 2011-06 |
| RES/MTS-00107-10 T3 ed431 DOC | ETSI ES 201 873-10 TTCN-3 Documentation Tags | v4.3.1 published | 2011-06 |
| DES/MTS-00112 | ETSI ES 202 781 TTCN-3: Static Test Configuration & Deployment | v1.1.1 published | 2010-08 |
| DES/MTS-00113ed111 | ETSI ES 202 782 TTCN-3 Language Extensions: Performance & real time testing concepts | v1.1.1 published | 2010-07 |
| RES/MTS-00123ed121 | ETSI ES 202 784 TTCN-3 Language Extensions: Advance parameterization | V1.2.1 published | 2011-05 |
| RES/MTS-00124ed121 | ETSI ES 202 785 TTCN-3 Language Extensions: Behaviour Types | V1.2.1 published | 2011-05 |
| DTR/MTS-00115 ed111 T3RefATS | ETSI TS 102 995 TTCN-3 Reference Test Suite | v1.1.1 published | 2010-11 |

## Work Items to be produced by the STF

The scope of the STF is the following 15 WIs, for TB approval:

| Work Item | Std code | Title |
| --- | --- | --- |
| RES/MTS-00201873-1 T3ed451 cor | ES 201 873-1 | TTCN-3 Edition 4.5.1: Core Language |
| RES/MTS-00201873-4 T3ed451 OS | ES 201 873-4 | TTCN-3 Edition 4.5.1: OS |
| RES/MTS-00201873-5 T3ed451 TRI | ES 201 873-5 | TTCN-3 Edition 4.5.1: TRI |
| RES/MTS-00201873-6 T3ed451 TCI | ES 201 873-6 | TTCN-3 Edition 4.5.1: TCI |
| RES/MTS-00201873-7 T3ed451 asn1 | ES 201 873-7 | TTCN-3 Edition 4.5.1: the use of ASN.1 |
| RES/MTS-00201873-8 T3ed451 IDL | ES 201 873-8 | TTCN-3 Edition 4.5.1: IDL |
| RES/MTS-00201873-9 T3ed451 XML | ES 201 873-9 | TTCN-3 Edition 4.5.1: the Use of XML |
| RES/MTS-00201873-10 T3ed451DOC | ES 201 873-10 | TTCN-3 Edition 4.5.1: T3Doc |
| RES/MTS-00112ed131 T3Ext_Conf | ES 202 781 | TTCN-3 ext: Configuration & Deployment support |
| RES/MTS-00113ed131 T3Ext_PrfRT | ES 202 782 | TTCN-3 ext: Performance and Real Time Test |
| RES/MTS-00123ed141 T3Ext_AdvP | ES 202 784 | TTCN-3 extension: Advanced Parameterization |
| RES/MTS-00124ed141 T3Ext_Behav | ES 202 785 | TTCN-3 extension: Behaviour Types |
| DES/MTS-00137ed121 T3ExtCntSig | ES XXX XXX | TTCN-3 extension: Continuous Signal support |
| DES/MTS-00138ed121 T3ExtAdvTRI | ES XXX XXX | TTCN-3 extension: Alt. SW testing support |
| RTS/MTS-00115ed121 T3refATS | TS 102 995 | Framework for TTCN-3 Ref test suite |

Revised WIs will be published only if any CR’s are accepted for implementation. If there are no CR’s, no revision will be produced.

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

All the new WIs above described will be produced by the STF team according the following schedule:

TB adoption of WI 	October 2011

Stable Draft 	December 2012

Draft for approval 	Jan 2013

TB approval 	Feb 2013

- Publication	May 2013

In addition, the STF will produce the following reports:

- Progress Report#1	September 2012	TB MTS#57

- Final Report 	March 2013 	TB MTS#58

# Performance indicators

- Contribution from the ETSI Members

  - Voluntary work of experts provided free of charge in form of CRs being provided and CR resolutions being reviewed

  - Steering Group meetings during TB MTS meetings or on a need basis

  - Contribution from other ETSI TBs

- Interest from stakeholders other than ETSI Members

  - Number of TTCN-3 Change Requests

  - Liaison activities performed by the STF (e.g. workshops/Plugtests/conferences/events)

  - TTCN-3 tools implementing newest TTCN-3 releases

- Quality of deliverables

  - Approval of deliverables from the Reference TB according to schedule

  - Respect of time scale, with reference to start/end dates in the approved ToR

  - Application of the ETSI drafting rules

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 14 Oct 11 | Gyorgy Rethy | draft |  |
| 0.2 | 21 Oct 11 | Laurent Vreck | Draft | With correct WI references |
| 0.3 | 8 Nov 11 | Berrini | Approved Board#85 | With limited budget |
| 0.4 | 2 Apr 12 | Berrini |  | Start date April instead of March |