|  | ToR STF 462 (TC ITS / WG1-WG3 ) |
| --- | --- |
|  | Version: 0.3 |
|  | Author: Gérard Ségarra – Date:04 April 2013 |
|  | Last updated by: Alberto Berrini– Date: 24 July 2013 |
|  | page 1 of 7 |

Terms of Reference - Specialist Task Force

STF 462 (TC ITS / WG1 and WG3) on ”Maintenance of Conformance Validation Framework”

Summary information

| Approval status | Approved by TC ITS#12 (doc ref: ITS(13)000079) Approved by Board#93 (6-7 June) |
| --- | --- |
| Funding | Contracted expert 125 working days, CTI 40 working days Voluntary contribution proposed: 20% of total. Manpower cost: 100 days @ 600€/day = 60 000 € + 25 days free of charge Travel cost 3 200 € Total cost: 63 200 € |
| Time scale | August 2013 to March 2014 |
| Work Items | Revision of the following documents CAM Validation Report ETSI TR 103 061-1 RTR/ITS-00137 DENM Validation Report ETSI TR 103 061-2 RTR/ITS-00138 GN Validation Report ETSI TR 103 061-3 RTR/ITS-00341 Architecture of conformance validation framework ETSI TR 103 099 RTR/ITS-00340 GN6 Validation Report ETSI TR 103 061-5 RTR/ITS-00342 |
| Board priority category | Standards enablers/facilitators (e.g. conformance test/interoperability/methodology) Recommendations: use of TTCN and CTI supervision, require average 20% voluntary contribution from Companies sending experts. |
| Notes from Secretariat | Update required to take into account changes in protocol release. Strong support from Members (particularly car manufacturers). Use TTCN methodology. Proposal endorsed by CTI. Work will be done under close CTI overview. |

Part I – Reason for proposing the STF

This project is going to maintain the conformance test platform. The conformance test platform integrates the different ITS test suites and allows running conformance tests against ITS equipment.

The aim of this project is to validate the test specifications and to validate the ITS communication layer base standards and thus supporting the standardization process.

This project will provide the conformance test platform to vendors wishing to assess the level of compliance of their equipment.

The conformance test platform is a reference implementation and available to all users. It can be used for certification purposes. Also, with its high degree of extensibility, it can be used for company internal testing. This project is a proof of concept (POC) that creating industry test standards is beneficial for the standardization process, the vendors and the regulators.

# Rationale

In 2010, TC ITS started together with ETSI CTI a STF project funded by the EC/EFTA to produce conformance test specifications for the V1.1.1 of TC ITS CAM, DENM, BTP, GN and GN6 protocols. In 2011/2012 a prototype test system (so called Conformance Validation Framework) was designed, built and validated (see http://portal.etsi.org/stfs/STF_HomePages/STF424/STF424.asp).

During 2012 the base specifications were optimized based on feedback from ERTICO - ETSI Cooperative Mobility Plugtests, from Field Operational Tests of the various ITS EC projects, from the EN conversion process and from international harmonization in particular with regard to other existing messages systems, e.g. with SAE J2735.

STF449, funded by ETSI (see http://portal.etsi.org/stfs/STF_HomePages/STF449/STF449.asp) is updating the test specifications according to the new release of TC ITS base specifications.

The STF449 work is progressing on schedule and it is expected that the test specification will be approved by TC ITS in September.

The validation process can therefore start in June 2013. The objective is that the Conformance Validation Platform is available for next Plugtests, which is planned in November 2013.

# Objective

To integrate the deliverables of STF449 (updated test suites) with the existing ITS Conformance Validation Framework.

# Relation with ETSI strategy and priorities

This action supports the ETSI Long Term Strategy item(s) to:

create high quality standards for global use and with low time-to-market.

establish leadership in key areas impacting members' future activities

This action has a priority category of

Standards enablers/facilitators (conformance testing, interoperability, methodology)

# Context of the proposal

## ETSI Members support

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| TNO | Paul Spaanderman | Provision of conformance test tool for plugtest |
| DAIMLER | Dieter Seeberger | Validation of base specifications |
| VOLKSWAGEN | Teodor Buburuzan | Provision of conformance test tool for plugtest |
| RENAULT | Gerard Segarra | Validation of base specifications |
| HITACHI | Lan Lin | Provision of conformance test tool for plugtest |
| ITRI | Tseng, Huei-Ru | Provision of conformance test tool for plugtest |
| University of Zilina | Tatiana Kovacikova | Provision of conformance test tool for plugtest |

## Market impact

Interoperability is a key factor that enables the use of new technologies and provides all benefits attached to them, such as competitiveness, innovation and reliability.

ITS technologies are becoming more and more complex, collaborative and interdependent. Furthermore, ITS systems are often specified by multiple standards from different standardization development organisations (SDOs). These factors potentially lead to non-interoperability standards. The development of products that rely on non-interoperable standards, can eventually result in fragmented markets, all of which can impact trustability.

Various measures can significantly improve the reliability and interoperability of complex systems such as ITS: The development of test specifications for conformance and interoperability can be coupled with validation activities, such as building prototype test systems. Likewise, the prototype test systems can be used at interoperability events. Consequently, the project contributes to the effort of testing and validation ITS systems with the goal to bring the ITS systems to a stage where end users trust the services provided.

## Tasks that cannot be done within the TB and for which the STF support is necessary

Experience with the development of other standards has shown that involvement of experts on conformance and interoperability testing of protocols requires highly specialised knowledge in testing methodology. The generation of this kind of specifications requires significant concentrated effort that can be done in this case by experts provided on a funded basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. The experts will use dedicated software tools available at ETSI. Test adapter development and test suite validation are expert tasks which cannot be provided by a TB.

## Related voluntary activities in the TB

Delegates within the TC will review the deliverables and deal with the CRs on base specifications that that this action will produce.

## Outcome from previous funded activities in the same domain

The TB has benefit of STF support in this domain during the last 5 years:

STF405 (2010-2012) EC/EFTA 354 000 €

STF424 (2010-2012) EC/EFTA 246 900 €

STF449 (in course) ETSI 68 000 €

## Consequences if not agreed

The production and validation of test specifications as described in the present document is key to the testing and potential certification activities that should assure the interoperability of ITS equipment. Such devices are required to have high levels of interoperability if the safety on road is to be kept at the highest level. The non-availability of such standards may cause problems of interoperability

Part II - Execution of the work

# Technical Bodies and other Organizations involved

## Leading TB

The leading WGs are TC ITS WG1 and WG3.

## Other interested ETSI Technical Bodies

NA

## Other interested Organizations outside ETSI

Other interested parties, but not limited to, are C2C CC, Compass4D and SCOREF

# Working method/approach

## Organization of the work

The work will be done in a single phase.

## Base documents from STF449

| Work Item | TS Number | Title | Current Status | Expected date for stable document |
| --- | --- | --- | --- | --- |
| RTS/ITS-0030022 | TS 102 871-1 | Revision of Intelligent Transport Systems (ITS); Testing; - Conformance test specifications for Geonetworking ITS-G5; Part 1: Test requirements and Protocol Implementation Conformance Statement (PICS) proforma | First draft | To be approved by ITSWG3#23 June 2013 |
| RTS/ITS-0030023 | TS 102 871-2 | Revision of Intelligent Transport Systems (ITS); Testing; - Conformance test specifications for Geonetworking ITS-G5; Part 2: Test Suite Structure and Test Purposes (TSS&TP) | First draft | To be approved by ITSWG3#23 June 2013 |
| RTS/ITS-0030024 | TS 102 871-3 | Revision of Intelligent Transport Systems (ITS); Testing; - Conformance test specifications for Geonetworking ITS-G5; Part 3: Abstract Test Suite (ATS) and Protocol Implementation eXtra Information for Testing (PIXIT) | First draft | To be approved by ITSWG3#24 Oct 2013 |
| RTS/ITS-0030029 | TS 102 859-1 | Revision of Intelligent Transport Systems (ITS); Testing; - Conformance test specifications for Transmission of IP packets over Geonetworking; Part 1: Test requirements and Protocol Implementation Conformance Statement (PICS) proforma | First draft | To be approved by ITSWG3#23 June 2013 |
| RTS/ITS-0030030 | TS 102 859-2 | Revision of Intelligent Transport Systems (ITS); Testing; - Conformance test specifications for Transmission of IP packets over Geonetworking; Part 2: Test Suite Structure and Test Purposes (TSS&TP) | First draft | To be approved by ITSWG3#23 June 2013 |
| RTS/ITS-0030026 | TS 102 859-3 | Revision of Intelligent Transport Systems (ITS); Testing; - Conformance test specifications for Transmission of IP packets over Geonetworking; Part 3: Abstract Test Suite (ATS) and Protocol Implementation eXtra Information for Testing (PIXIT); | To be started | To be approved by ITSWG3#24Oct-2013 |
| RTS/ITS-0010035 | TS 102 868-1 | Revision of Intelligent Transport System (ITS); Testing; Conformance test specification for Co-operative Awareness Messages (CAM); - Part 1: Test requirements and Protocol Implementation Conformance Statement (PICS) proforma | To be started | To be approved by ITSWG1#24 19-Jun-2013 |
| RTS/ITS-0010026 | TS 102 868-2 | Revision of Intelligent Transport System (ITS); Testing; Conformance test specification for Co-operative Awareness Messages (CAM); - Part 2: Test Suite Structure and Test Purposes (TSS&TP). | To be started | To be approved by ITSWG1#24 19-Jun-2013 |
| RTS/ITS-0010027 | TS 102 868-3 | Revision of Intelligent Transport System (ITS); Testing; Conformance test specification for Co-operative Awareness Messages (CAM); - Part 3: Abstract Test Suite (ATS) and Protocol Implementation eXtra Information for Testing (PIXIT) | To be started | To be approved by ITSWG1#25 Oct 2013 |
| RTS/ITS-0010036 | TS 102 869-1 | Revision of Intelligent Transport System (ITS); Testing; Conformance test specification for Decentralized environmental Notification Messages (DENM); - Part 1: Test requirements and Protocol Implementation Conformance Statement (PICS) proforma. | TB approved | Publication planned end-May |
| RTS/ITS-0010028 | TS 102 869-2 | Revision of Intelligent Transport System (ITS); Testing; Conformance test specification for Decentralized environmental Notification Messages (DENM); - Part 2: Test Suite Structure and Test Purposes (TSS&TP); | TB approved | Publication planned end-May |
| RTS/ITS-0010029 | TS 102 869-3 | Revision of Intelligent Transport System (ITS); Testing; Conformance test specification for Decentralized environmental Notification Messages (DENM); - Part 3: Abstract Test Suite (ATS) and Protocol Implementation eXtra Information for Testing (PIXIT). | TB approved | Publication planned end-May |
| DTR/ITS-0030038 | TR 103 099 | Revision of Intelligent Transport System (ITS); Testing; Architecture of conformance validation framework | TB approved | Published |

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | ETSI TR 103 061-1 | CAM Validation Report |
| D2 | ETSI TR 103 061-2 | DENM Validation Report |
| D3 | ETSI TR 103 061-3 | GN Validation Report |
| D4 | ETSI TR 103 061-5 | GN6 Validation Report |
| D4 | ETSI TR 103 099 | Architecture of conformance validation framework |

## Deliverables schedule:

ETSI TR 103 061-1, 2, 3, 4, 5

Working title Validation Reports CAM, DENM, BTP, GN, GN6

Start of work	01-June-2013

ToC and scope	30-June-2013

Early draft	10-September 2013

WG approval	01-January-2014	TC ITSWG1#26 and WG3#25

TB approval	01-January-2014	TC ITS#14

Publication	15-March-2014

All drafts follow the same schedule.

## Work plan, time scale and resources

| N | Task / Milestone / Deliverable | From | To | Funded experts (days) | CTI experts (days) |
| --- | --- | --- | --- | --- | --- |
| M0 | Start of work |  |  |  |
| T0 | Project management + Code Review | 01-08-2013 | 31-03-2014 |  | 40 |
| T1 | Codec | 01-08-2013 | 31-03-2014 | 10 |  |
| T2 | Adaptation | 01-08-2013 | 31-03-2014 | 30 |  |
| T3 | Validation | 01-10-2013 | 25-11-2013 | 75 |  |
| M1 | Progress Report and first drafts for ITSWG1#25 and WG3#24 | 23-10-2013 |  |  |
| M2 | Stable drafts on ITS Portal | 22-11-2013 |  |  |
| T4 | ITS Plugtest#3 25 – 29 November | 25-11-2013 | 29-11-2013 |  |  |
| T5 | Validation closure | 02-12-2013 | 13-12-2013 | 10 |  |
| M3 | Final Report and Final drafts for WG1/3 approval and TB approval at TC ITS#14 or AbC | 31 January 2014 |  |  |
| Total | 125 | 40 |

## Task and milestone description

Task 0 – Project Management and Code Review

Coordination, communication, reporting and leading of activities. In addition code review of the project.

Task 1 – Codec

Development and integration of codec for CAM, DENM, GN and GN6 tests.

Task 2 – Adaptation

Development and integration of test adapter for CAM, DENM, GN and GN6 tests.

Task 3 – Validation

This STF will provide level 2 validation as shown in the table below. The ITS Conformance Validation Framework shall be validated against a minimum of at least 2 SUTs (= software implementation of ETSI profile of IEEE 1609.2). These SUTs need to be available and installed on computers at ETSI premises. The responsibilities shown in the table below shall be shared by the STF team. In addition and beyond the STF effort, it is expected to get documentation and support from the company providing the SUTs on any issues that may arise. This support shall be limited to reasonable effort.

Table 3: Responsibilities of validation

| Basic Validation (Level 1) | Strong Validation (Level 2) |
| --- | --- |
| Provision of TTCN-3 analyser/compilers |  |
| Compilation of the test suite on at least 3 TTCN-3 compilers |  |
| Reporting of errors in the tools |  |
| Reporting of errors in the ATS |  |
| Updating of ATS |  |
| Compilation of validation report |  |
|  | Extending and maintaining of the ITS Conformance Validation Framework |
|  | Provision and installation of SUT(s) |
|  | Execution of the tests |
|  | Reporting of errors in the ITS Conformance Validation Framework |
|  | Validation of test verdicts |

Milestone 1 – Progress Report and first drafts for ITSWG1#25 and WG3#24

Milestone 2 - Final Report and Final drafts for TB approval at TC ITS#14

# Required expertise

1 or 2 experts to ensure the following mix of skills:

expert knowledge of relevant ITS standards;

expert knowledge of TTCN-3 (ES 201 873);

good experience of conformance and/or interoperability testing;

very good knowledge of software engineering and validation techniques;

expert knowledge in codec and adaptation layer development;

1 or 2 experts with knowledge of relevant ITS equipment.

Part III:	Financial conditions

# Estimated cost

## Manpower cost

| Description | Working days | Rate €/day | Total cost € |
| --- | --- | --- | --- |
| Contracted experts (remunerated) | 100 | 600 | 60 000 |
| Contracted experts (voluntary) | 25 | NA | NA |
| CTI staff (voluntary) | 40 | NA | NA |
| Total manpower cost | 165 |  | 60 000 |

## Travel Cost

| Description | Cost estimate |
| --- | --- |
| Travel of two people to Plugtest and workshop (same dates) | 3 200 EUR |
| Total cost | 3 200 EUR |

## Other Costs

NA

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

Contribution from the ETSI Members

Voluntary work of experts provided free of charge in form of CRs being reviewed. Thsi action will be documented through signed inkind sheets

Interest from stakeholders other than ETSI Members

Number of implementations concerned (at Plugtests)

Liaison activities performed by the STF (e.g. workshops/Plugtests/conferences/events)

Quality of deliverables

Approval of deliverables from the Reference TB according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

In the course of the activity, the STF Leader will collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 04-Apr-2013 | Gérard Segarra | TC ITS approved | Approved by TC ITS#12 ITS(13)000079 |
| 0.2 | 06-May-2013 | Sebastian Müller | For Board approval | Base standard timescale update |
| 0.3 | 24-Jul-2013 | Berrini | Prep. Meet. | Time scale adjustments |