|  | ToR STF 467 (TC INT) |
| --- | --- |
|  | Version: 0.3 |
|  | Author: Giulio Maggiore – Date:22 April 2013 |
|  | Last updated by: Alberto Berrini 3 September 2013 |
|  | page 1 of 9 |

Terms of Reference - Specialist Task Force

STF 467 (TC INT)

”Validation of Conformance Test specification on use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP) in IMS core networks to 3GPP Release 10”

Summary information

| Approval status | Approved by TC INT#21 #21 (18-20 June) Approved by Board#93 (7-Jun-2013) |
| --- | --- |
| Funding | 52 800 €, including voluntary contribution 20% of total manpower |
| Time scale | Sep 2013 to May 2014 |
| Work Items | Update of following documents due to validation results: RTS/INT-0093-1 TS 102 790-1 RTS/INT-0093-2 TS 102 790-2 RTS/INT-0093-3 TS 102 790-3 |
| Funding criteria B(12)88_030 | Standards enablers/facilitators (e.g. conformance test/interoperability). Strong support from Members of different categories (operators, vendors, R&D, academic). Recommendation: require average 20% voluntary contribution from Companies sending experts and CTI supervision |

Part I – Reason for proposing the STF

# Rationale

IMS is a key component which was used on previous interoperability events like IMS, VoLTE (Voice over LTE) and the EPC architecture.

In the year 2012 STF445 produced test specifications for testing conformance to ETSI TS 124 229 or 3GPP TS 24.229 Release 10 on IP Multimedia Call Control Protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP). Produced test specifications and test suit could be highly improved and updated if they are validated with live existing IMS system.

Experience with the development of other standards has shown that involvement of experts on conformance testing of protocols requires highly specialised knowledge in testing methodology, TTCN language and dedicated tools. There is an advantage if testing experts are disjoint from experts developing the protocol specifications. In addition, the development of this kind of specifications requires significant effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. These testing experts are not available on TC INT level and need to be recruited on a funded basis. The experts will use dedicated software tools available at ETSI.

Therefore, the main objective of this STF is to validate test specifications with conformance checks for IMS core networks to 3GPP Release 10. The feedback from the validation phase of the current test specifications version could reveal some improvement areas that could be integrated in the scope of this STF.

# Objective

This STF will update and enhance the existing IMS conformance test specifications (deliverable of STF 445).

# Relation with ETSI strategy and priorities

This STF is directly related to ETSI strategic objective "Major Strategic Topics - NGN" and “Service level interconnection of IP-Based Services” and corresponds to the “Standards enablers/facilitators (conformance testing, interoperability, methodology)” category.

# Context of the proposal

## ETSI Members support

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| Telecom Italia | Giulio Maggiore | Tests used to get detailed information from vendors about Interoperability Testing before coming to the market |
| Telekom Austria | Martin Brand | Tests needed for internal network testing |
| Deutsche Telekom | Gerhard Ott | Tests needed for internal network testing |
| AT&T | Dewayne Sennet | Tests used to promote conformance testing for Public Safety |
| Telekom Slovenjia | Matjaz Bericic | Test used to promote interoperability among vendors |
| Cisco | Jesus Trujllo Gomez | Test will be used for quality enhancement of IMS&EPC products |
| ZTE | David Huo | Test will be used for quality enhancement of IMS&EPC products |
| Neustar | Andreas Roeth | Test to improve IMS Enabling solution |
| Iskratel | Primoz Svigeli | Test will be used for quality enhancement of IMS&EPC products |
| Italtel | Diego Saiu | Test will be used for quality enhancement of IMS&EPC products |
| Arcatech | Terence A, Simpson | Provide test system for functional and performance test. |
| Codenomicon | Ari Takanen | Provide test system to test protocols |
| Confomiq | Stephan Schulz | Generation of tests for testing protocol |
| Testing Tech | Theofanis Vassiliou-Gioles | Provide the Test System for the test cases implementation and execution |
| Fokus | Axel Rennoch | Research Institute, advanced automated/standardized test solutions with TTCN-3 |
| Technical University of Berlin | Julius Muller | Research Institute, EPC/NGN evolution |
| Elvior | Andres Kull | Tool Provider, Provide the Test System for the test cases |
| Tektronix Communications | Kanthi, Prakash | Tool Provider, Provide the Test System for the test cases |
| Nokia Siemens Networks | Dirk Weiler | Test will be used for quality enhancement of IMS&IPC products |
| Mavenir Systems | Jim McGlade | Test will be used for quality enhancement of IMS&IPC products |

## Market impact

The availability of reliable and validated test specifications will allow implementers of IMS components and protocol stacks (for IMS, IBCF) to test the conformance of their products against the protocol specifications. Conformance testing during the whole development phase of IMS and LTE products will significantly reduce the time-to-market of the IMS architecture, as protocol conformant products will be of an enhanced quality level and will hence be less likely to cause interoperability problems with the products of other vendors.

Protocol conformant products will therefore provide the network operators with the means to deliver fully IMS and LTE compliant services to their end customers in a continuously high quality, with reliable service functionality, without communication failures and generally with the optimum quality of service for the transported media.

## Tasks that cannot be done within the TB and for which the STF support is necessary

It is essential that this work is done in a timely manner in order to provide feedback to 3GPP and to the industry before the starting of GSMA demonstrations and Trials, especially in the context of IMS.

Ensuring the availability of the work by early 2014.

To update the testing framework for end 2013, the test specification should be ready early 2014.

To continue and complete the work previously done by STF 445

The ETSI members do not have sufficient resources to develop the test specifications completely on their own and with the high quality level which is required.

## Related voluntary activities in the TB

The ETSI Members supporting the creation of the STF are committed to supporting this STF in terms of participation in the STF Steering Group, providing input and review to the STF, providing test bed structures and test tools.

## Outcome from previous funded activities in the same domain

STF445

Revision of TS 102 790-1/-2/-3

Resource: 70 remunerated and 14 voluntary effort days, 42 000€+

## Consequences if not agreed

Session Initiation Protocol and Session Description Protocol in IMS core networks are key protocols in IMS telecoms networks. Currently Release 10 of those protocols is deployed throughout the IMS community. Thorough conformance testing will increase the level of confidence that Release compliant equipment from various suppliers will interwork. This in turn will reduce implementation and rollout times. Not providing timely upgrade of test specifications and validation of existing test suit, would ultimately delay the deployment of new releases of the LTE network architecture.

Part II - Execution of the work

# Technical Bodies and other Organizations involved

## Leading TB

TC INT, Giulio Maggiore

## Other interested ETSI Technical Bodies

3GPP CT1

3GPP CT3

3GPP SA3

3GPP RAN5

ETSI TC MTS

## Other interested Organizations outside ETSI

GSMA IREG

# Working method/approach

## Organization of the work

The work can be separated in 4 main tasks:

T1 – Adaptation of Test Adaptor and Codec

T2 – Validation of existing ATS

T3 – Update to existing TS 102 790

  - Part 1 - Protocol Implementation Conformance Statement (PICS),

  - Part 2 - Test Suite Structure (TSS) and Test Purposes (TP),

  - Part 3 -  Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification

T4 – Validation Report (TR).

The STF will base its work on the generic SIP, SDP test libraries that were developed by STF346 and currently being updated to Release 10 by STF445 and will hence capitalize on the efforts of these STFs

## Base documents

| Document | Title | Current Status |
| --- | --- | --- |
| ETSI TS 124 229 Rel. 10 | IP multimedia call control protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP); Stage 3 | Published (V10.8.0) |
| ETSI TS 102 790-1 | Protocol Implementation Conformance Statement (PICS) | Published |
| ETSI TS 102 790-2 | Test Suite Structure (TSS) and Test Purposes (TP), | Published |
| ETSI TS 102 790-3 | Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification | Published |

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | RTS/INT-0093-1 TS 102 790-1 | IMS Network Testing (INT); IMS specific use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP); Conformance Testing; Part 1: Protocol Implementation Conformance Statement (PICS) |
| D2 | RTS/INT-0093-2 TS 102 790-2 | IMS Network Testing (INT); IMS specific use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP); Conformance Testing; Part 2: Test Suite Structure (TSS) and Test Purposes (TP) |
| D3 | RTS/INT-0093-3 TS 102 790-3 | IMS Network Testing (INT); IMS specific use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP); Conformance Testing Part 3: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification |

## Deliverables schedule:

Start of work	16-09-2013

New versions of the IMS TS	01-04-2014

Validation Report(TR)	01-04-2014

TB approval	June 2014	INT#25

Publication	July-2014

## Work plan, time scale and resources

| N | Task / Milestone / Deliverable | Target date | Testing experts (days) | CTI contrib. (days) |
| --- | --- | --- | --- | --- |
| M0 | Start of work | Sep 2013 |  |
| T0 | Project management, reporting, meetings | Sep 2013 – May 2014 | 5 |  |
|  | CTI supervision |  |  | 5 |
| T1 | Task 1 - Adaptation of Test Adaptor and Codec | Sep 2013 – May 2014 | 10 |  |
| T2 | Task 2 - Validation of existing ATS | Sep 2013 – May 2014 | 80 |  |
| T3 | Task 3 - Update of TS 102 790 -1/-2/-3 | Sep 2013 – May 2014 | 10 |  |
| T4 | Task 4 – Validation Report (TR) |  | 5 |  |
| M1 | Progress Report#1(INT#23) | Dec 2013 |  |
| M2 | Progress Report#2(INT#24) | Feb 2014 |  |
| M3 | Final Report (INT#25) | Jun 2014 |  |
| Total | 110 | 5 |

INT meetings

INT#23	10-12 Dec	Sophia Antipolis FR	Progress Report#1

INT#24	Mar 2014	tbd	Progress Report#2

INT#25	Jun 2014	tbd	Final Report

## Task and milestone description

T0 - Project Management

T1 - Adaptation of Test Adaptor and Codec

T2 - Validation of existing ATS

T3 - Update of TS 102 790

T4 - Validation Report (TR).

Task 0 – Project Management

- Attending Technical Body and WG meetings: 	3 working days in total

- Drafting non-published documents:	2 working days in total

Task 1 – Development of the Codec and Test Adaptor (TA) for one or two of the available TTCN-3 platforms				10 working days in total

Task 2 – ATS Validation and updates		80 working days in total

Real equipment from the industry is needed for the validation phase. Concerned companies need to be contacted to identify potential partners for the validation phase. Validation will be preformed remotely unless STF experts are already at the partner’s site.

Task 3 – Update TS 102 790: IMS specific use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP); Conformance Testing; 10 working days in total

Update TS 102 790, parts 1,2 and 3

Part 1 - Protocol Implementation Conformance Statement (PICS),

Part 2 - Test Suite Structure (TSS) and Test Purposes (TP),

Part 3 -  Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification

Task 4 – Validation Report(TR) : 5 working days in total

Validation report includes test verdicts and statistically present testing results.

Milestone 1 – Progress Report#1

Approval of Progress Report#1 by INT#23(December 2013) plenary. The document must be uploaded by the STF Leader on the TB contributions area of the ETSI Portal before 1 December 2013.

Milestone 2 – Progress Report#2

Approval of Progress Report#2 by INT#24 (February 2014) plenary. The document must be uploaded by the STF Leader on the TB contributions area of the ETSI Portal before 1 February 2014.

Milestone 3 – Final Report

Approval of updated final drafts of all deliverables and of Final Report by INT#25 (May 2014) plenary. The draft documents must be uploaded by the STF Leader on the TB contributions area of the ETSI Portal before 1 May 2014.

# Required expertise

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required: 3 - 4

Relevant expertise required:

Expert knowledge of SIP and SDP protocols and IMS architecture

Experience in analyzing protocols

Experience in writing codec and TA in the targeted test platform

Expert knowledge in validating and fixing Abstract Test Suites in TTCN-3

Awareness of outputs from earlier STFs on IMS testing (e.g. STF 346, 368, 369, 406, 407, 445)

Part III:	Financial conditions

# Estimated cost

## Manpower cost

| Description | Working days | Rate €/day | Total cost € |
| --- | --- | --- | --- |
| Contracted experts (remunerated) | 88 | 600 | 52 800 |
| Contracted experts (voluntary) | 22 | 0 |  |
| CTI staff from ETSI budget | 0 | 0 |  |
| CTI staff (voluntary) | 5 | 0 |  |
| Total manpower cost | 115 | - | 52 800 |

## Travel Costs

| Description | Cost estimate |
| --- | --- |
| INT#23, INT#24, INT#25 | 3 000 |
| Total cost | 3 000 |

## Other Costs

None

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

Key performance indicators suitable for this kind of STF projects are the following:

Contribution from ETSI Members to STF work

Voluntary work of experts (free of charge or with partial remuneration)

Steering Group meetings (number of participants/duration)

Delegates attending meetings/events related to STF (number of participants/duration)

Direct contribution of delegates (e.g. number of documents/comments/e-mail)

Support to the STF work (e.g., provision of test–beds, organization of workshops, events)

Contributions/presentations to other ETSI TBs

Contributions received from other ETSI TBs

Contribution from STF experts to ETSI work

Contributions presented to TB/WG meetings (number, type, comments received)

Presentations in workshops, conferences, stakeholder meetings

Liaison with other stakeholders

Stakeholder participation in the project (category, business area)

Cooperation with other standardization bodies

Potential interest of new members to join ETSI

Liaison to identify requirements and raise awareness on ETSI deliverables

Comments received on drafts (e.g. on WEB site, mailing lists, etc.)

Quality of deliverables

Approval of deliverables according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

Quality review by TB

Quality review by ETSI Secretariat

In the course of the activity, the STF Leader will collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 08-04-2013 |  | Draft | First Draft |
| 0.2 | 25-05-2013 |  |  | New Supporting members |
| 0.3 | 03-09-2013 | AB | Prep. Meet. | STF codes, Work Item codes, time scale |
| 0.4 |  |  |  |  |
| 0.5 |  |  |  |  |
| 0.6 |  |  |  |  |