|  | ToR STF ZR (468 Phase 2) TC PLT |
| --- | --- |
|  | Version: 2.4 |
|  | Author: Roger SAMY – Date:06 October 2014 |
|  | Last updated by: Alberto Berrini – Date: 15 January 2015 |
|  | page 1 of 9 |

Terms of Reference for Specialist Task Force 
STF ZR (STF 468 Phase 2)
(TC PLT) on “UHD-Phase2/4K Video and High Speed Internet Services transmission over Powerline - Phase 2

Summary information

| Approval status | Approved by TC by RC - PLT(14)000056r1 Approved by Board#100 (21 November 2014) |
| --- | --- |
| Funding | Budget: 39 000 € ETSI FWP Contracted experts: 100 working days, including voluntary contribution (40% of total) Manpower cost: 60 days @ 600€/day (36 000) + 40 days free of charge to ETSI Travel cost 3 000 € |
| Time scale | March 2015 to February 2016 |
| Work Items | DTR/PLT-00047 |
| Funding criteria B(12)88_030 | Emerging domains for ETSI : Video distribution over Wireline networks Recommendation: up to 100% funding for specific subjects in which ETSI Members have not the specific competence and if the proposal is technically consistent (TB/OCG to assess) and if the area is of strategic interest for ETSI (Board to decide). However, STF must be complemented by background normal voluntary activity in the TB |
| Note from Secretariat | §7 (Required expertise) indicates that the work should be subcontracted to a specialized R&D laboratory. In order to ensure a fair selection process, TC PLT will specify a detailed set of requirements against which the offers will be assessed. |

Part I – Reason for proposing the STF

This Phase 2 of STF468 is plan as the continuation of STF 468-Phase 1 on MIMO-PLT and filling the gap between MIMO-PLT channels capacity and new services as UHD/4K video for forthcoming UHDTV, namely UHD/Phase 2 encoding.

The UHDTV represent a fundamental change in the TV picture in the coming years. This obviously brings an increase in resolution, but not only. This new standard, via its future phase 2 as defined by EBU and DVB also means improved colour, contrast and frame rate.

The emerging MPEG-DASH standard is designed for delivering contents with bit-rate streaming.

HEVC encodes of original UHD content that it encoded at several bit rates including HD

The SISO/MIMO Powerline networks channels have time varying capacities depending on noises, overage, range as the Phase 2 of UHD video streams have additional bit rate compared to steam specified in Phase 1, the usage of MPEG-DASH for UHD/4K video streaming over Powerline using SISO & MIMO PLT modems is explored by testing and measurements is planned in this phase2 of STF468..

This Phase 2 STF proceed by step by step approach to investigate new video compression and transportation standards impact on Powerline Networks coverage and produce technical guidance to the Powerline telecommunication vendors to cope with very high rate services over Powerline communication for the (UHD/Phase 2) encoding.

The ETSI Report will provide the necessary information that allows develop standards to enable these services for the (UHD/Phase 2) encoding.

The request for Phase 2 and a following Phase 3 was already included in the ToR for STF468, approved by the Board.

# Rationale

During this year TV broadcasters and programmers embrace the first step UHD/HEVC as premium services as VOD and streaming of UHD video on HDTV /UHDTV with cable, satellite and FTTH networks gateways and set-top-boxes.

The project will hence provide an opportunity to impact the PLT modem for improving the visual user experience new video services distribution in the connected home.

The Phase2 of UHD included better motion with Higher Frame Rate (HFR) as with120 frames per second (fps), which is expected to reduce jerkiness and improve sharpness in the case of high motion content, better colours can be achieved with Wide Colour Gamut (WCG), which is expected to result in more realistic colours and High Dynamic Range (HDR) is expected to provide more natural contrasts when a scene includes areas of high or low brightness, all these features increase significantly the bit-rate.

The new forthcoming UHD/Phase2 video streaming and VOD services for UHDTV also require very high bit rate performances from PLT networks as based on MIMO-PLT modems and is therefore a centre of focus for future work of TC PLT.

This UHD contents based on phase1 is starting now offering premium quality services for VOD and streaming

We expect in forthcoming years these video services are evolving to UHD/Phase2 with cable, satellite and FTTH networks gateways and high-end set-top-boxes.

Stakeholders include ETSI vendors, semiconductor suppliers, service providers, internet content providers and users. The planned work may involve relations to groups and organisations like ITU-T SG16 and ISO/MPEG standards, ETSI-Broadcast, ETSI-E2NA, ETSI-ATTM, IEEE.

# Objective

The Technical Report delivered by this STF will include Powerline networks SISO & MIMO home coverage when using UHD in phase2 and MPEG-DASH based adaptive streaming matching with time varying capacity of Powerline channels.

# Relation with ETSI strategy and priorities

In accordance with the ETSI long term strategy [GA58(11)22r1] TC PLT through its regular activity and that of the planned STF is actively fulfilling the demand for new and better ICT systems.  Through this activity ETSI will further enlarge its portfolio of standardization activities in order to maintain its reputation as a global leader in ICT standardization.

Identify the priority category for this request [BOARD(12)88_030r1]

Emerging domains for ETSI: Video distribution over Wireline networks

# Context of the proposal

## ETSI Members support

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| ECHELON | Mark BUCKLAND | Powerline Business |
| MSTAR | Scott WILLY | Video Processors |
| SAGEMCOM | Roger SAMY | Integration in HEVC STB |
| SONY | Andreas SCHWAGER | 4K video production & UHDTV |

## Market impact

During this year TV broadcasters and programmers embrace the first step UHD/HEVC as premium services as VOD and streaming of UHD video on HDTV /UHDTV with cable, satellite and FTTH networks gateways and set-top-boxes.

The project will hence provide an opportunity to impact the PLT modem for improving the visual user experience new video services distribution in the connected home.

## Tasks that cannot be done within the TB and for which the STF support is necessary

ETSI PLT is the core group responsible for the standardisation in the area addressing powerline communications, however has limited expert resources available to produce the technical reports and standards.

Recognising the urgency, PLT members although representing a large sector of industry have scarce resources and particularly lack the detailed multidisciplinary skills required to support the development of the reports as given in section 3.8.

In particular, lacking are the experts with practical and operational knowhow of powerline evaluation and testing and the requirements for high bit rate video.

## Related voluntary activities in the TB

The ETSI Members supporting the creation of the STF are prepared to provide voluntary contribution of experts free of charge, participation in Steering Committee, and review of documents.

## Outcome from previous funded activities in the same domain

The presently described project benefits and will make use of earlier studies and result produced as part of the work of STF 486 Phase1

This phase1 of STF468 establish the capacity of MIMO-PLT modems for UHD/Phase1 video sequences in burst mode  ,all the visual quality metrics and PLT networks should be re-use for this Phase2 of this STF468.( ETSI-TR103 234 to be released soon)

Consequences if not agreed

If not agreed TC PLT activities will slow down with no or delayed TR and TS production for new video content for next generation of devices. As a result ETSI may lose its pioneer position within the area.

| STF | Subject | Year | Funding (€) |
| --- | --- | --- | --- |
| 410 | MIMO feasibility field measurements | 2010 | 81 000 |
| 468 | 4Kvideo & High-Speed Internet over PLT (Phase 1) | 2013 | 39 000 |
| 477 | Very High Bit Rate HDMI 2.0 Phase 1 | 2014 | 60 000 |
| Total last 5 years | 180 000 |

Part II - Execution of the work

# Technical Bodies and other Organizations involved

## Leading TB

The leading TB is TC PLT. The contact person will be the TC PLT Chairman, Roger Samy.

A Steering Committee shall be created during the TC PLT Plenary meeting following the STF’s preparatory meeting. It shall consist of the TC PLT Chairman and Technical Officer and delegates from TC PLT to be determined. The Steering Committee shall provide guidance to the STF and allow ETSI members who could not provide experts for the STF to monitor and contribute to the progress of the work.

The steering committee will act in parallel with the members of PLT where the steering committee shall address issues related to scope and dissemination of the results whereas the technical direction shall be from the wider PLT membership.

## Other interested ETSI Technical Bodies

ETSI-ATTM/TM6,

ETSI-BROADCAST

DVB,

ETSI-CABLE

## Other interested Organizations outside ETSI

ITU-T SG15

ITU-T SG16

IEEE 1901

# Working method/approach

## Organization of the work

The currently proposed work will be completed in a single phase (Called Phase 2) , and will consist of the development of a comprehensive technical report describing the Powerline requirements for very high bit rate services in the home including e.g. video compression algorithms (current and future), capacity of SISO&MIMO PLC channels .

Phase 1 (Achieved work) - Technical report describing Powerline networks SISO & MIMO reach/ home coverage comparison  using HD video encoded in H264 and H265 based on SISO&MIMO PLT Channels models.

Phase 2 (Current work) - Technical report describing Powerline networks SISO & MIMO reach/ home coverage comparison  using UHD/Phase2 video streams encoded in MPEG-DASH .

Phase 3 (Futur work) - Technical report describing Powerline networks SISO & MIMO reach/ home coverage comparison  using UHD2 video encoded in HEVC/ H265 based on SISO&MIMO PLT Channels models.

## Base documents

| Document | Title | Status |
| --- | --- | --- |
| ETSI TR 102 175 | Channel characterization and measurement methods | Published |
| ETSI TR 102 269 | Hidden Node review and statistical analysis | Published |
| ETSI TR 102 270 | Basic Low Voltage Distribution Network (LVDN) measurement data | Published |
| ETSI TR 102 370 | Basic data relating to LVDN measurements in the 3 MHz to 100 MHz frequency range | Published |
| ETSI TR 102 616 | Report from Plugtest™ 2007 on coexistence between PLT and short wave radio broadcast | Published |
| ETSI TR 101 562-1 | MIMO PLT; Part 1: Measurement Methods of MIMO PLT | Published |
| ETSI TR 101 562-2 | MIMO PLT; Part 2: Measurement Methods and Statistical Results of MIMO PLT EMI | Published |
| ETSI TR 101 562-3 | MIMO PLT; Part 3: Setup and Statistical Results of MIMO PLT Channel and Noise Measurements Technical Report | Published |

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | DTR/PLT-00047 TR XXX XXX | Powerline Telecommunications, Report on requirements for very high bitrate services (UHD/Phase2 video streams using MPEG-DASH). Impact of new UHD/Phase2 on video over SISO/MIMO Powerline networks. |

## Deliverables schedule:

DTR/PLT-00041	Requirements for very high bit rate services (4k video)

Start of work	15-Mar-2015

ToC and scope	Jun-2015	PLT#76

Early draft	Sep-2015	PLT#77

Stable draft	Dec-2015 	PLT#78

TB approval	Feb 2016	PLT#79 or RC

Publication	Mar-2016

## Work plan, time scale and resources

TC PLT is expecting that an average of 40% of voluntary contribution to manpower cost is offered by the experts.

The work will be done by two laboratories:

LAB1 specialized in video stream

LAB2 specialized in Powerline testing

Each laboratory will contribute to the content of DTR/PLT-00047, following the ETSI editing rules.

The Rapporteur of DTR/PLT-00047 will provide the skeleton of the TR and will be responsible for the consolidation of the contribution from the laboratories in the final document.

The Rapporteur will act as STF Leader.

| 4K video and High speed internet services transmission over Powerline (Phase1) |
| --- |
| N | Task / Milestone / Deliverable | Completion (by date) |
| M0 | Start of work | 15-Mar-2015 |
|  | Preliminary video stream and evaluation tools from LAB1 | tbd |
|  | Draft test process and methodology from LAB2 | tbd |
|  | DTR/PLT-00047 skeleton from Rapporteur | tbd |
| M1 | Progress Report for review (PLT#76) | Apr-2015 |
|  | Final video stream and evaluation tools and contribution to DTR/PLT-00047 from LAB1 | tbd |
|  | Final test process and methodology from LAB2 | tbd |
|  | Progress review before OCG/Board#103 | Maay 2015 |
| M2 | Progress Report for review (PLT#76 3-4 Jun) | 4 Jun-2015 |
|  | Test results and analysis from LAB2 and contribution to DTR/PLT-00047 | tbd |
|  | Editing by DTR/PLT-00047 Rapporteur | tbd |
| M2b | Progress Report and stable draft for review (PLT#77 Sep 2015) | Sep 2015 |
| M3 | Final draft for TB review | tbd |
| M4a | TB review of (PLT#78) | Dec-2015 |
| M4b | TB approval of DTR/PLT-00047 and STF Final Report by Remote Consensus | Feb-2016 |
| M5 | Publication | Mar-2016 |
| Total |

## Task and milestone description

Milestone 0 – Start of Work

The work is expected to start during the latter part of September.2013

Milestone 1 – Early draft for TB review

Progress Report on STF achievements (preliminary video stream and evaluation tools from LAB1, draft test process and methodology from LAB2) and DTR/PLT-00047 skeleton for discussion and review by the PLT#76 meeting.

Milestone 2 – Stable draft for TB review

Progress Report on STF achievements (final video stream and evaluation tools from LAB1, final test process and methodology from LAB2) for discussion and review by the PLT#76 meeting.

Milestone 3 – Submission of draft for approval

The STF shall submit the final draft DTR/PLT-00047 for review to the PLT#77 meeting

Milestone 4a – Review of DTR/PLT-00047

TC PLT will review DTR/PLT-00047 at the PLT#77 meeting.  The STF will then include comments and submit the draft for PLT approval by Remote Consensus, together with the Final Report

Milestone 4b – Approval of DTR/PLT-00047 and STF final report by Remote Consensus

Milestone 5 – Publication

Publication of the DTR/PLT-00047 is expected to take place within one month of the TB approval.

# Required expertise

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required from specialized laboratories: 2

LAB1: experts having knowledge in HD video compression simulations (HEVC/H265)

LAB2: experts must have knowledge about PLT channel SISO/MIMO models

We consider that the work would be more efficiently done by two experts from a specialized R&D laboratory, which owns the necessary competence and equipment.  In the Call for Experts, bidders will be invited to present their competence and references against a detailed set of requirements.

Part III:	Financial conditions

# Estimated cost

## Manpower cost

Total manpower required to complete the work as described in these ToR: 100 working days,

A minimum of 40 working days should be funded by PLT Members or voluntary contribution from contracted experts.

TC PLT may present a request to the Board for additional funding to complete the work after the conclusion of the initial phase.

Expected travel cost 3 000 €, to attend the following meetings:

Reference TB meetings (3 travels):	1 800 €

Other meetings (1 travels):	1 200 €

Note: The travel cost is for travels to meetings other than the normal STF sessions, for which the travel cost is already included in the contractual compensation of the manpower.

| Description | Working days | Rate (€/day) | Total cost (€) |
| --- | --- | --- | --- |
| Contracted experts (remunerated) | 60 | 600 | 36 000 |
| Contracted experts (voluntary) | 40 | 0 | 0 |
| Travel |  |  | 4 000 |
| Total manpower cost | 100 |  | 40 000 |

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

Contribution from ETSI Members to STF work

Direct financial contribution (co-funding)

Voluntary work of experts (free of charge or with partial remuneration)

Steering Group meetings (number of participants/duration)

Delegates attending meetings/events related to STF (number of participants/duration)

Direct contribution of delegates (e.g. number of documents/comments/e-mail)

Development of related standards by delegates

Support to the STF work (e.g., provision of test–beds, organization of workshops, events)

Contributions/presentations to other ETSI TBs

Contributions received from other ETSI TBs

Contribution from STF experts to ETSI work

Contributions presented to TB/WG meetings (number, type, comments received)

Presentations in workshops, conferences, stakeholder meetings

Liaison with other stakeholders

Stakeholder participation in the project (category, business area)

Cooperation with other standardization bodies

Potential interest of new members to join ETSI

Liaison to identify requirements and raise awareness on ETSI deliverables

Comments received on drafts (e.g. on WEB site, mailing lists, etc.)

Quality of deliverables

Approval of deliverables according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

Quality review by TB

Quality review by ETSI Secretariat

In the course of the activity, the STF Leader will collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 2.0 | 25-Sep-2014 | Roger Samy | Draft | First draft for Phase 2 |
| 2.1 | 06-Oct-2014 | Roger Samy | Draft | Second Draft Phase 2 |
| 2.2 |  | Roger Samy | Approved by TC PLT |  |
| 2.3 | 17-Oct-2014 | Alberto Berrini | Board approved | Schedule completed, editorials |
| 2.4 | 15-Jan-2015 | Alberto Berrini | CfE | Time scale |