Terms of Reference for Specialists Task Force (STF) EP

to complete the User control procedures for point to point ISDN videotelephony. (DES/HF-01018) Videotelephony: User Control Procedures

(updated 26/05/97)

1	Reasons for proposing a Specialists Task Force

The former STC HF1 started work on DES/HF-01018 in October 1992 and significant progress was made during 1993, with rapporteurs meetings in Sandefjord (Norway) and Darmstadt, and working sessions at the relevant HF1 meetings.  Discussion also took place with TE-MMG on the appropriate form of the document (an interim ETS was agreed).  Unfortunately, since March 1994 progress has been slow, as the rapporteur has had other commitments, and a new rapporteur has not been forthcoming. The rapporteur is now in a position to rapidly complete the work, provided adequate funding  can be identified.

2	Consequences if not agreed 	The work item will not be completed in HF within 1997.

3	Detailed Description

3.1 Subject Title 		ISDN Videotelephony: User Control Procedures for point to point calls - Completion.

3.2 Reference TB 			TB-HF

3.3 Other interested TBs 		MTA, SPS5

To be identified

3.4 Duration 				Nine months -

3.5 Target date for start of work	September 1997.

3.6 Necessary manpower		Thirteen (13) man weeks (65 man days)

Suggested break down:

-	Rapporteur 10 man weeks

(including attendance at two rapporteurs meetings in the UK (where specific technical support should be available) and to TC HF meetings for approval)

(rapporteur should be familiar with SDL and have access to the ETSI SDT tool)

-	Technical support up to 3 man weeks

(to attend rapporteurs meetings and review the document to ensure alignment with relevant documentation)

3.7 Context of the study

The original work was initiated by the rapporteur following the significant study of Videotelephony procedures and functions during PT16V.  The natural extension to the PT16V work was the development of an Interim Standard defining the user control procedures necessary to support the ISDN Videotelephony service.  The rapporteur developed a methodology, in line with the ITU-T approach, to define user procedures as the sequence of control actions and feedback indications necessary to enable the user to progress between two videotelephonic states.  The procedures are defined in SDL.

The user control procedures specifically do not define the implementation of the control actions or indications to be provided; these are a matter for the manufacturer and terminal designer.  Equally, the user control procedures only define one way to progress between two states which must  be provided; the terminal designer is also free to provide alternatives.

3.8 Related activities in other bodies and necessary co-ordination of schedules

The former TE4, now MTA, has a work item covering ETS 300 143 and 144 which is looking at videotelephony signalling aspects from the terminal.  It also has a work item DTR/TE-04113 "Implementation Guidelines for ISDN Videotelephone".  SPS5 has responsibility for ISDN signalling protocols which the user control procedures may impact.  It is essential that the HF document is aligned with all of these documents and protocols.

3.9 Scope of the Terms of Reference and relevant work items.

The current version of the document has defined the State Transition Diagrams (STD) and agreed these with TE4, around 50% of these (for call set-up only) have also been developed as SDL diagrams.  The work required now is:

-	to review the STDs with technical experts of previous TE4 to assess where they are aligned with the ETSI approved  documentation

-	to revise the STDs as necessary and to develop the remaining SDLs,

- 	to elaborate the remaining text required to support the STDs and SDLs,

-	to review the complete document with the technical experts to ensure continued alignment.

-	to seek  TB-HF approval as quickly as possible.

3.10 Reference specification and existing documentation

DES/HF-01018 "User control procedures in basic call, point to point connections, for ISDN Videotelephones" Version H.

ETS 300 143 and ETS 300 144

3.11 Work item from the ETSI work programme (EWP) for which the PT is required

DES/HF-01018 "User control procedures in basic call, point to point connections, for ISDN Videotelephones"

3.12 Expected outputs

Completed and TB-HF approved text for DI/HF-01018 "User control procedures in basic call, point to point connections, for ISDN Videotelephones"