Terms of Reference for STF 134 (SPAN13)
on
Corporate Telecommunications Networks:
Conformance Test Specifications for VPN b service entry point supplementary services and additional network features, phase 1

1	Reasons for proposing the STF:

ETSI has a mandate, BC-T-326 covering corporate network standardisation. The first phase was the production of a multi part report, EG 201 026. That report identifies standards required to complete the mandate.

One group of standards required are conformance test specifications for VPN b service entry point supplementary services and additional network features.

Conformance test specifications are required for the case where;

DSS1 protocol is enhanced for use at the VPN b service entry point, and

PSS1 protocol is used at the b service entry point.

That is the objective of this phase of STF EC.

The funding for this STF has been allocated in the ETSI budget to EP_CN.  It is now proposed that this portion of the work is completed under the management of TC SPAN.

The services requiring conformance tests include those in the minimum set of supplementary services identified in EG 201 026-2.  For basic call and generic functional protocol, conformance test standardisation work has already been done. Conformance tests are now required for the following supplementary services:

Call Completion on Busy and No Reply

Call Forwarding Unconditional, Busy and No Reply and Call Deflection

Call Transfer

Call Offer

Advice of Charge

Mobility Management ( Incoming and Outgoing Call Handling, Authentication and Location Registration)

This proposal does not complete the work required under mandate BC-T-326 phase 2.

The priority for performing the work will be as follows (highest first):

Mobility Management ( Incoming and Outgoing Call Handling, Authentication and Location Registration)

Note:	Work on mobility management can only commence on completion of resolution of comments in ISO. This is expected to occur in early Autumn 1998.

Call Transfer

Call Offer

Call Forwarding Unconditional, Busy and No Reply and Call Deflection

Call Completion on Busy and No Reply

Advice of Charge

2	Consequences if not agreed.

Conformance test specifications would not be produced by ETSI.  Implementations would be developed in the absence of harmonised testing specifications resulting in a higher probability of inconsistent implementations within Europe and a consequent lack of interoperability between different products and services.

3	Detailed description

3.1	Subject title:

Corporate Telecommunications Network (CN) Standards;  Conformance Test Specifications for VPN b service entry point; supplementary services and additional network features.

3.2	Reference Committee:

TC SPAN13.

3.3	Other interested committees:

ECMA TC32,  User Group,  EP CN,  MTS,  EP CTM.

3.4	Duration:

The STF should complete deliverables for approval for Public Enquiry within 18 months from the start date of the STF.

STF resources should be available for the resolution of Public Enquiry comments.

3.5	Target date for the start of the work:

September 1998.  Resources can be applied independently for each of the services.

3.6	Necessary Manpower (qualification and amount):

34 man months broken down as;

| Call Completion services | PICS, ATS, TSS&TP | 5 man months |
| --- | --- | --- |
| Call Diversion services | PICS, ATS, TSS&TP | 5 man months |
| Call Transfer services | PICS, ATS, TSS&TP | 4 man months |
| Call Offer | PICS, ATS, TSS&TP | 2 man months |
| Advice of Charge | PICS, ATS, TSS&TP | 3 man months |
| Cordless Terminal Mobility services | PICS, ATS, TSS&TP | 15 man months |

Candidates should ideally be familiar with the work of existing technical subcommittee SPAN13 and project teams/STFs active in conformance testing.  Increasingly it is necessary to take advantage of tools for automatically generating conformance test specifications, based on a formal definition of the base specification, and a knowledge of these tools would be an advantage.

In the absence of the above, consideration will be given to a mix of experts with a knowledge of developing specifications in TTCN/ASN.1.  It is also desirable for further knowledge of DSS1 as specified by SPAN13 and the PSS1 protocol as specified by ECMA TC32 and/or ISO/IEC.

3.7	Context of the study:

This forms part of the work required under BC-T-326, phase 2.

3.8	Related activity in other bodies:

The PSS1 protocol standards are those ISO/IEC standards endorsed by ETSI.

3.9	Scope of the terms of reference and relevant work items:

To provide conformance test specifications for a number of supplementary services and additional network features, using the documents listed in 3.10 to provide the documents listed in 3.11.

To investigate the completeness of existing PICS proformas for use in conformance testing and if necessary provide revised versions.

3.10	Reference specifications:

a)	General:

| EG 201 026 | CN standardisation analysis; specifically part 2; enhanced voice and non-voice services. |
| --- | --- |
| EG 201 026 | CN standardisation analysis; specifically part 2; enhanced voice and non-voice services. |
| ETS 300 414 | Use of SDL in ETSs; rules for testability and facilitating validation. |
| ETR 212 | ICS Proforma Style Guide |
| ETR 266 | Test Purpose Style Guide |

b)	Specific protocol specifications:

| DEN/ECMA 00051 | PSS1; Advice of charge |
| --- | --- |
| ETSs 300 366 | PSS1; Call completion services |
| ETS 300 257 | PSS1; Call diversion services |
| ETS 300 261 | PSS1; Call transfer |
| ETS 300 362 | PSS1; Call Offer |
| ETS 300 693 | PSS1; CTM; Location registration |
| ETS 300 696 | PSS1; CTM Incoming call handling |
| ETS 300 808 | PSS1; CTM Outgoing call handling |
| ETS 300 809 | PSS1; CTM Authentication |
| EN 301 060-1 | DSS1; Basic Call Enhancements for VPN; Protocol |
| EN 301 060-2 | DSS1; Basic Call Enhancement for VPN; PICS Proforma |
| EN 301 060-3 | DSS1; Basic Call Enhancements for VPN; Test Suite Structure and Test Purposes (User side) |
| EN 301 060-4 | DSS1; Basic Call Enhancements for VPN; Abstract Test Suite and PIXIT (User side) |
| EN 301 060-5 | DSS1; Basic Call Enhancements for VPN; Test Suite Structure and Test Purposes (Network side) |
| EN 301 060-6 | DSS1; Basic Call Enhancements for VPN; Abstract Test Suite and PIXIT (Network side) |
| EN 301 061-1 | DSS1; Generic Functional Protocol support for VPN services specification; Protocol |
| EN 301 061-2 | DSS1; Generic Functional Protocol support for VPN services specification; PICS Proforma |
| EN 301 061-3 | DSS1; Generic Functional Protocol support for VPN services specification; Test Suite Structure and Test Purposes (User side) |
| EN 301 061-4 | DSS1; Generic Functional Protocol support for VPN services specification; Abstract Test Suite and PIXIT (User side) |
| EN 301 061-5 | DSS1; Generic Functional Protocol support for VPN services specification; Test Suite Structure and Test Purposes (Network side) |
| EN 301 061-6 | DSS1; Generic Functional Protocol support for VPN services specification; Abstract Test Suite and PIXIT (Network side) |
| ETS 300 172 | PSS1; Circuit-Mode Basic Services Protocol |
| ETS 300 805-1 | PSS1 Circuit mode basic services; Network Layer (NL); Test Suite Structure and Test Purposes (TSS&TP) |
| ETS 300 805-2 | PSS1 Circuit mode basic services; Network Layer (NL); Abstract Test Suite (ATS) specification |
| ETS 300 239 | PSS1; Generic Functional Protocol |
| ETS 300 806-1 | PSS1 Generic Functional Protocol; Test Suite Structure and Test Purposes (TSS&TP) |
| ETS 300 806-2 | PSS1 Generic Functional Protocol; Abstract Test Suite (ATS) specification |

3.11	Work items from the ETSI work programme (EWP) for which the STF is required:

Work items will only be created on approval of the STF, but will follow the normal conventions of SPAN13. the supporting organisations for the STF work items are BT, Ericsson, Viag Interkom, Cegetel.

| MI/SPAN-130188-1 | Call completion services PICS |
| --- | --- |
| DEN/SPS-05188-2 | Call completion services TSS & TP |
| DEN/SPAN-05188-3 | Call completion services ATS & PIXIT |
| MI/SPS-05189-1 | Call diversion services PICS |
| DEN/SPAN-05189-2 | Call diversion services TSS & TP |
| DEN/SPAN-05189-3 | Call diversion services ATS & PIXIT |
| MI/SPAN-130190-1 | Call transfer PICS |
| DEN/SPAN-05190-2 | Call transfer TSS & TP |
| DEN/SPAN-05190-3 | Call transfer ATS & PIXIT |
| MI/SPAN-130191-1 | Call offer PICS |
| DEN/SPAN-05191-2 | Call offer TSS & TP |
| DEN/SPAN-05191-3 | Call offer ATS & PIXIT |
| MI/SPS-05192-1 | Advice of charge PICS |
| DEN/SPAN-05192-2 | Advice of charge TSS & TP |
| DEN/SPAN-05192-3 | Advice of charge ATS & PIXIT |
| MI/SPS-05193-1 | CTM location registration PICS |
| DEN/SPS-05193-2 | CTM location registration TSS & TP |
| DEN/SPAN-05193-3 | CTM location registration ATS & PIXIT |
| REN/SPAN-130256-2 | CTM Location ATS & PIXIT |
| MI/SPS-05194-1 | CTM Incoming call handling PICS |
| DEN/SPS-05194-2 | CTM Incoming call handling TSS & TP |
| DEN/SPAN-05194-3 | CTM Incoming call handling ATS & PIXIT |
| MI/SPS-05195-1 | CTM outgoing call handling PICS |
| DEN/SPS-05195-2 | CTM outgoing call handling TSS & TP |
| DEN/SPAN-05195-3 | CTM outgoing call handling ATS & PIXIT |
| MI/SPAN-130196-1 | CTM Authentication PICS |
| DEN/SPAN-05196-2 | CTM Authentication TSS & TP |
| DEN/SPAN-05196-3 | CTM Authentication ATS & PIXIT |

3.12	Expected outputs:

PICS if necessary, TSS&TP, ATS & PIXIT standards as detailed in section 3.11

B12(98)TD08, updated by SPS5 12/6/98, ETSI Secretariat 14/08/98 (final WI codes).