# Terms of Reference for STF 168 (SPAN13) on
Conformance testing of DSS1 updated GFP (Generic Functional Protocol) and GAT (Generic Addressing and Transport Protocol)

# 1	Reasons for proposing the STF

To prepare conformance test specifications for the ISDN extended GFP noting the following:

-	the need for conformance test specifications in ISDN network infrastructure;

-	the existence of a test specifications for DSS1 GFP;

-	the ongoing work on CTM test specifications

-	the need for specialised equipment and programs which are not available to voluntary experts in the normal course of their work.

# 2	Consequences if not agreed

Conformance test specifications can only be provided at a much later date, requiring implementations to be developed in the absence of a harmonised conformance testing specification. This will result in a higher probability of inconsistent implementations within Europe.

Absence of conformance testing specifications will force implementers to develop their own interim solutions, diverting resource from completing implementations and delaying presence of implementations of the standard in the field.

# 3	Detailed description

## 3.1	Subject title

Conformance testing of DSS1 extended GFP.

## 3.2	Reference TB

SPAN.

## 3.3	Other interested TBs (if any)

MTS.

## 3.4	Duration

The STF should complete the deliverables for approval for public enquiry in 9 months from the start date. STF resources should be available for resolution of public enquiry comments.

## 3.5	Target date for the start of work

July 2000.

## 3.6	Necessary manpower (expertise, mix of skills and amount)

### 3.6.1	Necessary manpower

Total resources required:  6 man months, with justification, split as follows:

- for drafting deliverables: 3,4 man months + 1 mm [B27(00)TD09]

- for completing GFP PICS 1 mm [B27(00)TD09]

- for drafting non-published documents: no

- for attending Technical Body and WG meetings: 6 man days

- for attending other kind of meetings:

- for general technical support of the Technical Body and its WGs: no

- for technical support of the Technical Body officials: no

- for other tasks: 6 man days for preparing summary on PE comments and handling resolution results

### 3.6.2	Estimated costs, additional to the manpower:

Total additional cost 3,9 kEUROs, split as follows:

- travelling costs to the Technical Body and WG meetings: 3 900 EURO

- other costs directly related to the STF expert(s): none.

### 3.6.3	Qualification required, mix of skills

- number of experts required: 2

- relevant expertise required: Candidates ideally should be familiar with the work of existing WG SPS5 STFs active in conformance testing (STF87, STF101, STF104, STF122 etc.). Increasingly, it is necessary to take advantage of tools for automatically generating conformance testing specifications, based on a formal definition of the base specification, and a knowledge of these tools would be an advantage. In the absence of the above, consideration will be given to a mix of experts with a knowledge of developing specifications in TTCN and of the protocol as specified by ETSI SPS5.

- Experts are required in part time, 2 man month per expert, 1,85 man month distributed over the period of 9 month, 3 days left for resolution and post-resolution.

## 3.7	Context of the task(s)

The STF has to produce textual TSS & TP parts of standards in Word for Windows for the user and the network sides of the interface based on reference documents in 3.10. The STF has to produce also ATS & partial PIXIT parts of standards. An ATS & partial PIXIT consists of a textual document part and a partial PIXIT part produced in Word for Windows and a TTCN part produced in a TTCN editor. ETSI uses ITEX as the official TTCN editor. The TTCN part of an ATS has to be syntax-checked before contribution.

## 3.8	Related activities in other bodies and necessary co-ordination of schedules

WG SPS5 are producing conformance testing specifications using voluntary expertise and a number of STFs, and the style of the deliverables and method of testing should be consistent with this work.

## 3.9	Scope of Terms of Reference:

To prepare conformance test specifications for DSS1 extended GFP, using the documents listed in 3.10 and to provide the documents listed in 3.11.

## 3.10	Reference specification(s) and existing documents, including ETSI member contributions

REN/SPS-05135-1	Protocol specification for extended GFP

REN/SPS-05135-2	Protocol specification for extended GFP, PICS

DEN/SPS-05177-1	Protocol specification for GAT control

DEN/SPS-05177-2	Protocol specification for GAT control, PICS

ETR 212	ICS proforma style guide

ETR 266	Test purpose style guide

ETS 300 406	Protocol and profile conformance testing specifications; standardisation methodology

ETS 300 414	Use of SDL in ETSs; rules for testability and facilitating validation

Other additional capabilities for ISDN documents may need to be referenced if the resources exist for providing other deliverables, see 3.11 below.

## 3.11	Work item(s) from the ETSI work programme (EWP) for which the STF is required

REN/SPAN-130135-3	Test specification for updated GFP, TSS&TP user

REN/SPAN-130135-4	Test specification for extended GFP,  ATS&PIXIT user

REN/SPAN-130135-5	Test specification for extended GFP,  TSS&TP network

REN/SPAN-130135-6	Test specification for extended GFP, ATS&PIXIT network

DEN/SPAN-130177-2	GAT PICS

DEN/SPAN-130177-3	Protocol specification for GAT control, TSS&TP user

DEN/SPAN-130177-4	Protocol specification for GAT control, ATS&PIXIT user

DEN/SPAN-130177-5	Protocol specification for GAT control, TSS&TP network

DEN/SPAN-130177-6	Protocol specification for GAT control, ATS&PIXIT network

Other deliverables may be provided based on future work on the base specifications. These will be deliverables within the scope of this STF and based on development of ETSI Test specification deliverables.

Notes: 	- The work items initially referenced REN/SPAN-05232 parts 3 to 6 have been renamed as REN/SPAN-130135 parts 3 to 6 for a better coherence.

- The work item DEN/SPAN-130177-2 is produced by STF 168 as mentioned by the Board#27 (TD09)

## 3.12	Expected outputs

Deliverables as listed in 3.11. The STF has to produce ETSI deliverables only. Draft deliverables should be presented to SWG3 of SPS5 according to the following schedule:

Meeting 1	1st complete draft of TSS&TP

Meeting 2	Draft for approval of TSS&TP, 1st complete draft of ATS & PIXIT

Meeting 3	Draft for approval of ATS & PIXIT

The STF should provide appropriate input to the other working groups where specification improvements are required in the Test specifications (particularly the SDL) or PICS proforma. It is not expected that the STF would be directly responsible for changes to these documents.

B23(99)08, start date revised, 24kEuro extension approved by Board#27 TD09