|  | ToR STF 501 (TC NTECH/ WG AFI) |
| --- | --- |
|  | Version: 1.5 |
|  | Author: Bruno Chatras – 30 April 2015 |
|  | Last updated by: Bruno Chatras – Date:4 September 2015 |
|  | page 1 of 4 |

Terms of Reference - Specialist Task Force

STF 501 (TC NTECH / WG AFI)

Autonomic and Self-Managed Networks Phase 1 (3GPP)

Summary information

| Approval status | Approved by TC NTECH (doc ref: NTECH(15)000010r1), reviewed by NTECH#12 NTECH(15)12_018r1. Approved by Board#103 (9-10 June 2015), with 40 k€ budget. Extension 18 k€ requested to Board#104 (23-24 Sep 2015) |
| --- | --- |
| Funding | Estimated cost 58 000 €. 130 working days total, 92 days @ 600 €/day = 55 200 € and 38 days, voluntary contribution (27% of total manpower) and 2 800 € travels (Annex A).Agreed budget: 40 000 € - 100 days total, 62 days @ 600 €/day = 37 200 € and 38 days, voluntary contribution (38% of total manpower) and 2 800 € travels. |
| Time scale | 16 September 2015 to June 2016 |
| Work Items | DTR/NTECH-AFI-0017-GANA-3GPP (TR ) - Autonomicity and Self-Management in the Backhaul and Core network parts of the 3GPP Architecture" |
| Board priority | Emerging domains for ETSI |

# Rationale

The ETSI AFI ISG succeeded in producing the fundamental GSs pertaining to Autonomic Networking & Services Management in 2013, namely the Generic Autonomic Network Architecture (GANA) specification (ETSI GS AFI 002) and scenarios, use cases and requirements for autonomic/self-managing future Internet (ETSI GS AFI 001). The ETSI NTECH TC took over and started transforming these GSs and others into TSs (e.g. ETSI TS 103 194 published in 2014). The NTECH TC is progressing in producing TSs on instantiation of this ETSI NTECH Autonomics Reference Model (GANA) onto existing network architectures and emerging ones to embed self-management capabilities.

Autonomic Networking & Services Management is intended to help operators and enterprises in reducing OPEX and handling the increasing complexity of network Management.

Though the GANA model was validated in testbeds, a key step towards adoption of autonomics by the industry is to instantiate it onto a set of representative well-known reference architectures in order to enable launching pilot projects on concrete use cases. This is because many network architectures being deployed today do not intrinsically exhibit autonomicity and self-management capabilities, and industry needs to understand the implication of evolving them towards this technology.

Based on voluntary contributions ETSI NTECH has already initiated work on the instantiation of the GANA model on the 3GPP IMS architecture and on Ad-Hoc/Mesh networks. However, voluntary contributions are not sufficient to tackle other major use cases such as the 3GPP Evolved Packet Core (EPC) and fixed broadband access networks (BBF). This work requires the intervention of a Specialized Task Force (STF) in order to meet a reasonable time scale for delivering guidance to the industry.

Although ETSI was a pioneer in this domain, other initiatives are now emerging (e.g. IETF ANIMA). ETSI may lose its leadership position unless it succeeds in delivering, within a short timeframe, sufficient guidance to the industry on how to transform concepts into concrete results.

Currently ETSI NTECH AFI has not yet produced all the key TSs the industry would like to access soon and adopt / apply. The problem can only be addressed by an STF with dedicated resources and experts to progress some of the critical work in a tight time scale. Otherwise, lack of significant progress on Autonomic Management & Control standards will be of a concern by the industry and SDOs/Fora that are interacting with ETSI NTECH AFI. So far ETSI NTECH established liaisons and collaborations on this matter with BBF, ITU-T SG2/13/15, NGMN, 3GPP, TMForum, IETF/ANIMA, European Commission H2020/5GPPP, EU-China FIRE project, ETSI MOI ISG, ETSI NFV ISG, etc.

# Objective

ETSI TS 103 194 defines autonomic networking as a networking paradigm that involves the design of network devices and the overall network architecture in such a way as to embed "control-loops and feedback mechanisms" that enable the individual devices and the networked systems as a whole, to exhibit so-called self-managing properties, namely: auto-discovery, self-configuration (auto-configuration), self-diagnosing, self-repair (self-healing), self-optimization, etc.

ETS GS AFI 002 specifies a generic architectural model for the management & control of autonomic networks, known as the Generic Autonomic Network Architecture (GANA).

The work will be organized in two phases.  The objective of this STF is to develop a Technical Report on the instantiation of the GANA model on the mobile backhaul and core networks deployed as per 3GPP Architecture specifications.

The opportunity to extend the scope to cover fixed broadband access and aggregation networks deployed as per the Broadband Forum (BBF) Architecture specifications will be considered after the conclusion of this STF, also in relation with the results achieved in other Standard Bodies or For a, on the same subject.

To perform the instantiation the STF will not only take into account already published specifications by 3GPP and BBF but also their ongoing work on the application of the emerging paradigms such as SDN and NFV to these networks.

# Relation with ETSI strategy and priorities

The STF will contribute to the following ETSI Long Term Strategy [GA58(11)22r1]:

keep ETSI effective, efficient and recognised as such

stay in tune with changing nature of the global ICT industry (innovation)

establish leadership in key areas impacting members' future activities

This request is in following the priority category [BOARD(12)88_030r1]

Emerging domains for ETSI

# Context of the proposal

## ETSI Members support

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| Orange | Tayeb Ben Meriem | To gain confidence that the GANA reference model can be instantiated on a practical use case such as BBF access architecture 3GPP architecture and others without requiring fundamental alterations to pave the way to adoption of GANA model.. |
| Fraunhofer FOKUS | Arun Prakash | As one of the initial contributors to the GANA architecture, Fraunhofer FOKUS has the expertise and knowledge to provide a specification to instantiate GANA. Furthermore, the early adoption and deployment of autonomics is in line with the long-term research goals of Fraunhofer FOKUS. |
| AGH University of Science and Technology Poland | Szymon Szott | To analyze the methodology adopted in providing the instantiation of GANA in the two standardized architectures, i.e., the BBF architecture and the 3GPP mobile backhaul and core architectures. Then, the AFI group can capitalize on this experience to address other instantiation activities including those within the research interests of AGH University, i.e., studying and implementing autonomic concepts in wireless local area networks especially in ad hoc and mesh topologies. |
| National and Kapodistrian University of Athens (UoA) | Prof. Nancy Alonistioti | The University of Athens endorses the STF proposal. University of Athens is interested in the instantiation of the GANA Functional Blocks (FBs) onto the 3GPP mobile backhaul and core architecture, and the instantiation of the GANA FBs onto the BBF architecture, thereby enabling developers of autonomics Decision-making logics/algorithms to introduce them into the "autonomicity-enabled 3GPP or BBF architectures" is of benefit to us. We can benefit from the outcome of the STF in the work we do and in our potential to collaborate with industry by collaborating with them in introducing autonomics related algorithms in the target architectures. We have strong competence to build business partnerships with vendors in autonomics due to our extensive work on algorithms for autonomics that can be exploited by vendors in their products. |
| Vodafone GmbH | Ranganai Chaparadza | The GANA Functional Blocks that enable the network, the management plane and control planes, to exhibit self-adaptation, dynamic network policing, real-time and predictive analytics in driving E2E Service and resources orchestration, are all important in the evolution from static management of networks and services to dynamic and self-adaptive management of networks and services by autonomic management & control software. OPEX reduction by autonomic management & control will remain of interest to operators. |

## Market impact

Autonomic Networks will allow reduction of OPEX for network operators and enterprises, reduction of complexity in the management of networks and services, and enable innovation and faster time-to-market for services, while also enabling manufacturers and OSS vendors to offer new products that embed the so-called “autonomic functions”.

A first standardization step was done with the publication of the ETSI NTECH GANA model. The market is expecting guidance helping the industry to instantiate and implement GANA standard in order to be considered in their product lines and roadmaps and in commercial products and solutions, later on. This helps them to get prepared for deployment purpose.

## Tasks that cannot be done within the TB and for which the STF support is necessary

Instantiation of the ETSI NTECH GANA model on broadband access and aggregation networks, and evolved packet core.

Currently ETSI NTECH AFI has not yet produced all the key TSs the industry would like to access soon and adopt / apply. The problem can only be addressed by an STF with dedicated resources and experts to progress some of the critical work in a tight time scale. Otherwise, lack of significant progress on Autonomic Management & Control standards will be of a concern by the industry and SDOs/Fora that are interacting with ETSI NTECH AFI. So far ETSI NTECH established liaisons and collaborations on this matter with BBF, ITU-T SG2/13/15, NGMN, 3GPP, TMForum, IETF/ANIMA, European Commission H2020/5GPPP, EU-China FIRE project, ETSI MOI ISG, ETSI NFV ISG, etc.

## Related voluntary activities in the TB

ETSI NTECH has initiated work on the instantiation of the GANA model on Ad-Hoc/Mesh networks and IMS networks with the limited available resources, also considering the effort required for the other equally critical topics, such as the PoC framework, convergence of the GANA with SDN/NFV.  A strong Steering Group will be created to manage and guide the STF, with the voluntary participation of the TC NTECH and AFI WG Chairmen and active NTECH delegates.

## Outcome from previous funded activities in the same domain

There were no funded activities in this domain so far.

## Consequences if not agreed

ETSI might lose its leadership on the standardization of autonomic network management as noted in Rationale section. Also, lack of significant progress on Autonomic Management & Control standards will be of a concern by the industry and SDOs/Fora that are currently interacting with ETSI NTECH AFI.

Part II - Execution of the work

# Technical Bodies and other Organizations involved

## Leading TB

ETSI NTECH

## Other interested ETSI Technical Bodies

ETSI ISG NFV,, ETSI INT, ETSI EE

## Other interested Organizations outside ETSI

IETF ANIMA, BBF, ITU-T SG2/13/15, NGMN, 3GPP, TMForum, European Commission H2020/5GPPP, EU-China FIRE project, OMA

# Working method/approach

## Organization of the work

A team of experts to ensure with knowledge of Autonomic Management, including the GANA model, 3GPP standards on backhaul and core networks, reporting to the NTECH/AFI Steering Group.

## Base documents

Phase 1

| Document | Title | Current Status | Expected date for stable document |
| --- | --- | --- | --- |
| ETSI TS 103 194 | Scenarios, Use Cases and Requirements for Autonomic/Self-Managing Future Internet | Published |  |
| ETSI GS AFI 002 | Generic Autonomic Network Architecture (An Architectural Reference Model for Autonomic Networking, Cognitive Networking and Self-Management) | Published |  |
| ETSI TS 103 195 | Generic Autonomic Network Architecture (An Architectural Reference Model for Autonomic Networking, Cognitive Networking and Self-Management) | Early draft |  |
| 3GPP SA5 TR on Virtualization | TR 32 842. Define Mobile VNFs and Mixed Network Management Architecture | Draft | June 2016 |
| ETSI TS 123 203 | ETSI TS 123 203 (Policy and charging control architecture), | Published |  |
| ETSI TS 123 401 | General Packet Radio Service enhancements for Evolved Universal Terrestrial Radio Access Network (E-UTRAN) access | Published |  |
| ETSI TS 123 402 | Architecture enhancements for non-3GPP accesses | Published |  |
| ETSI TS 132 series | EPC-related management specifications in the 123 (architecture). | Published |  |

Phase 2

| BBF TR 101 | Migration to Ethernet Based DSL/Broadband Aggregation | Published |  |
| --- | --- | --- | --- |
| BBF TR 145 | Multi-service Broadband Network Functional Modules and Architecture | Published |  |
| BBF TR 134 | (Broadband Policy Control Framework (BPCF). | Published |  |
| BBF SD-302,313, 326 and 340 | *Cloud Intelligent Broadband Network (SD-302) *SDN in Broadband Networks (SD-313) Flexible Service Chaining (SD-326) *NFV introduction in MSBN (SD-340) | Draft | Done. SD are internal documents to BBF |
| BBF WT-317 & 328 | *Residential: Network Enhanced Residential Gateway (WT-317 ) *Business: Virtual Business Gateway (WT-328) | Draft | *WT 317 is in Straw Ballot process *WT328 (work reactivated |
| BBF WT-178 | WT-178i2 Extended MSBN connects to Data Center hosting a large NFVI (and/or Cloud) | Draft |  |

## Deliverables Phase 1 (this STF)

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D2 | DTR/NTECH-AFI-0017-GANA-3GPP (TR ) | Working title: Autonomicity and Self-Management in the Backhaul and Core network parts of the 3GPP Architecture" Scope: Instantiation of the Reference Model for Autonomic Networking, Cognition and Self-Management onto the architecture defined in ETSI TS 123 401 and TS 123 402, by superimposing GANA Decision Elements (DEs) into node/device architectures and the overall network architecture, so that the DEs and their associated Control-Loops can be further designed to perform autonomic management and control of the specific resources (Managed Entities) in the target architecture. Recommendations on the basic behaviours of the GANA Functional Blocks (FBs) in the above context will be developed. 3GPP specifications on policy control (TS 123 203) and network management will be taken into account (TS 123 32x series). |

## Deliverables schedule:

Working title:

DTR/NTECH-AFI-0017-GANA-3GPP: Instantiation of GANA reference model onto 3GPP architecture (Backhaul and Core network)

Start of work	15-Sep-2015 	NTECH#12

Early draft	13-Dec-2015 	NTECH#13

WG approval	15-Mar-2016 	NTECH#14

Stable draft	May-2016

TB approval	Jun-2016  	NTECH#15

Publication	31-Jul-2016

## Work plan, time scale and resources

| N | Task / Milestone / Deliverable | From | To | Total experts days |
| --- | --- | --- | --- | --- |
| Autonomic and Self-Managed Networks - Phase 1 (3GPP) |  |
| M0 | Start of work | 01-sep-2015 |  |
| T0 | Coordination and reporting | 16-Sep-2015 | 30-Jun-2016 | 4 |
| T1 | Reference architecture and relevant scenarios | 16-Sep-2015 | 01-Oct-2015 | 21 |
| M1 | Check if any gaps (Q&A), build a checklist | 01 Oct 2015 |  |
| T2 | Basic Scenario 0 | 15-Oct-2015 | 15-Dec-2015 | 42 |
| M2 | Autonomicity-enabled architecture. DE instantiated in the nodes, with no need for DE-DE collaboration outside of the Core network | 15-Nov-2015 (draft) 15-Dec-2016 (delivery) |  |
| T3 | Requirement of Autonomics collaboration across multiple segments | 04-Jan-2016 | 01-Mar-2016 | 42 |
| M3 | Recommendations of autonomics behaviours and architecture in the multiple segment model with DE-DE collaboration across those segments | 01-Feb-2016 (draft) 01-Mar-2016 (delivery) |  |
| T4 | Final draft and approval of TR document |  | Jun-2016 | 21 |
| M4a | WG AFI approval | May-2016 |  |
| M4b | TB approval (NTECH#15) | Jun-2016 |  |
| M5 | STF Final Report | Jun-2016 |  |
| M6 | Publication | Jul-2016 |  |
| Total Phase 1 | 130 |

## Task and milestone description

See detailed analysis in Annex A.

If the necessary resources will not be available, the scope of Tasks 2 and 3 will be reduced, still allowing a self-consistent and still usable, even if limited, input for further development in TC NTECH.

# Required expertise

Three experts to ensure the following mix of skills:

Autonomic Management, including the GANA model

3GPP standards on backhaul and core networks

Part III:	Financial conditions

# Estimated cost

## Manpower cost

| Description | Working days | Rate €/day | Total cost € |
| --- | --- | --- | --- |
| Contracted experts remunerated (agreed) | 62 | 600 | 37 200 |
| Contracted experts remunerated (extension required) | 30 | 600 | 18 000 |
| Contracted experts voluntary | 38 | 0 |  |
| Total manpower cost | 100 |  | 55 200 |

## Travel Costs

| Description | Cost estimate |
| --- | --- |
| 4 NTECH meetings (NTECH 13 14 15 16) | 2 400€ |
| 1 joint meeting with 3GPP | 400€ |
| Total cost | 2 800€ |

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

Contribution from ETSI Members to STF work

Direct financial contribution (co-funding)

Voluntary work of experts (free of charge or with partial remuneration)

Steering Group meetings (number of participants/duration)

Delegates attending meetings/events related to STF (number of participants/duration)

Direct contribution of delegates (e.g. number of documents/comments/e-mail)

Development of related standards by delegates

Support to the STF work (e.g., provision of test–beds, organization of workshops, events)

Contribution from STF experts to ETSI work

Contributions presented to ETSI NTECH AFI meetings (number:4, type:F2F, comments received: online feedback during the meetings and e-mail exchanges)

Contributions received from other ETSI TBs (3GPP SA5)

Liaison with other stakeholders

Stakeholder participation in the project (Service Providers, Equipment Vendors (Independent Software Vendors) ISVs, ,)

Cooperation with other standardization bodies (BBF, 3 GPP SA5)

Potential interest of new members to join ETSI (Companies working in Analytics)

Liaison to identify requirements and raise awareness on ETSI deliverables (Joint SDOs/Fora on Industry Harmonization for Unified Standards on AMC (Autonomic Management & Control), SDN, NFV, 5G: from Silo approach to Cross-SDO/Fora Combined Approach”Comments received on drafts (e.g. on WEB site, mailing lists, etc.)

Quality of deliverables

Approval of deliverables according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

Quality review by NTECH TB

Quality review by ETSI Secretariat

In the course of the activity, the STF Leader will collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

Annex A - STF Work Plan and Structure of the STF

Task 1: Reference architecture and relevant scenarios

Objective:

Collecting needed input to support the process of instantiation

Identify and describe relevant scenarios

Inputs

NGCOR NGMN documents

NTECH AFI input could be used: GANA White Paper, IEEE Globecom

IEEE paper on GANA Implementation guide

Any work TS drafts dealing with instantiation of GANA

Outcome

Report compiling e2e view of the three target 3GPP reference architecture to consider covering (Mobile Backhaul + Core Network) complemented by RAN and User devices

Contributors

3 designated experts + Steering Group members

Process

*Virtual meetings

*STF repository to store the documents

Starting date

16 September 2015

Milestones

Check if any gaps (Q&A).

Build a checklist

Final delivery date

1 October

Resources:

21 days

Task 2: Basic Scenario 0

Objective

Consider the advantage brought by Autonomicity

In Mobile Core Network segment as a standalone network (localized automaticity)

In Mobile Backhaul segment as a standalone network

Input

3GPP architecture (latest version) including HSS/ HLR/SDM, PCC (PCRF + PCEF), OSS, and if time permits, additional entities connected to the Gi interface

Data sources to populate the Knowledge Plane

Identify existing decision logic in this Architecture (Core Network in one hand and Backhaul, in the other hand) in order to see whether to enhance it by an overlay manner

Protocols that might be used to support exchanging messages between DEs

Outcome

Autonomicity-enabled architecture.

DE instantiated in the nodes, intra-segment DE-DE collaboration but without the need for inter-segment DE-DE collaboration

Contributors

Three designated experts + Steering Group members

Process

Virtual meetings

STF repository to store the documents

Starting date

15 October 2015 (first virtual meeting)

Milestones

15 November (virtual meeting)

Final delivery date

15: December 2015

Resources:

42 days

Task 3: Requirement of Autonomics collaboration across multiple segments

Objective

Identify requirements and autonomic behaviours (Autonomics Functions/DEs)  across multiple segments (Mobile Core Network and Mobile Backhaul collaborating along with RAN)

Whether the KPs could exchange

Input

3GPP architecture (latest version) including HSS/ HLR/SDM, PCC (PCRF + PCEF), OSS,  and if time permits, additional entities connected to the Gi Assumptions about backhaul architectures (outcome from Task 1)

Data sources to populate the Knowledge Plane

Outcome of Task 2

Protocols that might be used to support exchanging messages between DEs (e.g. ANIMA protocols)

Outcome

Recommendations of autonomics behaviours, architecture and communication methods in the multiple segment model with DE-DE collaboration across those segments

Contributors

Three designated experts + Steering Group members

Process

Virtual meetings

STF repository to store the documents

Starting date

4 January 2016 (first virtual meeting)

Milestone

1 February 2016 (draft report, virtual meeting):

Final delivery date

1 March 2016

Resources:

42 days

Task 4: Final draft and approval of TR document

Objective

Compile and consolidate the outcomes of previous Tasks (1, 2, 3) in order to shape the TR as final deliverable

Input

Outcome from Tasks 1, 2, 3

Outcome

TR

Contributors

Three designated experts + Steering Group members

Process

Virtual meetings of the Steering Group for review the draft TR and launch the approval process

Starting date

F2F meeting, 15 March 2016.

Milestones

F2F meeting NTECH#14 (15-17 March 2016)

Virtual meeting 15 April

Virtual meeting, Stable Draft for WG AFI approval 15 May 2016

F2F meeting TB approval, NTECH#15, June 2016

Final delivery date

TB Approved draft, June 2016

Resources:

21 days

STF timeframe

|  | 15/09 | 01/10 | 15/10 | 15/11 | 15/12 | 04/01 | 01/02 | 01/03 | 15/03 | 15/04 | 15/ 05 | 30/ 06 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task 1 architecture + scenario ref | STF1 | report |  |  |  |  |  |  |  |  |  |  |
| Task 2 Basic scenario |  |  | STF2 | V2M | First draft F2F |  |  |  |  |  |  |  |
| Task 3 List of recomm. + Architecture |  |  |  |  |  | STF3 |  | list req |  |  |  |  |
| Task 4 TR Draft |  |  |  |  |  |  |  |  | STF4 F2F | STF4 | TR stable | TB approval |
| Days/task | 21 | 42 | 42 | 21 |
| Coord & Report | 4 |
| Total days | 130 |

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0 | 05-03-2015 | B.Chatras | 1st Draft | Draft Part I |
| 0.1 | 11/03/15 | AFI WG | 2nd Draft |  |
| 1.0 | 20/04/15 | AFI WG | Final Draft | NTECH approved |
| 1.1 | 20/04/15 | B. Chatras | Final | New supporting organisation. |
| 1.2 | 11-May-2015 | Berrini | OCG/Board consultation | Editorials |
| 1.3 | 10-Jun-2015 | Berrini | Board approval | Updated cost estimate to match budget allocated by the Board. |
| 1.4 | 02-Sep-2015 | Berrini | Prep. Meet. | Revised during Preparatory Meeting |
| 1.5 | 04-Sep-2015 | B. Chatras | Prep. Meet. | Mainly upgrade Annex A |