|  | ToR STF AB (TC RRS/WG3) |
| --- | --- |
|  | Version: 1.3 |
|  | Author: Markus Mueck – Date:23 Apr 2015 |
|  | Last updated by: Alberto Berrini – Date:10 June 2015 |
|  | page 1 of 3 |

Terms of Reference - Specialist Task Force

STF AB (TC RRS/WG3)

Reconfigurable Radio Security

Summary information

| Approval status | Approved by RRS#30 (5-6 June 2015) Approved by Board#103 (9-10 June 2015) with allocated budget 52 000 € |
| --- | --- |
| Funding | TC request (these ToR): 65 400 € 134 working days (104 days remunerated = 62 400 € and 30 days voluntary contribution = 22% of total manpower) and 3 000 € for travels. |
| Time scale | Mid-September 2015 to 10 March 2016 |
| Work Items | DTR/RRS-03010 (TR 103 087) Security related use cases and threats in Reconfigurable Radio Systems DTS/RRS-03012 Security Requirements for reconfigurable radios |
| Board priority | Emerging domains for ETSI |

Part I – Reason for proposing the STF

# Rationale

Reconfigurable radio solutions for a more efficient use of the spectrum (e.g., cognitive radio in general and white spaces solutions in particular) or reconfigurable mobile devices are gaining momentum. In particular, the new Radio Equipment Directive (RED) mentions related Software Reconfiguration Mechanisms in Articles 3(3)(i) and 4. However, security aspects have to be taken into consideration before those same solutions can be safely deployed. This means that security threats have to be properly investigated and measures to overcome those same threats developed. With the creation of a technical specification defining the security requirements related to reconfigurable radio systems, it will be possible to have a baseline for the improvements of the related reconfigurable architectures which are currently under development in TC RRS.

# Objective

The objective of this STF proposal is to i) identify security threats, ii) identify available countermeasures, iii) identify a lack of countermeasures and define the security requirements related to reconfigurable radio systems. Security requirements are essential for defining reconfigurable radio architectures, for instance for defining the reconfigurable radio architecture for Mobile Devices.

# Relation with ETSI strategy and priorities

This action supports the ETSI Long Term Strategy item(s) to:

create high quality standards for global use and with low time-to-market

stay in tune with changing nature of the global ICT industry (innovation)

establish leadership in key areas impacting members' future activities

This action has a priority category of “Emerging Domain for ETSI”.

# Context of the proposal

## ETSI Members support

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| Intel | Markus Mueck | Mobile Device chipsets |
| Hanyang University | Choi, Seungwon | Very important topic for research |
| BMWi | Paul Bender | Reconfigurable radio security is very important for placing products on the market |
| LG | Vladimir Ivanov | Security is very important for reconfigurable mobile devices |
| NSN | Gundlach, Michael | Very important for an efficient management of the network as well |
| Ministry of Economic Affairs - Netherlands | Ben Smith | Security is also linked to spectrum use: the more secure, the more trust in these new techniques, and the better spectrum can be utilized |
| Joint Research Center of the European Commission (JRC) | Support as ETSI counsellor | Security is also linked to spectrum use: the more secure, the more trust in these new techniques, and the better spectrum can be utilized |
| University of Bradford | Fun Hu | very important topic for research |

## Market impact

Reconfigurable Radio platforms have been used for a long time (for instance in Base Stations) although the solutions have been always proprietary. With the development of standardised solutions for new advanced features such as cognitive radio, it is expected that more and more devices will make use of a reconfigurable implementation. While the market impact is not quantifiable at the moment, it is clear that much will depend on the reliability of such solutions not only in terms of QoS but also security. If proven reliable, it could even open a whole new market of so called “radio apps”.

## Tasks that cannot be done within the TB and for which the STF support is necessary

The identification of the security requirements for reconfigurable platforms requires a deep knowledge of SW and HW security aspects which are not generally available in a Technical Committee.

## Related voluntary activities in the TB

Delegates within TC RRS and TC RRS WG3 will review the deliverable in order to evaluate the impact of security requirements on the reconfigurable architectures (reconfigurable Mobile Device architecture, LSA related architecture, White Space related architecture, etc)

## Outcome from previous funded activities in the same domain

This is the first time TC RRS requests funding for an STF.

## Consequences if not agreed

Reconfigurable platforms have been used for a long time but, until now, the solutions have been proprietary and (radio) reconfigurability has been limited and decided by the manufactures themselves, which has limited the vulnerability of the platforms to cyber attacks. Future reconfigurable platforms, such as mobile devices, are expected to be more open: for instance a reconfigurable mobile device might be (radio) reconfigured by a third-party application. Even the new Radio Equipment Directive (RED) introduces new specific requirements related to software reconfiguration of radio equipment and security aspects will be very important for fulfilling those same requirements.

Security requirements are therefore of paramount importance in order to make the reconfigurable platform future-proof and secure. If these requirements are not properly defined, there is a high risk that a reconfigurable platform, wherever applied, will be “weak” and therefore could be subjects to cyber attacks which could damage not only the end user (denial of service, decrease in QoS, etc) but also the overall management of the radio spectrum.

Part II - Execution of the work

# Technical Bodies and other Organizations involved

## Leading TB

TC RRS WG3 (Chairman: Dr. Markus Mueck) will be the leading group within TC RRS

## Other interested ETSI Technical Bodies

Support of TC CYBER may be required to help defining the security requirements.

Support from TC ERM for solutions related to Software Reconfiguration mechanisms related to Articles 3(3)(i) and 4 of the Radio Equipment Directive (RED)

## Other interested Organizations outside ETSI

Wireless Innovation Forum (WINNF), ETSI Partner, which has been involved in Software Defined Radio (SDR) related activities for a very long time.

# Working method/approach

## Organization of the work

The work will be steered by TC RRS WG3. Three WG meetings and a number of dedicated phone calls/remote sessions are planned before formal TB approval from August 2015 to March 2016.

## Base documents

| Document | Title | Current Status |
| --- | --- | --- |
| TR 102 967 | Use Cases for Dynamic Equipment Reconfiguration | Published |
| TS 102 969 | Radio Reconfiguration related Requirements for Mobile Devices | Published |
| TS 103 146-1 | Mobile Device Information Models and Protocols; Part1:Multiradio Interface (MURI) | Published |
| TS 103 146-2 | Mobile Device Information Models and Protocols; Part2:RRFI | Published |
| TS 103 095 | Radio Reconfiguration related Architecture for Mobile Devices | Published |
| EN 302 969 | Radio Reconfiguration related Requirements for Mobile Devices | Published |
| DTR/RRS-03010 (TR 103 087) | Security related use cases and threats in Reconfigurable Radio Systems | Early draft |

NOTE: these use cases do not include security aspects.

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | DTR/RRS-03010 (TR 103 087) | Security related use cases and threats in Reconfigurable Radio Systems |
| D2 | DTS/RRS-03012 | Security Requirements for reconfigurable radios |

## Deliverables schedule:

DTR/ RRS-03010	Security related use cases and threats in Reconfigurable Radio Systems

Start of work	15-09-2015 	RRS#31

Early draft	23-11-2015	RRS#32

Stable draft	31-12-2015

WG approval	29-02-2016

TB approval	03-03-2016	RRS#33

Publication	10-03-2016

DTS/ RRS-03012	Security Requirements for Reconfigurable Radio Systems

Start of work	15-09-2015	RRS#31

Early draft	23-11-2015	RRS#32

Stable draft	15-01-2016

WG approval	29-02-2016

TB approval	03-03-2016	RRS#33

Publication	10-03-2016

## Work plan, time scale and resources

| N | Task / Milestone / Deliverable | From | To | Funded experts (days) | Volunt. experts (days) |
| --- | --- | --- | --- | --- | --- |
| M0 | Start of work | 15-09-2015 |  |  |
| T0 | Project management | 15-09-2015 | 03-03-2016 | 2 |  |
| T1 | Description of use cases | 15-09-2015 | 23-11-2015 | 20 | 15 |
| T2 | Definition of threats for reconfigurable radios | 15-09-2016 | 23-11-2015 | 20 | 15 |
| T3 | Definition of security requirements | 26-09-2014 | 20-12-2015 | 45 |  |
| M1 | Use case stable draft for WG (RRS WG3#28) | 23-11-2015 |  |  |
| T4 | WG3 review (DTR/RRS-03010) | 23-11-2015 | 20-12-2015 | 0 |  |
| T5 | Review of use case deliverable | 23-11-2015 | 03-03-2016 | 5 |  |
| M2 | Security requirements stable draft for WG review | 26-01-2016 |  |  |
| T6 | WG3 review (DTS/RRS-030XX) | 25-01-2016 | 05-02-2016 | 0 |  |
| T7 | Review of security requirement deliverable | 08-02-2016 | 12-02-2016 | 5 |  |
| M3 | Stable drafts for TB review | 15-02-2016 |  |  |
| T8 | Finalisation of deliverables | 18-02-2016 | 23-02-2016 | 5 |  |
| M4 | Final drafts for TB approval | 29-02-2016 |  |  |
| M5 | TB approval (RRS#29) | 03-03-2016 | 1 |  |
| M6 | STF Final Report | 03-03-2016 | 1 |  |
| M7 | Publication | 10-03-2016 |  |  |
|  | 104 | 30 |

## Task and milestone description

Task 1 – Description of use cases

Definition of use cases which can give raise to possible threats;

Task 2 – Definition of threats for reconfigurable radios

Definition of threats based on the identified use cases;

Task 3 – Definition of security requirements

Based on the identified threats, a first set of security requirements is identified

Milestone 1 – Use case stable draft for WG3 review

Task 4 – WG3 review (DTR/ RRS-03010)

The deliverable will be distributed to RRS WG3 mailing list for review as well as to TC CYBER mailing list for comments (2 weeks planned).

Task 5 – Review of use case deliverable (DTR/ RRS-03010)

Update the technical report on use cases and threats according to the comments received from RRS WG3 and possible comments from TC CYBER and produce a final draft for TB review.

Milestone 2 – security requirements stable draft for WG review and TC CYBER review

The deliverable will be distributed to RRS WG3 mailing list for review as well as TC CYBER mailing list for comments (2 weeks planned)

Task 6 – WG and TC CYBER review (DTS/RRS-03012)

The deliverable will be distributed to RRS WG3 mailing list for review as well as TC CYBER mailing list for comments (2 weeks planned)

Task 7 – Review of security requirements deliverable (DTS/RRS-03012)

Update the technical specification according to the comments received from RRS WG3 and TC CYBER and produce a final draft for TC RSS review.

Milestone 3 – Stable drafts for TB review

The finalized drafts are available for TC RRS review (one week planned) and will be distributed to TC RRS mailing list for a final check

Task 8 – Finalisation of deliverables

Integrate the comments from TC RRS, and produce final versions for TC RRS approval

Milestone 4 – Stable draft for TB review

Final drafts are available for TC RRS approval and publication.

# Required expertise

At least 2 experts to ensure the following mix of skills:

Experience in security

Experience in Software Defined Radio and reconfigurable radio in general

Part III:	Financial conditions

# Estimated cost

## Manpower cost

| Description | Working days | Rate €/day | Total cost € |
| --- | --- | --- | --- |
| Contracted experts (remunerated) | 104 | 600 | 62 400 |
| Contracted experts (voluntary) | 30 | 0 | 0 |
| Total manpower cost | 134 |  | 62 400 |

## Travel Costs

| Description | Cost estimate |
| --- | --- |
| RRS#27, 25-26 September 2014 Mainz | 1 000 |
| RRS#28 5 December 2014, Sophia Antipolis | 500 |
| RRS#29 5-6 March 2015 Saint Petersburg | 1 500 |
| Total cost | 3 000 |

## Other Costs

None.

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

Contribution from ETSI Members to STF work

Voluntary work of experts (free of charge)

Direct contribution of delegates (e.g. number of documents/comments/e-mail)

Development of related standards by delegates

Contribution from STF experts to ETSI work (e.g. liaison with TC CYBER, ERM)

Contributions presented to TB/WG meetings (number, type, comments received)

Contributions/presentations to other ETSI TBs

Contributions received from other ETSI TBs

Liaison with other stakeholders, e.g. Wireless Innovation Forum (WINNF)

Stakeholder participation in the project (category, business area)

Cooperation with other standardization bodies

Potential interest of new members to join ETSI

Liaison to identify requirements and raise awareness on ETSI deliverables

Quality of deliverables

Approval of deliverables according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

Quality review by TB

Quality review by ETSI Secretariat

In the course of the activity, the STF Leader will collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 1.0 | 23-Apr-2015 | Markus Mueck | Draft |  |
| 1.1 | 11-May-2015 | Berrini | OCG/ Board consultation | Editorials |
| 1.2 | 15-May-2015 | Markus Mueck | OCG/ Board consultation | Editorials |
| 1.3 | 10-Jun-2015 | Berrini | Board approval | Updated budget allocation and time scale (start at RRS#31 Sep 2015) |