|  | ToR STF ZQ2 (TC STQ) |
| --- | --- |
|  | Version: 0.8 |
|  | Authors: Kamcke / Holub – Date: 9 October 2014 |
|  | Last updated by Alberto Berrini – Date:16 June 2015 |
|  | page 1 of 9 |

Draft Terms of Reference - Specialist Task Force

STF ZQ2 (TC STQ) on “Detection of Emotions in Telecommunication Measurement Applications”

Summary information

| Approval status | ToR approved by correspondence 5-May-2015 (TC STQ), to be revised and submitted for approval to Board#104 (23-24 Sep 2015) |
| --- | --- |
| Funding | Requested budget: 62 400 € ETSI FWP (to be confirmed by TC STQ and approved by Board#104) Contracted experts: up to 124 working days, including voluntary contribution (20% of total) Manpower cost: up to 99 days @ 600 €/day = 59 400 € + 25 days free of charge Travel cost up to 3 000 €. |
| Time scale | October 2015 to June 2016 (provisional date) |
| Work Items | DTS/STQ-236, TS 103 296 Approved by TC STQ#47 (6-10 Oct 2014) |
| Board priority category | ETSI STF funding criteria • Emerging domains for ETSI • Standards enablers/facilitators (conformance testing, interoperability, methodology) |
| Notes from TC STQ | Changes to previous version presented to Board#100: The request is now totally concentrated on Standardization. Taken out the development on a common method to describe the uncertainty of the result produced by Emotion Detectors of text and for spoken sentences as well |

# Rationale

The telecommunications experience rapid development in many areas, among others:

Networks continue to be based on IP technologies.

Bandwidth for voice services is increasing from 3,1 kHz to 7 kHz, 14kHz or even to 20 kHz.

Emotional detectors both for written and spoken content play more and more important role in daily telecommunications.

New measurement methodologies are needed for this rapid development.

New telecommunication technologies and services need totally new approaches in measurements. Emotion detectors are becoming more and more deployed components in telecommunications, however, with no or minimum standardization effort devoted, resulting in many proprietary application-driven solutions.

# Objective

Since some years Emotion Detectors are in use, however, all of them are designed for very special purposes. These instruments promise to become a solution for the missing emotion check, including emotion checks in the emerging domain of voice services with extended bandwidth. However, looking on the wide range of the subject “emotion”, It has to be noted that an Emotion Detector for telecommunication measurements has not been defined so far, neither for written text nor for spoken sentences.

Despite the rapid development and increase usage of those Emotion Detectors, no systematic classification or even standardization of input and output parameters, related terminology and minimum requirements exist, not in general and not for the subject telecommunications as well. There is also very little agreement on their certain parameters and input and output variables, usually are based on social psychology or psycho-acoustics. It is proposed to work on these non-standardized items and to fill the gap in order to provide basic standardization framework for this kind of technology, which is needed for standards in the emerging domain of extended voice bandwidth.

The proposed work exceeds the expertise fund in the proposing TB. That is the true for both cases ‘Emotion Detector for written text’ and ‘Emotion Detector for spoken test sentences’ as well.

# Relation with ETSI strategy and priorities

The STF will contribute to the following ETSI Long Term Strategy [GA58(11)22r1]:

stay in tune with changing nature of the global ICT industry (innovation)

establish leadership in key areas impacting members' future activities

engage in other industry sectors besides telecoms, (cross-sector ICT)

This request is in following the priority category [BOARD(12)88_030r1]

Emerging domains for ETSI

Standards enablers/facilitators (conformance testing, interoperability, methodology)

# Context of the proposal

## ETSI Members support

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| Gigaset Communications | Andreas Kamcke | Measurement must not be based on prototype instruments but they have to be based on equipment working in a standardized well-defined manner |
| Mesaqin.com | Jan Holub | The emotion detection is a promising tool that can, among other things, help to allocate just the right amount of bandwidth in VoIP or VoLTE for great user experience but saving the resources at the same time. |
| Audience, Inc. | Scott Isabelle | I consider it technically quite interesting. For utility, if such a tool had existed when we were creating our 'conversational' corpus, it would have been useful to filter out samples with excessive emotional loading. When the tool is completed, we can use it to revise our conversational corpus. |
| Ministry of Transport, Construction and Regional Development | Peter Počta | As a topic of this STF/WI is highly innovative and an innovation is listed between our priorities, therefore we highly support this STF/WI. Moreover, this topic is also of interest of our state R&D organizations involved in telecommunications. |
| Telekom Austria | Martin Brand | I consider it technically quite interesting. A tool is highly needed that filters out samples with excessive emotional loading. With that results received by subjective tests will be more accurate. |
| JYM CIS | Jean-Yves Monfort | Initial works have been done but not in standardization. My two interests are the detection of acoustic events (eg in the context of smart cities), and additionally the automatic detection of emotions in speech, may improve the identification of stress and be beneficial in emergencies. In the context of call centers and relationship between users and companies, an automatic detection of the mood of the speaker (using telephony services) may improve the dispatching of the calls. |
| NCIA | Michael Street | NCIA would be happy to support as the topic is quite up-to-date and no standardization effort has been spent on Emotion Detector yet. |

## Market impact

New telecommunication technologies and services need totaly new approaches in measurements. There is a fixed coupling between emerging domains and the need for new approaches in measurements. That means for voice services:

A good End-to-End quality is a key point of the business in voice services. It has to be ensured that quality measurements are correct not only for the narrowband but for upcoming voice service bandwidth as well.

## Tasks that cannot be done within the TB and for which the STF support is necessary

Important parts of the work are based on social psychology and psycho-acoustics.

Other parts need deeply knowledge of methods in voice signal processing and analyses.

Furthermore, specialist knowledge in measurement uncertainties is also needed.

In these three subjects, no expertise on the needed level exits in the proposing TB.

## Related voluntary activities in the TB

The members of the TB will follow the work and contribute by making proposals to the working steps. The members are also ready for any technical discussion with the STF team when there is a need for it.

## Outcome from previous funded activities in the same domain

There were no activities funded by ETSI in this domain yet.

## Consequences if not agreed

Because no standardization has been done so far, ETSI would miss the opportunity of standardizing the Emotion Detector for telecommunication needs, which promise to become a measurement solution in the emerging domain of voice services with extended bandwidth.

If this work is not undertaken Emotion Detection developments will continue in their proprietary and application-driven ways, lacking any way for their comparison or assessment.

From the business point of view, text and spoken emotions will remain a non-standardized quantity. That will have deep negative impact e.g. for voice service business.

Part II - Execution of the work

# Technical Bodies and other Organizations involved

## Leading TB

The leading TB is ETSI TC STQ.

## Other interested ETSI Technical Bodies

TC DECT

## Other interested Organizations outside ETSI

FEE CTU Prague,

ITU-T SG12,

3GPP SA4

# Working method/approach

## Organization of the work

Three major parts are envisaged (both covered by these ToR):

Development of common minimum requirements for Emotion Detectors used for Telecommunication Measurement Applications

Development of an approach to classify Emotion Detectors both for written text and for spoken speech.

Development of methodology to assess Emotion Detectors performance.

Furthermore, as a by-product, an analysis of existing solutions including possible trials and demonstrations will be performed for both spoken speech and written text emotion detectors

## Base documents

| Document | Title | Current Status | Expected date for stable document |
| --- | --- | --- | --- |
| ETSI TS 103 226 | Methodology for objective emotion identification | Ongoing work | Oct., 2015 |
| STQ(14)47_025 | Presentation of the Emotion Detector for written text developped at CTU Prague | ready | Presented at STQ#47 |

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | DTS/STQ-236 TS 103 296 | Working title Requirements for Emotion Detectors used for Telecommunication Measurement Applications Detectors for written text and spoken speech. Scope Classification of and Requirements for Emotion Detectors for and to assess their performance and uncertainties. |

## Deliverables schedule:

DTS/STQ-236, TS 103 296 (provisional)

Working title: Requirements for Emotion Detectors used for Telecommunication Measurement Applications. Detectors for written text and spoken speech text.

Start of work	Oct-2015

ToC and scope	Nov-2015

Early draft	Dec-2015

Stable draft	Apr-2016

TB approval	May-2016

Publication	Jun-2016

## Work plan, time scale and resources

| N | Task / Milestone / Deliverable | From | To | Funded experts (days) |
| --- | --- | --- | --- | --- |
| M0 | Start of work |  |  |
| T0 | Project management |  |  | 13 |
| T1 | Special details for written text |  |  | 22 |
| T2 | Special details for speech |  |  | 41 |
| T3 | Independent expert review |  |  | 2 |
| M1 | 1st draft for TB review |  |  |
| T4 | Minimum Requirements |  |  | 44 |
| T5 | Independent Expert Review |  |  | 2 |
| M2 | 2nd draft |  |  |
| T4 | Include TB Comments |  | 2 |
| M3 | Final draft for Approval |  |  |
| M4 | TB approval (TC STQ) |  |  |
| M5 | STF Final Report |  |  |
| M6 | Publication |  |  |
| Total | 124 |

## Task and milestone description

Task 4 - Development of common minimum requirements for Emotion Detectors used for Telecommunication Measurement Applications.

This task needs the review of psychological publications - the selection on what is fixed and what is under discussion in the psychological science – mirroring these findings at this task – formulate the requirements. (With that, the effort is higher compared to situations where the review keeps in the world of telecommunication only).

Task 1 – Classification of Emotion Detectors for written text and its performance assessment

This includes analysis of existing solutions including possible trials and demonstrations will be performed for written text Emotion Detectors. The complexibility of Emotion detectors for spoken text is much higher than for written text. This is reflected by different the estimated effort in task1 and task2. )

Task 2 – Classification of Emotion Detectorsfor spoken speech and its performance assessment

This includes analysis of existing solutions including possible trials and demonstrations will be performed for spoken speech).) The complexibility of Emotion detectors for spoken text is much higher than for written text. This is reflected by different the estimated effort in task1 and task2.

Task 3 and 5 – Independent expert review

Before the certain milestone is reached and independent expert review will be undertaken for the results of Task1 and 2 and Task 4 respectively.

Text available for Classification of Emotion Detectors for written text and the performance assessment..

Milestone 1 – Text available for Classification of Emotion Detectors for both written text and for spoken speech and their performance assessment.

Milestone 2 - Additional text is available for the common minimum requirements for Emotion Detectors used for Telecommunication Measurement Applications.

Milestone 3  - complete Text is available.

# Required expertise

Project supervision - 13 working days,

Written speech emotion detectors - tech. details (existing solutions overview),–22working days

Spoken speech emotion detectors - tech. details (existing solutions overview) –41working days

Minimum requirements and mandatory specifications for emotion analysers,   - 42  working days

Independent review and including TB comments – 6 working days

Up to 4 experts to ensure the following mix of skills:

Knowledge in Telecommunication Voice Quality Measurement methods.

Knowledge in social psychology or psycho-acoustics.

Deeply knowledge of methods in voice signal processing and analyses.

Knowledge in measurement uncertainties.

Knowledge in methods of emotion detection.

Part III:	Financial conditions

# Estimated cost

## Manpower cost

| Description | Working days | Rate €/day | Total cost € |
| --- | --- | --- | --- |
| Contracted experts (remunerated) | 99 | 600 | 59 400 |
| Contracted experts (voluntary) | 25 | zero |  |
| CTI staff from ETSI budget | 0 |  |  |
| CTI staff (voluntary) | 0 |  |  |
| Total manpower cost | 124 |  | 59 400 |

## Travel Costs

| Description | Cost estimate |
| --- | --- |
| Travels | 3 000 Euro |
| Total cost | 3 000 Euro |

## Other Costs

No other costs expected.

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

Contribution from ETSI Members to STF work

Direct financial contribution (co-funding)

Voluntary work of experts (free of charge or with partial remuneration)

Steering Group meetings (number of participants/duration)

Delegates attending meetings/events related to STF (number of participants/duration)

Direct contribution of delegates (e.g. number of documents/comments/e-mail)

Development of related standards by delegates

Support to the STF work (e.g., provision of test–beds, organization of workshops, events)

Contribution from STF experts to ETSI work

Contributions presented to TB/WG meetings (number, type, comments received)

Presentations in workshops, conferences, stakeholder meetings

Contributions/presentations to other ETSI TBs

Contributions received from other ETSI TBs

Liaison with other stakeholders

Stakeholder participation in the project (category, business area)

Cooperation with other standardization bodies

Potential interest of new members to join ETSI

Liaison to identify requirements and raise awareness on ETSI deliverables

Comments received on drafts (e.g. on WEB site, mailing lists, etc.)

Quality of deliverables

Approval of deliverables according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

Quality review by TB

Quality review by ETSI Secretariat

In the course of the activity, the STF Leader will collect the relevant information, as necessary to measure the performance indicators. The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 29-Sept-2014 | Kamcke/Holub | Initial Version | Approval by TC STQ expected by 17 Oct 2014 |
| 0.2 | 2-Oct-2014 | Kamcke | Corrected version, Before TB approval | Proposed changes from Mr. Berrini were incorporated and typing errors are corrected. This ToR got some slides as background information (acc. To Mr. Berrini’s suggestion). |
| 0.3 | 6-Oct-2014 | Kamcke | Correction ZN to ZQ, Same staus as in o.2 | Renamed by request from Mr. Berrini. |
| 0.4 | 9-Oct-2014 | Kamcke | Approved by STQ#47 | Additional supporter and approval during STQ#47 |
| 0.5 | 14-Oct-2014 | Berrini | Editorial improvements | Comments AB1 to AB4 |
| 0.6 | 15-Oct-2014 | Holub/ Kamcke | Additions | Editorial improvements, corrections in the tables for working days, additional information in the descriptions of Task1 to Task4. |
| 0.7 | 25-Apr-2015 | Holub/ Kamcke | Revised version approved by STQ (5-May-2015) | Concentration of standardization matters. Taken out: The development on a common method to describe the uncertainty of the result produced by Emotion Detectors of text and for spoken sentences as well. |
| 0.8 | 16-Jun-2015 | Berrini | For advance CfE | According to Board decision |