|  | ToR STF 480 (TC INT) |
| --- | --- |
|  | Version: 0.6 |
|  | Author: Giulio Maggiore – Date: 15 October 2013 |
|  | Last updated by: Alberto Berrini 13 November-2013 |
|  | page 1 of 7 |

Terms of Reference Specialist Task Force

STF 480 (TC INT)

”Conformance Test Specifications for the Diameter Protocol over the Cx and the Dx reference points”

Summary information

| Approval status | Approved by TC INT via Remote Consensus, ending 4-Nov Approved by Board#95 (22-Nov-2013) |
| --- | --- |
| Funding | 51 000 € including voluntary contribution 20% of total manpower and 3 000 € travels |
| Time scale | Mar 2014 to Mar 2015 |
| Work Items | DTS/INT-00100-1, -2, -3 Diameter Conformance testing for the Cx/Dx interfaces: PICS, TSS&TP, ATS&PIXIT, approved by TC INT via RC, ending 4-Nov |
| Funding criteria B(12)88_030 | 4. Standards enablers/facilitators (e.g. conformance test/interoperability). Strong support from Members of different categories (operators, vendors, R&D, academic) |
| Notes | New test specification for Diameter message exchange between IMS core networks and subscriber databases for authentication and authorization. Work will be done under close CTI overview. |

Part I – Reason for proposing the STF

# Rationale

The Diameter protocol was initially developed to provide an Authentication, Authorization, and Accounting (AAA) framework that could overcome the limitations of RADIUS. RADIUS had issues with reliability, scalability, security and flexibility. The Diameter protocol defines a policy protocol used by clients to perform Policy, AAA and Resource Control. Diameter is one of the major protocols within the context of LTE network and is essential to guarantee reliable user authentication, policy management and charging procedures.

Interrogating Call Session Control Functions (I-CSCF) and Serving Call Session Control Functions (S-CSCF) within the IMS core network are in charge of handling the signalling of all call session related message exchanges of User Equipment (UE) connecting through the IMS. The IMS core is also responsible for authenticating the user in conjunction with the Home Subscriber Server (HSS). It downloads user profiles and uploads user-to-CSCF associations which are only cached locally for processing reasons. The HSS is a network database that holds both static and dynamic data elements related to subscribers. The HSS provides subscriber profile information to the CSCF on demand. The Cx interface that enables transfer of subscriber profile data for authenticating/authorizing user access to the IMS network is located between the Call Session Control Functions (CSCF) and the Home Subscriber Server (HSS).

In case an IMS core is located within a multi-HSS environment there is the need to find the correct HSS for any connecting user. This is done via the Service Locator Function (SLF). The Dx interface enables the CSCF to determine the correct HSS and is located between the Call Session Control Functions (CSCF) and the Service Locator Function (SLF).

The protocol used on the two above interfaces is the Diameter protocol as defined in RFC3588 and profiled for the Cx and Dx interfaces in ETSI TS 129 228 and ETSI TS 129 229.

In the following figure the location of the named entities and interfaces are highlighted.

Figure 1: IMS logical architecture

# Objective

Given that there are already test specifications related to the Diameter protocol profile for the Rx and the Gx reference points under validation, it seems reasonable to extend the INT set of test specifications to also cover Diameter on the Cx and Dx reference points as similar procedures are covered on those interfaces. This would complete the set of test specification for the technical area of IMS subscriber authentication and authorization.

Following the methodologies developed and used by ETSI this means productions of a multi-part document covering the both the static conformance review (PICS proforma) and the dynamic conformance review (Test Purposes, Abstract Test Suite). The result would be a complete set of Diameter test suites for internal and external Diameter message exchanges.

ETSI members of the above mentioned trials have expressed their interest in test specifications related to the Diameter protocol profile for the Cx and Dx reference point as defined in ETSI TS 129 228 and ETSI TS 129 229 and also declared their willingness to review the outputs of this STF and in a later stage in a potential follow-up project provide ETSI with the possibility to validate the outputs of this STF against their LTE components (i.e. HSS, I- and S-CSCF, SLF). See also list of supporting organisations.

Experience with the development of other testing standards has shown that involvement of experts on conformance testing of protocols requires highly specialised knowledge in testing methodology, TTCN-3 language and dedicated tools. There is an advantage if testing experts are disjoint from experts developing the protocol specifications. In addition, the development of this kind of specifications requires significant effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. These testing experts are not available on TC INT level and need to be recruited on a funded basis. The experts will use dedicated software tools available at ETSI.

# Relation with ETSI strategy and priorities

This STF is directly related to ETSI strategic objective "Major Strategic Topics - NGN" and “Service level interconnection of IP-Based Services” and corresponds to the “Standards enablers/facilitators (conformance testing, interoperability, methodology)” category.

# Context of the proposal

## ETSI Members support

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| Telecom Italia | Giulio Maggiore | Tests used to get detailed information from vendors about Interoperability Testing before coming to the market |
| Telekom Austria | Martin Brand | Tests needed for internal network testing |
| Deutsche Telekom | Gerhard Ott | Tests needed for internal network testing |
| AT&T | Dewayne Sennet | Tests used to promote conformance testing for Public Safety |
| Telekom Slovenjia | Matjaz.Bericic | Test used to promote interoperability among vendors |
| Cisco | Jesus Trujllo Gomez | Test will be used for quality enhancement of IMS&EPC products |
| ZTE | David Huo | Test will be used for quality enhancement of IMS&EPC products |
| Neustar | Andreas Roeth | Test to improve IMS Enabling solution |
| Iskratel | Primoz Svigeli | Test will be used for quality enhancement of IMS&EPC products |
| Italtel | Diego Saiu | Test will be used for quality enhancement of IMS&EPC products |
| Arcatech | Terence A, Simpson | Provide test system for functional and performance test. |
| Codenomicon | Ari Takanen | Provide test system to test protocols |
| Confomiq | Stephan Schulz | Generation of tests for testing protocol |
| Testing Tech | Theofanis Vassiliou-Gioles | Provide the Test System for the test cases implementation and execution |
| Fokus | Axel Rennoch | Research Institute, advanced automated/standardized test solutions with TTCN-3 |
| Technical University of Berlin | Julius Muller | Research Institute, EPC/NGN evolution |
| Elvior | Andres Kull | Tool Provider, Provide the Test System for the test cases |
| Tektronix Communications | Kanthi, Prakash | Tool Provider, Provide the Test System for the test cases |
| Institute for Telecommunication Sciences | Kameron Behnam | Tests used to promote interoperability and conformance of Public Safety equipment vendors who may be deployed as part of FirstNet |

## Market impact

The availability of reliable and validated test specifications will allow implementers of LTE components and protocol stacks (for HSS, I- and S-CSCF, SLF) to test the conformance of their products against the protocol specifications. Conformance testing during the whole development phase of all LTE products will significantly reduce the time-to-market of the LTE architecture, as protocol conformant products will be of an enhanced quality level and will hence be less likely to cause interoperability problems with the products of other vendors.

Protocol conformant products will therefore provide the network operators with the means to deliver fully LTE compliant services to their end customers in a continuously high quality, with reliable service functionality, without communication failures and generally with the optimum quality of service for the transported media.

The tests for the Cx and Dx interface will allow consequently allow a faster rollout of the LTE networks due to well tested and interoperable LTE entities that are responsible for the key functionalities authentication and authorization.

## Tasks that cannot be done within the TB and for which the STF support is necessary

LTE networks are currently being deployed in the telecoms industry. They must operate alongside and interwork correctly with the existing IMS networks already installed.

Consequently there is the need to allow seamless roaming functionalities between the networks of different operators.

Field trials showed massive interoperability problems related to Diameter implementations of different vendors. Therefore detailed Abstract Test Specifications are urgently required to complete the overall testing framework.

To complete the testing work, and to capitalise on the investment done during the field trials, the corresponding Abstract Test Suite is urgently needed.

The ETSI members do not have sufficient resources to create an Abstract Test Suite on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

It is essential that this work is done in a timely manner in order to synchronise with global testing activities, especially in the context of LTE.

## Related voluntary activities in the TB

The ETSI Members supporting the creation of the STF are committed to supporting this STF in terms of participation in the STF Steering Group, providing input and review to the STF, providing test bed structures and test tools.

## Outcome from previous funded activities in the same domain

STF434 Development of complete Diameter conformance test specification for Diameter on the Rx interface

Resource: 85 remunerated and 15 voluntary effort days, 52 000€

STF443 Development of complete Diameter conformance test specification for Diameter on the Gx interface

Resource: 136 remunerated and 34 voluntary effort days, 81 600€

STF450 Validation of the Diameter conformance test specifications for Diameter on the Rx and Gx interfaces

Resource: 160 remunerated and 40 voluntary effort days, 96 000€

STF466 Development of complete Diameter conformance test specification for Diameter on the S6a and S9 interface

Resource: 160 remunerated and 40 voluntary effort days, 99 000€

## Consequences if not agreed

LTE networks are currently being deployed in telecoms networks during the progression towards fully LTE compliant network architectures. Thorough conformance testing will increase the level of confidence that equipment from various suppliers will interwork. This in turn will reduce implementation and rollout times. Not providing timely test specifications, would ultimately delay the deployment of LTE.

Part II - Execution of the work

# Technical Bodies and other Organizations involved

## Leading TB

TC INT, Giulio Maggiore

## Other interested ETSI Technical Bodies

3GPP CT1

3GPP CT3

3GPP SA3

ETSI TC MTS

## Other interested Organizations outside ETSI

GSMA IREG

# Working method/approach

## Organization of the work

The work can be separated in 4 main tasks:

Task T0: Project Management

Task T1: Development of a PICS document

Task T2: Development of a TSS&TP document

Task T3: Development of an ATS&PIXIT document

## Base documents

| Document | Title | Current Status |
| --- | --- | --- |
| ETSI TS 129 228 Rel. 10 | IP Multimedia (IM) Subsystem Cx and Dx Interfaces; Signalling flows and message contents | Published (V10.8.0) |
| ETSI TS 129 229 Rel. 10 | Cx and Dx interfaces based on the Diameter protocol; Protocol details | Published (V10.5.0) |

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | DTS/INT-00100-1 | Diameter Conformance testing for Cx/Dx interface; Part 1: PICS |
| D2 | DTS/INT-00100-2 | Diameter Conformance testing for Cx/Dx interface; Part 2: TSS&TP |
| D3 | DTS/INT-00100-3 | Diameter Conformance testing for Cx/Dx interface; Part 3: ATS&PIXIT |

## Deliverables schedule:

Start of work	01-Mar-2014

ToC and scope	15-Mar-2014

Stable draft PICS,	18-Jun-2014 	INT#25

Early draft TSS&TP	02-Sep-2014	INT#26

Stable draft TSS&TP	16-Dec-2014	INT#27

Early draft ATS&PIXIT	16-Dec-2014	INT#27

TB approval of all docs	Mar-2015	INT#28

Publication	Apr-2015

## Work plan, time scale and resources

| N | Task / Milestone / Deliverable | Target date | Testing experts (days) | Contin-gency |
| --- | --- | --- | --- | --- |
| M0 | Start of work | Mar 2014 |  |
| T0 | Project management, reporting CTI supervision (6 days outside STF budget) | Mar 2014 – Mar 2015 |  | 2 |
| T1 | PICS | Mar - Sep 2014 | 10 | 7 |
| M1 | Stable draft PICS (INT#25) | Jun 2014 |  |
| T2 | TSS&TP | Jun 2014 – Mar 2015 | 24 | 1 |
| M2 | Approval PICS, Early draft TSS&TP (INT#26) | Sep 2015 |  |
| T3 | Coordination from TSS&TPs to TTCN team |  | 6 |  |
|  | ATS&PIXIT | Sep 2014 – Mar 2015 | 50 |  |
| M2 | Stable draft TSS&TP, Early draft ATS&PIXIT (INT#27) | Dec 2014 |  |
| M3 | Approval TSS&TP and ATS&PIXIT (INT#28) | Mar 2015 |  |
| Total | 90 | 10 |

INT meetings

INT#24	26-27 Mar 2014	Rome	Start of work

INT#25	24-26 Jun 2014	Vienna	Stable draft PICS

INT#26	02-04 Sep 2014	Sophia Antipolis	Approval PICS, Early draft TSS&TP

INT#27	16-18 Dec 2014	tbd	Stable draft TSS&TP, Early draft ATS&PIXIT

INT#28	Mar 2015	tbd	Approval TSS&TP and ATS&PIXIT

## Task and milestone description

Task T0: Project Management

Drafting non-published documents:	  6 working days CTI

Attending Technical Body and WG meetings: 	  2 working days experts

Task T1: Development of a PICS document

Testing; Part 1: Protocol Implementation Conformance
Statement (PICS) proforma specification	10 working days + 7 days contingency

Task T2: Development of a TSS&TP document

Testing; Part 2: Test Suite Structure and Test Purposes
(TSS&TP)		24 working days + 1 day contingency

Task T3: Development of an ATS&PIXIT document

Testing; Part 3: Abstract Test Suite (ATS) and
Protocol Implementation eXtra Information for Testing 
(PIXIT) proforma specification	50 working days in total

Milestone 1 – Stable Draft PICS

Presentation of stable drafts of PICS document

Approval of Progress Report by INT#24 (Mar 2013) plenary

The draft documents must be uploaded by the STF Leader on the TB contributions area of the ETSI Portal before 1 Mar 2014.

Milestone 2 – Approval PICS, Early draft TSS&TP

Approval of final drafts of PICS document

Presentation of early drafts of TSS&TP documents

Approval of Progress Report by INT#25 (Jun 2014) plenary

The draft documents must be uploaded by the STF Leader on the TB contributions area of the ETSI Portal two weeks before INT#25.

Milestone 3 –Approval TSS&TP and ATS&PIXIT, STF Final Report

Presentation of stable draft TSS&TP document

Presentation of early draft ATS&PIXIT document

Approval of Progress Report by INT#26 (Sep 2014) plenary

The draft documents must be uploaded by the STF Leader on the TB contributions area of the ETSI Portal two weeks before INT#26.

Milestone 4 –Approval TSS&TP and ATS&PIXIT, STF Final Report

Approval of final drafts of TSS&TP and ATS&PIXIT documents

Approval of Final Report by INT#27 (Dec 2014) plenary

The draft documents must be uploaded by the STF Leader on the TB contributions area of the ETSI Portal two weeks before INT#27.

# Required expertise

The following experts are required to perform the work. The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required: 2-3

Relevant expertise required:

Expert knowledge of DIAMETER protocols and LTE architecture

Experience in analyzing of protocols and writing of PICS proforma

Experience in analyzing of protocols and writing of test purposes

Expert knowledge in implementing Abstract Test Suites in TTCN-3

Knowledge of testing and validation of other Diameter interfaces (e.g. Gx, Rx, S6a and S9) is preferred.

Part III:	Financial conditions

# Estimated cost

## Manpower cost

| Description | Working days | Rate €/day | Maximum cost € |
| --- | --- | --- | --- |
| Contracted experts (remunerated) | 80 | 600 | 48 000 |
| Contracted experts (voluntary) | 20 | 0 |  |
| Total manpower cost | 100 | - | 48 000 |

## Travel Costs

| Description | Cost estimate |
| --- | --- |
| Probably two out of the four INT plenaries during the STF’s lifetime | 3 000 |
| Total cost | 3 000 |

## Other Costs

None

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

Key performance indicators suitable for this kind of STF projects are the following:

Contribution from ETSI Members to STF work

Voluntary work of experts (free of charge or with partial remuneration)

Steering Group meetings (number of participants/duration)

Delegates attending meetings/events related to STF (number of participants/duration)

Direct contribution of delegates (e.g. number of documents/comments/e-mail)

Support to the STF work (e.g., provision of test–beds, organization of workshops, events)

Contributions/presentations to other ETSI TBs

Contributions received from other ETSI TBs

Contribution from STF experts to ETSI work

Contributions presented to TB/WG meetings (number, type, comments received)

Presentations in workshops, conferences, stakeholder meetings

Liaison with other stakeholders

Stakeholder participation in the project (category, business area)

Cooperation with other standardization bodies

Potential interest of new members to join ETSI

Liaison to identify requirements and raise awareness on ETSI deliverables

Comments received on drafts (e.g. on WEB site, mailing lists, etc.)

Quality of deliverables

Approval of deliverables according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

Quality review by TB

Quality review by ETSI Secretariat

In the course of the activity, the STF Leader will collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 15-10-2013 | Giulio Maggiore | Draft | First Draft |
| 0.2 | 22-10-2013 | Berrini | For INT approval | Revised time scale shifted by 3 months (start in March 2014 instead of January) |
| 0.3 | 12-11.2013 | Giulio Maggiore | For STF Review Panel | Update of Supporting Companies list |
| 0.4 | 13-11.2013 | Alberto Berrini | Approved by Board#95 | Work Item codes, meeting dates |
| 0.5 | 17-02-2014 | Alberto Berrini |  | Review competence definition |
| 0.6 | 05-Mar-2014 | Alberto Berrini | Short list meeting | Proposed review work plan table |