|  | ToR STF 495 (TC ERM / TG28) |
| --- | --- |
|  | Version: 1.1 |
|  | Author: ERM TG28 – Date: 2 March 2015 |
|  | Last updated by: Alberto Berrini – Date: 19 May 2015 |
|  | page 1 of 10 |

Terms of Reference - Specialist Task Force

STF 495 (TC ERM / TG28)

Update of the specific Railways SRD related Harmonized Standards covering the essential requirements of article 3.2 of the RED directive

Summary information

| Approval status | Approved by ERM TG28#40 (11-13 March 2015) ERMTG28(15)040004r1 Approved by Board#102 (19 March 2015) |
| --- | --- |
| Funding | Budget: 26 400 € ETSI FWP Contracted experts: 50 working days, including voluntary contribution (20% of total, depending on funding source). Manpower cost: 40 days @ 600 €/day 24 000€ + (10 days free of charge, depending on funding source) Travel cost up to 2 400€. |
| Time scale | Jun 2015 to May 2016 |
| Work Items | List deliverables to be produced: REN/ERM-TG28-511; EN 300 761 2.1.1: RE-D update of HEN 300 761: Electromagnetic Compatibility and Radio Spectrum Matters (ERM); Short Range Devices (SRD); Automatic Vehicle Identification (AVI) for railways operating in the 2,45 GHz frequency range; Harmonized EN covering the essential requirements of article 3.2 of the RE Directive REN/ERM-TG28-520; EN 302 608 2.1.1: RE-D update of HEN 302 608: Electromagnetic compatibility and Radio spectrum Matters (ERM); Short Range Devices (SRD); Radio equipment for Eurobalise railway systems; Harmonized EN covering the essential requirements of article 3.2 of the RE Directive REN/ERM-TG28-508; EN 302 609 2.1.1: RE-D update of HEN 302 609: Electromagnetic compatibility and Radio spectrum Matters (ERM); Short Range Devices (SRD); Radio equipment for Euroloop railway systems; Harmonized EN covering the essential requirements of article 3.2 of the RE Directive |

Part I – Reason for proposing the STF

# Rationale

In 2014, the new Radio Equipment directive has been published by the EU commission (Radio Equipment Directive 2014/53/EU, OJ L153 22 May 2014). This directive will replace the existing Radio & Telecommunication Terminal Equipment Directive (RTTED) 1999/5/EC. The new directive has to be implemented into national law before the 13th of June 2016. Before this date harmonized standards need to be updated to be compliant with the new requirements included in the RE-D. Delaying the work on the update of harmonized standards will lead to a significant increase in effort for the market introduction of new products in 2016. Product already introduced based on the R&TTE directive are allowed to be placed in the market until mid 2017.

Especially the following new requirements need be taken into account:

The products covered by the harmonized standards to be updated in the scope to this STF are related to the operation of rails in Europe and are broadly in use all over Europe. For the safe and reliable operation and future installation at European rail systems it is of significant importance that the corresponding harmonized standards are available mid 2016.

# Objective

The objective of the proposed STF is to update the following set of harmonized standard to be compliant with the new Radio Equipment Directive (RE-D) of the European commission:

- 300 761-1: “Electromagnetic Compatibility and Radio Spectrum Matters (ERM); Short Range Devices (SRD); Automatic Vehicle Identification (AVI) for railways operating in the 2,45 GHz frequency range; Part 1: Technical characteristics and methods of measurement“ and 300 761 -2: “Electromagnetic Compatibility and Radio Spectrum Matters (ERM); Short Range Devices (SRD); Automatic Vehicle Identification (AVI) for railways operating in the 2,45 GHz frequency range; Part 2: Harmonized standard covering essential requirements under article 3.2 of the R&TTE Directive“

- 302 608: Electromagnetic compatibility and Radio spectrum Matters (ERM); Short Range Devices (SRD); Radio equipment for Eurobalise railway systems; Harmonized EN covering the essential requirements of article 3.2 of the R&TTE Directive

- 302 609: Electromagnetic compatibility and Radio spectrum Matters (ERM); Short Range Devices (SRD); Radio equipment for Euroloop railway systems; Harmonized EN covering the essential requirements of article 3.2 of the R&TTE Directive

These standards are related to the operation in railway environments.

# Relation with ETSI strategy and priorities

In the MoU between ETSI and ECC it has been defined that ETSI has the charter to develop harmonised standards in support of the spectrum policy of the ECC and the EC. This is depicted in Figure 1. The proposed STF fully supported these interactions and mandates by developing the required updated HENs in compliance with the new Radio Equipment Directive.

Figure 1: MoU between ETSI ad ECC

The prosed STF supports the ETSI Long term strategy by:

creating high quality standards for global use and with low time-to-market.

engage in other industry sectors besides telecoms, (cross-sector ICT)

environment and sustainable future

# Context of the proposal

## ETSI Members support

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| FBConsulting Sarl | Friedbert Berens |  |
| Deutsche Bahn | Dirk Schattschneider |  |
| Union Inter. Chemins de Fer | Robert Sarfati |  |
| ANITEC | Enrico Tosato |  |
| ÖBB | Roman Herunter |  |
| Scheidt&Bachmann | Ingo Kemper |  |

## Market impact

Euroloop and Eurobalise today are an essential part of the PAN-European railway networks and will become more and more important with the successive rollout of ETCS (European Train Control System) which is a part of the ERTMS project which is covered by CEF Transport Calls by the EC.

## Tasks that cannot be done within the TB and for which the STF support is necessary

Due to the required time schedule to update the harmonized standard the workload cannot be covered in the relevant TB. The support of STF experts is required to reach the time schedule for the updated harmonized standards.

## Related voluntary activities in the TB

The ERM TG28 will closely follow the activities of the STF. Members of TG28 and TC RT will review the proposals from the STF.

In detail, the voluntary activities within the TB will consist of:

- synchronisation of the STF work with other TB work

- support with the approval process of the documents

- the review and approval of the developed standards itself

- the revision of those standards for which a resolution meeting will be needed during the ENAP procedure.

## Outcome from previous funded activities in the same domain

N/A

## Consequences if not agreed

If the STF is not accepted, given the amount of work to be done in such a short time frame, it is very likely that not all the rail-related harmonized standards in under the responsibility of ERM TG28 will be aligned with the new RED Directive by June 2016 and therefore there is the risk that some Harmonised Standards will not appear in the OJEU when the R&TTE Directive will be repealed. If this happens, the manufacturers will be obliged to go to a Notified Body for those products for which a Harmonised Standard will not be available as it will not be possible to make a self-declaration of conformity.

Part II - Execution of the work

# Technical Bodies and other Organizations involved

## Leading TB

ETSI ERM TG28, main contact: Enrico Tosato

## Other interested ETSI Technical Bodies

ETSI TC RT

## Other interested Organizations outside ETSI

UIC – International Union of Railways

# Working method/approach

## Organization of the work

The STF should consist of 2 to 3 experts with experiences in SRDs and rail related applications. At least one of the experts should have a good overview over the procedures in the regulatory domain in CEPT and the EC.

In a first step in the STF work, the experts have to identify the relevant parameters to be included into the updated harmonized standards based on the available inputs from TC ERM and the CEPT. These required parameters have to be adapted to the specific need of the three harmonized standard under development.

In a next step will update the corresponding harmonized standard towards RE-D compliance.

The STF will have one single phase and the ENs ready for ENAP should be available at the beginning of 2016. The STF work will directly be steered by the TC ERM TG28 and TC RT working group and the results will be reported on a regular base to ETSI ERM TG28 and ETSI TC RT.

A close monitoring of the CEPT (WGSE) activities and the further RED related discussion in TC ERM are required in order to guarantee the smooth definition of the parameters inline with the community.

## Base documents

| Document | Title | Current Status |
| --- | --- | --- |
| ETSI EN 300 761 – 1 1.2.1 | Electromagnetic Compatibility and Radio Spectrum Matters (ERM); Short Range Devices (SRD); Automatic Vehicle Identification (AVI) for railways operating in the 2,45 GHz frequency range; Part 1: Technical characteristics and methods of measurement | published |
| ETSI EN 300 761 – 2 1.1.1 | Electromagnetic Compatibility and Radio Spectrum Matters (ERM); Short Range Devices (SRD); Automatic Vehicle Identification (AVI) for railways operating in the 2,45 GHz frequency range; Part 2: Harmonized standard covering essential requirements under article 3.2 of the R&TTE Directive | published |
| ETSI EN 300 608 1.1.1 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Short Range Devices (SRD); Radio equipment for Eurobalise railway systems; Harmonized EN covering the essential requirements of article 3.2 of the R&TTE Directive | published |
| ETSI EN 300 609 1.1.1 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Short Range Devices (SRD); Radio equipment for Euroloop railway systems; Harmonized EN covering the essential requirements of article 3.2 of the R&TTE Directive | Published |
| EN 300 440 V1.4.1 Published Revision TB approval Mar-2016 (work not started) | Short Range Devices (SRD); Radio equipment to be used in the 1 GHz to 40 GHz frequency range; Harmonized Standard covering the essential requirements of article 3.2 of the Directive for2014/53/EU SRD between 1 GHz to 40 GHz Work Item Scope: This work includes merging of current versions of part 1 and 2. Revision of current standard parts to cover the essential requirements of article 3.2 of the RE-D. Clarifications in the measurement procedure and of the regulation framework. |  |

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | REN/ERM-TG28-511 EN 300 761 2.1.1(1) | RE-D update of HEN 300 761: Electromagnetic Compatibility and Radio Spectrum Matters (ERM); Short Range Devices (SRD); Automatic Vehicle Identification (AVI) for railways operating in the 2,45 GHz frequency range; Harmonized EN covering the essential requirements of article 3.2 of the RE Directive Scope: Update and merge the harmonized standard HEN 300 761 -1 and HEN 300 761 -2 to be compliant with the new radio equipment directive |
| D2 | REN/ERM-TG28-520 EN 302 608 2.1.1 | RE-D update of HEN 302 608: Electromagnetic compatibility and Radio spectrum Matters (ERM); Short Range Devices (SRD); Radio equipment for Eurobalise railway systems; Harmonized EN covering the essential requirements of article 3.2 of the RE Directive Scope: Update the harmonized standard HEN 302 608 to be compliant with the new radio equipment directive |
| D3 | REN/ERM-TG28-508 EN 302 609 2.1.1 | RE-D update of HEN 302 609: Electromagnetic compatibility and Radio spectrum Matters (ERM); Short Range Devices (SRD); Radio equipment for Euroloop railway systems; Harmonized EN covering the essential requirements of article 3.2 of the RE Directive Scope: Update the harmonized standard HEN 302 609 to be compliant with the new radio equipment directive |

Note (1): The harmonized standard EN 300 761 has to be evaluated against the EN 300 440. If the full set of essential requirements are included in EN 300 440

## Deliverables schedule:

REN/ERM-TG28-511	Working title: RE-D updated HEN 300 761, see also Note (1) above.

Start of work	01-Jun-2015

ToC and scope	30-Jun-2015

Early draft	31-JuL-2015

Stable draft	30-Sep-2015

TG28 approval	31-Oct-2015

TB approval	04-Dec-2015	ERM#57

Start ENAP	31-Dec-2015

Publication	31-May-2016

REN/ERM-TG28-520	Working title: RE-D updated HEN 302 608

Start of work	01-Jun-2015

ToC and scope	30-Jun-2015

Early draft	31-JuL-2015

Stable draft	30-Sep-2015

TG28 approval	31-Oct-2015

TB approval	04-Dec-2015	ERM#57

Start ENAP	31-Dec-2015

Publication	31-May-2016

REN/ERM-TG28-508	Working title: RE-D updated HEN 302 609

Start of work	01-Jun-2015

ToC and scope	30-Jun-2015

Early draft	31-Jul-2015

Stable draft	30-Sep-2015

TG28 approval	31-Oct-2015

TB approval	04-Dec-2015	ERM#57

Start ENAP	31-Dec-2015

Publication	31-May-2016

## Work plan, time scale and resources

| N | Task / Milestone / Deliverable | From | To | Contr’d experts (days) | Other experts (days) |
| --- | --- | --- | --- | --- | --- |
| M0 | Start of work | 01-Jun-2015 | - | - |
| T1 | Task 1: update of HEN 300 761 (early draft) | 01-Jun-15 | 31-Jul-15 | 7 | 2 |
| T2 | Task 2: update of HEN 302 608 (early draft) | 01-Jun-15 | 31-Jul-15 | 7 | 2 |
| T3 | Task 3: update of HEN 302 609 (early draft) | 01-Jun-15 | 31-Jul-15 | 7 | 2 |
| M1 | Drafts for WG review (TG28 Goto Meeting) | 01-Aug-15 | - | - |
| T4 | Task 1: update of HEN 300 761 (stable draft for approval) | 01-Aug-15 | 30-Sep-15 | 6 | 2 |
| T5 | Task 2: update of HEN 302 608 (stable draft for approval) | 01-Aug-15 | 30-Sep-15 | 6 | 2 |
| T6 | Task 3: update of HEN 302 609 (stable draft for approval) | 01-Aug-15 | 30-Sep-15 | 6 | 2 |
| M2 | Stable draft for WG review and approval (TG28#XX) | 31-Oct-15 | 4 | - |
| M3 | Final draft for TB approval | 15-Nov-2015 | 4 |  |
| M4 | TB approval for ENAP (ERM#X57) | 04-Dec-15 | - | - |
| M5 | Start ENAP | 31-Dec-15 | - | - |
| T7 | Comment resolution after ENAP | 01-May-16 | 15-May-16 | 3 | 2 |
| M6 | Publication | 31-May-16 | - | - |
| Total: | 50 | 14 |

| M/D | t0 | t0+3 | t0+6 | t0+6,5 | t0+7 | t0+8 | t0+13 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| M0 |  |  |  |  |  |  |  |
| M1 |  |  |  |  |  |  |  |
| M2 |  |  |  |  |  |  |  |
| M3 |  |  |  |  |  |  |  |
| M4 |  |  |  |  |  |  |  |
| M5 |  |  |  |  |  |  |  |
| M6 |  |  |  |  |  |  |  |

## Task and milestone description

Task 1 -3  – Subject: update of HENs ( early draft

In these tasks an early draft version of the set of standards will be developed. In these early drafts all required changes and additional parameter will be identified.

Task 4 – 6 – Subject: update of HENs ( stable draft

Based on the initially developed early draft versions of the standards a stable draft version including all limits will be prepared. The EN 300 761 might be identified as obsolete in case the required parameters are included in the EN 300 440

Task 7 – Subject: Comments resolution for HENs after ENAP

In this task all comments received during the ENAP process will be included in the HENs and the standards will be prepared for publication.

# Required expertise

Up to 3 experts to ensure the following mix of skills:

1 expert in Euroloop and Eurobalise systems

1 expert in ETSI harmonized standards and RE-D

1 expert in AVI systems

Part III:	Financial conditions

# Estimated cost

## Manpower cost

| Description | Working days | Rate €/day | Total cost € |
| --- | --- | --- | --- |
| Contracted experts (remunerated) | 40 | 600 | 24 000 |
| Contracted experts (voluntary) | 10 | 0 | 0 |
| Total manpower cost |  |  | 24 000 |

## Travel Costs

| Description | Cost estimate |
| --- | --- |
| 1. Presentation of results to TG28 | 800 |
| 2. Presentation of results to TG28 | 800 |
| 3. Presentation of final results at ERM#57 | 800 |
| Total cost | 2 400 |

## Other Costs

N/A

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

In the course of the activity, the STF Leader will collect the relevant information, as necessary to measure the performance indicators.  The result will be regularly presented to the relevant technical bodies.

Contribution from ETSI Members to STF work

Voluntary work of experts (free of charge or with partial remuneration)

Delegates attending meetings/events related to STF (number of participants/duration)

Direct contribution of delegates (e.g. number of documents/comments/e-mail)

Development of related standards by delegates. 3 Harmonized standards updated

Contribution from STF experts to ETSI work

Contributions presented to TB/WG meetings (number, type, comments received)

Presentations in workshops, conferences, stakeholder meetings

Contributions/presentations to other ETSI TBs

Contributions received from other ETSI TBs

Liaison with other stakeholders

Stakeholder participation in the project (category, business area)

Liaison to identify requirements and raise awareness on ETSI deliverables

Quality of deliverables

Approval of deliverables according to schedule presented in the ToR and the corresponding WI schedules

Respect of time scale, with reference to start/end dates in the approved ToR

Quality review by TB

Quality review by ETSI Secretariat

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 20-02-2015 | Friedbert Berens | Initial draft |  |
| 0.2 | 03-Mar-2015 | Berrini | OCG/Board consultation | Editorials |
| 1.0 | 17-03-2015 | Friedbert Berens | Final draft |  |
| 1.1 | 19-05-2015 | Berrini | Prep. Meet. | WI codes, updated schedule (start 1-Jun) |