|  | ToR STF AS (TC ESI) |
| --- | --- |
|  | Version: 0.1 |
|  | Author: TC ESI / EC/EFTA – Date: 01 July 2016 |
|  | Last updated by: Alberto Berrini – Date:11 August 2016 |
|  | page 1 of 13 |

Terms of Reference Specialist Task Force STF AS (TC ESI)

Standards for eIDAS trust services including electronic signatures – trust services for validation SA/ETSI/GROW/000/2015-09-split 1

Summary information

| Funding | Maximum budget: 111 447 € from EC/EFTA funding |
| --- | --- |
| Time scale (Action Grant) | 1 September 2016 to 31 August 2018 |

Part I – Policy relevance and expected market impact

# Policy relevance

The actions proposed in this proposal respond to the annual Union Work Programme (UWP) and the EC’s Rolling Plan for ICT Standardisation and in particular within the “Electronic identification and trust services including e-signatures” policy area of the “Key enablers and security” cluster.

More precisely, the proposed actions fit into standards development actions as follows, referring to section 3.5.4 of the Rolling Plan for ICT Standardisation (2015) that relates to the "Digital Agenda for Europe" flagship initiative of "Europe 2020", in particular the “proposed new standardisation actions” 1, 2, 3 and 5 to meet the new regulatory requirements of the Regulation (EU) No 910/2014 on electronic identification and trust services for electronic transactions, including electronic signatures (referred to as the eIDAS Regulation in the rest of this proposal).

Standards relating to TSPs providing AdES digital signature validation services are particularly identified as important in action 1 and are the prime focus of this proposal. Also in relation to action 2 supporting signature and signing services from modern mobile devices, such as smart phones and tablets, is an important requirement for the future success of the market for trust services including electronic signatures. Thus, this work on signature validation needs to be able to support the mobile market. Furthermore, the use of equivalent trust services for electronic seals, as introduced in the eIDAS Regulation, needs to be taken into account. Finally, in relation to action 3, this work is to take into account the needs for data protection for individuals and to build on internationally recognised standards.

NOTE: The term AdES digital signature is used to refer to a digital signature conforming to one of the ETSI standard formats called CAdES (ETSI EN 319 122), XAdES (ETSI EN 319 132) or PAdES (ETSI EN 319 142).  These signature formats may be used to meet the requirements of advanced electronic signatures and advanced electronic seals as identified in the eIDAS Regulation.

# Rationale

Regulation (EU) No. 910/2014 (eIDAS) identified the building of trust in the online environment key to economic and social development. Standards need to be available to ensure solutions that are interoperable and provide consistent levels of trust. Whilst the regulation provides a common set of requirements it does not identify how these requirements may be met with existing technology.

Standards provide a generally accepted means of meeting the requirements of the regulation with existing technology, whilst if necessary the market can develop alternative solutions as new technology emerges which may later be absorbed into the generally accepted standards.

Earlier standardisation work under Mandate M/460 Phase II aimed at supporting Directive 1999/93/EC provided a core set of standards necessary for electronic signatures. Regulation (EU) No. 910/2014 introduces new types of trust service, including trust services for validation of signatures. Standards are required to ensure that these new trust services are supported, and take into account the direction the market is taking towards the use of mobile smart devices and also support organisationally-based electronic seals as well as electronic signatures produced by individuals.

In analysing the requirements of the eIDAS Regulation against the standardisation activities under Mandate M/460 ETSI identified additional areas which require further work to meet the overall aims of the eIDAS Regulation.  A major element of this was the requirement for standardisation relating to TSPs providing signature validation services.

# Objective

The objective is to define standards for trust service provider supporting AdES digital signature validation. This is to support the distributed and mobile environment and also support the requirements of advanced electronic seals and advanced electronic signatures as identified in the eIDAS Regulation. This is to encompass:

Standard for protocols for use of such trust services, thereby maximising interoperability;

Security and policy requirements for the operation of trust service providers supporting such services

An architecture which identifies the basic elements of the distributed support by third parties (TSP or otherwise) for AdES digital signatures and the standard protocols which support interactions between them.

These standards should align with the requirements of the eIDAS Regulation, supporting both advanced and qualified electronic signatures and seals through use of ETSI standards for AdES Digital Signatures (as specified in ETSI ENs 319 122, 319 132 and 319 142), whilst also meeting the requirements for the general commercial use of such services within a global context. They should build on existing standards and practices of the trust services industry. It is outside the scope of this action as to what trust services supported by this work may be considered as a qualified trust service or not, but the aim is that it should not be precluded that such trust services may be qualified.

# Market impact

Regulation (EU) No. 910/2014 identifies the building of trust in the online environment key to economic and social development. Standards need to be available to ensure solutions that are interoperable and provide consistent levels of trust. If a common basis for the provision and use of trust services is not available through standards it is very likely there will be fragmentation in the market with different nations and market sectors establishing their own solutions, as has already been seen for electronic signature services operating under the earlier Directive 1999/93/EC.

Earlier standardisation work under Directive 1999/93/EC provided a core set of standards necessary for electronic signatures. Regulation (EU) No. 910/2014 introduces new types of trust service, including signature validation, and facilitates the use of new technologies such as mobile devices. Without standards supporting these new trust services and technologies, the market will fragment.

Part II – Execution of the work

# Working method / approach

## Specialist Task Force (STF)

ETSI will perform this work with the support of an ETSI STF, reporting the milestones to the ETSI ESI Technical Committee (TC ESI), according to the planned TC meeting agenda (as described in clause 7) and additional dates agreed by the TC ESI Chairman. TC ESI will play an active role in steering and contributing to this work.

Coordination with various stakeholders including European member states, standards organizations and European projects will be necessary to achieve the best outcome of this work and the widest possible collection of views amongst all parties concerned (see section 7 for further details). In particular, the STF, under TC ESI supervision, will aim to continue liaison with obvious stakeholders including the Member State and EU commission representatives through the eIDAS (technical) experts group, eSENS, PEPPOL, SPOCS, FESA, STORK, IETF, OASIS, ISO, W3C, CAB Forum.

## Other type of activity than STFs

The E-SIGNATURES_NEWS mailing list that was set up during phase I of the execution of Mandate M/460 will continue to be used to keep stakeholders informed on the progress of the work.

Stakeholders will be consulted at various points during the work. They will in particular be consulted when drafts of the deliverables are issued for public comments to get their comments and feedback (this may not apply to all deliverables). The drafts will therefore be made publicly available on the ETSI TC-ESI open server area at a number of stages throughout its development when agreed by TC-ESI. Electronic comments will be encouraged via the contact list. A register of comments received through this list will be maintained by the STF.

An open promotional workshop will be organised to which all stakeholders (e.g. Member State and EU commission representatives, Industry reference groups, market leaders, EU projects) will be invited. The approach to TSPs providing signature validation, from the protocol and security policy viewpoint will be presented at this workshop. Information collected at the workshop and from public review will be fed back into the deliverables. The workshop report and documentation will be distributed to ETSI TC-ESI members and will be made publicly available.

## Qualifications required, mix of skills

The STF work will be performed by a team of contracted providers. The providers will be selected to ensure the necessary mix of in-depth established competence in the following domains:

Thorough knowledge of theory and practice of international and European standards in PKI implementation and related trust services operations.

Good knowledge of current European standardisation activities on digital signatures, and related trust services.

Good knowledge of related legal and business aspects, in particular of Regulation (EU) No 910/2014 and its applicable secondary legislation.

Good knowledge about European projects and initiatives relating to digital signatures and related trust services, including CEF eSignature DSI and large scale pilots (e.g. eSENS, STORK, eHealth, eJustice, PEPPOL, etc.).

Working in an international environment and experience in liaising with other international organisations.

The ETSI Secretariat will circulate a Call for Expertise to collect applications for the STF. The providers will be selected in coordination between the ETSI Secretariat and the TC ESI Chairman.

Expertise required for the STF leader:

Knowledge and experience in trust services, PKI protocols and TSP policies

Ability to lead and manage the contribution of the individual providers

Capability in project management, report writing, consensus building, presentation skills, working in an international environment and experience in liaising with other international organisations.

Expertise required for deliverables on policy requirements for TSPs providing AdES digital signature validation services:

Knowledge and experience with techniques of TSPs policies including policies derived from EN 319 401

Knowledge and experience with techniques of server based signature validation

Expertise required for deliverables on protocols for TSPs providing AdES digital signature validation services and related architecture for the distributed environment:

A deep knowledge of OASIS DSS and OASIS DSS-X specifications.

Knowledge of W3C XML Key Management, IETF RFC 3029, and IETF RFC 5055.

Expertise required for AdES digital signature validation report:

A deep knowledge of EN 319 102-1, EN 319 122, EN 319 132, EN 319 142, EN 319 162, and RFC 5280, and X.509).

The STF should also possess expertise in OASIS DSS-X “Profile for Comprehensive Multi-Signature Verification Reports Version 1.0” Committee Specification 01.

Knowledge of other validation report formats.

The STF Leader will be selected from one of the providers and will be responsible for co-ordinating the execution of the tasks assigned to the individual providers, according to the requirements in the Terms of Reference and following the technical direction given by TC ESI.

The other providers will be organised in the following Tasks (or group of tasks):

- STF Lead including promotion, dissemination and liaisons

- Policy requirements for TSPs providing AdES digital signature validation services

- AdES digital signature validation report

- Protocol for TSPs providing AdES digital signature validation services

## Previous work

Earlier standardisation work under Mandate M/460 has been carried to specify general policy requirements for TSPs (EN 319 401) as well as specific policy requirements for issuing certificates (EN 319 411) and time-stamps (EN 319 421), as well as certificate profiles (EN 319 412) and time-stamping profiles (EN 319 422).

Work has also been carried out to specify formats for digital signatures (AdES formats), which may be used for electronic signature or seals, (PAdES – EN 319 142-1/2, CAdES – EN 319 122-1/2, XAdES – EN 319 132-1/2), containers for digital signatures and detached signed documents (ASiC – EN 319 162-1/2), signature policies components (TS 119 172-1) and for procedures for the validation of AdES signatures (EN 319 102-1).

All these provide a background for all the above tasks. In addition, a study on the requirements of support of digital signatures in mobile environments was carried out (SR 019 020) to the objective of applying the trust services to the mobile environment.

## STF relationship with ETSI TC-ESI and CEN TC 224

This STF will report to ETSI TC ESI.  Key documents will be made available to all stakeholders, including members of ETSI TC-ESI as follows:

Stable drafts of the deliverables for public review with 30 days public commenting period.

The final (draft) deliverables will be approved by ETSI TC-ESI prior to their publication.

The published deliverables will be freely available electronically from ETSI.

Moreover, as CEN and ETSI have agreed to apply mode 4 of the cooperation agreement between the organisations, the TC-ESI and TC 224 WG16 & WG17 work sessions and meetings receive delegates from the other who have observer status and who assure the technical liaison with the other organization. Such observers have the right to intervene in the debate but have no right to vote. This liaison affects the exchange of information.

# Performance indicators

Information that will act as performance indicators against the contracted activity will be provided by the STF in the following cases:

Effectiveness and efficiency:

Details will be provided, throughout the lifetime of the proposed actions, on:

the number of meetings held in relation to this work:

the number of participants;

the stakeholder communities represented at the meeting;

the number of presentations and technical contributions made on the activity by STF;

an evaluation of feedback received identifying key points that need to be considered by the STF and any recommended actions;

project progress in relation to the schedule specified

Proposed effectiveness and efficiency benchmarks

- Reports produced by the STF for TC ESI about the progress of the work. A report will be produced for each TC-ESI meeting held during this activity (expected to be at least 3 reports a year).

- Draft versions of the deliverables to be circulated to ETSI TC ESI for comments, namely: early draft, stable draft (which may be distributed by ESI for public review) and complete draft.

- 90% of the tasks and other milestone-related schedule on time (less than 5 days after the planned dates).

Stakeholder engagement and satisfaction:

An analysis will be given of the balance of stakeholder representation in the activity and the number of liaison activities performed (especially at the international level).

If possible, and when relevant, the STF, through TC ESI, will continue relationships with EU groups and projects representing major stakeholders on requirements (e.g. eIDAS (technical) experts group, eSENS, PEPPOL, SPOCS, FESA, STORK, CABs, etc). Also the STF, through TC ESI, will need to liaise with standards bodies working in related areas such as IETF, OASIS, ISO, W3C, and CAB Forum.

These stakeholders will be invited to attend the open workshop.

Information on the satisfaction of the stakeholders with the work activity will also be addressed. This includes comments collected and received during the progress of the work, as indicated above.

Proposed Benchmarks

Contributions received from other stakeholders to the work, expected to include contributions from at least 20 stakeholders (e.g. as identified in the list above).

Analysis of the breakdown of attendees to the open workshop by category, expected to include representatives from European industry, the international community, European projects, governmental agencies and user communities.

Comments provided to the draft versions of the deliverables circulated by the STF, expected to include at least 60 comments.

Dissemination of results:

Information will be provided on the effectiveness of activities related to the dissemination of project deliverables and efforts made to raise industry awareness of the activity.

Proposed Benchmarks

- At least 6 presentations made to standardisation bodies, stakeholders, user groups, workshops or symposia.

- At least 1 public consultation (stakeholder contact list and the open workshop) on the key draft documents;

# Work plan, milestones and deliverables

## Deliverables

Reports to be submitted to the EC/EFTA:

The Interim Report will be submitted at the latest 15 months after the date of signature.

A Final Report will be submitted at the latest 24 months after the date of signature.

Table 1 shows the deliverables of the work to be carried out by the STF under the present proposal. Section 7.2 provides additional information on the proposed content for each deliverable.

Table 1: List of Main Deliverables

| Deliverable id | Title and Contents |
| --- | --- |
| TS 119 441 | Title: Policy and security requirements for trust service providers providing AdES digital signature validation services Content: This will specify policy and security requirements building on the general policy requirements specified in EN 319 401 for signature validation service. This is to encompass signatures used for electronic signatures and seals as defined in the eIDAS Regulation. This is aimed at services supporting the validation of digital signatures in accordance with EN 319 102-1 and the requirements of the eIDAS Regulation for validation of electronic signatures and seals (both advanced and qualified). This is to take into account the relevant requirements for signature validation specified in ETSI TS 119 101 as they relate to TSPs. |
| TS 119 102 -2 | Title: Procedures for creation and validation of AdES digital signatures; Part 2: signature validation report Content: This document will specify a XML format for reporting the validation of a CAdES, PAdES and XAdES digital signature. This specification will be aligned with the requirements specified in EN 319 102 part 1. The validation report will include the signature status indication as defined in ETSI EN 319 102-1 (TOTAL PASSED, TOTAL FAILURE, INDETERMINATE), the corresponding status sub-indication (which provides detailed information of the reasons why the status indication is returned), and the associated data to the former indications (as for instance used validation data constraints applied, relevant times indications). Among other features, the validation report will provide mechanisms to provide details of the validation material used and the proofs processed during the validation process, and being signed by the entity that generates it. |
| TS 119 442 | Title: Protocol profiles for trust service providers providing AdES digital signature validation services Content: This will specify protocols for accessing trust services providing signature validation services. This document will be mainly based on the OASIS DSS specifications. It will include mechanisms for requesting to the trust service not only validation of CAdES, PAdES and XAdES digital signatures but also the validation and different types of augmentation of the afore-mentioned signatures. Therefore, the protocols will provide mechanisms for returning augmented signatures. The protocols will also include support for mechanisms to: perform the validation against a certain signature policy, return of the validation report signed by the TSP, attempt to determine the validity of a signature at a certain time different from the current time. |

NOTE: All the above are ETSI Technical Specifications. Future proposals may be submitted to carry out interoperability and conformance tests and progress these documents to European Standards (EN).

Table 2: Interim and Final Reports

| Deliverable id | Title and Contents |
| --- | --- |
| Interim Report (IR) | Title: Interim Report Content: This report will include: 1. The report on the activities performed, on the coordination of the STF activity and the production of the expected deliverables in the different areas of the framework. 2. Latest drafts of the available deliverables. 3. Report of the open workshop including presentations and record of overall feedback received 4. Report of specific meetings held with EU groups and projects or other standards organizations 5. Work plan for the continuation of the action |
| Final Report (FR) | Title: Final Report Content: This report will include: The report on the activities performed, on the coordination of the STF activity and the production of the expected deliverables in the different areas of the framework. Publication versions of ETSI deliverables (as in Table 1). Workshop presentations done by the STF, summary of discussions and conclusions reached. Detailed report of the performance indicators outlined in clause 6 of this proposal including the initiatives for dissemination of the work done. Report of specific meetings held with EU groups and projects or other standards organizations. |

## Work plan

Table 2: Tasks

| Task | Description and methodology | Deliverables |
| --- | --- | --- |
| T1 | STF Organisation |  |
| T1.1 | STF Setup ETSI with the support of the TC ESI chair will assess the proposals received in response to the Call for Expertise and select those best suited to meet the work plan. |  |
| T1.2 | STF Leader The STF leader will: Plan the work of the STF, ensuring that the timescales of the STF deliverables are met, Organise STF meetings to discuss the drafts, recording any major issues and resolutions of the STF, identifying and progressing the actions of the STF Report to TC ESI and the ETSI secretariat on the work of the STF, Represent, or arrange for other STF members to represent, the results of the STF in external meetings. Travels: 8 EU travels foreseen to TC ESI meetings Effort: 45 units Milestones: Start: T0+2 M1.1 Interim report: T0+15 M1.2 Final report: T0+24 | STF Reports |
| T1.3 | Open Workshop & promotion An open workshop is to be held on the approach taken to AdES digital signature validation about 1 year after the start of the STF plan to present the documents available, or to be shortly available, for public review. This will include the approaches taken in the draft deliverables covering both protocol and security policy issues and the implications for businesses using the deliverables, and solicit feedback from the community of stakeholders. Travels for the workshop for 3 representatives of the providers Effort: 10 units Milestone: M1.3 Workshop: between T0+ 11 and T0 + 16 (approximate) |  |
| T1.4 | Liaison Regular liaison meetings will be held with international groups directly concerned with the deliverables of the STF. This will include: FESA (Forum of European Supervisory Authorities for Electronic Signatures) 6 European travels foreseen Effort: 20 units |  |
| T2 | Policy and security requirements for TSPs providing signature validation services This document will specify physical, procedural and technical objectives and controls to ensure the secure operation of Trust Service providers providing services to support validation of electronic signatures. It will be coordinated with the work of the STF on protocols. The work of this group will be based on EN 319 401 general policy requirements for TSP and take into account requirements from TS 119 101. The specific risks associated with validation services will be analysed and specific controls needed to address those risks will be identified One member of the STF will be responsible for the technical coordination between protocols and policy requirements. Effort: 40 units. Milestones: Start: T0+3 M2.1: Outline draft: T0 + 9 M2.2 Stable draft for public review: T0+15 (Note: to be made available to ESI 2 months before) M2.3 Publication of TS 119 431: T0+24 (Note: to be made available to ESI 3 months before) | TS 119 441 |
| T3 | Signatures Validation Report Description: The goal of this task is to produce the deliverable TS 119 102-2: “Procedures for creation and validation of AdES Digital Signatures. Part 2: Signature validation report”. This deliverable will specify the contents and a format for reporting on the validation of AdES signatures as per what is specified in EN 319 102-1. Methodology: The STF will analyse the different signatures validation report both specified by other standardization organisations, and by stakeholders. Special attention will be paid to the OASIS DSS-X “Profile for Comprehensive Multi-Signature Verification Reports Version 1.0” Committee Specification 01, which defines a XML format for reporting on the validation process carried out on several signatures applied to the same document. This format allows from the most basic reports to the most complex including almost any kind of processing detail. The STF will assess the features offered by this profile against the needs raised by the validation algorithm, result statuses, and result sub-indications specified within EN 319 102-1, for identifying missing features within the OASIS DSS-X profile and assess the worthiness of extending it or defining a profile. The STF will assess other validation reports proposals as available and widespread. The validation report format selection will be based on the technical suitability for covering the needs imposed by the EN 319 102-1 and the degree of international acceptance by stakeholders. This work will coordinate with any activity concerning Plugtests for signature validation. The STF will ensure the consistency between the output of task T4 and the validation response message generated by signature validation services to validation requests (as in certain scenarios, the request could ask that the validation response includes the actual validation report as one of its components). Effort required 25 units. Intermediate and final Milestones: Start: T0+3. M3.1: Outline draft: T0 + 6 M3.2: Stable draft for public review: end of T0 + 12 (Note: to be made available to TC ESI 2 months before) M3.3: Publication of TS 119 102-2: T0 + 19. (Note: to be made available to TC ESI 3 months before) | TS 119 102 -2 |
| T4 | Protocol profiles for TSPs providing signature validation services Description: The goal of this task is to produce the deliverable TS 119 442: “Protocol profiles for TSPs providing Signature Validation Services”. This deliverable will contain technical specifications for the provision of validation services by TSPs. The protocols/profiles specified should be equally applicable to mobile devices and to other computing devices. Methodology: The STF starting point will be: The OASIS DSS core and the OASIS DSS and OASIS DSS-X profiles, which are expected to be the primary source for the standardized protocol. W3C XML “Key Management Specification”, which allows only certificate validation. This could be sufficient for cases where the signatures themselves are processed on the device. IETF RFC 3029: “Data Validation and Certification Server protocols”. IETF RFC 5055: “Server-Based Certificate Validation Protocol”. The STF will specify the requirements for the protocols/profiles to be defined, and will correlate them with the features provided by the different sources listed above. The STF will then decide about the number of protocol/profiles and their specific features in the light of the technical suitability and the usage among stakeholders of the protocols on which they are based. The protocols/profiles standardized could consist in referencing some protocols/profiles, building new profiles based on combinations of already existing protocols/profiles, or a combination of both. One member of the STF will be responsible for technical coordination between protocols and policy requirements. Effort required: 40 units Intermediate and final Milestones: Start: T0+3. M4.1 Outline draft T0+9 M4.2: Stable draft for public review: T0 + 15. (Note: to be made available to TC ESI 2 months before) M4.3: Publication of TS 119 442: T0 + 24. (Note: to be made available to TC ESI 3 months before) | TS 119 442 |

Table 3: Time plan

|  | Month |
| --- | --- |
| Task | T0 | +1 | +2 | +3 | +4 | +5 | +6 | +7 | +8 | +9 | +10 | +11 | +12 | +13 | +14 | +15 | +16 | +17 | +18 | +19 | +20 | +21 | +22 | +23 | +24 |
| 1.1 Setup |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.2. lead |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | M1.1 |  |  |  |  |  |  |  |  | M1.2 |
| 1.3 Workshop |  |  |  |  |  |  |  |  |  |  |  | M 1.3 | M 1.3 | M 1.3 | M 1.3 | M 1.3 | M 1.3 |  |  |  |  |  |  |  |  |
| 1.4 Liaison |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 TSP Policy validation |  |  |  |  |  |  |  |  |  | M2.1 |  |  |  |  |  | M2.2 |  |  |  |  |  |  |  |  | M2.3 |
| 3 Validation report |  |  |  |  |  |  | M3.1 |  |  |  |  |  | M3.2 |  |  |  |  |  |  | M3.3 |  |  |  |  |  |
| 4 protocol validation |  |  |  |  |  |  |  |  |  | M4.1 |  |  |  |  |  | M4.2 |  |  |  |  |  |  |  |  | M4.3 |

NOTES:	1) The final milestones M2.3, M3.3, and M4.3 include publication of the final deliverable.

2) T0 = 1 September 2016

Part III:	Financial part

# Financial provisions in the EC/EFTA contract

## Total action costs

The total action costs estimated for this action amounts to 111 447€ based on the lump sum of 619,15 € per unit and the requirement for 180 units to carry out the actions described. EFTA is to provide a 5% co-financing (5 572,35€) and hence the EC contribution (95%) will be 105 874,65€.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 01 Jul 2016 | TC ESI | Agreed EC/EFTA | SA/ETSI/GROW/000/2015-09-split 1 |
| 0.1 | 11 Aug 2016 | Alberto Berrini | CfE | Minor editorials |