|  | ToR STF CB (ISG MEC) |
| --- | --- |
|  | Version: 1.1 |
|  | Author: ISG MEC – Date: 12 Sep 2017 |
|  | Last updated by: ETSI Secretariat Date:23Feb 2018 |
|  | page 2 of 13 |

Terms of Reference - Specialist Task Force STF CB
(ISG MEC) “MEC Testing Framework”

Summary information

| Approval status | To be approved by ISG MEC & Board#115 |
| --- | --- |
| Funding | Maximum budget: 35 000 € from ETSI FWP |
| Time scale | Apr 2018 to Apr 2019 |
| Work Items | See §6.2 (deliverables to be produced) |
| Board priority | Standards enablers/facilitators (e.g. conformance test/interoperability/methodology) Recommendations: use of TTCN and CTI supervision |

Part I – Reason for proposing the STF

# Rationale

The MEC standards have been designed to facilitate interoperability in a multi-vendor, multi-network and multi-service environment. As a first step all the MEC standards need to be validated and MEC products need to ensure that compliance with MEC base specifications is met. The testing framework proposed in this ToR is essential for a systematic and consistent approach towards testing of globally applicable MEC products.

# Objective

The objective of this present STF proposal is to:

- define the applicable test procedures, i.e. answering the question "how is it to be tested"

- define the test architecture

- identify the reference points for testing

- identify the equipment under test (EUT) and/or implementations under test (IUT)

- define a procedure for development of test specifications and deliverables (for instance: definition of a reference test description, naming conventions etc.)

# Relation with ETSI strategy and priorities

The STF will contribute to the following ETSI Strategy:

- keep ETSI effective, efficient and recognised as such

- create high quality standards for global use and with low time-to-market.

- establish leadership in key areas impacting members' future activities

This request is in following the priority category:

- Standards enablers/facilitators (conformance testing, interoperability, methodology)

# Context of the proposal

## ETSI Members support

The following members support this proposal:

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| HPE | Alex Reznik | This will be an important step in the path towards providing testing for compliance with ETSI MEC APIs. |
| HUAWEI | Sami Kekki | This work further solidifies the role of ETSI MEC API specifications as the technical reference for interoperable edge computing implementations, their testing and potential certification in the future. |
| INTEL | Dario Sabella | This work may have a possible exploitation in other external groups where testing is in the scope (e.g. 5GAA WG3). |
| IXIA | Pierre Lynch |  |
| NEC | Fabio Giust | Providing a testing framework is an important first step on the path towards testing MEC APIs. |
| NOKIA | Pekka Kuure |  |
| TIM | Roberto Quasso | As network operator TIM believes that a testing framework plays a key role in assessing quality and interoperability of MEC implementations. |
| UBIWHERE | Piedro Diogo | A testing framework would facilitate a proper development of applications and services fully compliant with ETSI MEC set of APIs. |
| VASONA | Rui Frazao | This is an important step in the path towards providing testing for compliance with ETSI MEC APIs. |
| VIAVI SOLUTIONS | Walter Featherstone | Definition of a test framework will provide the means to validate the conformance of MEC implementations to the ISG’s specifications and facilitate interoperability testing between them. |
| VIRTUOSYS | Mark Cannon |  |
| VODAFONE | Adrian Neal |  |
| ZTE | Yonggang Fang |  |

## Market impact

MEC is now in the phase 2, with the first release of specifications ready. Stakeholders need to understand what they have to implement, what constitutes the minimum set of mandatory functions and capabilities, possibly required by a specific use case, and what is the minimum set of information needed to test the system components for conformance. In addition, interoperability considerations are becoming important issues. This is especially true when targeting specific vertical market segments (e.g. automotive use cases), which introduce multiple stakeholders into the running of the whole system. Putting together different stakeholders in a complex system will require interoperability issues to be addressed to ensure the overall system works. As an example, automotive use cases (treated by 5GAA) involve car makers, OEM suppliers, network infrastructure vendors, MEC vendors, application/content providers, etc. All related interoperability reference points between different players therefore must be well defined.

The proposed action will influence the standardization activities including protocol and test specifications in ETSI ISG MEC, by providing a testing framework and by offering feedback on possible interoperability problems.

## Tasks for which the STF support is necessary

ETSI ISG MEC does not have sufficient resources to create a test framework on time and with the high quality that has been experienced with using STF resources for this purpose in the past.

Experience with the development of other standards has shown that involvement of experts on conformance and interoperability testing of protocols requires highly specialised knowledge in testing methodology.

## Related voluntary activities in the TB

Delegates within ISG MEC will

- Identify the APIs, features and MEC system components relevant for testing

- List and prioritize all testable requirements

- Review the STF deliverables

## Outcome from previous funded activities in the same domain

N/A

## Consequences if not agreed

Successful testing and interoperability are key factors enabling the use of MEC technologies and providing all benefits attached to them (competitiveness, innovation, global common market, etc.). However, technologies are becoming more and more complex, collaborative and inter-dependant. Methodologies and approaches for ensuring interoperability need also to be innovative and take into account new factors such as the distribution of the components, the difficulty to access to components locally due to the distance or the embedded environment.

Without a harmonized global approach towards testable MEC standards and related test standards based on a common test framework, fragmentation of the MEC market is likely to happen.

A testing framework is needed to successfully resolve these new challenges, and if not agreed, such a testing framework might be developed within another SDO.

Part II - Execution of the work

# Technical Bodies and other stakeholders

## Reference TB

ISG MEC

## Other interested ETSI Technical Bodies

3GPP SA6

## Other stakeholders

Vertical market segments such as

- network infrastructure vendors

- MEC vendors

- application/content providers

- automotive (treated by 5GAA), OEM suppliers

# Base documents and deliverables

## Base documents

| Work Item | Title | Current Status | Date ISG approval |
| --- | --- | --- | --- |
| MEC-002 | Technical Requirements | Published |  |
| MEC-003 | Framework and Reference Architecture | Published |  |
| MEC-009 | General principles for Mobile Edge Service APIs | Published |  |
| MEC-010-1 | Mobile Edge Management; Part 1: System, host and platform management | Published |  |
| MEC-010-2 | Mobile Edge Management; Part 2: Application lifecycle, rules and requirements management | Published |  |
| MEC-011 | Mobile Edge Platform Application Enablement | Published |  |
| MEC-012 | Radio Network Information API | Published |  |
| MEC-013 | Location API | Published |  |
| MEC-014 | UE Identity API | Published |  |
| MEC-015 | Bandwidth Management API | Published |  |
| MEC-016 | UE application interface | Published |  |

## Deliverables to be produced

| Deliv. | Work Item code Standard numb. | Working title Scope |
| --- | --- | --- |
| D1 | DGR/MEC-0025 | Multi Access Edge Computing (MEC); Testing Framework |

## Deliverables schedule:

Start of work	23-Apr-2018

ToC and scope	May-2018

Early draft	Aug-2018

Stable draft	Dec-2018 (MEC#16)

Final draft	Feb-2019

ISG approval	Mar-2019 (RC)

Publication	Apr-2019

# Work plan, time scale and resources

## Task description

Task T1: Project Management (ETSI/CTI)

- Remote attendance at MEC ISG Plenary meetings

- Coordination, reporting (to ISG MEC) and leading of activities

- The STF Leader will prepare the Final Report.

Task T2: Framework development

- Definition of the applicable test procedures, i.e. answering the question "how is it to be tested"

- Definition of a test architecture

- Identification of reference points for testing

- Identification of equipment under test (EUT) and/or implementations under test (IUT)

- Definition of the procedure for development of test specifications and deliverables (for instance: definition of a reference test description, naming conventions etc.)

Task T3: Provide support to the ISG MEC approval process

T3.1 – Review of stable drafts

Before reaching the status of stable draft, the STF will submit the draft deliverables to editHelp for clean-up.  The STF will then present the stable drafts to ISG MEC for comments and to the ETSI Secretariat for pre-processing.

T3.2 - Inclusion of comments from stable draft to Publication

The STF will include the comments received from the stable draft review (technical as well as  editHelp! clean-up) and produce the final drafts of the deliverables for ISG MEC approval.

## Task summary & Milestones

| N | Task / Milestone / Deliverable | Target date | Estimated cost |
| --- | --- | --- | --- |
| M0 | Start of work | 23 Apr 2018 |  |
| T1 | Project management | 23 Apr – Apr 2019 |  |
| T2 | Framework Development | 23 Apr – Jan 2019 | 32 000 |
| M1 | Early draft of Testing Framework available and Progress report approved | Aug 2018 |  |
| M2 | Stable draft of Testing Framework available and Progress report approved (MEC#16) | Dec 2018 |  |
| T3 | Provide support to the ISG MEC approval process | Jan 2019 – Apr 2019 | 3 000 |
| M3 | Deliverables and STF Final Report approved (RC) | Mar 2019 |  |
| M4 | Deliverables accepted by the ETSI Secretariat (ready for publication) | Apr 2019 |  |
| Total | 35 000 |

# Expertise required

One or two contractors to ensure the following mix of skills:

- expert knowledge of all base standards mentioned above in clause 6.1

- expert knowledge in conformance testing;

- expert knowledge in interoperability testing;

- good knowledge of software engineering techniques;

- active involvement in international standardization related to MEC

Part III:	Financial conditions

# Maximum budget

## Contractors cost

Maximum budget 35 000 €

## Travel Costs

N/A. Any required travel to present the progress or results of the work will be covered by ETSI/CTI.

## Other Costs

N/A

# Part IV:	STF performance evaluation criteria

# Key Performance Indicators

- Quality of deliverables

Approval of deliverables from the ISG MEC according to schedule

Deliverables approved by ISG MEC accepted by the ETSI Secretariat for publication

Respect of time scale, with reference to start/end dates in the approved ToR

In the course of the activity, the STF Leader will collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 12-Sep-2017 | Sebastian Müller | First draft |  |
| 0.2 | 15-Sep-2017 | Sebastian Müller | First draft | Added the task ‘extraction of requirements’ |
| 0.3 | 25-Sep-2017 | Sebastian Müller | Stable draft | Reviewed the total budget |
| 0.4 | 26-Sep-2017 | Sebastian Müller | Stable draft | Correction of document header |
| 0.5 | 28-Sep-2017 | Sebastian Müller | Stable draft | Supporting members added and Status of base specs updated |
| 0.6 | 2-Oct-2017 | Sebastian Müller | Stable draft | Supporting members added and NWI code added |
| 0.7 | 3-Oct-2017 | Sebastian Müller | Stable draft | Non ETSI member deleted from supporter list |
| 0.8 | 12-Oct-2017 | ISG MEC | Stable draft | Clarified ISG solely responsible for: identifying components relevant for testing; and prioritization of all testable requirements |
| 1.0 | 19-Dec-2017 | ETSI Secretariat | Board#115 approved | Revision before CL Publication |
| 1.1 | 23-Feb-2018 | ETSI Secretariat | Board#115 approved | Revision before second CL Publication |