|  | ToR STF CO (TC ATTM / WG SDMC) |
| --- | --- |
|  | Version: 0.6 |
|  | Author: Dominique Roche – Date:17 January 2018 |
|  | Last updated by: ETSI Secretariat – Date:11 Oct 2018 |
|  | page 1 of 17 |

Terms of Reference – Specialist Task Force

STF CO (TC ATTM / WG SDMC)

“Standardization of Sustainable Digital Multiservice Cities”

Summary information

| Approval status | Approved by TC ATTM (doc ref: ATTM(18)000039) Approved by Board#119 (26 September 2018) |
| --- | --- |
| Funding | Maximum budget: 61 000 € ETSI FWP |
| Time scale | December 2018 to end July 2019 |
| Work Items | DTS/ATTM-0004: TS 103 463-2 DTS/ATTM-0005: TS 110 174-2-2 |
| Board priority | Emerging domains for ETSI Sustainable Smart Cities & IoT/M2M services |

Part I – Reason for proposing the STF

# Rationale

The continuing and increasing migration of people moving from rural areas to live permanently in cities has generated, for the city administration, an exponential increase in the demand of services. The integration of technology to optimize and make the services in the city more efficient and thus satisfy the growing service demand has encouraged the proliferation of Smart Cities. Smart Cities build upon the opportunity to rationalize investments and integrate several sectors of the society, solutions and systems.

However, this economic and social approach is generating the major challenge of exchanging data, interconnecting services and systems. The standardisation of data exchange platforms among the different sectorial systems is essential is to:

reduce operational costs and increase service efficiency for existing Smart Cities;

encourage new city entrants by providing confidence in the early decision-making phases.

Most major European metropolises are now aware of the urgency and importance of the large-scale rollout of new and smart services which will be both citizen-centric and dedicated to promoting sustainable and resilient cities.

Despite this urgency, the multitude of solutions proposed by manufacturers and service providers in very diverse functional areas do not allow cities, and other local authorities, to commit with confidence to industrial-scale rollout.

Cities need guarantees and continuity for major investments. They need reliable indicators and benchmarks shared by their entire community which reveal their level of maturity as “Smart Cities”, or to the steps they need to take to become one. Smart Cities also need to outline the solutions proposed for measuring whether the process is «working». This is reflected in the dramatic rise in the number of “Plugtests™” which allow suppliers to work on practical scenarios such as centralised energy management and territorial-level traffic, as seen during the most recent ETSI IoT/M2M workshop.

Given these expectations, manufacturers and suppliers are driven by the same pressing need to move from the demonstrator level to industrial-scale rollout. Interoperability is the key to cutting costs, especially operating expenditure.

The process taking into account the needs of cities must be initiated in order to be able to lead this bottom-up approach.

ETSI TC ATTM SDMC acts as a hub between cities and the standardisation area. It builds upon city activities and supports the longer-term upscaling and sustainability of their deployments. TC ATTM SDMC gathers feedback from field tests from cities funded within the SCC-01.

NOTE: 	SCC-01: Smart Cities and Communities solutions integrating energy, transport, ICT sectors through lighthouse (large scale demonstration – first of the kind) projects

In addition, ETSI TC ATTM SDMC takes input from the 120 EUROCITIES Knowledge Society Forum (KSF) cities.

The STF Team will be supported by the administrative structure of Eurocities, an NGO which at this time represents more than 140 major European cities in order to consolidate and to rationalize demands.

The STF Team will rely on a Pivotal Point of Interoperability (PPI)-type approach as advocated in the report of the European Commission on standards for Smart Cities and Communities (SCCs) supporting the action H2020 CSA3 Espresso.

NOTE: 	ESPRESSO = tandard Standardisation tandard to Empower Smart citieS and cOmmunities

Two layers of interoperability for SCCs are considered:

- a level related to low layers of data collection from connected objects
- a level related to the upper layers of data exploitation of SCC.

The STF will identify, consolidate or create specifications dedicated to this approach.

# Objective

A critical issue for “Smart City” development and expansion is the renewal of the existing 60 to 80 million lampposts in European cities in order to make them “smart”.  In order to improve the current lamppost estate, European cities have requested two ETSI deliverables to fulfil their main operational needs :

The first is an ETSI Technical Specification, addressing “Global monitoring of level of sustainable digital multiservice cities” and defining the useful Global KPIs to achieve this objective. The number of these Global KPIs should be between 3 and 5 KPIs. This number should be confirmed by the STF team with users’ support (city stakeholders).

The second is an ETSI Technical Specification, addressing “Lamppost engineering to support multi-sensors and 5G equipment” and defining the appropriate engineering to enhance lampposts with new and interoperable features for new and refurbished poles.

In order to issue these two deliverables by the second half of 2019, several specialists should join the STF team. Specialists will be experts on city governance, telecommunications, electronics, mobile devices (including 5G) and video surveillance.

The STF schedule is summarized as follows:

initial drafts to be issued by early 2019;

stable drafts to be issued by end of Q2, 2019;

final drafts to be issued by end of Q3, 2019.

# Relation with ETSI strategy and priorities

This STF is requested in order to support the deployment of ICT applications in cities, including 5G and broadband networks, and the monitoring of efficiency of sustainable digital multiservice cities.

The deliverables of the STF will build upon existing ETSI TS documents to include further detail and requirements in relation to Global KPIs for sustainable digital multiservice cities (ETSI TS 103 463-2) and the 5G infrastructure necessary (ETSI TS 110 174-2-2) to support both the deployment of services and the access to the information to support the KPIs.

# Context of the proposal

## ETSI Members support

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| Airbus DS SLC | Alberola Jean-Marc | Approved in ATTM#23 Plenary & Confirmed in OEU#16 |
| BT plc | Mac Donald John | Approved in ATTM#23 Plenary |
| eG4U | O’Keeffe Pat | Approved in ATTM#23 Plenary |
| Nokia Belgium | Smits Berten | Approved in ATTM#23 Plenary |
| Orange | Bouffant Olivier | Approved in ATTM#23 Plenary |
| SBS aisbl | Babinov Georgi | Support of ATTM work & city needs for sustainable digital multiservice cities approved in ATTM#23 Plenary |
| SIAE Microelettronica SpA | Macchi Roberto | Approved in ATTM#23 Plenary |
| Skylane Optics | Zaccone Carmelo | Approved in ATTM#23 Plenary |

## Market impact

Interoperable and standardized solutions supported by the right specifications will bring confidence to communities. This will enable them to make progressive and long-term investments towards their Smart City objectives.

This commitment will consequently enable manufacturers to deploy their solutions much more quickly and to industrialize services and processes by generating value.

The proposal is therefore to initialize this virtuous circle in which each of the actors (i.e. communities, companies and citizens) will have results that suit them in the end which will constitute de-facto a breeding ground favorable to large scale deployment.

The European network of Smart Cities and Communities (SCCO1) aggregates the replication needs regarding H2020 lighthouse project (9 projects for 57 cities).

A main issue identified is the renewal of the existing 60 to 80 million of lampposts in European cities in order to make them “smart”.

Cities cannot afford the total replacement with fully new designed lampposts, especially in the historical or classified city downtowns. As a result, the users’ proposal is to request providers to design an all in one electronic board including all the necessary features: e.g. Wifi, sensors, 5G, CCTV connectivity, parking sensors, and signage.

## Tasks for which the STF support is necessary

ETSI needs specific technical expertise that is not currently present within the associated technical committees. For example, these specialists will assist in identifying, consolidating or even creating specifications accordingly to the Rationale above.

Therefore, under this proposed action ETSI will perform the work described above with the support of an ETSI Specialist Task Force (STF).

The work of this STF will be essential to aid the drafting and preparation of the required deliverables as rapidly as possible in order to maximise the resulting benefits and to publish the required standards by the end of 2019 (as ETSI Technical Specifications) in order to be taken into account by the European metropolises in the list of standards attached to the foreseen new European Metropolis projects (e.g. Citizen cards, Mobility as a service app, Smart street furniture, etc.) supporting the development of efficient and smart ICT products and services.

The STF will develop the draft technical content for the planned deliverables through consultation with stakeholders by means of active liaisons with technical committees of official organizations (European/International Standardization Organizations, fora), meetings, workshops and desk-based research in order to ensure that field needs and the most improved solutions are taken into account and resulting in state of the art standards.

In order to complete the work in due time (final target being mid to Q3 2019), the STF will base its work on current ETSI specifications (existing or in drafting) with the support of the involved ETSI committee ATTM SDMC. Other available international standards/specifications will be also considered for this task.

TC ATTM SDMC acts as a hub between cities and the standardisation area. It builds upon city activities and supports the longer-term upscaling and sustainability of their deployments. TC ATTM SDMC gathers feedback from field tests from cities funded within the SCC-01 Calls bringing, in addition, the 120 EUROCITIES Knowledge Society Forum (KSF) cities.

## Related voluntary activities in the TB

TC ATTM SDMC and TC ATTM AT2 will provide contributions in order to support the development of the STF deliverables.

## Previous funded activities in the same domain

TC ATTM has had no benefit of STF support in this domain.

## Consequences if not agreed

If the STF will not be accepted the publication of these deliverables will be delayed.

Failure to deliver the proposed deliverables risks further proliferation of non-standard solutions. This slows down the establishment of new Smart Cities which impacts both operators (in terms of deployment of infrastructure and technology) and those responsible for community development within the cities themselves

Part II – Execution of the work

# Technical Bodies and other stakeholders

## Reference TB

TC ATTM WG SDMC will be responsible for the technical guidance of the STF. This group will support the STF with some specific additional specialists on city networking (experts from cities).

## Other interested ETSI Technical Bodies

Several ETSI actors will be involved in this activity in order to ensure integration of their needs and knowledge.

ETSI TC SmartM2M will be able to support the STF study by M2M knowledge and proposed standardised solutions.

ETSI ISG CIM will be able to support the STF study by CIM knowledge and on service implementation works.

ETSI ISG OEU will be able to support the STF study by ICT Users’ field knowledge.

## Other stakeholders

Several other stakeholders will be involved in this activity in order to ensure integration of their needs and knowledge.

The oneM2M forum will be able to support the STF study by M2M knowledge and proposed standardised solutions.

CENELEC Technical Committee CLC/TC 215 will be invited to support the STF study by knowledge on equipment installation.

Cooperation will be ensured with ITU-T SG20 on smart city deployment.

# Base documents and deliverables

## Base documents

| Document | Title | Current Status | Expected date for stable document |
| --- | --- | --- | --- |
| ETSI TS 103 463 | Key Performance Indicators for Sustainable Digital Multi Service Areas | Published |  |
|  | To become ETSI TS 103 463-1 | NWI | Feb 2019 |
| ETSI TS 110 174-2 | Multiservice Networking Infrastructure and Associated Street Furniture | TB Approved |  |
|  | To become ETSI TS 110 174-2-1 |  |  |

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | DTS/ ATTMSDMC-0004 TS 103 463-2 | Working title: Global KPI Modelling for Sustainable Digital Multi Service Areas Scope: The present document will define ICT users’ needs in relation to the so-called Global Key Performance Indicator (Global KPI) enabling the monitoring of the Sustainable Digital Multiservice Areas. In line with the objective of ETSI TS 103 463 (future reference TS 103 463-1), the present document will define Global Key Performance Indicators in relation to efficient management of Sustainable Digital Multiservice Areas. |
| D2 | DTS/ATTMSDMC-0005 TS 110 174-2-2 | Working title: Femtocell 5G connectivity on light poles Scope: The present document will describe requirements in relation to ETSI TS 110 174-2 (future reference TS 110 174-2-1) on Multiservice Networking Infrastructure and Associated Street Furniture. |

## Deliverables schedule:

DTS/ATTM-0004

Start of work	10-Dec-2018

ToC and scope	15-Dec-2018

Early draft	31-Jan-2019

WG approval	31-Mar-2019

TB approval	30-Jun-2019	TB#25

Publication	31-Jul-2019

DTS/ATTM-0005

Start of work	10-Dec-2018

ToC and scope	15-Dec-2018

Early draft	31-Jan-2019

WG approval	31-Mar-2019

TB approval	30-Jun-2019	TB#25

Publication	31-Jul-2019

# Work plan, time scale and resources

## Organization of the work

The STF work and its programming schedules will be supervised by a Steering Committee (SC).

As mentioned above, the proposed action will be directed and supervised by a Steering Committee taken from:

Chairman of ETSI TC ATTM and its Working Groups and extended as required to include specific additional ETSI specialists, e.g. “Plugtests™” specialists (ETSI CTI), Home Networking experts;

Chairman of ETSI TC SmartM2M and its Officials in order to support the STF study by M2M knowledge;

Chairman of ETSI ISG CIM and officials in order to support the STF study by CIM knowledge on service implementation works;

Chairman of ETSI ISG OEU and Officials in order to support the STF study by ICT Users’ field knowledge;

Relevant ETSI Technical Officers;

The STF will report on its milestones to Steering Committee and ETSI TC ATTM.

The STF work will be divided into 10 tasks and 6 milestones will be scheduled. The milestones will be as following:

- Start-up activities [Milestone 1]

- Table of contents, scope [Milestone 2]

- Initial draft [Milestone 3]

- Progress Report to SC and TC ATTM [Milestone 4]

- Final drafts [Milestone 5]

- Conclusions, Publication & Final Report to SC and TC ATTM [Milestones 6].

## Task description

The proposed action will be performed as described in the following tasks:

Task 1 – Establish Specialist Task Force (STF)

Objectives

The purpose of this Task 1 is to establish the Steering Committee (SC) and the STF team.

Input

The STF providers will be selected and recruited following the agreed ETSI procedures. The ETSI STF providers will be recruited following the issuing of an ETSI Collective Letter.  This will also be available from the ETSI STF page on the ETSI Portal and via the ETSI website.

The STF must be able to complete the missing standards by issuing the appropriate operational ETSI Technical Specifications to support deployment, the life, and the end of life of efficient and sustainable digital multiservice cities.

Last but not least, the STF must be able to improve and consolidate current standardised indicators through their operational knowledge outside of the specific area of pure standardization technicians.

Output

The STF will include providers, which must be prepared to work in close cooperation to share the tasks under the guidance of the reference Technical Bodies.

One of the providers will act as STF Leader and will be responsible for the consolidation of the documentation, coordination the STF activities and the provision of the required progress reports to the steering committee. This provider will also be responsible for the drafting of the Progress and Final Reports to the Steering Committee.

The other providers must be able to perform specific tasks (e.g. fixed and mobile access networks, core networks, data centres, etc.).

Interactions

The ETSI Director-General has the responsibility for the selection of the providers in consultation with the Chairman of TC ATTM with support of the chairman of TC SmartM2M. The ETSI Secretariat and the Chairman of TC ATTM, possibly assisted by the STF-SC, will assess the qualifications of the applicants for the STF during the selection.

Resources required

The STF will consist of providers with strong competence and knowledge in Smart City services and ICT technologies and operational networks.

Task 2 – Start-up activities [Milestone 1]

Objectives

The purpose of this task is to start the work in order to issue the deliverables requested in clause 6.2.

Input

In order to start this work the following activities will be performed a kick-off Meeting between the SC members and STF team to:

ensure a clear understanding of the objective(s) of this action;

identify and engage participants/partners that are able:

- to assist in the survey of existing source material;

- to support the development of results which link research activities into evolving convergence strategies with coordinated standardization activities and the identification of best-practice official documents.

Output

The STF will propose its work schedule to SC for approval and in compliance with the action grant:

the SC will approve the STF work schedule;

the STF will manage the start-up of the work.

Interactions

ETSI STF management team will organize the kick-off meeting.

Resources required

STF team and SC members will participate in kick-off meeting in ETSI premises.

Task 3 – Research, analysis

Objectives

The purpose of this task is to:

determine source material availability in support of the objective/goal of the action to:

include the outputs of the H2020 projects (e.g. smart cities standardization);

include and, where appropriate, enlarge upon the outputs of EC and national governments initiatives on green smart cities;

- identify areas of source material shortfall with regard to the objective/goal of the action.

Input

Analyse results of the research and issue task 3 report.

STF will analyse results of the research.

Output

The Progress Report will cover the activity leading up to the data resulting from analysis covering:

documentation addressing broadband deployment (international, regional, national);

research tools in support of the objective of the action;

the availability of standards and associated documents from standardization bodies (SDOs, fora and elsewhere).

Interactions

STF Team leader will manage research and analysis with STF Team and cities involved in eG4U.

Resources required

The Progress Report will be done by STF Team leader.

Task 4 – Consultation and dissemination

Objectives

The determination of source material availability and the identification of areas of source material shortfall will require significant input.

Input

This significant input will come from the following stakeholders:

the service development and supply industry;

users, operators included;

standardization bodies (from the SDOs, fora and elsewhere e.g. oneM2M, TM Forum, ANSI, ITU, 3GPP).

Output

In order to achieve this action the STF will open active liaisons with technical committees of official organizations (European/International Standardization Organizations, fora)

Interactions

The STF manage meetings (physical or audio) in order to ensure that they take into account field needs and the most improved solutions.

Resources required

STF leader will manage liaisons as meetings with ATTM and ATTM SDMC Chairmen.

Task 5 – Table of contents, scope [Milestone 2]

Objectives

Further to task 4, the STF will issue tables of contents and scopes of the draft deliverables stated in clause 6.2.

Input

The STF will provide these tables of contents and scopes of the deliverables to the SC and to ETSI TC ATTM for comment.

The STF will improve the tables of contents and scopes of the deliverables further to the comments received from the SC and ETSI TC ATTM.

Output

The final version of tables and scopes will be provided to the SC, and ETSI TC ATTM [Milestone 2] and the ETSI work programme will be updated.

Further to finalization of the final version of tables and scopes an open Workshop will be organized in ETSI premises at the end of this task 5 in order to present the STF work and the future deliverables

Interactions

The STF will work with SC and ETSI TC ATTM.

Resources required

The STF leader will manage this task.

Task 6 – Initial draft [Milestone 3]

Objectives

The STF will issue initial draft versions of the deliverables requested in clause 6.2 during this task period.

Input

The STF will provide these initial draft versions of the deliverables to SC, and ETSI TC ATTM for comment and review.

Output

As a result of the comments received the STF will improve the draft versions of the deliverables and will improve versions of initial draft versions of the.

STF will provide a Progress Report to SC by mid of Task 6 period [Milestone 3].

Interactions

STF will develop the technical content of the deliverables through consultation with stakeholders by means of active liaisons with technical committees of official organizations (European/International Standardization Organizations, fora) and desk-based research in order to ensure that field needs and the most recent solutions are taken into account.

Resources required

The STF managed by STF leader will develop the draft versions of deliverables.

The STF Team leader will issue the Progress Report.

Task 7 – Progress Report to SC and TC ATTM [Milestone 4]

Objectives

An Progress Report will be provided to SC and TC ATTM 5 months after the start of the action to report on the activity performed until that date along with the latest versions of the draft TSs.

Input

The STF will provide all information to the STF in order to support creation of the Progress Report.

Output

The Progress Report will be the output.

Interactions

This task is an internal STF one.

Resources required

The STF leader will issue the Progress Report.

Task 8 – Stable drafts [Milestone 5]

Objectives

In order to issue stable drafts of the requested deliverables the STF will complete technical content of the initial drafts coming from task 6.

Input

The STF will develop these stable drafts through consultation with stakeholders by means of active liaisons with technical committees of official organizations (European/International Standardization Organizations, fora).

Output

The STF will provide the stable drafts of the deliverables to the SC, and ETSI TC ATTM for comments.

The STF will provide a Progress Report to SC by mid of Task 8 period [Milestone 5].

Interactions

The STF will finalize these developments in cooperation with ETSI ISG OEU (ICT Users) by means of presentations and idea exchanges in a workshop with providers and users in order to ensure that they fully take into account field needs and most improved solutions.

Resources required

The STF managed by STF leader will develop the draft versions of deliverables.

The STF leader will issue the Progress Report.

Task 9 – Final drafts [Milestone 6]

Objectives

The STF will further improve the stable drafts of the deliverables in the light of further comments from the ETSI TCs.

Input

The STF will prepare and provide the final drafts of the deliverables to ETSI TC ATTM for TC approval prior to ETSI approval.

Output

STF will provide a Progress Report to SC by mid of Task 9 period [Milestone 6].

Interactions

ETSI will circulate deliverables at the ETSI TC ATTM level. That means that ETSI members will have the opportunity to provide comments which may require further resolution.

Resources required

The STF managed by STF leader will develop the final draft versions of deliverables.

The STF leader will issue the Progress Report.

Task 10 – Conclusions, Publication & Final Report to SC and TC ATTM [Milestones 7]

Objectives

Further to the development of Task 9 STF will provide Final Progress Report to SC and TC ATTM. This report will include STF conclusions.

Input

The STF will take into account the last comments from ETSI TC ATTM in order to support this TC for resolution of these comments.

Output

Further to the voting results, ETSI will publish the adopted ETSI Technical Specifications.

The STF will provide Final Report for delivery to the SC and TC ATTM [Milestone 7] with:

a report on the activities performed;

a report on the performance indicators as defined in clause 6

The publication versions of 2 TSs as defined in clause 7.

Interactions

The STF will assist ETSI TCs ATTM to resolve received comments from National Standardization.

Resources required

The STF Team leader will issue the Final Report.

It is estimated that there will be a number of missions performed throughout the action involving reporting to TB meetings, SC meetings plus other missions to the ITU and to an ISO/IEC meeting in Europe. The missions will be mainly performed by the STF leader with other missions shared between the experts as required.

## Milestones

Milestone 1 – Start-up activities

The purpose of this Milestone 1 is to start the work in order to issue the deliverables requested in clause 6.2.

Milestone 1 will be reached by end of January 2019.

Milestone 1 activities will be done with SC.

Milestone 2 – Table of contents, scope

The STF will issue tables of contents and scopes of the draft deliverables stated in clause 6.2.

Milestone 2 will be reached by end of January 2019.

Milestone 2 will be done by the STF.

Milestone 3 – Initial draft

The STF will issue initial draft versions of the deliverables requested in clause 6.2.

Milestone 3 will be reached by end of March 2019.

Milestone 3 will be done by the STF.

Milestone 4 – Progress Report to SC and TC ATTM

An Progress Report will be provided to SC and TC ATTM.

Milestone 4 will be reached by end of April 2019.

Milestone 4 will be done by the STF Team leader.

Milestone 5 – Stable drafts

The STF will issue stable draft versions of the deliverables requested in clause 6.2.

Milestone 5 will be reached by end of April 2019.

Milestone 5 will be done by the STF.

Milestone 6 – Final drafts

The STF will issue final draft versions of the deliverables requested in clause 6.2.

Milestone 6 will be reached by end of June 2019.

Milestone 6 will be done by the STF.

Milestone 7 – Conclusions, Publication & Final Report to SC and TC ATTM

The STF will provide Final Report for delivery to the SC and TC ATTM.

Milestone 7 will be reached by end of July 2019.

Milestone 7 will be done by the STF Team leader.

## Task summary

| N | Task / Milestone / Deliverable | Target date |  |
| --- | --- | --- | --- |
|  |  |  | Estimated cost |
| M0 | Start of work | Dec 2018 | 0 |
| T0 | Project Management (incl. production of progress and final reports) | Dec 2018 – Sep 2019 | 6 000 |
| T1 | Research, analysis to determine source material Consultation, dissemination: open active liaison with stakeholders. Development of Table of contents and scope to be presented to an ETSI Workshop | Dec 2018-Jan 2019 | 17 000 |
| T2 | Development of the Technical Specifications on Global KPI Modelling for Sustainable Digital Multi Service Areas | Jan–Jul 2019 | 16 000 |
| T3 | Development of the Technical Specifications on Femtocell 5G connectivity on light poles | Jan–Jul 2019 | 16 000 |
| M1 | Issue tables of contents and scopes of the draft deliverables Progress Report approved by TC ATTM | Jan 2019 |  |
| M2 | Stable draft of the Deliverables Progress Report approved by TC ATTM | Apr 2019 |  |
| M3 | Conclusions, Publication & Final Report to SC and TC ATTM, STF closed | Jul 2019 |  |
| Total | 55 000 |

|  | Month |
| --- | --- |
|  | Dec 18 | Jan 19 | Fev 19 | Mar 19 | Apr 19 | May 19 | Jun 19 | Jul 19 | Aug 19 | Sep 19 |  |  |
| Task / Milest. | Description | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |
| T0 | Project Management (incl. production of progress and final reports) |  |  |  |  |  |  |  |  |  |  |  |  |
| T1 | Research, analysis to determine source material Consultation, dissemination: open active liaison with stakeholders. Development of Table of contents and scope to be presented to an ETSI Workshop |  |  |  |  |  |  |  |  |  |  |  |  |
| M1 | Issue tables of contents and scopes of the draft deliverables Progress Report approved by TC ATTM |  |  |  |  |  |  |  |  |  |  |  |  |
| T3 | Development of the Technical Specifications on Global KPI Modelling for Sustainable Digital Multi Service Areas |  |  |  |  |  |  |  |  |  |  |  |  |
| M2 | Stable draft of the Deliverables Progress Report approved by TC ATTM |  |  |  |  |  |  |  |  |  |  |  |  |
| T4 | Development of the Technical Specifications on Femtocell 5G connectivity on light poles |  |  |  |  |  |  |  |  |  |  |  |  |
| M3 | Conclusions, Publication & Final Report to SC and TC ATTM, STF closed |  |  |  |  |  |  |  |  |  |  |  |  |

## Working methods and travel cost

The STF work will be performed as described in §7.4:

- Task 1:	One meeting of SG to be done

- Task 2:	minimum 1 session of 1 week in ETSI (cost included in contracts)

- Task 3:	No face to face meeting to be scheduled, coordination session remotely done

- Task 4:	stakeholder consultation, coordination session remotely done

- Task 5:	No face to face meeting to be scheduled, coordination session remotely done

- Task 6:	No face to face meeting to be scheduled, coordination session remotely done

- Task 7:	No face to face meeting to be scheduled

- Task 8:	No face to face meeting to be scheduled

- Task 9:	minimum 1 session of 3 days in ETSI (cost included in contracts

- Task 10:	No face to face meeting to be scheduled, coordination session remotely done

# Expertise required

## Team structure

The following relevant expertise is required in STF Team:

One provider acting as STF leader, with a proven record of standards project delivery:

Possess a strong knowledge of project management, report writing, consensus building, presentation skills, working in an international environment;

Have hands-on experience in the implementation of communications sites (data centres included), networks, systems and services deployed in community areas.

Three providers, with the following qualifications:

Hands-on experience in the engineering and the implementation of communications networks, sites (data centres included), systems and services;

Good knowledge of telecommunications legislation;

Good knowledge of the use of Key Performance Indicators;

Strong knowledge of creation of Key Performance Indicators;

At least one with a strong knowledge of deployment and operational core and fixed networks;

At least one with a strong knowledge of deployment and operational core and mobile networks;

At least one with a strong knowledge of deployment and operational data centres, and servers, and storage;

At least one with a strong knowledge of environmental area;

At least one with a strong knowledge of waste/end of life;

At least one with a strong knowledge of operational implementation in community areas.

Part III:	Financial conditions

# Maximum budget

## Manpower cost

The maximum budget allocated to this STF will be 55 000 €.

## Travel cost

The estimate of the maximum travel costs allocated to this STF will be 6 000 €.

The STF Leader (or nominated representative from within the STF) will be required to attend multiple meetings of TC ATTM Plenary and of the NGO Eurocities in order to report the documents in development and/or completed by the STF.

| Expected travels | Travel number | Cost estimate |
| --- | --- | --- |
| TC ATTM Plenary | 2 | 2 000 Euros |
| CENELEC | 1 | 1 000 Euros |
| ITU-T | 1 | 1 500 Euros |
| Eurocities | 1 | 1 500 Euros |
| Total cost |  | 6 000 Euros |

## Other Costs

No other cost has required.

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

Contribution from ETSI Members to STF work

Steering Group review meetings, at least 3 meetings

Contribution / Voluntary work from ETSI TBs : TC ATTM, TC SmartM2M, ISG CIM, and ISG OEU will provide contributions in order to support development of deliverables

Workshops to promote STF activities, between 1 to 2 events

Participation of Member delegates in meetings / workshops events related to STF work [e.g. types (e.g. city service specialists, environmental specialists, network specialists) and number of participants]

Contribution of Member delegates [e.g. types (e.g. standards, presentations) and number of documents presented by delegates, types (e.g. standards, presentations) and number of documents presented by the STF for comments]

Approval of deliverables from the Reference TB according to schedule

Publication of deliverables (TSs) according to schedule

Respect of time scale, with reference to start/end dates in the approved action grant

Contribution from the STF to ETSI work

Presentations to ETSI TBs in TB plenary sessions and WG meetings

Contribution to other standardization bodies by attending body meetings (face to face or remote participation)

Liaison with communities (e.g. metropolises, towns) to identify requirements and raise awareness on the project deliverables

Contributions to TC/WG meetings (number of documents / meetings / participants)

Contributions to other TBs

Presentations in workshops, conferences, stakeholder meetings

Liaison with other stakeholders

Stakeholder representation in the project (e.g. field actors from cities, specialists of urban area) to support improvement of proposed draft standards

Presentations to ETSI TBs in TB plenary sessions and WG meetings: mainly in TC ATTM Plenaries (Nov 2018: Apr 2019) and TC ATTM AT2 (Nov 2018: Apr 2019) and TC ATTM SDMC (Nov 2018: Apr 2019)

Liaison activities performed by the STF (e.g. workshops/ conferences/events)

Contribution to other standardization bodies by attending body meetings (face to face or remote participation)

Potential interest of new members to join ETSI, e.g. providers of smart cities equipment

Liaison to identify requirements and raise awareness on ETSI deliverables

Comments received on drafts (e.g. on WEB site, mailing lists, etc.)

Quality of deliverables

Approval of deliverables according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

Comments from Quality review by TB

Comments from Quality review by ETSI Secretariat

Time recording

For reporting purposes, the STF experts shall fill in the time sheet provided by ETSI with the days spent for the performance of the work.

In the course of the activity, the STF Leader shall collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0 | 17-Jan-2018 | D. Roche | EarlyDraft |  |
| 0.1 | 25-April-2018 | D. Roche | Final Draft |  |
| 0.2 | 25-May-2018 | Y. Sakho | Approved by TC ATTM#23 | Editorials before submission to Board Review Panel |
| 0.3 | 14-Jun-2018 | D. Roche | Proposed by TC ATTM | Improvement further to OCG chairman’s comments and proposed by ATTM supported by ISG OEU#16. That means with full support of European Metropolises (eG4U/Eurocities) |
| 0.4 | 24-Aug-2018 | D. Roche | Proposed by TC ATTM | Improvement further to ETSI Board proposal and ETSI Secretariat comments |
| 0.5 | 10-Oct-2018 | ETSI Secretariat | Board Approved | Update for CL publication |