|  | ToR STF CS (ISG NFV / WG SOL) |
| --- | --- |
|  | Version: 0.4 |
|  | Author: Bruno Chatras and Ernie Bayha – Date:21 August 2018 |
|  | Last updated by: ETSI Secretariat– Date:12 October 2018 |
|  | page 1 of 14 |

Terms of Reference - Specialist Task Force

STF CS (ISG NFV / WG SOL)

OpenAPI Specifications for NFV

Summary information

| Approval status | Approved by ISG NFV (doc ref: NFV(18)000211) on 11 September 2018 Approved by Board#119 (26 September 2018) |
| --- | --- |
| Funding | Maximum budget: 69 000 € ETSI FWP |
| Time scale | January 2, 2019 to December 31, 2019 |
| Work Items | DMI/NFV-SOL008 |
| Board priority | Standards enablers/facilitators (e.g. OpenAPI design/interoperability/methodology) |

Part I – Reason for proposing the STF

# Rationale

The lack of standard application programming interfaces (API) for interacting with management and orchestration functions has been often mentioned as a barrier to wide and rapid adoption of Network Functions Virtualisation (NFV).  Indeed, to enable an effective market, Virtualised Network Functions (VNFs) must be interoperable and packaged in a way that is independent of the vendor supplying the VNF and from the service provider consuming it.  The latter requirement implies that VNFs must be interoperable with independently developed management systems. Furthermore, multi-vendor interoperability is also expected between the components of NFV management and orchestration systems, as well as between the NFV-specific systems and other operations support systems deployed by service providers.

Within the ETSI Industry Specification Group (ISG) on Network Functions Virtualisation (NFV), the Solutions (SOL) working group develops the specifications of a set of APIs enabling access to NFV Management and Orchestration services in a multi-vendor environment. This currently represents over 20 APIs (Release 2) and is expected to increase with the advent of Release 3. See https://nfvwiki.etsi.org/index.php?title=API_specifications.

API specifications are made available to the industry in two forms:

A conventional Group Specification (GS) where APIs are specified using text and tables.

A formal description using the OpenAPI specification language, formerly known as Swagger.

The OpenAPI representations of the APIs can be regarded as a representation of the contents of the corresponding GSs in a machine-processable language. The availability of the OpenAPI representations to the industry is intended to facilitate the development and validation of products exposing or consuming the specified APIs. The initial versions of the OpenAPI representations were created, with the help of ETSI CTI, by few WG delegates, some of them having joined the WG specifically for that purpose. Enhancements to the overall OpenAPI design are also needed as more APIs are added in Releases 2 and 3. Experience has shown that the amount of human resources required to develop, review, and maintain these specifications are beyond what can be provided on a voluntary basis by the delegates. Moreover, not all delegates are familiar with the OpenAPI specification language.

Maintenance versions of GSs are typically revised and approved every six (6) months. For each maintenance version of the GSs describing APIs, updates to the OpenAPI representations are required. Moreover, bugs reported on OpenAPI files need to be resolved and the solution implemented within the OpenAPI representation in less than one month, consistent with the Key Performance Indicators (KPIs) defined by ETSI NFV OpenAPI governance.

As for the technical risk and consequences associated with this activity, delaying the availability of OpenAPI representations will negatively impact the integration between Management and Orchestration (MANO), VNFs, and Operational Support System (OSS) implementations. This will;

- Make it more difficult for operators to implement standardized solutions based on ETSI NFV API specifications,

- Increase operator’s cost of integrating vendor-specific implementations, and

- Delay the availability of automated conformance test specifications.

# Objective

The focus of the work to be performed consists of creating and maintaining the OpenAPI representations of multiple versions of NFV Release 2 and Release 3 API specifications.. Bugs reported by the industry on the OpenAPI representations will also be corrected. Other work to be accomplished include a review of ETSI NFV’s OpenAPI design considerations, an evaluation of current OpenAPI governance procedures, and recommendations on ETSI CTI tool enhancements related to OpenAPI bug tracking and reporting capabilities.

# Relation with ETSI strategy and priorities

The activity to be performed by this STF directly relates to the ISG mission of enabling the creation of an open industry ecosystem for NFV.

This action supports the ETSI Long Term Strategy item(s) to:

- create high quality standards for global use and with low time-to-market, and

- establish leadership in key areas impacting members’ future activities.

This activity falls into the standards enablers category identified in BOARD(12)88_030r1, as the availability of OpenAPI descriptions is a major enabler for interoperability in a multi-vendor NFV ecosystem.

# Context of the proposal

## ETSI Members support

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| Ericsson | Vlademir Brusse | Ericsson believes that this STF will increase the velocity of commercial implementations of ETSI NFV implementations, resulting in improved interoperability and conformance testing on ETSI NFV APIs, and ultimately capturing the “lessons learned” in ETSI NFV specifications. |
| Orange | Bruno Chatras | Orange believes the timely availability of OpenAPI representations of the APIs specified by the ISG NFV is critical to ensure widespread adoption of ETSI solutions by the industry. |
| Nokia Germany | Uwe Rauschenbach | Nokia supports this STF proposal, as we believe that the OpenAPI definitions related to the ETSI NFV API specifications help accelerating market adoption of the ETSI NFV APIs. We believe that a dedicated STF will ensure that the creation and maintenance of the OpenAPI definitions is carried out with the required speed, and with a high level of consistency and quality. |
| DOCOMO Communication Labs. | Yuya Kuno | ETSI NFV standards are regarded by NTT DOCOMO as a key instrument to facilitate the introduction of virtualization in operators’ network. The availability of a full set of OpenAPI representations of the NFV specifications is a major step forward towards ensuring interoperability, conformance testing, and adoption of ETSI NFV by small and large players in the NFV ecosystem. This STF will help to complete and maintain the existing OpenAPI representations. |
| ZTE | Manchang Ju | ZTE believes that the OpenAPI definitions related to the APIs spcecified by the ISG NFV is important to speed up promotion and commercial application of ETSI NFV standard. |

## Market impact

The size of the NFV market is large and is expected to continue growing (e.g. ABI Research estimates that total NFV market revenues will reach $38 billion in 2022) and the impact of ETSI NFV specifications on this market is undisputable.

The ETSI NFV specifications are referenced and/or used by operators, vendors and open source communities involved in NFV deployments. However, the availability of representations of the ETSI NFV API specifications in the OpenAPI specification language is essential for faster integration of these APIs in industry products. Moreover, this form of machine-processable specifications is essential to automate the development of API conformance test suites.

## Tasks for which the STF support is necessary

Experience during the past two years has shown that the translation of conventional API specifications into the OpenAPI language requires highly specialised knowledge and significant, concentrated effort. The involvement of STF resources is needed to help ensure effective maintenance of the OpenAPI files already created, the timely completion of the development of OpenAPI representations for the APIs exposed by an NFV Orchestrator to Operations Support Systems (OSS), and for the APIs exposed on new interfaces and/or reference points identified as part of the NFV Release 3 specification effort.

Furthermore, it is essential to provide easy access to up-to-date OpenAPI representations of all versions of the NFV API specifications. This requires maintaining a set of Wiki Pages.

The ISG NFV SOL working group cannot perform this work in a reasonable timeframe on the sole basis of voluntary resources.

## Related voluntary activities in the TB

The development and maintenance of the parent GSs from which OpenAPI representations are derived will continue to be performed using voluntary resources provided by the SOL WG delegates. A subset of these delegates is also expected to be part of a Steering Committee that will review the OpenAPI representations produced by the STF to make sure each is aligned with its affiliated GSs.

## Previous funded activities in the same domain

The specifications of conformance tests for the aforementioned APIs are being developed by the ISG with the support of STF 557 on “NFV API conformance test specification”. The current status of STF 557, which commenced in July 2018, is that a recommendation is being made to the TST WG of the ISG NFV on the test description language to be used for API conformance testing in ETSI GS NFV-TST 010. Note that STF 557 requires the availability of the OpenAPI representations proposed as output of the STF ToR defined herein - see clause 7.2, task 2.

## Consequences if not agreed

The lack of resources will lead to significant delays in developing and maintaining high-quality OpenAPI representations, at the risk of making them irrelevant to the industry, thereby leading to much longer integration times for operators as they look to piece together an NFV system, and a general loss of confidence in the industry of the NFV system itself. Further, the availability of automated conformance test specifications is in jeopardy without the completion of the Release 2 OpenAPI representations.

Part II - Execution of the work

# Technical Bodies and other stakeholders

## Reference ISG

ISG NFV

Within the ISG NFV, the Solutions (SOL) working group is responsible for the activities to be performed by this STF.

## Other interested ETSI Technical Bodies and Industry Specification Groups

ETSI OSM, ETSI MEC, and ETSI ZSM will be made aware of the availability of new OpenAPI files and encouraged to provide feedback.

## Other stakeholders

Open source communities involved in the development of NFV management and orchestration solutions will be made aware of the availability of new OpenAPI files and encouraged to provide feedback.

# Base documents and deliverables

## Base documents

| Document/Specification/Topic | Title | Current Status |
| --- | --- | --- |
| ETSI GS NFV-SOL 002 | Network Functions Virtualisation (NFV) Release 2; Protocols and Data Models; RESTful protocols specification for the Ve-Vnfm Reference Point | Published (v2.4.1) v2.5.1 – Under Remote Consensus through 2018-09-02 v2.6.1 – New Work Item (NWI) planned for completion in 2019 v3.1.1 – NWI planned for completion in 2019 |
| ETSI GS NFV-SOL 003 | Network Functions Virtualisation (NFV) Release 2; Protocols and Data Models; RESTful protocols specification for the Or-Vnfm Reference Point | Published (v2.4.1) v2.5.1 – Under Remote Consensus through 2018-09-02 v2.6.1 – NWI planned for completion in 2019 v3.1.1 – NWI planned for completion in 2019 |
| ETSI GS NFV-SOL 005 | Network Functions Virtualisation (NFV) Release 2; Protocols and Data Models; RESTful protocols specification for the Os-Ma-nfvo Reference Point | Published (v2.4.1) v2.5.1 – Under Remote Consensus through 2018-09-02 v2.6.1 – NWI planned for completion in 2019 v3.1.1 – NWI planned for completion in 2019 |
| OpenAPI Representations | OpenAPI representation for ETSI GS NFV-SOL 002 ((https://forge.etsi.org/rep/nfv/NFV-SOL002) | v2.4.1 – SOL WG approved v2.4.1 (bug fixes only), v2.5.1, v2.6.1, and v3.1.1 (to be completed within the scope of this ToR) |
|  | OpenAPI representation for ETSI GS NFV-SOL 003 (https://forge.etsi.org/rep/nfv/NFV-SOL003) | v2.4.1 – SOL WG approved v2.4.1 (bug fixes only), v2.5.1, v2.6.1, and v3.1.1 (to be completed within the scope of this ToR) |
|  | OpenAPI representation for ETSI GS NFV-SOL 005 (https://forge.etsi.org/rep/nfv/NFV-SOL005) | v2.4.1 – In progress v2.4.1, v2.5.1, v2.6.1, and v3.1.1 (to be completed within the scope of this ToR) |
| Contribution NFVSOL(18)000228 | OpenAPI Bug Tracking and Reporting Enhancements | ETSI CTI is prioritizing the recommendations in this contribution from the perspective of tooling. |
| Contributions NFVSOL(18)000076r4 and NFVSOL(18)000228 | ETSI NFV OpenAPI Governance | Existing ETSI NFV OpenAPI governance procedures. |

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | DMI/NFV-SOL-008 | Working title: OpenAPI Work Programme Scope: This work item aims at creating and managing the OpenAPI work programme. This will enable the ETSI NFV OpenAPI work to be tracked within the ETSI Work Programme to assess progress towards the completion of deliverables. |

NOTE: This work item frames the activities of the ETSI NFV SOL working group on the development and maintenance of OpenAPI representations. The actual deliverables from the STF will be a set of OpenAPI files, available on Git and Gerrit tools on the ETSI Forge (see https://forge.etsi.org/).

## Deliverables schedule:

DMI/NFV-SOL008	OpenAPI Work Programme

Start of MI work	2018-09-30

Start of STF	2019-01-02

TB approval	2019-08-31

Publication	2019-09-30

STF closed	2019-12-31

# Work plan, time scale and resources

## Organization of the work

A Steering Committee will be created to assist the STF experts in understanding the GSs to help ensure the OpenAPI files they produce are an accurate translation of the contents of these GSs. The Steering Group will be composed as follows:

- The Rapporteur of the DMI/NFV-SOL 008 work item

- A representative from ETSI CTI

- The Rapporteurs of the relevant GSs for ETSI NFV Releases 2 and 3 (i.e., GS NFV-SOL 002, GS NFV-SOL 003, and GS NFV-SOL 005 and new Release 3-specific GSs to be created)

- Designated experts from the ETSI NFV SOL working group currently involved in the development of OpenAPI files

- A representative of the Steering Committee of STF 557

## Task description

Task 0 (T0) - Project management

Objectives

- Technical lead of the STF

- Manage the experts assigned to this project

- Chair periodic meetings of the STF

- Ensure that the project stays on track and meets all milestone delivery dates

- Identify if/when there are impediments that may affect the delivery of the project at an early stage so that stakeholders can help mitigate potential risks

Input

Periodic meetings of this STF, reflecting interactions (as shown below).

The tasks and schedule in this STF.

Output

- Progress reports, including report to the SOL WG after each Steering Committee meeting summarizing the current status of this STF.

- Intermediate reports to the STF Steering Committee

- Final report

Interactions

The Steering Committee for the current STF will be consulted for guidance throughout the STF. There will be regular interactions between the experts and the STF Steering Committee.

The SOL WG will review the progress of the ToR tasks (see clause 7.4).

Resources required

One of the experts required for this STF has the responsibility to manage the delivery of the tasks according to the milestone table (See clause 7.4), in addition to contributing to other tasks.

Task 1 (T1) - Define/Refine methodology used to define OpenAPI representations

Objectives

Evaluate and define/refine the methodology used to define OpenAPI representations associated with existing (V2.4.1 of) ETSI GS NFV-SOL 002, GS NFV-SOL 003, and GS NFV-SOL 005.

Input

ETSI GS NFV-SOL 002, GS NFV-SOL 003, GS NFV-SOL 005 OpenAPI representations for v2.4.1 of these GSs.

Output

A contribution to the ETSI NFV SOL WG to discuss and document the current design considerations along with proposed changes, if any.

Interactions

The Steering Committee for the current STF will be consulted to produce the design considerations.

Resources required

Both STF experts are required to be a participant in this task.

Task 2 (T2) –Create and maintain Release 2 GS OpenAPI Representations, versions 2.5.1 and 2.6.1

Objectives

Completion and Maintenance of OpenAPI representations for Versions 2.5.1 and 2.6.1. This includes the maintenance, including bug fixes, and completion of versions 2.4.1 before commencing versions 2.5.1.

Input

Versions 2.5.1 and 2.6.1 of ETSI GS NFV-SOL 002, GS NFV-SOL 003, and GS NFV-SOL 005

OpenAPIs for version 2.4.1 of GS NFV-SOL 002, GS NFV-SOL 003, and GS NFV-SOL 005

Output

Final versions of OpenAPI representations for all APIs defined in the input GSs, published on both the public and private SOL WG Wiki pages, reflecting the definition of OpenAPIs, including those resulting from bug reports.

Interactions

The Steering Committee for the current STF will be consulted for guidance when processing bug reports and for completing the development of the OpenAPI representation of the APIs. Further, ETSI OSM, ETSI MEC, and ETSI ZSM will be made aware of the availability of new OpenAPI files and encouraged to provide feedback.

The SOL WG will approve the final versions of the OpenAPI files.

Resources required

Two experts with significant OpenAPI expertise, including one expert with knowledge of ETSI NFV API specifications (i.e., ETSI GS NFV-SOL 002, GS NFV-SOL 003, and GS NFV-SOL 005)

Task 3 (T3) - Make recommendations for ETSI CTI tool enhancements

Objectives

Recommend ETSI CTI tool enhancements on a quarterly basis to help improve the bug tracking and reporting capabilities available and enable better management of the OpenAPI work programme.

Input

Evaluate progress made by ETSI CTI on tool enhancement recommendations made in ETSI NFV SOL WG contribution NFVSOL(18)000228.

Output

Make recommendations for additional ETSI CTI tool enhancements.

Interactions

The Steering Committee for the current STF will be consulted to propose recommendations for ETSI CTI enhancements pertaining to OpenAPI representations.

Resources required

One expert with significant OpenAPI expertise who is familiar with open source tools such as BugZilla and Jenkins.

Task 4 (T4) - Review and update OpenAPI governance procedures

Objectives

Review and update OpenAPI governance procedures to determine if the OpenAPI governance procedures/criteria continue to meet the needs of ETSI NFV.

Input

Current OpenAPI governance procedures published on the public and private ETSI NFV Wikis.

Publicly available information from other SDOs (e.g., TM Forum) about their governance procedures that can be potentially leveraged within ETSI NFV.

Output

Recommendations for enhancements to OpenAPI governance procedures.

Interactions

The Steering Committee for the current STF will be consulted to propose enhancements to the OpenAPI governance procedures.

Resources required

One expert with significant OpenAPI expertise who is familiar with open source tools such as BugZilla and Jenkins.

Task 5 (T5) – Create and maintain ETSI NFV Release 3 GS OpenAPI Representations

Objectives: Completion of OpenAPI representations for Version 3.1.1.

Input

Version 3.1.1 of ETSI GS NFV-SOL 002, GS NFV-SOL 003, and GS NFV-SOL 005 and additional GSs that cover Release 3-specific APIs not documented in these three GSs).

OpenAPIs for Version 2.6.1 of GS NFV-SOL 002, GS NFV-SOL 003, and GS NFV-SOL 005.

Output

Final versions of OpenAPI representations for all APIs defined in the input GSs, published on both the public and private SOL WG Wiki pages, including those resulting from bug reports.

Interactions

See Task 2.

Resources required

See Task 2.

## Milestones

Milestone 1 (M1) – First draft available of GS NFV-SOL 002, GS NFV-SOL 003, and GS NFV-SOL 005 OpenAPI representations (v2.5.1)

First draft of all OpenAPI representations covering GS NFV-SOL 002, GS NFV-SOL 003, and GS NFV-SOL 005 (all v2.5.1) defined on the ETSI NFV public and private Wiki

Available Late February 2019

No approval is required by the SOL WG as this is a first draft, though the OpenAPI representations must be reviewed by the Steering Committee to help ensure that the level of detail exceeds expectations and the work is technically sound.

This milestone is associated with Task 2.

Milestone 2 (M2) – Final versions available of GS NFV-SOL 002, GS NFV-SOL 003, and GS NFV-SOL 005 OpenAPI representations (v2.5.1)

Final versions of all OpenAPI representations covering GS NFV-SOL 002, GS NFV-SOL 003, and GS NFV-SOL 005 (all v2.5.1) defined on the ETSI NFV public and private Wiki

Available Late March 2019

SOL WG approval of these OpenAPI representations is planned for April 2019 (Task 2)

Milestone 3 (M3) – First draft available of GS NFV-SOL 002, GS NFV-SOL 003, and GS NFV-SOL 005 OpenAPI representations (v2.6.1)

First draft of all OpenAPI representations covering GS NFV-SOL 002, GS NFV-SOL 003, and GS NFV-SOL 005 (all v2.6.1) defined on the ETSI NFV public and private Wiki

Available July 2019

No approval is required by the SOL WG as this is a first draft, though the OpenAPI representations must be reviewed by the Steering Committee to help ensure that the level of detail exceeds expectations and the work is technically sound.

This milestone is associated with Task 2.

Milestone 4 (M4) – Final versions available of GS NFV-SOL 002, GS NFV-SOL 003, and GS NFV-SOL 005 OpenAPI representations (v2.6.1)

Final versions of all OpenAPI representations covering GS NFV-SOL 002, GS NFV-SOL 003, and GS NFV-SOL 005 (all v2.6.1) defined on the ETSI NFV public and private Wikis

Available August 2019

SOL WG approval of these OpenAPI representations is planned for September 2019 (Task 2)

Milestone 5 (M5) – First drafts available of Release 3OpenAPI representations (v3.1.1)

First draft of all OpenAPI representations covering Release 3 API GSs defined on the ETSI NFV public and private Wikis

Available October 2019

No approval is required by the SOL WG as this is a first draft, though the OpenAPI representations must be reviewed by the Steering Committee to help ensure that the level of detail exceeds expectations and the work is technically sound.

This milestone is associated with Task 5.

Milestone 6 (M6) – Final versions available of Release 3 OpenAPI representations (v3.1.1)

Final versions of all OpenAPI representations covering Release 3 API GSs defined on the ETSI NFV public and private Wiki

Available November 2019

SOL WG approval of these OpenAPI representations is planned for December 2019 (Task 5)

Milestone 7 (M7) – STF final report approved; STF Closed

Planned bythe end of December 2019.

## Task summary

| Task / Milestone Number | Description | Target date | Maximum Budget allocated |
| --- | --- | --- | --- |
| M0 | Start of work | 2 Jan 2019 | - |
| T0 | Project management | 2 Jan 2019 - 31 Dec 2019 | 3 000 |
| T1 | Define/Refine methodology for OpenAPI methodology across SOL OpenAPIs | Feb 2019 | 3 000 |
| T2 | Create and maintain ETSI NFV Release 2 OpenAPI Representations (v2.5.1 and v2.6.1) | Ongoing over M1 to M4 | 24 000 |
| M1 | First drafts available of SOL002, SOL003, and SOL005 OpenAPI representations (v2.5.1) | Early April 2019 |  |
| M2 | Final versions available of SOL002, SOL003, and SOL005 OpenAPI representations (v2.5.1) Progress report approved at NFV#26 | 24 May 2019 |  |
| M3 | First drafts available of SOL002, SOL003, and SOL005 OpenAPI representations (v2.6.1) | Early July 2019 |  |
| M4 | Final versions available of SOL002, SOL003, and SOL005 OpenAPI representations (v2.6.1) Progress report approved at NFV#26 | Mid Sep 2019 |  |
| T3 | Make recommendations for ETSI CTI tool enhancements (quarterly) | February 2019, May 2019, September 2019, and December 2019 | 3 000 |
| T4 | Evaluate and update OpenAPI governance procedures | May 2019 and December 2019 | 3 000 |
| T5 | Create and maintain ETSI NFV Release 3 OpenAPI representations (v3.1.1) | Ongoing over M5 to M6 | 24 000 |
| M5 | Early drafts of OpenAPI representations for Release 3 | October 2019 |  |
| M6 | Final versions of OpenAPI representations for Release 3 (v3.1.1) | November 2019 |  |
| M7 | STF final report approved by the ISG NFV, STF closed | 31 December 2019 |  |
| Total | 60 000 |

| Task Milestone | Description |
| --- | --- |
|  |  | J | F | M | A | M | J | J | A | S | O | N | D |
| T0 | Project Management |  |  |  |  |  |  |  |  |  |  |  |  |
| T1 | Define/Refine methodology for OpenAPI methodology across SOL OpenAPIs |  |  |  |  |  |  |  |  |  |  |  |  |
| T2 | Define/approve Release 2 OpenAPI representations (v2.5.1 – April 2019 and v2.6.1 – September 2019) |  |  |  |  |  |  |  |  |  |  |  |  |
| M1 | First drafts available of SOL002, SOL003, and SOL005 OpenAPI representations (v2.5.1) |  |  |  |  |  |  |  |  |  |  |  |  |
| M2 | Final versions available of SOL002, SOL003, and SOL005 OpenAPI representations (v2.5.1) |  |  |  |  |  |  |  |  |  |  |  |  |
| M3 | Early drafts available of SOL002, SOL003, and SOL005 OpenAPI representations (v2.6.1) |  |  |  |  |  |  |  |  |  |  |  |  |
| M4 | Final versions available of SOL002, SOL003, and SOL005 OpenAPI representations (v2.6.1) |  |  |  |  |  |  |  |  |  |  |  |  |
| T3 | Make recommendations for ETSI CTI tool enhancements (quarterly) |  |  |  |  |  |  |  |  |  |  |  |  |
| T4 | Review and update OpenAPI governance procedures |  |  |  |  |  |  |  |  |  |  |  |  |
| T5 | Define SOL WG approval of Release 3 OpenAPI representations |  |  |  |  |  |  |  |  |  |  |  |  |
| M5 | Early drafts of OpenAPI representations for Release 3 |  |  |  |  |  |  |  |  |  |  |  |  |
| M6 | Final versions of OpenAPI representations for Release 3 |  |  |  |  |  |  |  |  |  |  |  |  |
| M7 | STF final report approved by the ISG NFV, STF Closed |  |  |  |  |  |  |  |  |  |  |  |  |

## Working methods and travel cost

All tasks can be performed 100% remotely. There is a requirement on the STF experts to participate in the 2Q19, 3Q19 and 4Q19 ETSI NFV Plenary meetings to review progress on the tasks and milestones in this ToR.

# Expertise required

## Team structure

2 participants to ensure the following mix of competences:

Expert knowledge of ETSI NFV Group Specifications listed in clause 6.1

Expert knowledge of NFV management and orchestration

Expert knowledge of the OpenAPI specification language

Experience with software engineering best practices and excellent knowledge of Git

Expert knowledge of scripting languages (Bash, Python, Javascript)

Knowledge of the tools for OpenAPIs drafting and reporting (in particular Swagger tools)

Part III:	Financial conditions

# Maximum budget

## Manpower cost

60 000 Euros

## Travel cost

9 000 EUR to travel to 3 NFV ISG meetings: 2 in Europe + 1 overseas (US or Asia) during 2Q2019, 3Q2019 and 4Q2019.

## Total Cost

| Description | Maximum estimated cost (€) |
| --- | --- |
| Service contracts | 60 000 |
| Travel: 3 NFV ISG meetings: 2 in Europe + 1 overseas (US or Asia) during 2Q2019, 3Q2019 and 4Q2019. | 9 000 |
| Total cost | 69 000 |

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

Contribution from ETSI Members to STF work

Bi-weekly Steering Committee meetings

Contributions/comments received from the reference TBs

Contribution from the STF to ETSI work

Contributions to SOL WG meetings throughout 2019

Presentations in workshops, conferences, stakeholder meetings

Liaison with other stakeholders

Comments received on OpenAPI representations via BugZilla

Propose resolution to comments received on the SOL WG mailing list and implement and approve the resolutions on Gerrit

Quality of deliverables

Approval of deliverables according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

Comments from Quality review by TB

Comments from Quality review by ETSI Secretariat

Time recording

For reporting purposes, the STF experts shall fill in the time sheet provided by ETSI with the days spent for the performance of the services

During the course of the activity, the STF Leader shall collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0 | 22 August 2018 | Bruno Chatras and Ernie Bayha |  | Initial Version |
| 0.1 | 23 August 2018 | Bruno Chatras and Ernie Bayha | WG approved |  |
| 0.2 | 27 August 2018 | ETSI Secretariat |  | Comments |
| 0.3 | 30 August 2018 | Ernie Bayha |  | Reflects comments received from Gabrielle Owen |
| 0.4 | 12 October 2019 | ETSI Secretariat | Board Approved | Update before CfE publication |