|  | ToR STF CR (TC DECT) |
| --- | --- |
|  | Version: 0.4 |
|  | Author: Dr. Guenter Kleindl – Date: 28 August 2018 |
|  | Last updated by: ETSI Secretariat. Date: 10 October 2018 |
|  | page 1 of 11 |

Terms of Reference STF CR (TC DECT) 
DECT 2020 new radio interface - stage 2

Summary information

| Approval status | AbC by TC DECT. Agreed in principle at 16/08/2018 conference call Approved by Board#119 (26 September 2018) |
| --- | --- |
| Funding | Maximum budget: 118 600 € from ETSI FWP Task A (DECT-2020 new radio interface: stage 2; MAC and higher layers): 90 000 €, Task B (DECT-2020 new radio interface: stage 2; security architecture): 25 000 €, Travels 3 600 €. |
| Time scale | 26 November-2018 to 30 November-2019 (12 months) |
| Work Items | Deliverables to be contributed to: DTR/DECT-00317 (TR 103 635): Digital Enhanced Cordless Telecommunications (DECT); DECT 2020 New Radio stage 2: MAC, DLC and higher layers (new deliverable). DTR/DECT-00340 (TR 103 637): Digital Enhanced Cordless Telecommunications (DECT); DECT 2020 New Radio stage 2: security architecture (new deliverable). |
| Board priority | ETSI STF funding criteria (ETSI/BOARD(12)88_030r1) Innovation in mature domains |

Part I – Reason for proposing the STF

# Rationale

During 2017, TC DECT started the development of its Long-Term Evolution radio interface, named DECT-2020. DECT-2020 is a state-of-the art radio interface, based on Orthogonal Frequency Division Multiplex (OFDM), incorporating space diversity (Multiple Input Multiple Output (MIMO)) and planned to fulfil the requirements of IMT-2020.

TC DECT and STF 537 completed the study on PHY layer (stage 1), published as TR 103 514 (07-2018). TR 103 514 has studied the fundamental PHY layer structures, basic OFDM parameters, transmission mask, receiver sensibility and feasibility of MIMO operation.

TR 103 514 has established a basic subcarrier spacing of 27 kHz, symbol duration = 41,67 us, CP = 4,63 us, modulation up to 1024 QAM and up to 6 spatial streams (MIMO 6x6).

The next step in the project plan is the stage 2 focused on the study of the MAC and higher layers and the development of the overall MAC layer concept.

Compared to other OFDM interfaces, DECT-2020 has the characteristic of being specifically designed from the beginning for operation over license exempt spectrum and, at the same time, incorporating several technical advantages over technologies from the IEEE 802.11 family. The new radio interface is intended to operate over the DECT band and is designed for coexistence with traditional DECT devices.

The main scope of the proposed STF is the support of the DECT-2020 stage 2, and its work will be documented in a two new Technical Reports: DTR/DECT-00317 (DECT-2020 new radio interface stage 2: MAC and higher layers) and DTR/DECT-00340 (DECT-2020 new radio interface stage 2: security architecture). The technical details of the expected content are given in section 2 and the expected time plan in section 7.

The produced Technical Report will be the basis for the subsequent production of the Technical Specifications for DECT-2020, planned for 2020.

The STF will be used to hire independent experts to complement the work done by the industry members funded by their own R&D budgets. The STF experts will compile the inputs from the ETSI TC DECT members and investigate specific topics related to MAC, DLC and higher layers, including topics such as MAC layer design, possible reuse of DECT higher layer elements and interworking with 3GPP networks. The results from the STF should be enough to allow industry members to  build prototype implementations.

It should be noted that the STF covers only the support to the work from STF experts and that most of the work will be covered by industry R&D budgets. The STF will be only a small amount of the total cost but is absolutely critical in order to get the desired results.

The time plan for the project is linked to the ITU-R IMT-2020 calendar therefore the STF cannot be further delayed.

# Objective

The objective of the proposed STF will be:

Task A: DECT 2020: New Radio interface: stage 2; MAC and higher layers

This task consists of supporting the stage 2 of the development of the DECT-2020 new radio interface to be focused on the study of the MAC and higher layers and the development of the overall MAC layer concept.

The stage 2 continues the work done at stage 1 (PHY layer, TR 103 514).

The following areas will be part of the scope:

- Overall generic radio and system architecture to support access point from/to station, radio mesh and direct station to station communication

- MAC layer:

  - Study or medium access control strategy including schedule-based, contention-based and mixed approaches

  - design of MAC frames and formats (control, management, data)

  - design of control channels, channel multiplexing, protection, etc,

  - design of resource blocks and frame structure

  - channel selection and quality feedback mechanisms

  - U-plane design, ARQs, HARQ, coding, MCSs

  - MAC layer: repertory of messages-

  - design of overall MAC layer concept

- DLC: Design of DLC layer

- NWK: Design of Network layer.

- MAC/NWK: paging and management channels

- External Interworking

  - Interworking to external networks

  - Interworking to 3GPP 4G and 5G Radio Access and Core Network

Task B: DECT 2020: New Radio interface: stage 2; security architecture

This task consists of supporting the stage 2 of the development of the DECT-2020 new radio interface and will be focused on the security study and the development of the security architecture.

The stage 2 continues the work done at stage 1 (PHY layer, TR 103 514).

DECT-2020 is a new radio interface based on the state of the art paradigms and is able to offer the required data rates, propagation characteristics and spectrum efficiency, while maintaining compatibility with the carrier and time structure of the DECT band. TR 103 514 has established OFDM with space diversity (MIMO) as the design approach. Basic parameters are: basic subcarrier spacing = 27 kHz (scalable), symbol duration = 41,67 us, CP = 4,63 us, modulation up to 1024 QAM and up to 6 spatial streams (MIMO 6x6).

The Task A will be implemented as a Technical Report DTR/DECT-00317 (DECT-2020 new radio interface stage 2: MAC and higher layers).

The Task B will be implemented as a Technical Report DTR/DECT-00340 (DECT-2020 new radio interface stage 2: security architecture).

# Relation with ETSI strategy and priorities

The proposed work implements the ETSI long term strategy (LTS) addressing the following trends and streams:

- Being at the heart of digital

Outreach to industry “vertical” sectors (including with members’ acquisition)

ETSI contribution to 5G standardization

Secure ETSI role and position as an ESO

- Being an enabler of standards

From idea to specs (end2end)

Fostering ETSI presence in the industry automation area

- Being global and being versatile

Develop ETSI standards for global (worldwide) use

- Being inclusive

Leverage on the initiated engagement of verticals into a wider activity across 5G, IoT

Approach target ecosystems: industry automation (inc. industrie 4.0)

The proposed work will also implement the EC policy objectives of the Digital Single Market and Internet of Things (IoT).

The proposed activities will fulfil the definition for the category “Emerging domains for ETSI” in ETSI STF funding criteria (ETSI/BOARD (12)88_030r1). The project scope is a new state-of-the art radio technology based on 5G paradigms.

# Context of the proposal

## ETSI Members support

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| FEEI | Guenter Kleindl | To comply with IMT-2020 requirements, new physical layer is needed. |
| Fraunhofer IIS | Manfred Lutzky | Improving the voice quality and band efficiency of the DECT communication system. |
| DSPG Edinburgh Ltd | Steven Dickinson | DSPG understands and supports the need to evolve DECT Technology, both for traditional use cases, and new use cases such as IoT and industrial scenarios. |
| Gigaset Communications GmbH | Peter Scholz | Gigaset Communications GmbH considers it important to evolve DECT technology and to participate in the benefits of the IMT 2020 family. |
| Robert Bosch GmbH | Christoph Thein | BOSCH considers DECT2020 as a potential enabler for various latency-critical applications such as low-latency audio streaming and closed loop control. |
| RTX A/S | Jens Petersen | To update the DECT standard to state-of-art technology for meeting requirements from new demanding applications and to comply with IMT-2020 requirements. |
| Sennheiser Electronic GmbH & Co. KG | Andreas Müller | The evolution of DECT and related URLLC activities will enable a rich-set of audio streaming equipment, e.g. wireless microphones, in-ear monitoring and conferencing systems. |
| Wireless Partners S.L. | Angel Boveda | To contribute to the position of ETSI in 5G license-exempt radio technologies |
| Wirepas Oy | Juho Pirskanen | Wirepas considers DECT-2020 as a potential technology for wireless mesh network solutions for many industrial IoT applications such as asset tracking, building automation for different metering and sensing solutions. |
| wiseSense GmbH | Andreas Wilzeck | wiseSense GmbH considers it important to evolve DECT technology towards being a local 5G RIT within the IMT-2020 family of standards. |

## Market impact

The DECT specification from ETSI is the worldwide leading standard for digital cordless telecommunications. There are more than 1000 million devices in the market and every year more than 100 million devices are sold. In the last 4 years, DECT has become the number one in the US. DECT products are also available in Japan.

The current DECT radio interface was designed in the early 1990s and is based on TDMA/TDD with GFSK modulation. Although this interface is able to provide a cost-effective solution for cordless telephony applications with an appropriate reuse of the spectrum, it cannot provide the latency, reliability, high data rates, and bandwidth efficiency required by most modern evolution scenarios. Promising applications such as Audio-Streaming and Wireless Industrial Automation in the Internet of Things (IoT) domain introduce massive MTC and Ultra Reliability and Low Latency requirements that have to be taken into account in any technology evolution.

Therefore, it is evident that a new radio interface based on state-of-the-art paradigms is required as the evolution path of the technology. Sectors such as industry automation, content industry, professional audio, consumer electronics and home automation are identified as candidates for the new radio interface.

## Tasks for which the STF support is necessary

Due to the technical complexity and the amount of work involved the support of an STF is essential for the timely production of the technical studies and the seamless continuation of the DECT success story.

Due to the complexity of the project, the support from STF experts with knowledge of both DECT and OFDM is essential to get the desired results and required timeframe.  The STF covers only the support to the work from STF experts and this effort will be multiplied by industry experts covered by industry R&D budgets. The STF will be only for a small amount of the total cost but will be absolutely critical in order to get the desired results.

Security architecture requires specific security expertise

## Related voluntary activities in the TB

Many technical contributions have been provided by the experts in TC DECT. TC DECT delegates will further contribute to the STF objectives, in parallel to the STF.

## Previous funded activities in the same domain

This is the second STF request specifically related to the new DECT-2020 radio interface. The previous request was for STF 537 and had an allocation of 91 k € (57 k € for DECT-2020 stage 1 and 34 k € for a study of URLLC use cases).

STF 537 (PHY layer) has provided successful results on technology feasibility. A detailed assessment of STF 537 outcome was done at DECT#77 meeting and, as result of it, the TC has agreed on the submission of DECT-2020 to ITU-R as a candidate technology for IMT-2020

## Consequences if not agreed

Not addressing the required studies will jeopardize the DECT long term evolution and will reduce market opportunities for DECT products.

The time plan for the project is linked to the ITU-R IMT-2020 calendar. Therefore, this STF cannot be further delayed.

Part II - Execution of the work

# Technical Bodies and other stakeholders

## Reference TB

TC DECT, Chairman: Dr. Günter Kleindl

DECT URLLC Working Group, Chairman: Dr. Andreas Witzeck

## Other interested ETSI Technical Bodies

TC ERM (TG17, TG41): technology application in media and content industry

TC smartM2M: technology application in Internet of Things, including industry automation

## Other stakeholders

3GPP: interworking with 3GPP core network and ecosystem,

OneM2M, AIOTI: technology application in Internet of Things, including industry automation

# Base documents and deliverables

## Base documents

| Document | Title | Current Status | Expected date for stable document |
| --- | --- | --- | --- |
| ETSI TR 103 515 | DECT; Study on URLLC use cases of vertical industries and data service profiles | Published |  |
| ETSI TR 103 514 | DECT; Study on DECT 2020 New Radio: stage 1 | Published |  |
| TR 103 422 | DECT; DECT evolution technical Study; DECT ULE | Published |  |
| EN 300 175 | DECT; Common Interface; Parts 1 to 8 | Published |  |

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | DTR/DECT-00317: (TR 103 635) | Digital Enhanced Cordless Telecommunications (DECT); DECT 2020 New Radio interface: stage 2; MAC and higher layers (new deliverable). |
| D2 | DTR/DECT-00340: (TR 103 637) | Digital Enhanced Cordless Telecommunications (DECT); DECT 2020 New Radio interface: stage 2; security architecture (new deliverable). |

## Deliverables schedule:

DTR/DECT-00317: (TR): Digital Enhanced Cordless Telecommunications (DECT); DECT 2020 New Radio interface: stage 2; MAC and higher layers (new deliverable)

Start of STF work	26-November-2018

Early draft 	01-February-2019

Stable draft	01-June-2019

TB approval	15-September-2019

Publication.	01-November-2019

DTR/DECT-00340: (TR): Digital Enhanced Cordless Telecommunications (DECT); DECT 2020 New Radio interface: stage 2; Security architecture (new deliverable)

Start of STF work	26-November-2018

Early draft 	01-April-2019

Stable draft	31-July-2019

TB approval	30-October-2019

Publication.	30-November-2019

# Work plan, time scale and resources

## Organization of the work

The work will be steered by the TC DECT chairman, the URLLC WG chairman and the URLLC WG members. There will be about three TC DECT or WG URLLC F2F meetings and about 20 online meetings.

## Task description

Task A– DECT 2020: New Radio interface: stage 2; MAC and higher layers

Objectives

This task consists on supporting the stage 2 of developing of the DECT-2020 new radio interface.

The stage 2 continues the work done at stage 1 (PHY layer, TR 103 514) and will be focused on the study of the MAC and higher layers and the development of the overall MAC layer concept.

The following areas will be part of the scope:

- MAC layer:

  - Study or medium access control strategy including schedule-based, contention-based and mixed approaches

  - design of MAC frames and formats (control, management, data)

  - design of control channels, channel multiplexing, protection, etc,

  - design of resource blocks and frame structure

  - channel selection and quality feedback mechanisms

  - U-plane design, ARQs, HARQ, coding, MCSs

  - MAC layer: repertory of messages-

  - design of overall MAC layer concept

- DLC: Design of DLC layer

- NWK: Design of Network layer. Some messages reused from DECT + New messages

- MAC/NWK: paging and management channels

- External Interworking

  - Interworking to external networks

  - Interworking to 3GPP 4G and 5G Radio Access and Core Network

Task B: DECT 2020: New Radio interface: stage 2; security architecture

This task consists of supporting the stage 2 of the development of the DECT-2020 new radio interface and will be focused on the security study and the development of the security architecture. The outcome of this task will be documented as a dedicated Technical Report.

DECT-2020 is a new radio interface based on the state of the art paradigms able to offer the required data rates, propagation characteristics and spectrum efficiency, while maintaining compatibility with the carrier and time structure of the DECT band. TR 103 514 has established OFDM with space diversity (MIMO) as the design approach. Basic parameters are: basic subcarrier spacing = 27 kHz (scalable), symbol duration = 41,67 us, CP = 4,63 us, modulation up to 1024 QAM and up to 6 spatial streams (MIMO 6x6).

It is expected that the investigation on ULE evolution will allow addressing new application and markets for ULE and DECT technologies in the mid-term and will contribute to the ETSI effort on the Internet of Things (IoT).

Input

The primary inputs are the TR 103 514 (DECT-2020 stage 1: PHY layer), and the reports TR 103 422 (DECT evolution) and TR 103 515 (URLLC use cases)

The existing DECT radio interface (EN 300 175) and the whole set of current DECT standards will be used as additional inputs due to back-compatibility requirement.

The contributions on requirements from ETSI members participating in TC DECT and its WGs.

The contributions on requirements from industry associations (DECT Forum and others), when relevant.

Output

The Task A will be implemented as a Technical Report DTR/DECT-00317 (DECT-2020 new radio interface stage 2: MAC and higher layers).

The Task B will be implemented as a Technical Report DTR/DECT-00340 (DECT-2020 new radio interface stage 2: security architecture).

Interactions

The STF is expected to interact on a regular basis with the TC and WG, and to participate in all meetings and conference calls during the STF timeframe (3 F2F meetings and 20 online meetings expected).

The STF should be ready to participate in external meetings (usually electronic meetings) if required by the task.

From project time line perspective, the project is divided into the following sub-tasks:

T0:	Project Management and final report

T1: 	Develop early draft of DTR/DECT-00317 (TR 103 635) and skeleton of DTR/DECT-00340 (TR 103 637)

T2: 	Develop stable draft of DTR/DECT-00317 (TR 103 635) and early draft of DTR/DECT-00340 (TR 103 637)

T3: 	Develop final draft of DTR/DECT-00317 (TR 103 635) and stable draft of DTR/DECT-00340 (TR 103 637)

T4: 	Processing of final comments of DTR/DECT-00317 (TR 103 635) and release of Final draft of DTR/DECT-00340 (TR 103 637)

## Milestones

Milestone 1 – Early draft of DTR/DECT-00317 (TR 103 635) for TC review

Task 1  completed

Early draft of DTR/DECT-00317 (TR 103 635) will be available for TC review

Progress Report 1 approved by TC DECT

Milestone 2 – Stable draft of DTR/DECT-00317 (TR 103 635) and early draft of DTR/DECT-00340 (TR 103 637) for TC review

Task 2 completed

Stable draft of DTR/DECT-00317 (TR 103 635) for TC review

Early draft of DTR/DECT-00340 (TR 103 637) for TC review

Progress Report 2 approved by TC DECT

Milestone 3 – Final draft of DTR/DECT-00317 (TR 103 635) for TC review. Stable draft of DTR/DECT-00340 (TR 103 637)

Task 3 completed

Final draft of DTR/DECT-00317 (TR 103 635) for TC final review

Stable draft of DTR/DECT-00340 (TR 103 637) for TC review

Progress Report 3 approved by TC DECT

Milestone 4 – Final draft of DTR/DECT-00317 (TR 103 635) approved by TC DECT for publication

Task 4 completed

Final draft of DTR/DECT-00317 (TR 103 635) approved by TC DECT for publication

Final draft of DTR/DECT-00340 (TR 103 637) approved by TC DECT for publication

Final Report approved by TC DECT

## STF time line summary

The following tables present the STF time line for the integration of the outcome of the tasks described in §7.2 in the deliverables.

|  | Task / Milestone / Deliverable | Target date | Maximum Budgeted Amount (EUR) |
| --- | --- | --- | --- |
| M0 | Start of work | 26-November-2018 |  |
| T0 | Project Management, progress & final reports | from 26-November 2018 to 30 November 2019 | 11 500 |
| TA | Development of Technical Report DTR/DECT-00317 (DECT 2020: New Radio interface: stage 2; MAC and higher layers) |  | 81 000 |
| TB | Development of Technical Report DTR/DECT-00340 (DECT 2020: New Radio interface: stage 2; security architecture) |  | 22 500 |
| M1 | Early draft of DTR/DECT-00317 (TR 103 635) for TC review Progress Report 1 approved by TC DECT | 01-February-2019 |  |
| M2 | Stable draft of DTR/DECT-00317 (TR 103 635) and early draft of DTR/DECT-00340 (TR 103 637) for TC review Progress Report 2 approved by TC DECT | 01-June-2019 |  |
| M3 | Final draft of DTR/DECT-00317 (TR 103 635) for TC review Stable draft of DTR/DECT-00340 (TR 103 637) Progress Report 3 approved by TC DECT | 15-September-2019 |  |
| M4 | DTR/DECT-00317 (TR 103 635) and DTR/DECT-00340 (TR 103 637) approved by TC DECT and published. Final report approved by TC DECT | 30-November-2019 |  |
|  |  |  | 115 000 |

| Task Milest. | Description | N | D | J | F | M | A | M | J | J | A | S | O | N |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| M0 | Start of work | X |  |  |  |  |  |  |  |  |  |  |  |  |
| T0 | Project Management and final report | X | X | X | X | X | X | X | X | X | X | X | X | X |
| T1 | Develop early draft of DTR/DECT-00317 (TR 103 635) and skeleton of DTR/DECT-00340 (TR 103 637) | X | X | X | X |  |  |  |  |  |  |  |  |  |
| M1 | Early draft of DTR/DECT-00317 (TR 103 635) for TC review Progress Report 1 approved by TC DECT |  |  |  | X |  |  |  |  |  |  |  |  |  |
| T2 | Develop stable draft of DTR/DECT-00317 (TR 103 635) and early draft of DTR/DECT-00340 (TR 103 637) |  |  |  |  | X | X | X | X |  |  |  |  |  |
| M2 | Stable draft of DTR/DECT-00317 (TR 103 635) and early draft of DTR/DECT-00340 (TR 103 637) for TC review Progress Report 2 approved by TC DECT |  |  |  |  |  |  |  | X |  |  |  |  |  |
| T3 | Develop final draft of DTR/DECT-00317 (TR 103 635) and stable draft of DTR/DECT-00340 (TR 103 637) |  |  |  |  |  |  |  | X | X | X | X |  |  |
| M3 | Final draft of DTR/DECT-00317 (TR 103 635) for TC review Stable draft of DTR/DECT-00340 (TR 103 637) Progress Report 3 approved by TC DECT |  |  |  |  |  |  |  |  |  |  | X |  |  |
| T4 | Processing of final comments of DTR/DECT-00317 (TR 103 635) and release of Final draft of DTR/DECT-00340 (TR 103 637) |  |  |  |  |  |  |  |  |  |  | X | X |  |
| M4 | DTR/DECT-00317 (TR 103 635) and DTR/DECT-00340 (TR 103 637) approved by TC DECT and published. Final report approved by TC DECT |  |  |  |  |  |  |  |  |  |  |  |  | X |

## Working methods and travel cost

It is assumed that the tasks and milestones will be as shown in section 7.4. The TC may introduce changes in the timing according to the progress of the work.

The work shall be performed remotely as much as possible.

However, participation in all F2F meetings of the TC and WG to present results is mandatory.

The provider(s) may be requested to participate in non DECT meetings at choice of the TC (they will be funded by the STF). This participation is related to the alignment of requirements with other stakeholders such as AIOTI, Industry 4.0 or 3GPP.

The total travel cost is estimated in 3,6 KEUR and should cover participation in at least 3-4 meetings.

# Expertise required

## Team structure

This STF is intended to be executed by two or more service providers able to provide independent experts with the following mix of skills:

- Authoritative expertise in DECT technology with knowledge of all layers and involved in the TC DECT developments done during last years, including NG-DECT, ULE and DECT evolution

- Independent experts not directly involved in product manufacturing or other industry interests

- Authoritative expertise in DECT security

- Understanding of the DECT evolution possibilities and of the work on the field done by previous STFs 518 and 537.

- University degree (MSc or Ph.D) on telecommunications plus industry experience with proven knowledge of general radio technology, including OFDM and MIMO.

- Authoritative competence and active contribution to DECT ULE and to Internet of Things (IoT)

The actual number of service providers depends on the actual mix of skills in the applications received and will be decided when setting up the STF.

Part III:	Financial conditions

# Maximum budget

| Description | Maximum estimated cost (€) |
| --- | --- |
| Service contracts | 115 000 |
| Travels |
| DECT#80 meeting | 900 |
| DECT#81 meeting | 900 |
| DECT#82 meeting | 900 |
| Other (e.g. AOITI) | 900 |
| Travel cost | 3 600 |
| Total cost | 118 600 |

No other cost identified

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

Contribution from ETSI Members to STF work

Conference calls to review STF documents/contributions

Number of delegates attending meetings attending DECT and WG DECT-URLLC meetings

Number of delegates directly involved in the review of the deliverables

Contributions/comments received from the reference TBs

Contribution from the STF to ETSI work

Contributions to TC/WG meetings (number of documents / meetings / participants)

Contributions to other TBs

Presentations in workshops, conferences, stakeholder meetings

Liaison with other stakeholders

Stakeholder participation in the project (category, business area)

Cooperation with other standardization bodies

Potential interest of new members to join ETSI

Quality of deliverables

Approval of deliverables according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

Comments from Quality review by TB

Comments from Quality review by ETSI Secretariat

Time recording

For reporting purposes the STF experts shall fill in the time sheet provided by ETSI with the days spent for the performance of the services

In the course of the activity, the STF Leader shall collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 21-Aug-2018 | Dr. Guenter Kleindl | Initial draft |  |
| 0.2 | 24-Aug-2018 | Dr. Guenter Kleindl | Revised draft | TC DECT comments included |
| 0.3 | 27-Aug-2018 | ETSI secretariat | Further update | Secretariat comments |
| 0.4 | 10-Oct-2018 | ETSI secretariat | Board Approved | Update before CL Publication |