|  | ToR STF DF (TC ITS / WG 1) |
| --- | --- |
|  | Version: 0.3 |
|  | Author: Sebastian Mueller |
|  | Last updated: Youssouf Sakho. Date: 19-Jul-2019 |
|  | page 1 of 9 |

Terms of Reference - Specialist Task Force STF DF

(TC ITS / WG 1) “Update of CAM and DENM test specifications to align it with new version of the protocols”

Summary information

| Approval status | Approved by TC ITS by RC on 2019-03-22 |
| --- | --- |
| Funding | Maximum budget: 36 000 € from ETSI FWP |
| Time scale | October 2019 to May 2020 |
| Work Items | See §6.2 (deliverables to be produced) |
| Board priority | Standards enablers/facilitators (e.g. conformance test/interoperability/methodology) Recommendations: use of TTCN and CTI supervision |

Part I – Reason for proposing the STF

# Rationale

The conformance test specifications for Cooperative Awareness Basic Service (CA) and Decentralized Environmental Notification Basic Service (DEN) are the part of the ITS Release 1 packet of standards. Since the publication of these test specification, the new versions of base standards of these protocols (ETSI EN 302 637-2 v1.4.1 and ETSI EN 302 637-3 v1.3.1) are going to be published.

The conformance test specifications for CA and DEN services contains Service Specific Permissions tests with references to the old version of ITS Security Headers protocol ITS TS 103 097 v1.2.1. Since the publication of the test specifications, a new version of TS 103 097 v1.3.1 was published and the TTCN-3 implementation of these tests needs to be updated.

This present document propose the creation of a new STF in order to align conformance test specifications with the most recent versions of CA and DEN standards to keep the consistency of the  ITS Release 1 packet of standards.

# Objective

The objective of this present STF proposal is:

to update the current conformance test specifications (v1.4.1) RTS/ITS-00169 TS 102 868-1, RTS/ITS-00170 TS 102 868-2, RTS/ITS-00171 TS 102 868-3 according to the latest versions of ETSI EN 302 637-2 v1.4.1 REN/ITS-0010089 and ETSI TS 103 097 v1.3.1

to update the current conformance test specifications (v1.5.1) RTS/ITS-00172 TS 102 869-1, RTS/ITS-00173 TS 102 869-2, RTS/ITS-00174 TS 102 869-3 according to the latest versions of ETSI EN 302 637-3 v1.3.1 REN/ITS-0010090 and ETSI TS 103 097 v1.3.1

to make a general review of the test specifications (references, names, abbreviations)

to update the Test Purposes; there are at least 25 tests out of the total of 85 tests which need dedicated work (test updates); where applicable, tests will be merged, deleted or added

to update and implement Service Specific Permission TTCN-3 test scripts

to compile and validate the TTCN-3 test scripts on at least three TTCN-3 tools

# Relation with ETSI strategy and priorities

The STF will contribute to the following ETSI Strategy:

- keep ETSI effective, efficient and recognised as such

- create high quality standards for global use and with low time-to-market.

- establish leadership in key areas impacting members' future activities

This request is in following the priority category:

- Standards enablers/facilitators (conformance testing, interoperability, methodology)

# Context of the proposal

## ETSI Members support

ETSI Member Supporting delegate Motivation Ericsson LM Yunpeng Zang Ericsson LM supports this work because updated CAM and DENM test specifications according to the latest release of CAM, DENM and ITS Security Headers standards are necessary for the deployment of C-ITS in Europe. LGE Seung Yang These work items are very important to ensure the successful C-ITS deployment by having the test specifications appropriately updated Siemens AG Thomas Ritter In our view the conformance test specification and the TTCN3 validation suite is essential for a correct implementation of an ITS device. Since the existing version does not comply to the latest additions, work needs to be done to update these already existing resources. Filatov DV Denis Filatov Filatov DV supports this activity. Test specifications shall be aligned with the current versions of specifications, especially covering all changes from security perspective. Qualcomm David Hugh Williams Volkswagen AG Teodor Buburuzan Volkswagen AG supports this activity since it is important to have the test specifications kept updated with the CAM and DENM specification. Only in this way we can assess the results of the Plugtests™ and also manage to have a kind of “Golden Device” for CAM and DENM. Renault Brigitte Long Conformance test specification for CAM and DENM is a necessity to ensure interoperability of ITS stations on the field. Hence the latest modifications of CAM and DENM must be reflected in the conformance test specification and in the TTCN3 validation suite.

## Market impact

With more than 200 million vehicles on the roads in Europe today and some 13 million jobs at stake across the continent, it is essential for Europe’s automotive industry to be at the forefront when it comes to introducing new technologies. However, the next generation of 'connected cars' will not work without common technical specifications, for example regarding radio frequencies and messaging formats. The TTCN-3 test specifications must be available in 2019 for product validation in order to support the product market entry and to keep the consistency of the ITS Release 1 packet of standards.

## Tasks for which the STF support is necessary

Experience with the development of other standards has shown that involvement of experts on conformance and interoperability testing of protocols requires highly specialised knowledge in testing methodology. The generation of test specifications requires significant concentrated effort that can only be done by service contractors’ experts on a funded basis. Hence, the involvement of testing experts is needed in order to assure timely completion and high-quality deliverables. The service contractors’ experts will use dedicated software tools available at ETSI. Test adapter development and test suite validation are expert tasks, which cannot be provided by a TB.

## Related voluntary activities in the TB

- Delegates within the TC will review the deliverables

## Outcome from previous funded activities in the same domain

TC ITS has benefited of STF support in this domain:

- TC ITS WG1/3: STF424 (2010-2012) EC/EFTA

- TC ITS WG1/3: STF484 (2014/2015) ETSI

- TC ITS WG5: STF538 (2017/2018) ETSI

## Consequences if not agreed

ITS equipment is currently being deployed in experimental trials with the progression towards fully operational deployment. Thorough conformance testing will increase the level of confidence that equipment from various suppliers will interoperate. This in turn will reduce implementation and rollout times. Not providing timely validated and reliable test specifications, would ultimately delay the deployment of ITS.

Part II - Execution of the work

# Technical Bodies and other stakeholders

## Reference TB

TC ITS

## Other interested ETSI Technical Bodies

ITS WG 1 / WG 5

## Other stakeholders

ERTICO - ITS Europe and ETSI have a MoU in place which defines amongst other activities the cooperation on ‘Testing support and certification initiative’.

The C2C CC has been an observer of the TC ITS test activities since 2010.

The C-Roads project is going to develop the validation platform using conformance test specifications.

European Commission funded pre-deployment pilots such as AutoNet2030, iGAME, SCOOP@F and Cooperative ITS Corridor Rotterdam – Frankfurt/M. – Vienna, will benefit from the available tests.

# Base documents and deliverables

## Base documents

| Document | Title | Current Status | Publication date |
| --- | --- | --- | --- |
| ETSI EN 302 637-2 v1.4.1 REN/ITS-0010089 | Intelligent Transport Systems (ITS); Vehicular Communications; Basic Set of Applications; Part 2: Specification of Cooperative Awareness Basic Service | Published | 02 April 2019 |
| ETSI EN 302 637-3 v1.3.1 REN/ITS-0010090 | Intelligent Transport Systems (ITS); Vehicular Communications; Basic Set of Applications; Part 3: Specifications of Decentralized Environmental Notification Basic Service | Published | 02 April 2019 |
| ETSI TS 103 097 v1.3.1 RTS/ITS-00540 | Intelligent Transport Systems (ITS); Security; Security header and certificate formats | Published | October 2017 |

## Deliverables to be produced

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | RTS/ITS-00188 TS 102 868-1 | Intelligent Transport Systems (ITS); Testing; Conformance test specifications for Cooperative Awareness Basic Service (CA); Part 1: Test requirements and Protocol Implementation Conformance Statement (PICS) pro forma |
| D2 | RTS/ITS-00189 TS 102 868-2 | Intelligent Transport Systems (ITS); Testing; Conformance test specifications for Cooperative Awareness Basic Service (CA); Part 2: Test Suite Structure and Test Purposes (TSS&TP) |
| D3 | RTS/ITS-00190 TS 102 868-3 | Intelligent Transport Systems (ITS); Testing; Conformance test specifications for Cooperative Awareness Basic Service (CA); Part 3: Abstract Test Suite (ATS) and Protocol Implementation eXtra Information for Testing (PIXIT) |
| D4 | RTS/ITS-00191 TS 102 869-1 | Intelligent Transport Systems (ITS); Testing; Conformance test specifications for Decentralized Environmental Notification Basic Service (DEN); Part 1: Test requirements and Protocol Implementation Conformance Statement (PICS) pro forma |
| D5 | RTS/ITS-00192 TS 102 869-2 | Intelligent Transport Systems (ITS); Testing; Conformance test specifications for Decentralized Environmental Notification Basic Service (DEN); Part 2: Test Suite Structure and Test Purposes (TSS&TP) |
| D6 | RTS/ITS-00193 TS 102 869-3 | Intelligent Transport Systems (ITS); Testing; Conformance test specifications for Decentralized Environmental Notification Basic Service (DEN); Part 3: Abstract Test Suite (ATS) and Protocol Implementation eXtra Information for Testing (PIXIT) |

## Deliverables schedule:

Start of work	01-Oct-2019

Early draft	31-Jan-2020

Stable draft	01-Feb-2020

Final draft	01-Mar-2020

WG approval	01-Mar-2020

TB approval	01-Apr-2020

Publication	20-May-2020

# Work plan, time scale and resources

## Task description

Task T0: Project Management (ETSI CTI Management)

- Attending Technical Body and WG meetings

- Coordination, communication, reporting and leading of activities

Task T1: General Review

General review of the test specifications (references, names, abbreviations). Principal review of changes in CAM and DENM standards and its reflection in conformance test specifications.

Task T2: TS Updates

Production of the updated PICS, TSS&TP and ATS documents.

There are at least 25 tests out of the total of 85 tests which need dedicated work; where applicable, test swill be merged, deleted or added.

Furthermore, the test scripts will be implemented and compiled on three test tools (Elvior, TTworkbench, Titan)

## Milestones

Milestone 1 – Stable drafts and Progress Report approved by TC ITS

Stable draft available for review. Progress Report to be approved by ITS in February2020.

Milestone 2 – Final Drafts and STF Final Report approved by TC ITS

Final draft available for review. Final draft and Final report to be approved by ITS in April 2020.

Milestone 3 – Deliverables published, STF closed

## Task summary

| N | Task / Milestone / Deliverable | Target date | Estimated cost |
| --- | --- | --- | --- |
| M0 | Start of work | Oct 2019 |  |
| T0 | Project management, reporting, meeting attendance | Oct 2019 – May 2020 | N/A |
| T1 | General Review | Oct 2019 – Feb 2020 | 10 000 |
| M1 | Stable drafts and Progress Report approved by TC ITS | Feb 2020 |  |
| T2 | Finalisation of Test Specifications | Oct 2019 – April 2020 | 26 000 |
| M2 | Final drafts and STF Final Report approved by TC ITS | April 2020 |  |
| M3 | Deliverables published, STF closed | May 2020 |  |
| Total | 36 000 |

## Working methods

The work will be performed in common sessions in the ETSI premises.

# Expertise required

1 or 2 contractors to ensure the following mix of skills:

- expert knowledge of ETSI EN 302 636-4-1;

- expert knowledge of TTCN-3 (ES 201 873);

- expert knowledge in conformance testing;

- expert knowledge in codec and adaptation layer development in Java;

- expert knowledge of ITS Security implementations

Part III:	Financial conditions

# Maximum budget

## Contractors cost

Maximum budget 36 000 €

## Travel Costs

N/A

## Other Costs

N/A

# Key Performance Indicators

- Quality of deliverables

Approval of deliverables from the Reference TB according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

In the course of the activity, the STF Leader will collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 21-Feb-2019 | Sebastian Müller | Draft | review from CTI |
| 0.2 | 29-Apr-2019 | Youssouf Sakho | Draft | Editorials before Panel review |
| 0.3 | 19-Jul-2019 | Youssouf Sakho | Board Approved | Editorials before CL publication |