ToR STF 692 (TC ITS)

Version: 0.4

Author: Paul Spaanderman – Date: 2024-07-31

Last updated by: ETSI Secretariat – Date: 2024-10-25

page 1 of 13

Terms of Reference – Specialist Task Force Proposal

STF 692 (TC ITS)

ITS Radio Resource Management

Summary information

| Approval status | Approved by TC ITS (doc ref: ITS(24)000071r1) |  | YES |
| --- | --- | --- | --- |
|  | Approved by Board#149 (24-26 September 2024) |  | YES |
| Reference Body | TC ITS |  |  |
| ETSI Funding | Maximum budget : 160 000 EUR |  |  |
| Minimum of 4 ETSI Members Support | YES |  |  |
| Time scale | From | 2025-04-01 |  |
|  | To | 2026-10-15 |  |
| Work Items | - Update of the TR 104 073: “Intelligent Transportation systems; Radio Resource Management Study; Release 2”; - Update of the ETSI TS 103 697: “Intelligent Transport System (ITS); Architecture Multi-Channel Operation (MCO) for Cooperative ITS (C-ITS); Release 2” - Update of the ETSI TS 103 141: “Intelligent Transportation Systems (ITS); Facilities layer function; Multi-Channel Operation (MCO) for Cooperative ITS (C-ITS); Release 2” - Update of the ETSI TS 103 836-4-1: “Intelligent Transport Systems (ITS); Vehicular Communications; GeoNetworking; Part 4: Geographical addressing and forwarding for point-to-point and point-to-multipoint communications; Sub-part 1: Media-Independent Functionality; Release 2” - Update of the TS 103 695: “Intelligent Transport System (ITS); Access layer specification in the 5GHz frequency band; Multi-Channel Operation (MCO) for Cooperative ITS (C-ITS); Release 2” |  |  |
| Board priority | ETSI STF funding criteria - Priority Criteria; - X. - Maintenance of standards in mature domains; - X. - Innovation in mature domains; - X. - Emerging domains for ETSI; - X. - Horizontal activities (quality, security, etc.). - Societal good / environmental; - X. |

Part I – STF Technical Proposal

# Rationale & Objectives

## Rationale

Today, European C-ITS Day 1 services have been deployed by both European Authorities and Market stakeholders. These C-ITS Day 1 services are mainly realised based on ETSI ITS Release 1 standards. Currently, ETSI TC ITS develops C-ITS Release 2 standards.

Day 1 C-ITS services have relaxed needs for wireless spectrum bandwidth: The dissemination of the release 1 message types (CAM, DENM, SPATEM, MAPEM and IVIM) is realized in a single 10 MHz channel, which is regarded to be sufficient for Release 1 road traffic scenarios. This 10 MHz channel is one of the seven 10 MHz channels currently designated for ITS in the 5.9 GHz band with an overall bandwidth of 70 MHz. Currently, C-ITS Release 2 standardisation is on the way supporting the dissemination of additional advanced message services, including Collective Perception (CP), Parking Availability (PA), Vulnerable Road User (VRU) protection including eBikes, Diagnosis, Logging and Status (DLS), Automated Vehicle Marshalling (AVM) among others. According to C2C-CC and 5GAA reports, these services do not only come on top of the existing C-ITS service, but some of them are expected to generate more data due to larger message rate with larger messages. Therefore, it is required that Release 2 services use the full spectrum and utilize this spectrum efficiently.

Within the highly dynamic C-ITS safety environment, each ITS-S exchanges information with a specific set of other ITS-Ss at one given moment, while at the next moment it will exchange information with a different set of ITS-Ss. Furthermore, from a service perspective, safety-related situations manifest and dissolve sporadically. The high variability of the information exchange has been identified as non-deterministic.

To realize C-ITS Release 1 systems, ETSI developed a set of ITS Release 1 specifications. This set incorporates conservative limits pertaining to radio spectrum usage. To enable advanced C-ITS services beyond Release 1, enhancements to the current C-ITS system are necessary, including updates to certain limitations to improve spectrum efficiency.

In Release 1 ITS-Stations (ITS-Ss), the internal management of message dissemination is handled at the functional level (Application or Facilities layer) independently by each application or Facilities Layer service. Release 1 applications however lack awareness of the actual transmission opportunities available at any given time. Hence, these applications are unable to respond to fluctuations in channel occupancy from a functional perspective, which is essential for ensuring safety. Furthermore, as multiple Release 1 safety applications can be active in an ITS-S, they also do not know the dissemination requirements from other applications active in the same ITS-S. This aspect becomes more critical, when Release 2 applications get included and more and more applications become active.

To facilitate the robust realization of Release 1 and Release 2 safety-related C-ITS services, a radio resource management mechanism is getting a necessity. Such mechanism should ensure that applications are appropriately constrained when necessary and are provided with accurate information regarding the underlying transmission capabilities so they can fulfil their task robustly and predictably. As this issue must be handled by each ITS-S independently of the others, a ITS-S internal functionality should provide information about the available transmission capabilities to each application.

Since such functionality affects the transmission behavior of an ITS-S, it significantly influences the operation of the entire ITS system, wherein numerous ITS-Ss may be active. Achieving interoperability at the ITS system level necessitates the establishment of consistent resource management functionalities across all ITS-Ss. This entails defining a standardized set of ITS-S internal interface principles and parameters.

The message dissemination possibilities are contingent upon the transmission capabilities within the radio channel(s), which are defined by both static properties and dynamic states within the channel(s). It is essential to communicate these capabilities to the higher layers in an ITS-S so that applications can make informed dissemination decisions.

In STF 688 the essential basic studies, Service Analyses, Congestion Control Optimization and Adjacent Channel Interference management are being realized. However, as the work in STF 688 has been limited, in this STF 688 these studies should be complemented with a study on CBR processes and related higher layer load management possibilities and the definition of a uniform resource management mechanism.

Additionally, this STF will realize the resource management extensions of the existing multi-channel operation (MCO) specifications accordantly.

## Objectives of the work to be executed

This project intends to:

- It extends the research results from STF 688 with additional analyses to complete all the required analyses to enable the definition of the resource management.

- It determines how the results of STF688 should lead to ITS interoperable resource management mechanism, its principles and its parameters, extending the multi-channel operation (MCO) concept.

- Translate the results of the previous objective into extensions of the Multi-channel Operation Concept specifications.

- Translate the result of the previous objectives into possible extension of other affected ITS standards. Which could be Message standards and Application standards.

The project should meticulously define the Radio Resource Management method at the facilities layer, elaborating on all layer parameter requirements. This comprehensive approach aims to enable the stable and robust operation of Release 2 (advanced) applications and backward-compatible Release 1 applications and message services. Simultaneously, the method should enhance spectrum efficiency.

While this project will come to a Release 2 resource management proposed solution, it's important to note that it depends on the outcome of STF 688, from which the outcome is not known yet. This STF will extend the Study. At present it is already clear that the Release 2 MCO specifications should be updated (work part of this STF), it is not really clear at present how much the impact may be on other standards such as the Message standards. As far as possible, these changes will be identified as part of this project but will have to be realized outside of the work of this STF. It is expected that those can be realized on a voluntary basis by ETSI TC ITS experts.

To realize the objectives of the project effectively the following aspects are included:

- CBR Management Method Selection:

  - Identify Channel Busy Ratio (CBR) management processes that allow identifying at the higher layers the level of load of the channels.

  - Determine the control parameters to be exchanged and the modality of the exchange between the lower and the higher layers to ensure an effective channel load management.

- CC Approach and Resource Management Process Selection:

  - Identify Congestion Control (CC) approach and resource management process aligned with the requirements of Release 2 applications and ITS-S message services.

  - Identify as required control parameters necessary for the operation of the chosen process.

- Identification of the impact of Resource Management Process solution on the ITS standards:

  - On the Release 2 MCO specifications.

  - On other Release 1 and Release 2 ITS standards

- Realisation of the changes in the MCO specifications as identified in previous aspect.

  - Updating TS 103 697, the MCO architecture

  - Updating TS 103 141, the facilities layer MCO functionality

  - Updating TS 103 836-4-1, the networking & routing layer MCO functionality

  - Updating TS 103 695, the access layer MCO functionality

By conducting these activities and making use of the results of the work realized by STF688, the project can effectively analyze, optimize, and select appropriate methods and parameters to manage channel dynamics, congestion control, and CBR management for Release 2 ITS-S services, thereby contributing to the realization of stable and robust ITS systems. As a result, it provides detailed specifications which should lead to backward compatible updates of existing Release 1 and Release 2 specifications in following actions.

## Previous funded activities in the same domain

The Technical Committee for ITS has benefitted from STF support financed by the EU commission during the period from March 2020 till June 2022 for STF585. An effort of 1,065 resource-units realized the following documents: ETSI TR 103 439; ETSI TS 103 696; ETSI TS 103 697; ETSI TS 103 141; ETSI TS 103 836-8-1 and TS 103 695 and in the period of August 2024 and July 2025 for the STF 688 an effort of 157 resource-units realized the TR 104 073.

## Market impact

## The ETSI ITS Release 1 specifications support the initial deployment of Day-1 services, which primarily include CAM and DENM. Currently, ETSI ITS Release 2 service standards are being developed and a concept for Multi-Channel Operation has been defined. However, so far, the standards do not detail how to manage the dissemination in the currently used channel or in multiple channels of multiple services that include Release 2 services such as Collective Perception (CP), Parking Availability (PA), Vulnerable Road User (VRU) Diagnosis, Logging and Status (DLS), Automated Vehicle Marshalling (AVM). This needs to ensure to have a predictable and robust data transmission support. Release 2 services as the ones above mentioned are expected to be introduced into the market in the coming years.

New features will be integrated into vehicles, motorcycles, trucks, eBikes, public transport, emergency vehicles, road infrastructure and VRU equipment. These features include services that will support business cases of interest. Currently there are several R&D projects in Europe actively realizing interoperability for these services such as in projects such as TransAID, MAVEN, Imagine, Shuttle2x, PODIUM and ConnRAD. To realize interoperability and a robust ITS safety related data exchange in a spectrum efficient way, improvement of the control of the lower layer functionalities with robust operating resource management is required. This should be also of benefit for other applications utilizing (partly) the same frequency band such as Urban Rail applications.

## Consequences if not agreed

Without proper standards in place – standards that need to cover communication aspects at all layers from the application to the physical layer – there is a conceivable risk that a plethora of non-standardised proprietary solutions will appear on the market with obvious consequences, possibly destabilizing the ITS system operation and by that harm the realization of interoperability and conformity. This may in turn lead to increased risk of road fatalities and no improvement of traffic efficiency. In addition, there might be integration problems and consequently the risk of reinvestment in the related deployed infrastructure and market products at a later stage in order to upgrade or re-engineer the deployed solutions to the required standards with obvious consequences in terms of costs and the risk of reducing trust by the end users.

# Relation with ETSI strategy and priorities

| - Priority Criteria | - Rationale |
| --- | --- |
| - Maintenance of standards in mature domains | - The work of the STF will grant backward compatibility with the channel usage made in Release 1. |
| - Innovation in mature domains | - The work will grant efficient use of multiple channels with flexibility for future evolutions. |
| - Emerging domains for ETSI | - The activity of the STF aims at better supporting the dissemination of messages from services that are currently being defined in ETSI (e.g., collective perception services, manoeuvre coordination services). |
| - Horizontal activities (quality, security, etc.) | - - |
| - Societal good / environmental | - The realization of mechanisms for an efficient use of multiple ITS channels is necessary to enable full effectiveness of C-ITS towards safer and more efficient traffic management. |

# ETSI Members Support

| # | ETSI Member | Supporting delegate |
| --- | --- | --- |
| 1 | FBConsulting | Friedbert Berens, Paul Spaanderman |
| 2 | Fraunhofer IVI | Andreas Festag |
| 3 | KAPSCH | Dieter Smeely |
| 4 | CNIT | Alessandro Bazzi |
| 5 | UMH | Miguel Sepulcre |
| 6 | Eurecom | Jérôme Härri |
| 7 | Toyota | John Kenney |
| 8 | CommSignia | András Váradi |
| 9 | Volkswagen | Teodor Buburuzan |
| 10 | Huawei Technologies Sweden AB | Francisco da Silva |
| 11 | YunexTraffic | Thomas Ritter |
| 12 | FSCOM | Yann Garcia |
| 13 | Cadzow | Scott Cadzow |
| 14 | Denso | Tim Leinmueller |
| 15 | IAV | Daniel Hermann |
| 16 | BNETZ | Kai Achtmann |
| 17 | BMF | Jasja Tijink |
| 18 | Volvo Technology Corporation | Katrin Sjöberg |
| 19 | xFlow | Fmubeena Ishaq |
| 20 | Anemone Technologies | Niels Peter Skov Andersen |
| 21 | NXP | Vincent Martines |
| 22 | Ericsson GmbH, Eurolab | Yunpeng Zang |
| 23 | Bosch | Florian Schiegg |
| 24 | Hyundai | Michele Rondinone |
| 25 | LGE | Minsung Kwak |

# Deliverables

## Base documents

| Document | Title | Status |
| --- | --- | --- |
| DTR/ITS-246 ETSI TR 104 073 V2.1.1 | Working title: Radio Resource Management Study Scope: Identifying a Radio Resource Management (RRM) ITS-S solution, enabling highly dynamic data exchanging services to operate in a robust, interoperable, and backward compatible way with existing ITS Release 1 operating services in the 5.9 GHz ITS allocated band. It includes setting the relevant principles and parameters for the resource management functionalities operating at the different layers. | Early draft, Publication expected on 2025-08-14 |

## New and updated deliverables

| Deliv. | Work Item code Standard number | Working title Scope | Expected date for publication |
| --- | --- | --- | --- |
| D1 | ETSI TR 104 073 V2.2.1 | Working title: Radio Resource Management Study; Release 2 Scope: Based on the results from TR 104 073 V2.1.1, to include the relevant principles and parameters for the resource management functionalities operating at the different layers. | 2026-06-13 |
| D2 | TS 103 697 V2.2.1 | Working title: Intelligent Transport System (ITS); Architecture;Multi-Channel Operation (MCO) for Cooperative ITS (C-ITS); Release 2. Scope: Inclusion of the changes as recognized in TR 104 073 V2.2.1 relevant for this specification and possible additional changes coming from the results of the Framework document TR 103 903. | 2026-10-13 |
| D3 | TS 103 141 V2.3.1 | Working title: Intelligent Transportation Systems (ITS); Facilities layer function; Multi-Channel Operation (MCO) for Cooperative ITS (C-ITS); Release 2 Scope: Inclusion of the changes as recognized in TR 104 073 V2.2.1 relevant for this specification and possible additional changes coming from the results of the Framework document TR 103 903. | 2026-10-13 |
| D4 | TS 103 836-4-1 V2.3.1 | Working title: Intelligent Transport Systems (ITS); Vehicular Communications; GeoNetworking; Part 4: Geographical addressing and forwarding for point-to-point and point-to-multipoint communications; Sub-part 1: Media-Independent Functionality; Release 2 Scope: Inclusion of the changes as recognized in TR 104 073 V2.2.1 relevant for this specification and possible additional changes coming from the results of the Framework document TR 103 903. | 2026-10-13 |

| Deliv. | Work Item code Standard number | Working title Scope | Expected date for publication |
| --- | --- | --- | --- |
| D5 | TS 103 695 V2.2.1 | Working title: Intelligent Transport System (ITS); Access layer specification in the 5GHz frequency band; Multi-Channel Operation (MCO) for Cooperative ITS (C-ITS); Release 2 Scope: Inclusion of the changes as recognized in TR 104 073 V2.2.1 relevant for this specification and possible additional changes coming from the results of the Framework document TR 103 903. | 2026-10-13 |

# Maximum budget

## Task summary/Manpower Budget

| Task short description | Budget (EUR) |
| --- | --- |
| Project leadership and Study report rapporteur-ship | 25k |
| Select CBR management method and control parameters. | 30k |
| Select a CC approach and resource management process and required control parameters. | 45k |
| Identification of the impact of Resource Management Process solution on the ITS standards | 30k |
| Realisation of the changes in the 4 MCO specifications | 40k |
| TOTAL | 160k |

## Travel budget

No travel budget.

## Other budget line

No other budget.

Part II – Details on STF Technical Proposal

# Tasks, Technical Bodies and other stakeholders

## Organization of the work

As this STF will be continuation of STF 688, For efficiency and expertise here required it is advised to keep the STF 688 team intact as much as possible for the work of this STF.

A team led by a leader will realize the work under control of ETSI TC ITS plenary level.

The team leader will ensure the realisation of the work according to the timeline and report at each ETSI TC ITS meeting (4x year) the progress of the work and status of the document. The planning of deliverables is synchronized with the ETSI TC ITS meeting schedule. The team leader will organise at least physical meetings at ETSI synchronized with the ETSI TC ITS meeting schedule but when required will organize additional physical meetings. The team will at least meet biweekly.

To enable interested ETSI members to comment or contribute, drafting sessions will be organized during the phase between mature draft and final draft document status. To enable ETSI external organisations to provide comments or contributions LS-outs will be arranged to collect their contributions.

There will be no other ETSI internal review groups organized. It is of no relevance to align with other technical committees.

In addition to the resources as identified for STF 688, for this STF an additional Networking & Transport Layer expert will be required.

## Tasks for which the STF support is necessary

The following task have been identified.

- CBR Management Method Selection.

- CC Approach and Resource Management Process Selection.

- Identification of the impact of Resource Management Process solution on the ITS standards.

- Realisation of the changes in the MCO specifications as identified in previous aspect.

## Other interested ETSI Technical Bodies

There are no other Technical Committees involved in this activity.

## Other stakeholders

There is no relation with documents or standards from other SDO’s. Therefore, there is no contact required with those bodies.

There are at least 4 external organisations for which this work may be of relevance: CEPT; C-Roads; 5GAA and C2C-CC.

Part III: Execution of Work

# Work plan, time scale and resources

## Task description

| Task #0 | Project Management |
| --- | --- |
| Objectives | To realize the project in time with a qualitative result. Organize the communication with internal and external stakeholders as identified in clause 6 and manage the team and its meetings. |
| Input | The ToR. |
| Output | Quarterly Status Reports to ETSI TC ITS. |
| Interactions | Direct interaction through the reports and document status for consulting and approval in ETSI TC ITS. Through drafting sessions and comment resolution with ETSI TC ITS members. Through LS-out to relevant external organisation. |
| Resources required | A Senior project leader with standardisation experience. |
| Task #1 | CBR Management Method Selection |
| Objectives | Identify Channel Busy Ratio (CBR) management processes that allow identifying at the higher layers the level of load of the channels. Determine the control parameters to be exchanged and the modality of the exchange between the lower and the higher layers to ensure an effective channel load management. |
| Input | Results from STF688, TR 104 073 V2.1.1. |
| Output | One additional clause in the updated TR 104 073, at least one for service analysis and one for management process. |
| Interactions | Additionally, to what is referenced for Task 0, contact with different universities for additional feedback and with technology suppliers. |
| Resources required | Senior level of system engineering, information dissemination protocols, access layer functionalities, Senior level of Radio technics and spectral behaviour in AdHoc networks and cellular networks. |
| Task #2 | CC Approach and Resource Management Process Selection |
| Objectives | Identify Congestion Control (CC) approach and resource management process aligned with the requirements of Release 2 applications and ITS-S message services. Identify as required control parameters necessary for the operation of the chosen process. |
| Input | Results from STF688, TR 104 073 V2.1.1 and results from Task #1. |
| Output | One or more additional clauses in the updated TR 104 073. |
| Interactions | Additionally, to what is referenced for Task 1, contact with profiling organisations 5GAA, C-Roads and C2C-CC. |
| Resources required | Senior level of system engineering, requirement management and experts for all layers. |
| Task #3 | Identification of the impact of Resource Management Process solution on the ITS standards |
| Objectives | On the Release 2 MCO specifications. On other Release 1 and Release 2 ITS standards. |
| Input | Results from STF 688, TR 104 073 V2.1.1, Task #1 and Task #2 |
| Output | At least one additional clause in the updated TR 104 073. |
| Interactions | As for Task #0 with ETSI TC ITS experts |
| Resources required | Senior level of system engineering, requirement management and experts for all layers. |
| Task #4 | Realisation of the changes in the MCO specifications as identified in previous aspect |
| Objectives | Updating Deliverable 2, TS 103 697, the MCO architecture, Deliverable 3, TS 103 141, the facilities layer MCO functionality, Deliverable TS 103 836-4-1, the networking & routing layer MCO functionality and Deliverable TS 103 695, the access layer MCO functionality. |
| Input | Results of Task #3 |
| Output | As identified in the Objectives of Task #4, an update of all MCO specifications. |
| Interactions | With ETSI TC ITS |
| Resources required | Senior level of system engineering, requirement management and experts for all layers. |

## Milestones

| Milestone | Description | Cut-Off Date |
| --- | --- | --- |
| A | Early Draft Approved | 2025-09-01* |
| TR 104 073 V2.2.1 | Early Draft approved by ETSI TC ITS#56 |  |
| ETSI Deliverable | Progress Report A approved by ETSI TC ITS#56 |  |
| B | Stable Draft Approved | 2026-01-01* |
| TR 104 073 V2.2.1 | Stable Draft approved by ETSI TC ITS#58 |  |
| ETSI Deliverable | Progress Report B approved by ETSI TC ITS#58 Tasks #1, #2 more or less completed. |  |
| C | Final Draft Approved TR | 2026-04-30* |
| TR 104 073 V2.2.1 | Final Draft approved by ETSI TC ITS#59 |  |
| ETSI Deliverable | Progress Report C approved by ETSI TC ITS#59 Tasks #0 to #3 completed. |  |
| D | Final Draft Approved MCO TSs | 2026-08-30* |
| TS 103 697 | Final Draft approved by ETSI TC ITS#59 |  |
| TS 103 141 | Final Draft approved by ETSI TC ITS#59 |  |
| TS 103 836-4-1 | Final Draft approved by ETSI TC ITS#59 |  |
| TS 103 695 | Final Draft approved by ETSI TC ITS#59 |  |
| ETSI Deliverable | Final Report D approved by ETSI TC ITS#59 Task #4 completed. |  |
| E | MCO TSs published, STF closed | 2026-10-15* |
| TS 103 697 V2.2.1 TS 103 141 V2.3.1, TS 103 836-4-1 V2.3.1 TS 103 695 V2.2.1 | MCO TSs published, STF closed |  |

*) Milestone dates under the assumption that the work starts 2025-04-01

## Task summary

| Code | Task / Milestone | Target Date |  | Estimated Cost (EUR) |
| --- | --- | --- | --- | --- |
|  |  | From | To |  |
|  | Start of work |  | 2025-04-01 |  |
| T0 | Project Management | 2025-04-01 | 2026-06-30 | 25k |
| T1 | CBR Management Method Selection | 2025-04-01 | 2025-09-01 | 10k |
| T2 | CC Approach and Resource Management Process Selection | 2025-04-01 | 2025-09-01 | 15k |
| Milestone A | Early Draft Approved |  | 2025-09-01 |  |
| T1 | CBR Management Method Selection | 2025-09-01 | 2025-12-01 | 10k |
| T2 | CC Approach and Resource Management Process Selection | 2025-09-01 | 2025-12-01 | 15k |
| Milestone B | Mature Draft Approved |  | 2026-01-01 |  |
| T1 | CBR Management Method Selection | 2025-12-01 | 2026-04-01 | 5k |
| T2 | CC Approach and Resource Management Process Selection | 2025-12-01 | 2026-04-01 | 10k |
| T3 | Identification of the impact of Resource Management Process solution on the ITS standards | 2025-12-01 | 2026-04-01 | 20k |
| T4 | Realisation of the changes in the 4 MCO specifications | 2025-12-01 | 2026-04-01 | 10k |
| Milestone C | Final Draft TR 104 073 V2.2.1 Approved |  | 2026-04-30 |  |
| T3 | Identification of the impact of Resource Management Process solution on the ITS standards | 2026-04-01 | 2026-08-30 | 10k |
| T4 | Realisation of the changes in the 4 MCO specifications | 2026-04-01 | 2026-08-30 | 30k |
| Milestone D | Final Draft Approved MCO TSs |  | 2026-08-30 |  |
| E | All MCO TSs published, STF closed |  | 2026-10-15 |  |
|  |  |  |  | 160k |

| Task/ Mil. | J | F | M | A | M | J | J | A | S | O | N | D |  | J | F | M | A | M | J | J | A | S | O | N | D |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ME |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

# Expertise required

## Team structure

Up to 5 participants to ensure the following mix of competences:

| - Priority | - Qualifications and competences |
| --- | --- |
| - High | - Senior Project manager |
| - High | - Senior Radio technology and Spectrum expert |
| - High | - Senior Radio implementation expert |
| - High | - Senior System and Functionalities layer expert |
| - High | - Senior Networking & Transport layer expert |
| - High | - Senior Radio and Data Simulation expert |

Part IV:	STF performance evaluation criteria

# Performance Indicators

| Select relevant Performance indicators applicable for these ToR (X) |  |
| --- | --- |
| Contribution from ETSI Members to STF work |  |
| Direct financial contribution (co-funding) | x |
| Support to the STF work (e.g., provision of test–beds, organization of workshops, events) |  |
| Steering Group meetings (number of meetings / participants / duration) | x |
| Number of delegates directly involved in the review of the deliverables | x |
| Contributions/comments received from the reference Reference Bodies | x |
| Contributions/comments received from other Reference Bodies |  |
| Contribution from the STF to ETSI work |  |
| Contributions to Reference Body meetings (number of documents / meetings / participants) | x |
| Contributions to other Reference Bodies |  |
| Presentations in workshops, conferences, stakeholder meetings | x |
| Liaison with other stakeholders |  |
| Stakeholder participation in the project (category, business area) | x |
| Cooperation with other standardization bodies | x |
| Potential interest of new members to join ETSI | x |
| Liaison to identify requirements and raise awareness on ETSI deliverables | x |
| Comments received on drafts (e.g. on WEB site, mailing lists, etc.) | x |
| Quality of deliverables |  |
| Approval of deliverables according to schedule | x |
| Respect of time scale, with reference to start/end dates in the approved ToR | x |
| Comments from Quality review by Reference Body | x |
| Comments from Quality review by ETSI Secretariat | x |

Time recording

For reporting purposes, the STF experts shall fill in the time sheet provided by ETSI with the days spent for the performance of the services.

During the activity, the STF Leader shall collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.4 | 2024-10-25 | ETSI Secretariat | Final | Update before CL publication |

Annex I	Response to the Request for Proposals
CfE – STF 692 (REFERENCE BODY ITS)

Deadline: 10 February 2025

If you are an ETSI Member *

ETSI membership status (Indicate your status):

 Full

 Associate

 Observer

If you are not an ETSI Member *

Please indicate:

Full name of the ETSI member supporting the application (list of ETSI members on etsi.org):

-________________________

Official contact name of the ETSI member supporting the application:

-________________________

Note: A formal confirmation of the support from the Official contact is required (e.g. by e-mail sent to STFLINK@etsi.org) and an “ETSI Member Support Letter” will be required if you are selected.

| Contractor information * |  |  |  |  |
| --- | --- | --- | --- | --- |
| Contractor name *: Indicate the Company/Organization Name |  |  |  |  |
| Contact person for the technical aspects |  | Contact person for Decision on ETSI financial offer to this project (if any) |  |  |
| Title |  | Title |  |  |
| First name |  | First name |  |  |
| Last name |  | Last name |  |  |
| Role |  | Role |  |  |
| e-mail |  | e-mail |  |  |
| Phone |  | Phone |  |  |
|  |  | Yes |  | No |
| Do you or any employee of your Company/Organization hold an elected or appointed position in the Reference Body requesting the STF 692 creation? |  | o Indicate in which position: ----------------------------------- |  | o |
| If you are self-employed candidate: Do you currently have other contracts in progress with ETSI? |  | o |  | o |

All fields marked with an asterix (*) are mandatory

1.1	Introduction

A short presentation of the technical structure responsible for this activity, e.g.:

- Business area, number of employees, link to WEB site,

- Department(s)/team(s)/experts in charge of the technical activities related to this Project,

- Reference to products/services of your Company/Organization or supporting Member to which the standards developed by this Project will apply,

- Motivation for your Company/Organization or supporting Member to participate in this Project.

1.2	Proposed approach

Proposed contribution to tasks & related cost

Identify the tasks to which your Company/Organization is proposing to contribute by filling-in the table below:

| Tasks_No | Tasks_Description | Max_Budget_Allocated_in_Euro | Amount_in_Euro_(mandatory) | %_of_whole_Task_ (mandatory) |
| --- | --- | --- | --- | --- |
| 00 | Project Management | 25000 | . | . |
| 01 | CBR Management Method Selection | 25000 | . | . |
| 02 | CC Approach and Resource Management Process Selection | 40000 | . | . |
| 03 | Identification of the impact of Resource Management Process solution on the ITS standards | 30000 | . | . |
| 04 | Realisation of the changes in the MCO specifications as identified in previous aspect | 40000 | . | . |
|  | TOTAL | 160000 |  |  |

Amount in Euro (mandatory): Indicate the price offered for your contribution to the task(s)

% of whole task (mandatory):  Indicate to which percentage of the execution of the whole task your offer corresponds

Provide a description of the proposed approach, competences, reference to related activities:

- Explain which part of the task is corresponding to the requested percentage that your Company/Organization will handle,

- Explain the scope that your Company/Organization will cover,

- Explain your approach to the management of the quality and,

- Explain your approach to the management of the risks and their mitigation,

- Describe and justify the proposed costs to achieve this project objectives.

Annex II	 Terms and Conditions
CfE – STF 692 (REFERENCE BODY ITS)

Deadline: 10 February 2025

2.1	Submission of Proposals

All proposals in response to this CfE shall be submitted before the deadline indicated in this Collective Letter, using exclusively the WEB application on the ETSI Portal at the following address: https://portal.etsi.org/cfe.

Proposals shall be composed of Curriculum Vitae of the proposed service providers’ personnel and the Annex I of this CfE duly filled-out.

Proposals that will be partial or incomplete at the deadline will not be accepted.

The Terms and Conditions in this Annex will apply.

2.2	Modification and Withdrawal of Proposals

Applicants may, without prejudice to themselves, modify or withdraw their proposal by written request, provided that the request is received by ETSI prior to the due date and time, at the address to which their proposal was submitted. The applicant may submit a new proposal provided that such new proposal is received prior to the deadline for responding which is specified in this Collective Letter.

2.3	Assessment of Proposals

The ETSI Director-General, in consultation with the Reference Body Chairman, is responsible for the selection of the service providers that will be contracted to perform this Project work. The ETSI Director-General and the Reference Body Chairman may be assisted by a Selection Panel to assess the applications received and make the final decision.

As per article 1.10.4 of the ETSI Directives, the Director-General may discard proposals that could be identified as creating potential conflict of interest.

The ETSI Secretariat will only communicate to the applicants the result of the selection (accepted or not accepted). Should applicants need more information on the rationale for the selection, they must address a formal request to the ETSI Director-General.

The following evaluation criteria will be applied to all proposals, in order of priority:

- Evidence that the applicant has the necessary structure and expertise to ensure delivery

- Reference to current or previous activities in the specific technical domain of this project

- Critical review of the most efficient way to achieve the objectives in this Project ToR

- Effective proposed approach/methodology for the execution of the tasks

- Implementation schedule

- Clear pricing policy

Compliance with the first two (2) criteria is mandatory.

Proposals that are not considered compliant with these criteria will be discarded.

Priority will be given to technical quality of the proposals. Pricing considerations will be taken into account to ensure that the best value for money is achieved. Compatibility with the maximum budget allocated to this Project will be verified before placing a Service Contract.

Following the assessment process, ETSI reserves the right to grant contracts to other than the cheapest proposals, to accept or reject any offer completely or in part, or to reject all proposals, without providing the reasons. If no offer is accepted, ETSI may decide to abandon the work or proceed in any other manner ETSI may select.

2.4	IPR and confidentiality Agreements

The information provided in this CfE, as well as the fact that the applicant has received the CfE, is considered confidential and protected under copyright laws. The applicant may not discuss, share, or use the information in this CfE for any purpose other than the response to this CfE.

ETSI will not disclose the content of any proposals to other applicants or any other party, with the exception of the persons involved in the assessment process described in §2.3 above.

However, ETSI reserves the right to make use of the information provided in this proposal to improve this project definition for the purpose of this CfE or any other manner in which ETSI may decide to proceed to select the service providers.

If successful, the applicant will be required to sign a Service Contract, which includes IPR and Confidentiality clauses aligned with the relevant policies in the ETSI Directives.

2.5	Preparation cost

ETSI will not be responsible for any costs or expenses that the applicant may incur in preparing and/or submitting the proposal.

2.6	Service Contract

A Service Contract will be proposed to the applicants that will be selected to perform the work.

Details on the Terms and Conditions of this contract can be found on the ETSI Portal, at the following address: https://portal.etsi.org/STF/STFs/Contracts.aspx

https://www.car-2-car.org

https://5gaa.org