ToR STF 697 (Ref. Body TC SmartM2M)

Version: 3.0

Authors: Liquori, Inria and Scarrone – Date: 2024-09-04

Last updated by: ETSI Secretariat – Date: 2025-01-10

page 1 of 14

Terms of Reference – Specialist Task Force Proposal

STF 697 (Ref Body TC SmartM2M)

Pandesys (Phase I)

Summary information

| Approval status Revised in SmartM2M(24)072003_STF_697_Pandesys-pg for SmartM2M#72 | To be approved by TC SmartM2M (doc ref: SmartM2M(24)071017r1) |  | Approved on 16-09-2024 |
| --- | --- | --- | --- |
|  | Approved by Board#149 (24-26 September 2024) |  | YES |
| Reference Body | TC SmartM2M |  |  |
| ETSI Funding | Maximum budget: 35 KEUR |  |  |
| Minimum of 4 ETSI Members Support | YES |  |  |
| Time scale | From | 2025-04-01 |  |
|  | To | 2026-06-31 |  |
| Work Items Will be approved in TC SmartM2M#71 17-19 Sept 2024 | - D1: DTS/SmartM2M-101412 (TR 101 412) Pandesys functional and communication requirements - D2: DTS/SmartM2M-101413 (TS 101 413) Pandesys system - D3: DMI/SmartM2M-123194 (MI) Pandesys standardisation opportunities |  |  |
| Board priority | ETSI STF funding criteria Priority Criteria. Maintenance of standards in mature domains. Innovation in mature domains; - X. Emerging domains for ETSI; - X. Horizontal activities (quality, security, etc.); - X. Societal good / environmental; - X. |

Part I – STF Technical Proposal

# Rationale & Objectives

## Rationale

We propose the PANDESYS standard as an extension and a generalisation of the ETSI Asynchronous Contact Tracing Standard (ACT) (TS 103 757). Pandesys aims to develop a breakthrough global detection and Communication Network focused on rapid response to bio-eco-emergencies.

Because of the need of broadcast and routing network communication IoT infrastructure, this standard could lead to improve the oneM2M one.

Because of the complete anonymity of human actors involved, this standard is in full synchronisation with the EU DATA ACT vision.

Because of

a lack of standardisation generalisation in communication Eco/Bio emergencies,

a lack of forecast possibilities,

a fixed undelay communication network,

a lack of semantic routing intra CSE in the oneM2M inter overlay network,

a lack of identifications issued by the IoT overlay network,

a lack of real-time issues, issued by ACT and oneM2M,

the Pandesys standard could be suitable to have a market impact and could be suitable to have a direct follow up within ETSI.

Context. Future pandemics and pollution and threats to humans coming from environmental contaminants are inevitable. Scientists warn against the threat posed by zoonoses, pollutants, infectious diseases that might derive from the environment (things, air, water, animals) and can be transmitted to humans. The risk of new pandemics is higher than ever. These risks must be reduced and the role of long-term Research and Technological Innovation has been identified as a key driver to build system-wide resilience to address long-term future threats.

Vision. Pandesys, a fully-fledged standard, aims to develop a breakthrough global detection and Communication Network focused on rapid response to bio-eco-emergencies. This will radically change the current services already deployed by the European and National Public Health Institutes to monitor, alert, and advise Political decision makers, Public Organizations, Environmental Institutes and citizens by implementing new adaptable and modular automated diagnostic solutions for future pandemics combined with innovative technological solutions based on the concepts of inter-connected IoT.

Pandesys standard will be able to monitor, detect, alert, forecast, in a nearly autonomic and intelligent way, the presence of any natural and artificial pathogens, viruses and pollutants dangerous for living beings, present in things, air, and water and can thus overcome the risk of indecisions, delays or personal biased opinions which have been so disastrous in dealing with pandemics and environmentally hazardous major accidents. In solo, singular technologies have been studied for years. However, none were implemented in a coherent and coordinated and responsive way using the same format and protocols; the analogy with the pre-Internet era is apparent.

Pandesys standard will contribute to get ready for the future pandemics and can measurably save human life by doing fastest and in situ tests contributing to new countermeasures, like selective lockdowns, that will, in turn, contribute to not shutting the EU global economy and social well behave.

These challenges require the multidisciplinary and integrated intervention of public agencies and biotech companies specialized in all the scientific areas necessary to develop a radically new Pan-European surveillance system standard.

Pandesys based on cutting-edge standards in the field of telecommunications and bioreagents for modular and usable diagnostic in field kits in different operational contexts for real-time monitoring of the spread of the infecting agent.

New standard. Pandesys will alert populations about their past, present and possible future exposure (to “things”, air, water …) to pathogens and pollution by means of a heterogeneous network made of IoT devices. Surveillance institutes will be pre-alerted about environmental anomalies detected on things surfaces, air, and water, in order to plan focused diagnostics and actions to contain the spread. On a long-term basis, it may drastically and economically contribute to the development and the connection of a new real-time pathogen and pollution “overlay alertness network standard”. Information about environmental anomalies and pathogens can be freely/safely accessed by populations/administrations, that will behave accordingly; in the small scale, those systems already exists but no attempt has been made in theory and in practice to make this the standard international benchmark.

More than a simple emergency. Emergency services & communications standards, such the ones developed by the EU Revised Delegated Act (articles 2-3-4-5-6), the ENEA Consortium and the TC EMTEL rely on the one-way emergency communication (flooding broadcast). Pandesys standard, will scale up to a two ways communication, allowing IoT, citizens and private and public institutions to contribute to the data collecting and big data analysing. Forecasting capability are now allowed with the new Pandesys standard.

Pandesys will develop an innovative and standardized oneM2M architecture able to:

- collect the information produced by the PCD and IVD based Detection Platform;

- correlate it to specific location and areas on the territory;

- elaborate and augment such information, including territory diffusion forecasts, by means of data fusion;

- share the elaborate information with the National Health System Services;

- empower on a more solid scientific understanding the political decision maker;

- share the elaborate information with the citizen via Web services;

- enable the citizen to discover their individual exposition to the pathogen in areas visited in the recent past, with a full respect of privacy (all the information remains on the user smartphone without any sharing with the rest of the system).

Quasi-Real-time forecast. The possibility of quasi real-time forecasts on the monitored areas will also permit citizens to have a correct perception of the risks of visiting these areas, enabling a perception and awareness of the safety of their movements, thus providing individual and social benefits, and consequently reducing the pandemic economical negative effects.

Privacy. The Pandesys standard by relying on IoT will be fully respectful of citizens’ privacy (no data location or health data are shared by the personal smartphone with all the actors of the Pandesys standard); hence, it will be socially and economically acceptable to people and not viewed as an obligatory requirement.

As a positive side effect, the enhancement of the Detection Technologies that are part of Pandesys standard (fastest test technologies, partially automated, and potentially new compact and easy-to-use testing machines) will also provide the testing labs with better technologies, reducing the time, the complexity, the costs and the need of specialized personnel associated to the testing activities and thus render more democratic and popular the use of trustable, interconnected, new testing virus Detection Platforms.

General Data Protection Regulation (GDPR) does not apply to the Pandesys standard as the system does not require the collection of any data, in particular the identity and the location of its users.

Communication channels. The STF will support the communication via the ETSI web site and ETSI social media.

A Research and Academic Proof of Principle will be freely available at the beginning of the STF.

## Objectives of the work to be executed

The objectives of STF 697 are:

- Identify some motivating use cases,

- Fix some functionality requirements and communication requirements,

- Design the reference architecture,

- Identify the oneM2M communication support.

## Previous funded activities in the same domain

None

## Market impact

The STF result is an expansion of the functionality of ETSI TS 103 757 and of the functionalities of oneM2M.

Pandesys standard addresses to

- Public authorities and regulators, like e.g. for France Ministère de l'Économie, des Finances et de la Souveraineté industrielle et numérique. Service de l'Économie Numérique - Direction Générale des Entreprises for France, and their relatives in all Europe,

- Industrial representatives (e.g., DSME - Digital SME in Brussels),

- Healthcare organizations (e.g., EUPHA - The European Public Health Association),

- Municipality associations (e.g., CEMR - Council of European Municipalities and Regions),

- General public and citizen associations (e.g., ECSA - European Citizen Science Association),

- Other Standardization organizations (e.g., ISO, AFNOR, ITU, …),

- European and national policy-makers involved in healthcare, industry and innovation policy, (e.g. Maison Irène et Frédéric Joliot-Curie at Brussels),

- European Research and Education (e.g. CLORA) that has among its objectives, to act as a catalyst between researchers and European policy-makers.

## Consequences if not agreed

The main promotors of Pandesys standard are Research and Academia actors. Finding funding in standardisation activities via Academia is almost impossible because standardisation is often not considered per se as a research activity. In case this STF will not be accepted, for lack of funding, Pandesys could stop or move vs. a proprietary solution without using ETSI IoT solutions.

# Relation with ETSI strategy and priorities

| - Priority Criteria | - Rationale |
| --- | --- |
| - Maintenance of standards in mature domains | - Not apply. |
| - Innovation in mature domains | Yes: Pandesys standard would be beneficial for oneM2M, and for all standardisation activities developed in TC SmartM2M, TC ATTM, TC eHealth, and TC EMTEL just to mention a few. |
| - Emerging domains for ETSI | - Yes: Pandesys standard would open new doors for standardising communication and data exchange support for IVD testing machines that actually are essentially unconnected or loosely connected via non standardised protocols (by private companies). |
| - Horizontal activities (quality, security, etc.) | - Yes: Pandesys standard will involve activities in different groups related with eHealth, data connection and data management, and data sharing. |
| - Societal good / environmental | - Yes: (EC should be more sensible to a health networks using IoT standards). |

# ETSI Members Support

| # | ETSI Member | Supporting delegate |
| --- | --- | --- |
| 1 | INRIA & CNRS | Luigi Liquori & Marie-Agnès Peraldi-Frati |
| 2 | TELECOM ITALIA S.p.A. | Enrico Scarrone |
| 3 | Association eG4U | Dominique Roche & Suno Wood |
| 4 | SBS aisbl | Massimo Vanetti |
| 5 | DIGITAL SME | Gabriele Casalini |
| 6 | Exacta Global Smart Solutions | Andreas Kraft & William Flynn |

# Deliverables

## Base documents

| Document | Title | Status |
| --- | --- | --- |
| ETSI TS 103 757 | SmartM2M: Asynchronous Contact Tracing System: Fighting pandemic disease with Internet of Things (IoT), 2022, see also cited articles | published |
| ETSI TS 103 714-715-716 | oneM2M: Advanced Semantic Discovery | published |
| The Lancet Respiratory Medi-cine EDITORIAL 10(3), 221-222, 2022 | Future pandemics: failing to prepare means preparing to fail | published |
| World Health Organization | WHO Fungal priority pathogens list to guide research, development and public health action | published |
| C. Wymant et al. Nature, 594: 408–412, 2021 | The epidemiological impact of the NHS COVID-19 app, see also cited articles | published |
| S. Prakashaaa et al. MethodsX, 2023 | An inexpensive and rapid diagnostic method for detection of SARS-CoV-2 RNA by loop-mediated isothermal amplification (LAMP) | published |
| P.H. Kindt et al. Communi-cations of the ACM, 65(1): 56–67, 2022 | How Reliable Is Smartphone-Based Electronic Contact Tracing for COVID-19?, see also cited articles | Published |
| DTR/SmartM2M-123191 DTR/SmartM2M-101411 (TR 101 411) | Working title: Pandesys use cases and requirements Scope: This TR will identify meaningful eco-bio emergencies use cases that cannot be captured by TS 103 757 using oneM2M as the IoT inter-connexion framework. In particular real-time, forecasting, and identity issues will be focused. This TR will provide the studies necessary for a proper development of D1 | This TR will be developed voluntarily by the SmartM2M members, with financial support different from ETSI: (e.g. StandICT). TC SmartM2M approval is expected by April 2025 |

## New deliverables

| Deliv. | Work Item code Standard number | Working title Scope | Expected date for publication |
| --- | --- | --- | --- |
| D1 | DTS/SmartM2M-101412 (TR 101 412) | Working title: Pandesys functional and communication requirements Scope: This TS will specify functionality requi-rements and communication requirements of the Pandesys standard. | May 2025 |
| D2 | DTS/SmartM2M-101413 (TS 101 413) | Working title: Pandesys system Scope: This TS will specify the Pandesys system, inclusing all the communication support based on oneM2M and SAREF. The STF will specify the general system. The SAREF and oneM2M mapping will be developed voluntarily by the SmartM2M members, with financial support different from ETSI: (e.g. StandICT). | September 2025 |
| D3 | DMI/SmartM2M-123194 (MI) | Working title: Pandesys standardisation opportunities Scope: This MI will collect contributions made on the basis of the STF results to the ETSI relevant groups (oneM2M, eHealth, ATTM, EMTEL, …) in the field of Global Real-time detection and Communication Network focused on rapid response to bio-emergencies. | May 2026 |

# Maximum budget

## Task summary / Man/girl power Budget

| Task short description | Budget (KEUR) |
| --- | --- |
| Task 0 – Management, coordination with other TC, dissemination and new opportunities | 3 KEUR |
| Task 1 – Pandesys functionalities and communication requirements | 15 KEUR |
| Task 2 – Pandesys system | 17 KEUR |
| TOTAL | 35 KEUR |

## Travel budget

0 KEUR (participations to the SmartM2M and oneM2M will be on a voluntary basis).

## Other budget line

Not apply.

Part II – Details on STF Technical Proposal

# Tasks, Technical Bodies and other stakeholders

## Organization of the work

The technical work is developed in tasks covering:

- Illustration of Pandesys use case and identification on functionalities and communication requirements;

- Design of Pandesys reference architecture;

- Targeting a Pandesys IoT communication support on the top of oneM2M.

The activities will start sequentially with partial overlap as described in the schedule. The majority of the work will be performed as drafting work remotely and electronically by means of virtual meetings.

Management and Coordination with other standardizations organizations, stakeholders and new market opportunities will be handled in a ad hoc management task.

Results will be reported in TC SmartM2M in liaison with the other mentioned TC ATTM and TC eHealth, as mentioned in Section 6.3.

A Steering Group will be composed by members of the mentioned ETSI TCs in Section 6.3, and meetings will be organized by rotating the plenaries and with the maximum frequence of 4 per year. Other interested TC or Consortium/Project members will be invited accordingly.

## Tasks for which the STF 697 support is necessary

STF 697 will be in charge of interconnecting all the actors, namely ETSI TCs, ETSI Consortia and other stakeholder together. This task that cannot be done inside a single Reference body.

[Proposal note: This inter-TC approach was successfully performed in during the editing of ETSI TS 103 757 in 2021, between TC SmartM2M, oneM2M and the (forthcoming) TC eHealth.]

## Other interested ETSI Technical Bodies

TC SmartM2M:		review/approval of deliverables

The following TCs, projects and consortia should give advice on a voluntary basis.

TC eHealth:		review of deliverables

TC ATTM: 		review of deliverables

oneM2M:	consortium should be clear from the Part l.

TC EMTEL: 		consultation, dissemination

PEMEA consortium:	consultation, dissemination (harmonisation and empowering of the Pan-European emergency network)

TC ESI: 	consultation, dissemination (related with the electronic signature of cluster of proprietary IoT)

TC MSG: 	consultation, dissemination (related with underlay network radio communication)

EPP 3GPP:	consultation, dissemination (related with underlay network radio communication)

## Other stakeholders

De facto, there is no Global Detection and Communication Network focused on rapid response to bio-eco-emergencies using IoT, able to monitor, detect, alert, forecast, in a nearly autonomic and intelligent way, the presence of any natural and artificial pathogens, viruses and pollutants dangerous for living beings, present in things, air, and water and can thus overcome the risk of indecisions, delays or personal biased opinions which have been so disastrous in dealing with pandemics and environmentally hazardous major accidents.

This would need a huge investment of (Public and Private) Research and Academia stakeholders.

Part III: Execution of Work

# Work plan, time scale and resources

## Task description

| Task 0 | Management, coordination with other ETSI TCs, dissemination and new opportunities |
| --- | --- |
| Objectives | - Provide appropriate development of the work in term of quality and timely delivery to ETSI TC SmartM2M and to oneM2M. - Dissemination, transfer and discussion with all ETSI TC, Consortia and Projects and Public and Private stakeholders. - Find new opportunities for ETSI to reach new uncovered standardisation markets. |
| Input | This ToR. |
| Output | Timely and continuous reporting and coordination with TC SmartM2M, STF reports to ETSI, D3 DMI/SmartM2M-123194 (MI). |
| Interactions | All the ETSI TCs, ETSI Projects and Consortia, Academic and Private stakeholders mentioned in this ToR. |
| Resources required | STF management skills, technical skills, research skills, Academia and Research management skills, human skills, networking skills. |

| Task 1 | Pandesys functionalities and communication requirements |
| --- | --- |
| Objectives | Develop use cases and requirements for a Global Detection and Communication Network focused on rapid response to bio-eco-emergencies using IoT, able to monitor, detect, alert, forecast, in a nearly autonomic, intelligent way, and quasi real-time the presence of any natural and artificial pathogens, viruses and pollutants dangerous for living beings, present in things, air, and water and can thus overcome the risk of indecisions, delays or personal biased opinions which have been so disastrous in dealing with pandemics and environmentally hazardous major accidents. |
| Input | Base Documents (Clause 4.1), ETSI TS 103 757 SmartM2M: Asynchronous Contact Tracing System, oneM2M specifications suite (including future WI), Research & Academic Proof of Principles produced by the proponents and freely available. |
| Output | D1 DTS/SmartM2M-101412 (TR 101 412) and D3 DMI/SmartM2M-123194 (MI). |
| Interactions | All the ETSI TCs, ETSI Projects and Consortia, Public, Academic and Private stakeholders mentioned in this ToR. |
| Resources required | Knowledge of IoT protocols, knowledge with underlay and overlay and emergency and real-time protocols, familiarity with oneM2M, knowledge with PCD and IDV communication requirements. |

| Task 2 | Pandesys system |
| --- | --- |
| Objectives | Develop a Pandesys architecture. Supporting the Pandesys communication on the basis of oneM2M and SAREF. Contribute to the identified supported TBs on the basis of the results of tasks 1 and 2. |
| Input | D1 DTS/SmartM2M-101412 (TR 101 412), ETSI TS 103 757 SmartM2M: Asynchronous Contact Tracing System, oneM2M specifications suite (including future WI), Research & Academic Proof of Principles produced by the proponents and freely available. |
| Output | D2 DTS/SmartM2M-101413 (TS 101 413), D3 DMI/SmartM2M-123194 (MI). |
| Interactions | All the ETSI TCs, ETSI Project and Consortia, Public, Academic and Private stakeholders mentioned in this ToR. |
| Resources required | Very good knowledge of ACT, oneM2M and SAREF. |

## Milestones

| Milestone | Description | Cut-Off Date |
| --- | --- | --- |
| A | Progress report | 2025-05-31 |
| D1 and D3 | D1 Early draft and early stage for D3 MI Work Item |  |
| Progress report | Progress report#1 approved by RB |  |

| Milestone | Description | Cut-Off Date |
| --- | --- | --- |
| B | Progress report | 2025-09-30 |
| D1 | D1 Final draft |  |
| D2 | Early draft |  |
| Progress report | Progress report#2 approved by RB |  |

| Milestone | Description | Cut-Off Date |
| --- | --- | --- |
| C | Progress report | 2026-05-31 |
| D2 | Final draft |  |
| D3 | Final draft (MI work Item final stage - ready for completion) |  |
| Progress report | Final Report approved by RB |  |

| Milestone | Description | Cut-Off Date |
| --- | --- | --- |
| D | Closure of the STF, D1 and D2 deliverables published and D3 MI Work Item completion | 2026-06-31 |

## Task summary

| Code | Task / Milestone | Target Date |  | Estimated Cost (KEUR) |
| --- | --- | --- | --- | --- |
|  |  | From | To |  |
|  | Start of work |  |  |  |
| T0 | Management, coordination with other ETSI TCs, dissemination and new opportunities | 2025-04-01 | 2026-06-31 | 3 |
| Milestone A | D1 early, D3 early stage (MI work Item) Progress Report#1 approved by RB |  | 2025-05-31 |  |
| T1 | Pandesys functionalities and communication requirements | 2025-04-1 | 2025-09-30 | 15 |
| Milestone B | D1 final and D2 early Progress Report#2 approved by RB |  | 2025-09-30 |  |
| T2 | Pandesys system | 2025-09-01 | 2026-05-30 | 17 |
| Milestone C | D2 final and D3 final stage (MI work Item) Final Report approved by RB |  | 2026-05-30 |  |
| Milestone D | D1 and D2 Deliverables published and completion of D3 (MI work Item), STF closed |  | 2026-06-30 |  |
| TOTAL |  |  |  | 35+(0 travel) |

| Year | 2025 |  |  |  |  |  |  |  |  | 2026 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task/ Mil. | A | M | J | J | A | S | O | N | D | J | F | M | A | M | J |
| T0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MA |  | D1E D3E |  | D1S |  |  |  |  |  |  |  |  |  |  |  |
| T1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MB |  |  |  |  |  | D1FD2E |  |  |  |  | D2S |  |  |  |  |
| T2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MC |  |  |  |  |  |  |  |  |  |  |  |  |  | D2F D3F |  |
| MD |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D1P D2P D3C |

Legend (see D1 D2 and D3 Work Items schedule below):

- D1E and D2E Early Draft,

- D1S and D2S Stable Draft,

- D1F and D2F Final draft approved by RB,

- D1P and D2P Deliverables Published by ETSI,

- D3E MI Work Item early stage,

- D3F MI Work Item final stage,

- D3C MI Work Item Completion

D1 : DTS/SmartM2M-101412 (TR 101 412)

https://portal.etsi.org/webapp/WorkProgram/Report_WorkItem.asp?WKI_ID=73462

0 a	Work Item Adoption	2024-09-17	2024-09-17

1	Start of work	2025-04-01	*SOW

2	Early draft	2025-05-31	*D1E

4	Stable draft	2025-07-31	D1S

6	Final draft	2025-08-30

8	Technical Group Approval	2025-09-30	*D1F

8 A	Final draft registered by ETSI 	2026-05-29

12	Publication	2026-06-30	*D1P

D2 : DTS/SmartM2M-101413 (TS 101 413)

https://portal.etsi.org/webapp/WorkProgram/Report_WorkItem.asp?WKI_ID=73463

0 a	Work Item Adoption	2024-09-17	2024-09-17

1	Start of work	2025-04-01	*SOW

2	Early draft	2025-09-30	*D2E

4	Stable draft	2026-02-27	D2S

6	Final draft	2026-03-31

8	Technical Group Approval	2026-05-29	*D2F

8 A	Final draft registered by ETSI 	2026-05-29

12	Publication	2026-06-30	*D2P

D3 : DMI/SmartM2M-123194

https://portal.etsi.org/webapp/WorkProgram/Report_WorkItem.asp?WKI_ID=73464

0	WI creation	2024-09-17	2024-09-17

0 p	WI proposed to TB	2024-09-17	2024-09-17

1	Start of work	2025-04-01	SOW

5 S	<early stage>	2025-05-31	D3E

5 S	<final stage>	2026-05-30	D3F

12	Completion	2026-06-30	D3C

# Expertise required

## Team structure

Up to 3 providers are expected to ensure the following list of competences.

| - Priority | - Qualifications and competences |
| --- | --- |
| - High | - IoT and oneM2M architectures |
| - High | - Emergencies and Health architectures |
| - High | - Smart Cities architectures |
| - Low | - 5/6G protocols |
| - Low | - Edge protocols |

Part IV:	STF performance evaluation criteria

# Performance Indicators

| Select relevant Performance indicators applicable for these ToR (X) |  |
| --- | --- |
| Contribution from ETSI Members to STF work |  |
| Direct financial contribution (co-funding) | X [Editor proposal: In case of the funding, the STF proponents could co-fund, with offering some Cloud facilities, and with some help to traveling] |
| Support to the STF work (e.g., provision of test–beds, organization of workshops, events) | X |
| Steering Group meetings (number of meetings / participants / duration) |  |
| Number of delegates directly involved in the review of the deliverables | X |
| Contributions/comments received from the reference Reference Bodies | X |
| Contributions/comments received from other Reference Bodies | X |
| Contribution from the STF to ETSI work |  |
| Contributions to Reference Body meetings (number of documents / meetings / participants) | X |
| Contributions to other Reference Bodies | X |
| Presentations in workshops, conferences, stakeholder meetings | X |
| Liaison with other stakeholders |  |
| Stakeholder participation in the project (category, business area) | X |
| Cooperation with other standardization bodies | X |
| Potential interest of new members to join ETSI | X |
| Liaison to identify requirements and raise awareness on ETSI deliverables | X |
| Comments received on drafts (e.g. on WEB site, mailing lists, etc.) | X |
| Quality of deliverables |  |
| Approval of deliverables according to schedule | X |
| Respect of time scale, with reference to start/end dates in the approved ToR | X |
| Comments from Quality review by Reference Body | X |
| Comments from Quality review by ETSI Secretariat | X |

Time recording

For reporting purposes, the STF experts shall fill in the time sheet provided by ETSI with the days spent for the performance of the services

During the activity, the STF Leader shall collect the relevant information, as necessary to measure the performance indicators. The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 1.0 | 2024-09-04 | Luigi Liquori | Draft | “mise en forme” following ETSI STF template |
| 1.1 | 2024-09-04 | Enrico Scarrone | Draft | Changing milestones and task numbering |
| 1.2 | 2024-09-09 | ETSI Secretariat | Draft | Comments before Board#149 submission |
| 1.3 | 2024-09-09 | Luigi Liquori | Draft | Budget clarification |
| 1.4 | 2024-09-16 | TC SmartM2M | Agreed | SmartM2M#71 Approved |
| 1.5 | 2024-10-31 | Enrico Scarrone, Luigi Liquori | Revision draft | Revised version for SmartM2M approval |
| 2.0 | 2024-11-01 | Enrico Scarrone | Revision draft | Cosmetics and last check |
| 2.1 | 2024-11-01 2024-11-21 | Luigi Liquori | Revision draft | Cosmetics and last check Technical Officer review on 21 November 2024 before SmartM2M#72 Plenary final Approval of ToR |
| 3.0 | 2025-01-10 | ETSI Secretariat | Final | Update before CL publication |

Annex I	Response to the Request for Proposals
CfE – STF 697 (REFERENCE BODY SMARTM2M) Deadline:

Tuesday 25 February 2025

If you are an ETSI Member *

ETSI membership status (Indicate your status):

 Full

 Associate

 Observer

If you are not an ETSI Member *

Please indicate:

Full name of the ETSI member supporting the application (list of ETSI members on etsi.org):

-________________________

Official contact name of the ETSI member supporting the application:

-________________________

Note: A formal confirmation of the support from the Official contact is required (e.g. by e-mail sent to STFLINK@etsi.org) and an “ETSI Member Support Letter” will be required if you are selected.

| Contractor information * |  |  |  |  |
| --- | --- | --- | --- | --- |
| Contractor name *: Indicate the Company/Organization Name |  |  |  |  |
| Contact person for the technical aspects |  | Contact person for Decision on ETSI financial offer to this project (if any) |  |  |
| Title |  | Title |  |  |
| First name |  | First name |  |  |
| Last name |  | Last name |  |  |
| Role |  | Role |  |  |
| e-mail |  | e-mail |  |  |
| Phone |  | Phone |  |  |
|  |  | Yes |  | No |
| Do you or any employee of your Company/Organization hold an elected or appointed position in the Reference Body requesting the STF 697 creation? |  | o Indicate in which position: ----------------------------------- |  | o |
| If you are self-employed candidate: Do you currently have other contracts in progress with ETSI? |  | o |  | o |

All fields marked with an asterix (*) are mandatory

1.1	Introduction

A short presentation of the technical structure responsible for this activity, e.g.:

- Business area, number of employees, link to WEB site,

- Department(s)/team(s)/experts in charge of the technical activities related to this Project,

- Reference to products/services of your Company/Organization or supporting Member to which the standards developed by this Project will apply,

- Motivation for your Company/Organization or supporting Member to participate in this Project.

1.2	Proposed approach

Proposed contribution to tasks & related cost

Identify the tasks to which your Company/Organization is proposing to contribute by filling-in the table below:

| Tasks No | Tasks Description | Max Budget Allocated in Euro | Amount in Euro (mandatory) | % of whole Task (mandatory) |
| --- | --- | --- | --- | --- |
| 00 | Management, coordination with other TC, dissemination and new opportunities | 3 000 | . | . |
| 01 | Pandesys functionalities and communication requirements | 15 000 | . | . |
| 02 | Pandesys system | 17 000 | . | . |
|  |  | 35 000 |  |  |

Amount in Euro (mandatory): Indicate the price offered for your contribution to the task(s)

% of whole task (mandatory):  Indicate to which percentage of the execution of the whole task your offer corresponds

Provide a description of the proposed approach, competences, reference to related activities:

- Explain which part of the task is corresponding to the requested percentage that your Company/Organization will handle,

- Explain the scope that your Company/Organization will cover,

- Explain your approach to the management of the quality and,

- Explain your approach to the management of the risks and their mitigation,

- Describe and justify the proposed costs to achieve this project objectives.

Annex II	 Terms and Conditions
CfE – STF 697 (REFERENCE BODY SMARTM2M) Deadline:

Tuesday 25 February 2025

2.1	Submission of Proposals

All proposals in response to this CfE shall be submitted before the deadline indicated in this Collective Letter, using exclusively the WEB application on the ETSI Portal at the following address: https://portal.etsi.org/cfe.

Proposals shall be composed of Curriculum Vitae of the proposed service providers’ personnel and the Annex I of this CfE duly filled-out.

Proposals that will be partial or incomplete at the deadline will not be accepted.

The Terms and Conditions in this Annex will apply.

2.2	Modification and Withdrawal of Proposals

Applicants may, without prejudice to themselves, modify or withdraw their proposal by written request, provided that the request is received by ETSI prior to the due date and time, at the address to which their proposal was submitted. The applicant may submit a new proposal provided that such new proposal is received prior to the deadline for responding which is specified in this Collective Letter.

2.3	Assessment of Proposals

The ETSI Director-General, in consultation with the Reference Body Chairman, is responsible for the selection of the service providers that will be contracted to perform this Project work. The ETSI Director-General and the Reference Body Chairman may be assisted by a Selection Panel to assess the applications received and make the final decision.

As per article 1.10.4 of the ETSI Directives, the Director-General may discard proposals that could be identified as creating potential conflict of interest.

The ETSI Secretariat will only communicate to the applicants the result of the selection (accepted or not accepted). Should applicants need more information on the rationale for the selection, they must address a formal request to the ETSI Director-General.

The following evaluation criteria will be applied to all proposals, in order of priority:

- Evidence that the applicant has the necessary structure and expertise to ensure delivery

- Reference to current or previous activities in the specific technical domain of this project

- Critical review of the most efficient way to achieve the objectives in this Project ToR

- Effective proposed approach/methodology for the execution of the tasks

- Implementation schedule

- Clear pricing policy

Compliance with the first two (2) criteria is mandatory.

Proposals that are not considered compliant with these criteria will be discarded.

Priority will be given to technical quality of the proposals. Pricing considerations will be taken into account to ensure that the best value for money is achieved. Compatibility with the maximum budget allocated to this Project will be verified before placing a Service Contract.

Following the assessment process, ETSI reserves the right to grant contracts to other than the cheapest proposals, to accept or reject any offer completely or in part, or to reject all proposals, without providing the reasons. If no offer is accepted, ETSI may decide to abandon the work or proceed in any other manner ETSI may select.

2.4	IPR and confidentiality Agreements

The information provided in this CfE, as well as the fact that the applicant has received the CfE, is considered confidential and protected under copyright laws. The applicant may not discuss, share, or use the information in this CfE for any purpose other than the response to this CfE.

ETSI will not disclose the content of any proposals to other applicants or any other party, with the exception of the persons involved in the assessment process described in §2.3 above.

However, ETSI reserves the right to make use of the information provided in this proposal to improve this project definition for the purpose of this CfE or any other manner in which ETSI may decide to proceed to select the service providers.

If successful, the applicant will be required to sign a Service Contract, which includes IPR and Confidentiality clauses aligned with the relevant policies in the ETSI Directives.

2.5	Preparation cost

ETSI will not be responsible for any costs or expenses that the applicant may incur in preparing and/or submitting the proposal.

2.6	Service Contract

A Service Contract will be proposed to the applicants that will be selected to perform the work.

Details on the Terms and Conditions of this contract can be found on the ETSI Portal, at the following address: https://portal.etsi.org/STF/STFs/Contracts.aspx

Think to the position of Research and Academia in the last ETSI Board election that has not been assigned by lack of proponents.

IVD = In vitro detection.