STF 704 – LDT and MIMs - 101260646

Description of the Action (Part B)

(SMP STAND Standard)

Version 6.0

19 August 2025

PROJECT FACT SHEET

STF  704 / [2025-10]

| Reference Body |  |  | DATA |
| --- | --- | --- | --- |
| EC/EFTA Funding |  |  | Manpower: 185 250 € |
|  |  |  | Travels (estimated): 14 000 € |
|  |  |  | Total Budget (estimated): 199 250 € |
| Project Duration |  |  | 26 months |
| WP# | Task in BC | Task names | Amount |
| WP1: Project management and coordination | T0 | T1.1 Project set-up | 0 € |
|  | T1 | T1.2 Project Management | 13 000 € |
| WP2: EN Drafting and publication | T2 | T2.1 Foundation building | 19 500 € |
|  | T3 | T2.2 Stable draft development | 71 500 € |
|  | T4 | T2.3 Final draft development | 19 500 € |
|  | T5 | T2.4 Finalization and approval | 9 750 € |
| WP3: Communication and stakeholders’ Interactions | T6 | T3.1 Workshop coordination | 19 500 € |
|  | T7 | T3.2 MIMs compagnon document drafting | 26 000 € |
|  | T8 | T3.3 Dissemination | 6 500 € |

# TECHNICAL DESCRIPTION (PART B)

| HISTORY OF CHANGES |  |  |
| --- | --- | --- |
| VERSION | PUBLICATION DATE | CHANGE |
| 1.0 | 01.03.2022 | Initial version (new MFF). |
| 2.0 | 01.06.2022 | Consolidation, formatting and layout changes. Tags added. |
| 3.0 | 28.05.2025 | Version submitted to Board for review |
| 4.0 | 06.06.2025 | Addressing Board comments |
| 5.0 | 12.06.2025 | Final version for EISMEA Submission |
| 6.0 | 19.08.2025 | Comments addressed following ESR: - Relevance: - Update Part 1.1: detailed needs of specific city clusters - Update Part 1.3: added mentions relate to DS4SSCC, citcom.ai and LDRT Toolbox projects. - Quality – Project Design and implementation - Update Parts (LDT Toolbox) and 2.1 : highlighted cooperation with LDT Toolbox project - Quality – Project team and cooperation arrangement - Update part 2.3 Outside resources: selection criteria added |

## COVER PAGE

| PROJECT |  |
| --- | --- |
| Project name: | Local Digital Twin architecture and MIMs specification |
| Project acronym: | LDT and MIMs |
| Project Duration (in months) | 26 Months |
| Coordinator contact: | Jan Ellsberger, ETSI DG |

TABLE OF CONTENTS

TECHNICAL DESCRIPTION (PART B)	3

COVER PAGE	3

PROJECT SUMMARY	5

1. RELEVANCE	5

1.1 Background and general objectives	5

1.2 Needs analysis and specific objectives	7

1.3 Complementarity with other actions and innovation	8

2. QUALITY	12

2.1 Concept and methodology	12

2.2 Consortium set-up	13

2.3 Project teams, staff and experts	13

2.4 Consortium management and decision-making	16

2.5 Project management, quality assurance and monitoring and evaluation strategy	16

2.6 Cost effectiveness and financial management	17

2.7 Risk management	18

3. IMPACT	20

3.1 Impact and ambition	20

3.2 Communication, dissemination and visibility	21

3.3 Sustainability and continuation	21

4. WORKPLAN, WORK PACKAGES, ACTIVITIES, RESOURCES AND TIMING	22

4.1 Work plan	22

4.2 Work packages, activities, resources and timing	22

Work Package 1	22

Work Package 2	26

Work Package 3	30

Total Project costs	34

4.3 Subcontracting	35

Timetable	36

5. OTHER	37

5.1 Ethics	37

5.2 Security	37

6. DECLARATIONS	37

#@APP-FORM-SMPSTAND@#

#@PRJ-SUM-PS@#  [This document is tagged. Do not delete the tags; they are needed for the processing.]

## PROJECT SUMMARY

Project summary

This project aims to develop two European standards (ENs) for Local Digital Twins in smart cities: one for an interoperable AI-based reference architecture aligned with the CitiVerse EDIC, and another for Minimal Interoperability Mechanisms (MIMs 1, 2, and 7) based on Living-in.EU and ITU-T specifications. These standards directly support Action 17 of the Annual Union Working Plan and the 2025 ICT Rolling Plan for smart and sustainable communities. The initiative addresses market fragmentation that currently prevents solution reuse across cities, reduces vendor lock-in risks, and enables economies of scale for technology providers. Project effectiveness will be measured through concrete indicators including stakeholder interviews, consultation drafts, technical meetings, and workshop participation with targeted milestones throughout the standardisation process. The methodology centres on developing the two European standards through a highly collaborative approach featuring two structured technical workshops with diverse stakeholders including city representatives, technology providers, and standardisation experts. The first workshop gathers comprehensive feedback on preliminary drafts of both the Local Digital Twin architecture and MIM specifications, while the second examines how this input was incorporated into nearfinal versions. A Steering Committee with representatives from key organisations (CEN/TC 465, CitiVERSE EDIC, OASC, Eurocities, Living-in.eu, TC DATA) provides quarterly strategic oversight and expert guidance throughout the standardisation process. The project begins by collaboratively selecting the most stable version of MIMs specifications (currently v7.0) to establish a baseline, ensuring alignment with ongoing European initiatives. A companion document extends beyond formal standards requirements to provide practical implementation guidance, migration strategies, and integration examples with existing city systems.

#§PRJ-SUM-PS§# #@REL-EVA-RE@# #@PRJ-OBJ-PO@#

## 1. RELEVANCE

### 1.1 Background and general objectives

The project will focus on achieving interoperability in local data spaces, enabling cities and communities to exchange and reuse data across domains, to build local Digital Twins and to create portable smart solutions. Links with the Annual Union Working Plan (AUWP) and 2025 ICT Rolling plan The project directly links to the 2025 ICT Rolling Plan and the Annual Union Working Plan 2025. The 2025 ICT Rolling plan, in its “Sustainable growth – Smart and sustainable cities and communities” section explains how local Digital Twins are being seen as an important tool to improve the quality of life for European citizens, regardless of whether they live in urban, peri-urban, or rural areas. The focus is on achieving specific local objectives that have a direct impact on people's daily lives, while also considering broader, longer-term goals related to social, environmental, and economic well-being. This approach allows for more transparent and responsive governance that engages citizens in dialogue without losing sight of resource constraints. Building local Digital Twins requires interoperable models for spatio-temporal, relational and semantic information, which is being addressed in this project. With the Local Digital Twin Toolbox (LDT Toolbox) project, open-source components to be used by smart cities and communities are being developed to support the development, deployment and integration of AI technologies, facilitate the effective implementation of innovative solutions, foster strategic partnerships with industry partners, academic institutions and smart city networks, and engage stakeholders in co-creation processes. A European Digital Infrastructure (EDIC) has been created to implement the EU’s “Local Digital Twins & CitiVerse” initiative with the goal of connecting digital twins in member cities, fostering technical interoperability and reducing digital fragmentation. The idea is that local digital twin components developed in one member state can be used across national borders in the single European market. To further increase the potential of urban data platforms and to ensure the integration with related infrastructures like data spaces, interoperability needs to be ensured, which can only be achieved based on a robust set of technical specifications as provided by standards, paving the way to certification of compliant products. Sharing data across different systems presents both opportunities and challenges for communities of different sizes. While the need for interoperability is universal, the specific requirements for Local Digital Twins (LDTs) vary significantly across different types of municipalities. For instance: - Large Metropolitan Hubs may prioritize LDTs for complex mobility management, real-time public transport optimization, and large-scale energy grid monitoring. - Medium-Sized Cities might focus on integrating services for urban planning, waste management, and improving citizen engagement through digital platforms. - Rural and Peri-Urban Communities could leverage LDTs for sustainable resource management (e.g., water and agriculture), tourism, and ensuring connectivity with larger urban centers. Further standardisation efforts are thus required, and Europe needs to take decisive action in this area as underlined within the EC Rolling plan 2025 (Smart and sustainable cities and communities topic) as well as Action 17 of the Annual Union Working Plan (AUWP) targeting Local Digital Twins and Smart Cities to develop European standards to achieve high interoperability among urban data platforms and solutions supporting domain-specific Local Digital Twins (e.g., mobility, energy efficiency, urban planning, waste collection) relying on a common reference architecture and a set of minimal interoperability mechanisms. The primary objective is to foster fair competition among technology providers, particularly for small and medium-sized enterprises, enabling them to develop or adapt solutions to meet the specific needs of cities. The Open and Agile Smart Cities (OASC) network, in its mission to unite cities and communities around the world to build a global market for solutions, services, and data based on the needs of cities and communities, has initiated the definition of Minimal Interoperability Mechanisms (MIMs). These are a set of practical capabilities based on open technical specifications that allow cities and communities to replicate and scale solutions globally. The general MIM framework and concept were submitted to the ITU-T Study Group 20 resulting in the ITU-T Y.4505 standard published in 2024 that provides a clear definition of MIMs, defines a common format, and provides guidance as to how to develop a MIM. To further strengthen the Local Digital Twin developments and improving the interoperability through the MIMs framework, the 2025 ICT Rolling Plan in “Smart and sustainable cities and communities” requests the following two actions, which are addressed by this project: Action 1: A Toolbox for Local Digital Twins is being developed with a set of advanced AI-based tools for urban Digital Twin. Concerning Local Digital Twins, the following should be undertaken: - ESOs to develop a European standard for a Local Digital Twin reference architecture depicting components and specifications, based on on-going works supported by the EC and EDIC on CitiVerse. Action 2: Recommendation for the standardisation of the MIMs framework (Y.4505) has been approved by dealing with Internet of Things, smart cities and communities, to position MIMs as a global standard that every community can benefit from. There is a need to have an EU standard for the individual technical MIMs: - ESOs to develop European standards of MIM key specifications (MIMs 1, 2, and 7) based on on-going works in Living-in.EU technical subgroup and standardisation efforts of the MIM framework at ITU-T (Y.4505). Link with the Commissions’ priorities This project is also directly linked to aspects of the following regulations and other activities by the Commission: - “Data Act: Regulation (EU) 2023/2854 of the European Parliament and of the Council of 13 December 2023 on harmonised rules on fair access to and use of data and amending Regulation (EU) 2017/2394 and Directive (EU) 2020/1828 (Data Act). The Data Act helps achieving the broader policy goals of ensuring EU businesses across all sectors are in a position to innovate and compete, effectively empowering individuals with respect to their data, and better equipping businesses and public sector bodies with a proportionate and predictable mechanism to tackle major policy and societal challenges, including public emergencies and other exceptional situations. - “Data Governance Act: Regulation (EU) 2022/868 of the European Parliament and of the Council of 30 May 2022 on European data governance. The Data Governance Act regulates data intermediaries and data altruism organisations. Authorities can act as both intermediaries and altruism organisations. - “Artificial Intelligence Act: Regulation (EU) 2024/1689 of the European Parliament and of the Council of 13 June 2024 laying down harmonised rules on artificial intelligence. - The Artificial Intelligence Act (AI Act) is the first comprehensive regulation of AI by a major regulator. It assigns applications of AI to three risk categories from unacceptable risk, to high-risk with specific legal requirements to low risk, which are largely left unregulated. - “Interoperable Europe Act: Regulation (EU) 2024/903 laying down measures for a high level of public sector interoperability across the Union (13 March 2024). The proposal provides for the development of a European Interoperability Framework. The EIF stresses the importance of considering all different levels of interoperability – technical, semantic, organisational and legal – as well as taking an integrated governance approach […] Open source and open standards together are enablers of interoperability. - Proposal for a European Interoperability Framework for Smart Cities and Communities (EIF4SCC) European Commission (26 January 2022). - The aim of the EIF4SCC is to provide leaders of EU local administrations with definitions, principles, recommendations, practical use cases drawn from cities and communities from around Europe and beyond, and a common model to facilitate delivery of services to the public across domains, cities, regions and borders. It identified five facets of interoperability that are important in a city and community context. - High-value datasets: Directive (EU) 2019/1024 of the European Parliament and of the Council of 20 June 2019 on open data and the re-use of public sector information and Commission implementing regulation (EU) of 21.12.2022 laying down a list of specific high-value datasets and the arrangements for their publication and re-use” - The implementing Act on High-value datasets aims to ‘unlock’ public sector data such as buildings, cadastral parcels, addresses that can feed into local digital twins. - Citiverse EDIC: Commission Implementing Decision (EU) 2024/459 on setting up the European Digital Infrastructure Consortium for Networked Local Digital Twins towards the CitiVERSE (LDT Citiverse EDIC) - The Citiverse EDIC is building an EU ecosystem of advanced solutions for cities by leveraging data, digital twins, artificial intelligence and augmented/virtual reality (AR/VR). - EU Mission: Climate Neutral and Smart Cities - The goal of this mission is to have 100 climate-neutral and smart cities by 2030. The implementation will involve local authorities, citizens, businesses, investors as well as regional and national authorities.

### 1.2 Needs analysis and specific objectives

The main objective of the project is the one stated in Action 17 of the Annual Union Working Plan (AUWP) targeting Local Digital Twins and Smart Cities to develop European standards to achieve high interoperability among urban data platforms and solutions supporting domain-specific Local Digital Twins (e.g., mobility, energy efficiency, urban planning, waste collection) relying on a common reference architecture and a set of minimal interoperability mechanisms. More specifically it targets objectives based on the actions identified in the 2025 ICT Rolling Plan in “Smart and sustainable cities and communities” and as identified in Topic 20 SMP-STAND-2025-ESOS-01-IBA Standards for interoperable and AI-based EU Local Digital Twins of the 1st EISMEA Call 2025: - Objective 1: ESOs to develop one European standard (EN) for an interoperable and AI-based EU Local Digital Twin reference architecture depicting components and specifications, based on on-going works supported by the EC and EDIC on CitiVerse. - Objective 2: ESOs to develop one European standard (EN) of MIM key specifications (interoperable components underpinning Smart City platforms and Local Digital Twins MIMs 1, 2, and 7) based on on-going works in Living-in.EU technical subgroup and standardisation efforts of the MIM framework at ITU-T (Y.4505). The overall goal is to achieve interoperability among urban data platforms in Europe and thus reduce the high fragmentation of the smart city market that hinders the reuse of smart city solutions in cities and communities, requires high adaptation and customization efforts, which leads to high costs and the risk of vendor lock-in. The EN on an AI-based EU Local Digital Twin reference architecture provides the basis for a common global picture enabling cities and communities to clearly identify the required components and specifications followed. The EN on the most advanced Minimal Interoperability Mechanisms (MIMs 1, 2, and 7) delivers specifications that have to be fulfilled by urban platform components. On the one hand, this provides a sound basis for smart cities and communities to procure interoperable solutions from different vendors. On the other hand, it gives vendors the possibility to achieve economies of scale, which is currently prevented by the high adaptation and customization efforts required. The effectiveness of the project will be measured by a set of Performance Indicators. The main key performance indicator is the successful adoption of two European standards after the delivery of the two proposed reports following the workshops. This will be supported by: - More than 10 interviews with relevant stakeholders - The ability of the STF to achieve the objectives within the project plan - The delivery of drafts and publications on schedule - The number of drafts for consultation: including early draft, stable draft and final draft (for approval) of each of the 3 deliverables, for a total of at least 6 consultations with ETSI TC DATA - The evaluation of feedback received from draft deliverable versions shared with workshops’ registered participants (> 30 participants per workshop) - The number of meetings actively participated by this project, Including the participation and reporting/contribution to at least: - 6 technical meetings (TC DATA plenaries’ presentations, others as needed) - 4 Steering Committee meetings - Presentation at a minimum of 4 dissemination events - A minimum of 20 regular project meetings

#§PRJ-OBJ-PO§# #@COM-PLE-CP@#

### 1.3 Complementarity with other actions and innovation

Innovation The overall approach is that of complementarity between ETSI TC DATA, the OASC network, Living-in.eu and EDIC Citiverse to provide a more formally robust foundation to MIMs 1, 2, and 7. One of the main goals is to explicitly standardise MIMs, making them implementable and testable and clarify the interplay between MIM1, MIM2, MIM7 and the identified other MIMs by describing the overall architecture for interoperable execution of AI-based EU Local Digital Twins. Building on results of past activities One mechanism of MIM1 is the NGSI-LD API, which has been specified in ETSI ISG CIM (ETSI GS CIM 009 V1.8.1 - NGSI-LD v1.8.1) and is based on the NGSI-LD Information Model (ETSI GS CIM 006 V1.3.1 - NGSI-LD Info Model). These activities are now being transferred to TC DATA (ETSI TS 104 175 and ETSI TS 104 178). Another mechanism related to MIM1 is Linked Data Event Stream (LDES). ETSI ISG CIM has investigated how LDES can be used together with the NGSI-LD information model (CIM GR 056 - Handling of LDES with NGSI-LD) to complement the use of the NGSI-LD API for certain use cases. It is now planned to specify this in TC DATA. These activities provide a solid foundation and put ETSI in a unique position for specifying MIM1 as part of a European Standard (EN). MIM2 is about Data Models. MIM2 is referencing the NGSI-LD compatible Smart Data Models which follow the NGSI-LD Information Model as their meta model). They are being developed by the Smart Data Model initiative led by FIWARE Foundation, a key contributor to the NGSI-LD specification. Furthermore, MIM2 builds on the SAREF of ontologies developed in ETSI TC Smart M2M. The suite builds on the SAREF Core Ontology (ETSI TS 103 264 V4.1.1 (2025-03): "SmartM2M; Smart Applications; Reference Ontology and oneM2M Mapping") and currently 12 SAREF Extensions for different domains, many of them being relevant for Local Digital Twins: - SAREF4ENER: SAREF extension for the Energy domain, ETSI TS 103 410-1 V2.1.1 - SAREF4ENVI: SAREF extension for the Environment domain, ETSI TS 103 410-2 V2.1.1 - SAREF4BLDG: SAREF extension for the Building domain, ETSI TS 103 410-3 V2.1.1 - SAREF4CITY: SAREF extension for the Smart Cities domain, ETSI TS 103 410-4 V2.1.1 - SAREF4INMA: SAREF extension for the Industry and Manufacturing domains, ETSI TS 103 410-5 V2.1.1 - SAREF4AGRI: SAREF extension for the Smart Agriculture and Food Chain domains, ETSI TS 103 410-6 V2.1.1 - SAREF4AUTO: SAREF extension for the Automotive domain, ETSI TS 103 410-7 V2.1.1 - SAREF4EHAW: SAREF extension for the eHealth/Ageing-well domain, ETSI TS 103 410-8 V2.1.1 - SAREF4WEAR: SAREF extension for the Wearables domain, ETSI TS 103 410-9 V2.1.1 - SAREF4WATR: SAREF extension for the Water domain, ETSI TS 103 410-10 V2.1.1 - SAREF4LIFT: SAREF extension for the Smart Lifts domain, ETSI TS 103 410-11 V2.1.1 - SAREF4GRID: SAREF extension for the Smart Grid domain, ETSI TS 103 410-12 V2.1.1 Beyond being a suite of ontologies, SAREF also provides guidelines for showing compliance to the SAREF process, supporting normative and regulation recommendations, which has been specified as a European Norm (ETSI EN 303 760 V1.1.1). Typical patterns to be used when extending the SAREF ontology suite can be found in ETSI TS 102 548. Examples for modelling devices using SAREF can be found in ETSI TR 103 441. All this provides a solid foundation and puts ETSI in a unique position for specifying MIM2 as part of a European Standard (EN). MIM7 on “places” relates to geo-spatial modelling and access based on geo-spatial information using OGC APIs. ETSI ISG CIM has studied using and aligning with geo-information in the context of NGSI-LD in ETSI GR CIM 049 V1.1.1 (2024-11) and ETSI GS CIM 050 V1.1.1 (2024-11) respectively, considering the Open Geospatial Consortium (OGC) mechanisms used in MIM7. Furthermore, geospatial standards used by the INSPIRE directive will be considered, including CityGML and ISO/TC 211. This again provides a solid basis for specifying MIM7 as part of a European Standard (EN). Complementarity with other actions The project complements activities in CEN/TC 465 – Sustainable and Smart Cities and Communities that focuses on sustainability and sustainable developments with respect to resilience, attractiveness, well-being, social cohesion, preservation and improvement of environment, and responsible resource use, with the aim of improving solutions and services. Their approach focuses more on the domain-specific aspects, use cases and requirements, whereas the architecture and the MIMs specified in this project provide the technical basis for implementing them. The United for Smart Sustainable Cities (U4SSC) initiative is a global UN collaboration, coordinated by ITU, UNEP and UNECE, and supported by a network of key partners. It develops plans, specification, case studies and guidelines, providing cities with the tools and policy guidance needed for enhancing their sustainability and accelerate their digital transformation. Like CEN/TC 465, U4SSC provides a general framework for cities that the specific technical standards developed in this project help implementing. The recently created CEN/CENELEC JTC25 on Data management, Dataspaces, Cloud and Edge develops standards to support the widespread adoption of digitalization and establishment of a fully functioning Single Digital Market. The scope is thus much broader than the scope of this work that focuses on Local Digital Twins and specific MIMs, which nevertheless needs to fit into the overall framework defined by the broader scope of digitalization and establishment of a Single Digital Market. The ITU-T SG20 Internet of things (IoT) and smart cities and communities (SC&C) develops standards around IoT and smart cities. In particular, it has standardized the MIMs framework in Y.4505 that provides the structure and process for creating MIMs and thus provides the basis for the specification of MIM1, MIM2 and MIM7 in the European Standard (EN) developed in this project. The ISO/IEC JTC 1/SC 41 serves as the focus point for JTC 1’s standardization on Internet of Things and Digital Twin, including their related technologies. It provides guidance to JTC1, IEC, ISO and other entities developing Internet of Things and Digital Twin related applications and thus is relevant to this project. While the DS4SSCC focuses on establishing a federated data infrastructure and governance framework, this project will provide al layer of core technical standards for interoperability within that space. The standardized LDT reference architecture and MIMs will serve as the common language for data exchange between cities and solutions providers participating in the data space, ensuring that data from different sources can be seamlessly integrated into digital twins. Similarly, the standards developed in our project will provide a crucial technical foundation for related iniaititives such as the CitCom.AI's testbeds. By standardizing the LDT architecture and MIMs, we enable solutions tested in one CitCom.AI facility to be more easily deployed and scaled across other cities adhering to the same standards. Finally, the relationship between this project and the Local Digital Twin Toolbox project (LDT Toolbox) is one of joint specification and implementation. This project will the LDT reference architecture, defining the blueprint, its core components, and their interfaces. The LDT Toolbox project, in turn, will provide open-source software and tools that are reference implementations of this standard. Also, it will be crucial to get internal collaboration among several relevant ETSI Technical Bodies including: - TC CYBER: in relation with trust aspects - TC HF (Human Factors): to consider human factor requirements in the work, building upon ETSI TR 103 455 (“Smart cities and communities; Standardization for citizens and consumers”) - TC ATTM (Access, Terminals, Transmission and Multiplexing) WG SDMC (Sustainable Digital Multiservice Communities): to investigate relationships between deployment of ICT systems and implementation of services within cities and communities - TC SAI (Securing Artificial Intelligence): in relation with transparency and fair reasoning on data - ISG ARF (Augmented Reality Framework): in relation with advanced visualization in the city - ISG OEU (Operational energy Efficiency for Users): to include efficiency metrics where relevant Past ETSI work Specifically, different ETSI groups have conducted the following investigations, which are relevant for the work planned in this project. Some of this work is being transferred to the newly created ETSI TC DATA. ETSI ISG CIM: - ETSI GR CIM 007 V1.1.2 (2022-03): “Context Information Management (CIM); Security and Privacy” - ETSI GR CIM 017 V1.1.1 (2022-12): “Context Information Management (CIM); Feasibility of NGSI-LD for Digital Twins” - ETSI GR CIM 022 V1.1.1 (2022-12): “Context Information Management (CIM); NGSI-LD/oneM2M interworking proxy proposal” - ETSI GR CIM 020 V1.1.1 (2022-12): “Context Information Management (CIM); NGSI-LD; Guidelines for the deployment of Smart City and Communities data platforms” - ETSI GR CIM 018 V1.1.1 (2022-09): “cross-cutting Context Information Management (CIM); NGSI-LD; Enabling chain of trust from Content Sources to Content Consumers” - ETSI GR CIM 021 V1.1.1 (2022-08): “cross-cutting Context Information Management (CIM); usage of external data models with NGSI-LD API” - ETSI GS CIM 019 V1.1.1 (2022-08): ”cross-cutting Context Information Management (CIM); handling of provenance information in NGSI-LD” - ETSI GR CIM 048 V1.1.1 (2024-09) : “Context Information Management (CIM); Handling of data catalogues and data services with NGSI-LD” - ETSI GR CIM 051 V1.1.1 (2025-02): “Context Information Management (CIM); Using NGSI-LD in the context of Building Information Management (BIM)” ETSI TC SmartM2M: - TSI TR 103 843 V1.1.1 (2025-01): “SmartM2M; oneM2M deployment guidelines and best practices” - ETSI TR 103 847 V1.1.1 (2024-09): “SmartM2M; Digital Twins communication support in oneM2M” - ETSI TS 103 846 V1.1.1 (2024-08): “SmartM2M; Digital Twins: Functionalities and communication Reference Architecture” - ETSI TS 103 845 V1.1.1 (2024-02): “SmartM2M; Digital Twins Communication Requirements » - ETSI TR 103 841 V1.1.1 (2024-07): “SmartM2M; oneM2M Performances Evaluation Tool (Proof of Concept)” - ETSI TS 103 828 V1.1.1 (2024-03): SmartM2M; SAREF: Ontology Support for Urban Digital Twins and usage guidelines - ETSI TS 103 673 V1.2.1 (2024-01): “SmartM2M; SAREF Development Framework and Workflow, Streamlining the Development of SAREF and its Extensions” - ETSI TR 103 844 V1.1.1 (2023-11): “SmartM2M; Digital Twins and Standardization Opportunities in ETSI” - ETSI TR 103 827 V1.1.1 (2023-09): “SmartM2M; SAREF: Digital Twins opportunities for the Ontology Context” European and transnational dimension of the activities On the European level, the proposed work will support several initiatives, including: - Living-in.eu: bottom-up movement which has the ambition to have a positive impact on the quality of life of at least 300 million European citizens – already signed by more than 200 cities and more than 220 supporters - (cooperation of Eurocities, Open & Agile Smart Cities and Communities (OASC), European Network of Living Labs (ENoLL). Living-in.eu is supported by the European Commission and the European Committee of the Regions - Open & Agile Smart Cities and Communities (OASC) and more generally speaking, cities and their associations such as Eurocities - FIWARE Foundation: which delivers open-source software building blocks based on the ETSI NGSI-LD specification and has more than 130 international members and deployments identified in more than 250 cities. - Innovative companies, and in particular SMEs which will benefit from a clear ecosystem built upon open standards with open-source components available. - The recent wave of initiatives and organisations dealing with data spaces: Gaia-X, IDSA (International Data Space Association), DSBA (Data Spaces Business Alliance), DSSC (Data Space Support Centre) - The Citiverse European Digital Infrastructure Consortium (EDIC) is building an EU ecosystem of advanced solutions for cities by leveraging data, digital twins, artificial intelligence and augmented/virtual reality (AR/VR). International dimension At the international level, several initiatives have already been adopting NGSI-LD as a base specification for their smart city ecosystems. The proposed work will allow to reinforce the positioning of a European set of standards in these countries and further promote the use of the MIMs. One can mention in particular: - India: ETSI NGSI-LD is included in the IUDX initiative which was initiated by the Smart Cities Mission within the Indian Ministry of Housing and Urban Affairs and is being developed and implemented by the Indian Institute of Science. The platform has been already deployed in 12 cities in India, enabling a wide variety of use cases that facilitate better mobility, sanitation, safety, and environmental management across Indian cities. ETSI NGSI-LD has been included in the Bureau of Indian Standards Standard IS 18003 : Part 2 : 2021 “Unified Data Exchange - Part 2 API Specifications”. - Republic of Korea: the City Data Hub, realized the MIMs while solving smart city interoperability issues, especially data-level interoperability by leveraging the ETSI NGSI-LD. An ETSI NGSI-LD context broker has been developed and is being used in several cities. - Latin America: As promoted by FIWARE, some cities in Latin America, especially in Argentina (Posadas), Brazil (Rio de Janeiro, Region of Sao Paulo), Columbia (Duitama, Medellin, Manizales, Sogamoso), Panama (Panama City) and Uruguay (Montevideo) have taken up MIMs, in particular NGSI-LD (MIM1) and the Smart Data Models (MIM2). Integration of stakeholder views To consider the relevant views and requirements of the identified activities, two workshops are required to which relevant stakeholders are invited, e.g. from the European Commission, OASC, interested cities and territories representatives, CEN/CENELEC, the OASC network, Living-in.eu and the Citiverse EDIC. The invitation to external stakeholders, to be initiated at project start, will be large enough to encompass all relevant views.

#§COM-PLE-CP§# #§REL-EVA-RE§# #@QUA-LIT-QL@# #@CON-MET-CM@#

## 2. QUALITY

### 2.1 Concept and methodology

Overview This European standardisation project addresses the critical need for technical specifications enabling interoperability of Local Digital Twins (LDTs) across European cities and communities. The project develops two complementary European standards and a supporting companion document that together form a comprehensive framework for implementing AI-enhanced local digital twins. Local Digital Twins represent virtual representations of physical assets, processes, and people within geographically located communities, reflecting cross-sectorial, historical, and near real-time data. These digital replicas enable local optimisation and short-medium term planning while including longer term goals related to social, environmental, and economic well-being thanks to problem-solving, including through AI-based algorithms. The project delivers an EN standard for the LDT reference architecture depicting components and specifications based on ongoing CitiVerse EDIC initiatives. This architecture provides a multi-layered approach supporting a range of standards including ETSI NGSI-LD, ITU-T specifications, and emerging ETSI SmartM2M, ISO/IEC and CEN/TC 465 digital twin frameworks. A complementary EN standard addresses Minimal Interoperability Mechanisms (MIMs) - specifications defining minimal but sufficient requirements enabling interoperability between diverse technical solutions across local digital twins. At the start of the project, a critical decision will be made jointly with the European Commission, OASC, LivingIn.EU and CitiVerse EDIC to select the most stable version of MIMs specifications (currently version 7.0) that will serve as the foundation for standardisation activities. This collaborative selection process ensures alignment with ongoing initiatives and establishes a stable baseline for the development of both European standards. MIMs represent a pragmatic approach to interoperability, providing cities with cost-effective implementation paths regardless of their size, resources, or technical legacy systems. By identifying pivotal points of interoperability and developing appropriate connectors, MIMs enable integration between different mechanisms within urban data ecosystems, creating a solid foundation for more comprehensive standards implementation. Workshop Structure and Stakeholder Engagement The project adopts a highly collaborative methodology through two structured workshops engaging diverse stakeholders including city representatives, technology providers, standardisation experts, and citizen advocacy groups. The first workshop will serve as a critical collaborative platform for in-depth review of the preliminary drafts of both European standards for Local Digital Twins architecture and MIM specifications. It will focus on gathering comprehensive technical feedback from diverse stakeholders including city representatives, technology providers, standardization experts, and citizen advocacy groups. The workshop will evaluate architectural components, interoperability mechanisms, and alignment with relevant frameworks like ITU-T standards, ETSI specifications, and ongoing CitiVerse EDIC initiatives. It will also introduce the companion document structure and solicit input on priority areas where additional guidance is needed beyond formal standards requirements. The second workshop will critically examine how stakeholder feedback from the first session has been incorporated into the near-final drafts of both standards. Participants will conduct a detailed technical assessment of the reference architecture's layers, components, and interoperability mechanisms, with special attention to AI integration, data governance, and cross-platform compatibility. The session will include validation against real-world implementation scenarios to ensure practical applicability across diverse city contexts. The workshop will also review the companion document's comprehensive guidance on implementation practices, migration strategies, and integration with existing city systems while addressing any remaining technical or governance concerns. Companion Document and Technical Guidance The companion document drafting task entails creating comprehensive guidance material that extends beyond formal standards requirements, providing implementation practices, and integration examples with existing city systems. This document will synthesize stakeholder feedback from both workshops to address practical application challenges of the Local Digital Twin reference architecture and MIM specifications. The document must present detailed technical guidance MIMs integration into systems. Its development requires collaboration with on-going initiatives such as the Local Digital Twin toolbox. Project Governance: Steering Committee A dedicated Steering Committee will be established to provide strategic oversight and expert guidance throughout the standardisation process for both the Local Digital Twin reference architecture and Minimal Interoperability Mechanisms. The committee will convene quarterly (four times during the project duration) at critical development milestones to ensure alignment with broader European digital transformation objectives and technical requirements of relevant stakeholders. The Steering Committee will comprise senior representatives from key organisations central to European digital twin standardisation efforts, including CEN/TC 465 (Sustainable Cities and Communities Technical Committee), CitiVERSE EDIC (European Digital Infrastructure Consortium), OASC (Open & Agile Smart Cities), Eurocities, Living-in.eu technical subgroup, and TC DATA. This composition ensures representation from standardisation bodies, technical consortia, city networks, and data governance experts across Europe. The Committee's primary functions will include reviewing technical specifications, validating architectural components, ensuring harmonisation with existing frameworks (such as ITU-T standards and ETSI specifications), and providing strategic direction to overcome interoperability challenges. It will also be responsible for validating that both standards sufficiently address AI integration requirements, cross-platform compatibility considerations, and alignment with the European interoperability framework as outlined in the Interoperable Europe Act. Strategic Impact and Europe Digital Integration The work aligns with the European Digital Infrastructure Consortium for Networked Local Digital Twins (CitiVerse EDIC) initiative, supporting the creation of a world-leading EU marketplace for AI-driven urban solutions. By establishing standardised architecture and interoperability mechanisms, the project enables fair competition among technology providers while fostering innovative ecosystems involving cities, businesses, and citizens, ultimately transforming urban environments through enhanced digital integration. The development of the EN standard for the LDT reference architecture will be closely coordinated with the EU LDT Toolbox project. The architecture defined in Deliverable D2.1 will serve as the normative framework for the components and services developed within the LDT Toolbox, ensuring a direct and practical application of the standard.

#§CON-MET-CM§# #@CON-SOR-CS@#

### 2.2 Consortium set-up

Not Applicable for ETSI

### 2.3 Project teams, staff and experts

| Name and function | Organisation | Role/tasks/professional profile and expertise |
| --- | --- | --- |
| Léa Belloulou Director of Funded Activities | ETSI | Director of ETSI funded Projects planning and control - Management of Funded Activity team - Management of the project costs and funding - Responsible for the Reporting to ETSI Management and EC/EFTA. - Management of audit processes on Funded projects - Management of contractual aspects - Monitoring of the administrative and financial tasks of the projects - Validation of milestones, payments |
| Sofiane Haris Project Manager | ETSI | Project Manager of ETSI funded Projects planning and control - Management of the project costs and funding - Monitoring of the administrative and financial tasks of the projects - Provide support to Milestones follow-up - Consolidate and provide administrative and financial data to EISMEA and EFTA |
| Antoine Mouquet Technical Officer | ETSI | ETSI Technical officer for the Technical Committee TC DATA - Act as prime ETSI Secretariat contact for the standardization activity. - Supervise the operation of the standardization activity under the relevant Directives, monitor progress of work programme. - Advise the group on the application of the relevant directives, drafting rules, and common best practice. - Ensure that deliverables are fit for purpose, and in line with the relevant directives, drafting rules and quality recommendations, and accompany them through the drafting and publication phases. - Act as secretary where appropriate, provide official reports of the group's meetings, highlighting actions and decisions. - Ensure that decisions, actions, approval of new work items and deliverables are properly recorded and communicated within the Secretariat. - Monitor activities of other relevant groups, both inside and outside of ETSI and advise of relevant activities as required. - Take appropriate actions to develop and maintain personal expertise in the relevant technical areas, and associated regulatory and market affairs |
| Diego Lopez TC Chair | ETSI TC DATA Chair | TC DATA Chair - TC DATA will work in collaboration with the selected experts, monitor progress and give technical directions for the deliverables - Highlighting deliverables of the TC and related standardization groups to the group of Experts - Notify the experts with the ongoing work |
| Enrico Scarrone TC Vice Chair | ETSI TC DATA Vice Chair | TC DATA Vice chair - Support TC DATA Chair |
| Franck Le Gall TC Vice Chair | ETSI TC DATA Vice Chair | TC DATA Vice chair - Support TC DATA Chair |

Outside resources (subcontracting, seconded staff, etc)

According to ETSI Technical Working Procedure on the selection of the service providers, ETSI will issue a call for expertise to get the necessary skills and resources as described below. A project manager will be appointed from one of the Service Providers and will be responsible for coordinating the execution of the tasks assigned to the individual Service Providers, according to the project requirements and following the technical direction given by ETSI TC DATA. The project Manager will possess project management experience, report-writing skills, experience of consensus building, presentations skills, experience of working in an international environment, and in liaising with other international organisations. He will have established relationships with initiatives relevant to the project. It is expected that a number of 5 to 6 experts will allow to adequately provide the relevant expertise to achieve the project objectives. To ensure the selection of experts is transparent and aligned with the project's demanding technical requirements, a formal evaluation process will be used. Candidates will be assessed against the following weighted criteria. Final selection will be made by ensuring all required Criterion are adequately covered, in particular criterion 1 and 2 which should each be covered by a minimium of 2 experts. : - Criterion 1: Expertise in Digital Twin Architecture and Specifications (25% weight): Demonstrable experience in designing and/or standardizing digital twin architectures. Proven knowledge of relevant standards from ETSI (e.g. NGSI-LD), ISO/IEC, etc. is essential. - Criterion 2: Expertise in Minimal Interoperability Mechanisms (MIMs) (25% weight): Deep, practical understanding of the OASC MIMs framework, particularly MIMs 1, 2, and 7. Experience with context information management interface (i.e. NGSI-LD), cross-domain information models, linked data, semantic data models (national, EU and internatioanl levels) and geospatial standards (e.g., OGC APIs, INSPIRE) is required. - Criterion 3: Practical Deployment Experience (20% weight): Hands-on experience in the deployment of smart city platforms or LDTs in a municipal context, demonstrating an understanding of the practical challenges faced by cities. - Criterion 4: Stakeholder Engagement and Consensus Building (20% weight): Proven ability to lead technical workshops, manage feedback from diverse stakeholders (including city officials, industry experts, and standards bodies), and build consensus in an international environment. - Criterion 5: Experience with EU Initiatives and Standardisation (10% weight): Familiarity with the procedures of European Standardisation Organisations (ESOs) and the management of EU initiatives relevant to the project. The STF experts selection process is described in the picture below: Using the ETSI-defined call for expertise and contractor selection process outlined above, the selected experts will begin the project with the preparatory meeting at the end of the second month of the project (M2).

### 2.4 Consortium management and decision-making

Not applicable for ETSI

#§CON-SOR-CS§# #@PRJ-MGT-PM@#

### 2.5 Project management, quality assurance and monitoring and evaluation strategy

ETSI will perform this work by the creation of an ETSI Specialist Task Force (STF), reporting the milestones to the ETSI DATA Technical Committee (TC DATA), according to the planned TC meetings and additional dates agreed by the TC officials. TC DATA will lead an active role in technical guidance and contributing to this work. - An STF Steering Committee (STF-SC) will be set up by TC DATA in order to perform the steering of the STF, verifying the progresses in periodic meetings and guiding the STF (see section 4.2). - TC DATA Chair and Vice-Chairs, - ETSI Secretariat Support Officer and EC/ETFA Relations Manager, - STF Leader (when selected), - European Commission (ETSI Counsellor) representative (from DG GROW and DG CONNECT), - Other interested stakeholders as identified below. - The STF will report regularly to the STF-SC and at TC DATA meetings to consult on the latest advances. - The STF leader will organise periodic internal meetings of the STF to share and review the latest content produced. - The technical content of each of the provided deliverables will be evaluated by ETSI TC DATA at regular and ad-hoc meetings, and reported a minimum of 2 times in the ETSI TC DATA mailing list/meeting collecting comments and suggestions, possibly using the remote consensus ETSI Portal tool. The TC DATA approval will take place preferably at the meetings of TC DATA (Remote or F2F). - The STF will organise reviews of its draft documents by the stakeholders described in section 4.2, in addition to the TC DATA members. From previous projects in ETSI, a formal internal review process has proven to be the most effective way to ensure a high-quality orientation throughout the project. The main instrument will be the peer-review by at least two technical experts from within the project, the formal check of the deliverables by the ETSI secretariat and a final check by the Coordinator and STF leader. In the initial phase the STF leader takes care for a harmonised peer-review process, i.e., the evaluation against defined scientific criteria and quality standards as proposed in the table below.” Criteria; Definitely; Satisfactorily; Somewhat; Not at all; Not applicable. Deliverable matches the expected requirements. Objectives are clear and in line with the planned activities?. Issues at project level are properly treated?. Author responds to readers’ needs?. Technical approaches used are appropriate?. Content is well organised?. Issues raised are relevant?. Contents contribute to the state of the art?. Conclusions (if any) are valid?. Deliverable is complete (no major parts missing)?. Deliverable is formally correct..

#§PRJ-MGT-PM§# #@FIN-MGT-FM@#

### 2.6 Cost effectiveness and financial management

ETSI Secretariat doesn’t have technical experts as staff thus all the EC/EFTA funded projects are subcontracted. For reasons linked to French social Regulations and to avoid a risk of subordinate relationship that could trigger negative consequences for ETSI, on advice of its lawyers, ETSI has abandoned the principle of a daily rate to contract its experts and ETSI works now under the principle of service contracts. The contractor is bound by delivering the agreed service for the price determined. It is the responsibility of the service provider to make available the necessary experts to deliver the expected service. The company contracted may allocate different experts of different seniority and expertise level, having each a different daily rate. Each subcontractor is allocated to specific tasks with an expected level of contribution. The financial resources allocated to the subcontractor are calculated on this principle. At the start of the project, ETSI develops a baseline cost plan. It is calculated with the cost of the tasks and the scheduled progress of task at each milestone cut-off date. This baseline cost plan provides the costs at each milestone cut-off date. The milestone payment schedule for each subcontractor is then calculated considering the baseline cost plan and the expected level of contribution. The milestone payment schedule is contractual. The subcontractors’ payments are submitted to the validation of the project milestones. The TC and ETSI proceed to the validation of the milestone. As the number of person days and the maximum daily rates are requested in the part 0 Introduction, of the EISMEA Call for Proposals, and taking into account the needed expertise, the maximum daily rate is assumed to be 650 EUR and is based on the market price. The estimated effort for all work packages amount to approximatively 285 days of work spread out over a period of 26 months. Travels are strongly reduced, as teleconferences will be the most common tool for organising technical meetings. Travels are accounted to allow for face-to-face participation in the ETSI Technical Committee and for coordination. ETSI Secretariat ensures that neither the project as a whole nor any part of it have benefited from any other EU Grant thus avoiding any trouble with double funding. Subcontractors work is expected to benefit from additional voluntary contributions provided by other initiatives in the field, especially the one funded by EC such as the gathering technical knowledge from Local Digital Twin Toolbox, requirements from the Citiverse EDIC, etc.

#§FIN-MGT-FM§# #@RSK-MGT-RM@#

### 2.7 Risk management

| Risk No | Description | Work package No | Proposed risk-mitigation measures |
| --- | --- | --- | --- |
| 1 | Personnel changes at ETSI Likelihood: Low Impact: Medium | WP1 | Low likelihood of occurrence. ETSI sees few changes in its personnel. Already mitigated by sharing expertise and knowledge across the ETSI Secretariat, enabling other colleagues to step in to maintain the ETSI work.. |
| 2 | Not enough technical experts can be identified or apply to the Call for Experts Likelihood: Low Impact: Medium | WP1 | A communication to TC DATA should be done early in the process to inform the different expert of this technical proposal demand and will be confirmed as soon as EISMEA confirm it. At the same time a mailing to the experts involved in the previous STF would also be sent to inform them directly. If needed, the call for expertise could be extended. |
| 3 | Lack of consensus in the project team for a certain decision Likelihood: Low Impact: Medium | WP1 | Most of the project team members (as hired in the ETSI process) should have the right expertise, having collaborated in previous projects. However, team conflicts will be mediated by the Steering Committee (SC). If the SC is unable to reach consensus, the disagreement will be referred to the ETSI project lead, who will take a decision. |
| 4 | Lack of the agreement on the contract issue Likelihood: Medium Impact: Medium | WP1 | Case by case evaluation and ad-hoc measures. ETSI will consider any request coming from the contractors and will create specific solutions to meet their needs. |
| 5 | Unacceptable performance level of the technical experts Likelihood: High Impact: Medium | WP1 | TC chair and ETSI secretariat will support the team to fulfil all the tasks. An expert can be dismissed and replaced if necessary. In addition, the STF will comprise several experts from different providers so remaining experts could take on the work left by the dismissed expert. If needed a new Call for expertise for the remaining task(s) will be opened (respecting ETSI’s selection process detailed in section 2.3 Outside Resources) |
| 6 | Uncertainties on the MIMs version to be used: Different versions of MIMs exist across organizations and initiatives, which could cause inconsistencies in standardization. Likelihood: High Impact: Medium | WP2 | A clear decision point at project start to select the definitive MIM framework version, ensuring alignment with latest stable version of MIMs+ (version 7.0 at time of writing) |
| 7 | Proliferation of past and existing initiatives: The large number of existing initiatives creates a fragmented landscape that could blur the overall standardization objective. Likelihood: High Impact: Medium | WP2 | Build on established MIMS framework, conduct wide consultation of stakeholders and focus on the minimum interoperability pivot points as defined in ITU-T Y.4505. |
| 8 | Technical complexity and scope creep: The broad scope of Local Digital Twins architecture could expand beyond manageable boundaries. Likelihood: Medium Impact: Low | WP2 | Define clear boundaries for the standards at project initiation and implement strict change management procedures requiring formal approval for any scope modifications. |
| 9 | Inadequate stakeholder diversity in workshop participation": The risk that participation in the two workshops could be skewed toward certain stakeholder groups, leading to feedback that doesn't adequately represent the needs of all intended users of the standards Likelihood: Low Impact: High | WP3 | Gather a meaningful number of participants (>30) |

#§RSK-MGT-RM§# #§QUA-LIT-QL§# #@IMP-ACT-IA@#

## 3. IMPACT

### 3.1 Impact and ambition

This project directly advances the European Union’s Digital Decade Policy Programme by establishing EN standards for Local Digital Twins (LDTs) and Minimal Interoperability Mechanisms (MIMs), critical enablers for achieving climate-neutral smart cities by 2030. The development of two EN standards (LDT reference architecture and MIMs specifications) will create a unified framework for urban digital transformation, addressing fragmentation in current implementations and reducing vendor lock-in risks and contributing significantly to UN Sustainable Development Goals, particularly Goal 9 (Industry, Innovation and Infrastructure) and Goal 11 (Sustainable Cities and Communities). By aligning with the CitiVerse EDIC infrastructure roadmap, the project ensures compatibility with EU-wide virtual world initiatives, fostering a competitive marketplace for AI-driven urban solutions that could benefit over 300 million citizens. The technical ambition lies in developing a reference architecture that enables social-ecological-technological systems integration, moving beyond technology-centered approaches to address critical sustainability interactions. By establishing standardized digital twin capabilities for urban resource monitoring via smart sensors, the project directly supports efficiency in resource allocation, including natural resources like water and energy. The companion document will provide implementation guidance aligned with Climate City Contracts, supporting cities' transition toward climate neutrality through data-driven decision-making and simulation capabilities. Quantified impacts include accelerating deployment of interoperable digital twins across European municipalities regardless of size, enabling cross-border data sharing that supports climate action, and reducing implementation costs compared to proprietary solutions. The project's outcome will serve as critical technical enablers for the CitiVerse EDIC initiative, fostering innovation ecosystems that transform urban environments through enhanced digital integration while ensuring inclusive, safe, resilient and sustainable cities.

#§IMP-ACT-IA§# #@COM-DIS-VIS-CDV@#

### 3.2 Communication, dissemination and visibility

Work Package 3 (Communication and Stakeholders' Interactions) forms the central dissemination framework for this project, structured around three key tasks: workshop coordination, companion document drafting, and targeted dissemination activities. As outlined in the workplan, the project will organize two technical workshops strategically timed to coincide with key development milestones of the EN standards, ensuring maximum stakeholder engagement and technical feedback incorporation. The dissemination strategy will leverage established European networks and initiatives including Living-in.EU, OASC, the EDIC projects as well as the developing dataspaces ecosystem. The project will participate in a minimum of four external events during its lifecycle as specified in Task 3.3, with potential targets including smart city/territory related events, ETSI workshops, and thematic conferences addressing digital twins, interoperability, and smart city implementation. These events typically bring together diverse stakeholders including city representatives, technology providers, research institutions, and policymakers. A formal dissemination report (D3.2) will document outreach activities, audience engagement metrics, and impact assessment in line with European Commission visibility guidelines. All communications will ensure proper acknowledgment of EU funding sources and maintain consistent branding. By focusing on practical knowledge transfer rather than theoretical possibilities, the dissemination strategy will prioritize concrete implementation guidance, real-world use cases, and technical requirements to maximize adoption of the developed standards across diverse city contexts and technology ecosystems.

#§COM-DIS-VIS-CDV§# #@SUS-CON-SC@#

### 3.3 Sustainability and continuation

The standardization work on Local Digital Twins and Minimal Interoperability Mechanisms will establish a foundational baseline which will evolve to cover a wider number of MIMSs and also consider integration within comprehensive data space implementations, such as the Data Spaces for Smart and Sustainable Cities and Communities (DS4SSCC). The standards development will benefit from integration within the growing ecosystem of European Digital Infrastructure Consortium (EDIC) projects, creating synergies with initiatives like CitiVerse EDIC. Long-term standardization sustainability will be anchored within the ETSI Technical Committee on Data Solutions (TC DATA), which serves as a center of expertise in data infrastructures, services, and applications. TC DATA's mandate to develop technical standards supporting data and semantic interoperability makes it an ideal steward for continued evolution of the MIMs specifications and LDT reference architecture. Furthermore, ETSI's established cooperation with open-source initiatives ensures the standards can benefit from reference implementations that accelerate market adoption and technical validation through practical deployment. This approach provides a clear evolution pathway from conceptual standards to implemented data spaces supporting the European vision of smart and sustainable communities.

#§SUS-CON-SC§#

#@WRK-PLA-WP@#

## 4. WORKPLAN, WORK PACKAGES, ACTIVITIES, RESOURCES AND TIMING

### 4.1 Work plan

This 26-month project, led by ETSI, follows a structured approach to deliver two European standards and a companion document for Local Digital Twins. The initial phase involves selecting the most stable MIMs specification version (currently 7.0) in collaboration with EC, OASC, LivingIn.EU and CitiVerse EDIC, followed by establishing a Steering Committee which will meet quarterly for strategic oversight. The work is organised in 3 work packages: - Work Package 1: Project Management and Coordination Led by ETSI over 26 months, this work package establishes governance, including a Steering Committee with key EU stakeholders, and ensures compliance with ETSI protocols. It manages operational coordination, financial oversight, and risk mitigation, while fostering collaboration between technical committees and aligning with EU policies. - Work Package 2: EN Drafting and Publication Over 24 months, ETSI leads the drafting of two European Standards: one for the Local Digital Twin reference architecture and another for Minimal Interoperability Mechanisms. The process is iterative, integrating structured stakeholder feedback and aligning with existing technical frameworks, concluding with TC DATA approval and publication. - Work Package 3: Communication and Stakeholders’ Interactions This 22-months work package ensures broad stakeholder engagement through two technical workshops and the creation of a companion document with practical guidance and use cases. Dissemination includes participation in key events to promote adoption and reinforce the EU’s position in smart city standardisation.

### 4.2 Work packages, activities, resources and timing

#### Work Package 1

| Work Package 1: Project management and coordination |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Duration: |  |  | M1 – M26 |  | Lead Beneficiary: |  |  |  |  | ETSI |  |  |  |  |  |  |  |
| Objectives |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Set-up the STF procedures - Ensure seamless coordination of administrative, financial, and technical activities. - Monitor compliance with ETSI policies, timelines, and quality standards. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Activities and division of work (WP description) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task No (continuous numbering linked to WP) | Task Name |  |  |  |  | Description |  |  |  |  |  |  |  | Participants |  |  | In-kind Contributions and Subcontracting (Yes/No and which) |
|  |  |  |  |  |  |  |  |  |  |  |  | Lead Beneficiary |  | Name |  | Role |  |
| T1.1 | Project Setup |  |  |  |  | ETSI Secretariat will arrange a call for experts. ETSI TC DATA Chair will review the potentials candidates and select those to best meet the workplan, including the assignment of the project leader. ETSI Secretariat will make arrangements for project members (service contracts, etc…) The ETSI TC Chair will check that the objectives of all WPs are clearly recognised by the participants A mode 4 collaboration between ETSI TC DATA and CEN/CENELEC (TC 465) is being set-up. The contribution for approving this collaboration (DATA(25)002007) is currently under approval by TC DATA until 21 May 2025. |  |  |  |  |  | ETSI |  | ETSI, TC Chair |  | COO | ETSI, In-kind |
| T1.2 | Project Management |  |  |  |  | The overall management of the project will be under the responsibility of the Project Leader. He will ensure effective coordination among the different Tasks, working in close collaboration with the different Task Leaders and supervising them if needed, but also with ETSI TC DATA representatives. In particular, it will: - Organise biweekly checkpoints with task leaders, financial monitoring, and milestone validation via ETSI Technical Committee (TC) reviews. - Implement contingency plans for delays in EN drafts (e.g., buffer timelines) and stakeholder engagement shortfalls (e.g., targeted outreach). - Set-up the decision point at project start to select the MIMs+ version to work-on (latest stable version) with relevant stakeholders (EC, OASC, LivingIn.Eu) - Set-up the steering committee [20 days] |  |  |  |  |  | ETSI |  | ETSI |  | OTHER | YES (Subcontracting) |
| Milestones and deliverables (outputs/outcomes) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Milestone No | Milestone Name |  |  |  |  | Work Package No |  | Lead Beneficiary | Description |  |  |  |  |  |  | Due Date (month number) | Means of Verification |
| MS1 | Project Team established |  |  |  |  | 1 |  | ETSI | STF members selected and hired by ETSI. Steering Committee established. |  |  |  |  |  |  | 2 | Contracts signed by ETSI and all STF members. . |
| MS2 | First Steering committee meeting |  |  |  |  | 1 |  | ETSI | Steering committee: first meeting organised and report available |  |  |  |  |  |  | 6 | STF-SC kick-off meeting held |
| MS3 | First Intermediate results have been delivered |  |  |  |  | 1 |  | ETSI | First Progress Report (D1.1) with the achieved results approved by TC DATA and sent to EISMEA |  |  |  |  |  |  | 12 | Report by ETSI Staff to EISMEA |
| MS4 | Steering Committee meetings |  |  |  |  | 1 |  | ETSI | Steering committee: second and third meetings organised and reports of the meetings are available. |  |  |  |  |  |  | 15 | Review by TC DATA |
| MS5 | Fourth Steering Committee meetings |  |  |  |  | 1 |  | ETSI | Steering committee: fourth meeting organised and report of the meeting is available. |  |  |  |  |  |  | 20 | Review by TC DATA |
| MS6 | Second Intermediate results have been delivered |  |  |  |  | 1 |  | ETSI | Second Progress Report (D1.2) with the achieved results approved by TC DATA and sent to EISMEA |  |  |  |  |  |  | 24 | Report by ETSI Staff to EISMEA |
| MS7 | Final results have been delivered |  |  |  |  | 1 |  | ETSI | Final Report approved by TC DATA and sent to EISMEA |  |  |  |  |  |  | 26 | Report by ETSI Staff to EISMEA |
| Deliverable No | Deliverable Name |  |  | Work Package No |  |  | Lead Beneficiary |  | Type |  | Dissemination Level |  | Due Date (month number) |  | Description (including format and language) |  |  |
| D1.1 | First Progress report to EISMEA |  |  | 1 |  |  | ETSI |  | R — Document, report |  | Sensitive |  | M13 |  | - The activities performed until month 12, the coordination work of the activities and the production of the expected deliverables anticipated in the work-plan. - The latest drafts of the deliverables are available according to the time plan. - Overview of ad-hoc meetings if necessary. - The plan for the future activities to complete the deliverables and further expected (coordination) meetings. - Quality intermediate report. - Standard EISMEA reporting - English |  |  |
| D1.2 | Second Progress report to EISMEA |  |  | 1 |  |  | ETSI |  | R — Document, report |  | Sensitive |  | M25 |  | - The activities performed until month 24, the coordination work of the activities and the production of the expected deliverables anticipated in the work-plan.The latest drafts of the deliverables are available according to the time plan. - Overview of ad-hoc meetings if necessary. - The plan for the future activities to complete the deliverables and further expected (coordination) meetings. - Quality intermediate report. - Standard EISMEA reporting - English |  |  |

#### Work Package 2

| Work Package 2: EN Drafting and Publication |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Duration: |  | M3 – M26 |  | Lead Beneficiary: |  |  |  |  |  | ETSI |  |
| Objectives |  |  |  |  |  |  |  |  |  |  |  |
| - Develop ENs for LDT reference architecture and MIMs 1/2/7 via iterative stakeholder feedback. |  |  |  |  |  |  |  |  |  |  |  |
| Activities and division of work (WP description) |  |  |  |  |  |  |  |  |  |  |  |
| Task No (continuous numbering linked to WP) | Task Name |  | Description |  |  |  | Participants |  |  |  | In-kind Contributions and Subcontracting (Yes/No and which) |
|  |  |  |  |  |  |  | Name |  | Role |  |  |
| T2.1 | Foundation Building |  | Provide early draft versions of the deliverables D2.1 and D2.2. Based on these early drafts, conduct 10+ structured interviews with relevant stakeholders (EC DG CONNECT, JRC INSPIRE, Living-in.EU, OASC, EU LDT Citiverse EDIC, etc.) to collect: viewpoints regarding the suggested early drafts, pointers toward relevant specifications as well as any suggestion for improving global coherence of the MIMs in respect with implementation of a local digital twin. Compile list of relevant European specifications to be considered as candidates for integration in the MIMs definition. [30 days] |  |  |  | ETSI |  | OTHER |  | YES (Subcontracting) |
| T2.2 | Stable draft development |  | Develop draft versions of D2.1 and D2.2 Produce versions to be opened for comments during a workshop organised by task T3.1. Include feedbacks received in the workshop within a stable draft version to be submitted to TC DATA. [110 days] |  |  |  | NA |  | OTHER |  | YES (Subcontracting) |
| T2.3 | Final draft development |  | Collect stakeholders’ views over stable draft version, in particular during the second workshop organised by task T3.1, and include these into a final draft version of D2.1 and D2.2 to be submitted to TC DATA for their approval. [30 days] |  |  |  | NA |  | OTHER |  | YES (Subcontracting) |
| T2.4 | Finalization and approval |  | Handle any comments received during the EN approval period and support publication of final versions of D2.1 and D2.2 [15 days] |  |  |  | NA |  | OTHER |  | YES (Subcontracting) |
| Milestones and deliverables (outputs/outcomes) |  |  |  |  |  |  |  |  |  |  |  |
| Milestone No (continuous numbering not linked to WP) | Milestone Name |  | Work Package No |  | Lead Beneficiary | Description |  |  |  | Due Date (month number) | Means of Verification |
| MS8 | Early drafts available |  | 2 |  | ETSI | Draft agreed by TC DATA - Early drafts of D2.1 and D2.2 Reports: Presentation of the STF composition and work to TC DATA and Steering committee |  |  |  | M6 | Review by TC DATA |
| MS9 | Stable drafts available |  | 2 |  | ETSI | Draft agreed by TC DATA - Stable drafts of D2.1 and D2.2 |  |  |  | M16 | Review by TC DATA |
| MS10 | Final drafts available |  | 2 |  | ETSI | Draft agreed by TC DATA - Final drafts of D2.1 and D2.2 |  |  |  | M20 | Review by TC DATA |
| MS11 | EN Approval Process |  | 2 |  | ETSI | Launch of the EN Approval Process (combined Public Enquiry and Weighted National Vote) of D2.1 and D.2.2. |  |  |  | M20 | Review by the NSOG (National Standards Organisations Group) |
| Deliverable No (continuous numbering linked to WP) | Deliverable Name |  | Work Package No |  | Lead Beneficiary | Type |  | Dissemination Level |  | Due Date (month number) | Description (including format and language) |
| D2.1 | AI-based EU Local Digital Twin reference architecture (EN 304 181) |  | 2 |  | ETSI | R — Document, report |  | PU - Public |  | M26 | Ready for publication in English language and as a Microsoft Word and a PDF document |
| D2.2 | LDT MIMs Key specifications (EN 304 182) |  | 2 |  | ETSI | R — Document, report |  | PU - Public |  | M26 | Ready for publication in English language and as a Microsoft Word and a PDF document |

#### Work Package 3

| Work Package 3: Communication and Stakeholders’ Interactions |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Duration: |  | M5 – M26 | Lead Beneficiary: |  |  | ETSI |  |  |  |  |
| Objectives |  |  |  |  |  |  |  |  |  |  |
| - Ensure pan-European stakeholder engagement and visibility of results. |  |  |  |  |  |  |  |  |  |  |
| Activities and division of work (WP description) |  |  |  |  |  |  |  |  |  |  |
| Task No (continuous numbering linked to WP) | Task Name |  |  | Description |  |  |  | Participants |  | In-kind Contributions and Subcontracting (Yes/No and which) |
|  |  |  |  |  |  |  |  | Name | Role |  |
| T3.1 | Workshop Coordination |  |  | This task will organize two one-day workshops in Europe. - The first workshop will serve as a critical collaborative platform for in-depth review of the preliminary drafts of both D2.1 and D2.2. It will focus on gathering comprehensive technical feedback from diverse stakeholders including city representatives, technology providers, standardization experts, and citizen advocacy groups. The workshop will evaluate architectural components, interoperability mechanisms, and alignment with relevant frameworks like ITU-T standards, ETSI specifications, and ongoing CitiVerse EDIC initiatives. It will also introduce the companion document structure and solicit input on priority areas where additional guidance is needed beyond formal standards requirements - The second workshop will critically examine how stakeholder feedback from the first session has been incorporated into the near-final drafts of both standards. Participants will conduct a detailed technical assessment of the reference architecture's layers, components, and interoperability mechanisms, with special attention to AI integration, data governance, and inclusion of non functional aspects. The session will include initial validation against real-world implementation scenarios, described in the companion document, to ensure practical applicability across diverse city contexts. [30 days] |  |  |  | N/A | OTHER | YES (Subcontracting) |
| T3.2 | MIMs Companion document drafting |  |  | This task will focus I the drafting of the MIMs companion document. It will work in close relation with WP2 tasks to provide use case base guidance for the drafting of D2.1 and D2.2. About 2 to 3 use cases will be selected and used to provide high level requirements and document the usage of the MIMs framework in a didactic manner to encourage their adoption. Its development will require collaboration with policy makers, city planners and technology providers to be obtained through close cooperation with the Citiverse EDIC projects. [40 days] |  |  |  | N/A | OTHER | YES (Subcontracting) |
| T3.3 | Dissemination |  |  | Continuously disseminate about the study progresses, including participation in a minimum of 4 events. A dissemination report (D3.2) will be drafted to plan and monitor dissemination activities. [10 days] |  |  |  | N/A | OTHER | YES (Subcontracting) |
| Milestones and deliverables (outputs/outcomes) |  |  |  |  |  |  |  |  |  |  |
| Milestone No (continuous numbering not linked to WP) | Milestone Name |  |  | Work Package No | Lead Beneficiary |  | Description |  | Due Date (month number) | Means of Verification |
| MS12 | Early draft available |  |  | 3 | ETSI |  | Draft agreed by TC DATA - Early draft of D3.1 |  | M6 | Review by TC DATA |
| MS13 | First Workshop consultation |  |  | 3 | ETSI |  | First workshop completed and related content (program, participants list, presentations given, discussions summary) delivered. |  | M15 | Review by TC DATA |
| MS14 | Second Workshop consultation |  |  | 3 | ETSI |  | Second workshop completed and related content (program, participants list, presentations given, discussions summary) delivered. |  | M20 | Review by TC DATA |
| MS15 | Stable draft available |  |  | 3 | ETSI |  | Draft agreed by TC DATA - Stable draft of D3.1 |  | M21 | Review by TC DATA |
| MS16 | Final draft available |  |  | 3 | ETSI |  | Draft agreed by TC DATA - Final draft of D3.1 |  | M25 | Review by TC DATA |
| MS17 | Dissemination plan available |  |  | 3 | ETSI |  | Draft agreed by TC DATA Early draft of D3.2 containing the plan for dissemination |  | M6 | Review by TC DATA |
| MS18 | Dissemination report available |  |  | 3 | ETSI |  | Draft agreed by TC DATA Final draft of D3.2 reporting on dissemination activities |  | M24 | Review by TC DATA |
| Deliverable No | Deliverable Name |  |  | Work Package No | Lead Beneficiary |  | Type | Dissemination Level | Due Date (month number) | Description (including format and language) |
| D3.1 | MIMs Companion document (TR 104 183) |  |  | 3 | ETSI |  | R — Document, report | PU - Public | M26 | Ready for publication in English language and as a Microsoft Word and a PDF document |
| D3.2 | Dissemination activities reporting |  |  | 3 | ETSI |  | R — Document, report | SEN — Sensitive | M24 | Report in English language not for publication |

Estimated budget — Resources

See TOTAL PROJECT COSTS table below.

## Total Project costs

#### 4.3 Subcontracting

| Subcontracting |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work Package No | Subcontract No (continuous numbering linked to WP) | Subcontract Name (subcontracted action tasks) | Description (including task number and BEN/AE to which it is linked) |  | Estimated Costs (EUR) | Justification (why is subcontracting necessary?) | Best-Value-for-Money (how do you intend to ensure it?) |
| 1-3 | N/A | N/A | All Tasks (from T1.2 to T3.3) Coverage of tasks through STF experts’ mechanism |  | 199 250 € | Expertise not available in ETSI Secretariat | Subcontractors are selected on a case-by-case basis in the context of an open call through a clearly defined process (typically one or more of the following, publication of the call through ETSI Collective letters (see section 2.3 above) to the membership, Technical Body mailing lists or explicit calls for tender). Travel costs are included in the subcontracting cost. |
| Other issues: If subcontracting for the project goes beyond 30% of the total eligible costs, give specific reasons. |  |  |  | Each subcontractor/expert is allocated to specific tasks with an expected level of contribution. The financial resources allocated to the subcontractor are calculated on this principle. For reasons linked to French social Regulations and to avoid a risk of subordinate relationship that could trigger negative consequences for ETSI, on advice of its lawyers, ETSI has abandoned the principle of a daily rate to contract its experts and ETSI works now under the principle of service contracts. ETSI Secretariat (Funded Activities, Technical officers…) will ensure the project planning and controlling with the Technical Committee without charging the related costs to the project, as the EC funds ETSI through an Operating Grant, whereas subcontractors will perform the development and technical execution of the project. ETSI Secretariat has no expert as staff thus all tasks are subcontracted. Besides the technical project management (WP1) will be handled by the selected subcontractor as Project Leader to ensure the technical tasks execution and quality by the other subcontractors. |  |  |  |

#### Timetable

§WRK-PLA-WP§#

#@ETH-ICS-EI@#

## 5. OTHER

### 5.1 Ethics

Ethics

Not applicable.

#§ETH-ICS-EI§# #@SEC-URI-SU@#

### 5.2 Security

Security

Not applicable.

#§SEC-URI-SU§# #@DEC-LAR-DL@#

## 6. DECLARATIONS

| Double funding |  |
| --- | --- |
| Information concerning other EU grants for this project Please note that there is a strict prohibition of double funding from the EU budget (except under EU Synergies actions). | YES/NO |
| We confirm that to our best knowledge neither the project as a whole nor any parts of it have benefitted from any other EU grant (including EU funding managed by authorities in EU Member States or other funding bodies, e.g. EU Regional Funds, EU Agricultural Funds, etc). If NO, explain and provide details. | YES |
| We confirm that to our best knowledge neither the project as a whole nor any parts of it are (nor will be) submitted for any other EU grant (including EU funding managed by authorities in EU Member States or other funding bodies, e.g. EU Regional Funds, EU Agricultural Funds, etc). If NO, explain and provide details. | YES |

Financial support to third parties (if applicable) If in your project the maximum amount per third party will be more than the threshold amount set in the Call document, justify and explain why the higher amount is necessary in order to fulfil your project’s objectives.

Not applicable.

#§DEC-LAR-DL§#

Annex I	Response to the Request for Proposals
CfE – STF 704 (REFERENCE BODY DATA) 
Deadline: 15 December 2025

If you are an ETSI Member *

ETSI membership status (Indicate your status):

 Full

 Associate

 Observer

If you are not an ETSI Member *

Please indicate:

Full name of the ETSI member supporting the application (list of ETSI members on etsi.org):

-________________________

Official contact name of the ETSI member supporting the application:

-________________________

Note: A formal confirmation of the support from the Official contact is required (e.g. by e-mail sent to STFLINK@etsi.org) and an “ETSI Member Support Letter” will be required if you are selected.

| Contractor information * |  |  |  |
| --- | --- | --- | --- |
| Contractor name *: Indicate the Company/Organisation Name |  |  |  |
| Contact person for the technical aspects |  | Contact person for Decision on ETSI financial offer to this project (if any) |  |
| Title |  | Title |  |
| First name |  | First name |  |
| Last name |  | Last name |  |
| Role |  | Role |  |
| e-mail |  | e-mail |  |
| Phone |  | Phone |  |

|  | Yes | No |
| --- | --- | --- |
| Do you or any employee of your Company/Organisation hold an elected or appointed position in the Reference Body requesting the STF 704 creation? | o Indicate in which position: ----------------------------------- | o |
| If you are self-employed candidate: Do you currently have other contracts in progress with ETSI? | o | o |

All fields marked with an asterix (*) are mandatory

1.1	Introduction

A short presentation of the technical structure responsible for this activity, e.g.:

- Business area, number of employees, link to WEB site,

- Department(s)/team(s)/experts in charge of the technical activities related to this Project,

- Reference to products/services of your Company/Organization or supporting Member to which the standards developed by this Project will apply,

- Motivation for your Company/Organisation or supporting Member to participate in this Project.

1.2	Proposed approach

Proposed contribution to tasks & related cost

Identify the tasks to which your Company/Organisation is proposing to contribute by filling-in the table below:

| Tasks No | Tasks Description | Maximum Budget Allocated in Euro | Amount in Euro (mandatory) | % of whole Task (mandatory) |
| --- | --- | --- | --- | --- |
| 00 | T1.1 Project set-up | 0 |  |  |
| 01 | T1.2 Project Management | 13 000 |  |  |
| 02 | T2.1 Foundation building | 19 500 |  |  |
| 03 | T2.2 Stable draft development | 71 500 |  |  |
| 04 | T2.3 Final draft development | 19 500 |  |  |
| 05 | T2.4 Finalization and approval | 9 750 |  |  |
| 06 | T3.1 Workshop coordination | 19 500 |  |  |
| 07 | T3.2 MIMs compagnon document drafting | 26 000 |  |  |
| 08 | T3.3 Dissemination | 6 500 |  |  |
| TOTAL |  | 185 250 |  |  |

Amount in Euro (mandatory): Indicate the price offered for your contribution to the task(s)

% of whole task (mandatory):  Indicate to which percentage of the execution of the whole task your offer corresponds

Provide a description of the proposed approach, competences, reference to related activities:

- Explain which part of the task is corresponding to the requested percentage that your Company/Organisation will handle,

- Explain the scope that your Company/Organisation will cover,

- Explain your approach to the management of the quality and,

- Explain your approach to the management of the risks and their mitigation,

- Describe and justify the proposed costs to achieve this project objectives.

Annex II	 Terms and Conditions
CfE – STF 704 (REFERENCE BODY DATA) 
Deadline: 15 December 2025

2.1	Submission of Proposals

All proposals in response to this CfE shall be submitted before the deadline indicated in this Collective Letter, using exclusively the WEB application on the ETSI Portal at the following address: https://portal.etsi.org/cfe.

Proposals shall be composed of Curriculum Vitae of the proposed service providers’ personnel and the Annex I of this CfE duly filled-out.

Proposals that will be partial or incomplete at the deadline will not be accepted.

The Terms and Conditions in this Annex will apply.

2.2	Modification and Withdrawal of Proposals

Applicants may, without prejudice to themselves, modify or withdraw their proposal by written request, provided that the request is received by ETSI prior to the due date and time, at the address to which their proposal was submitted. The applicant may submit a new proposal provided that such new proposal is received prior to the deadline for responding which is specified in this Collective Letter.

2.3	Assessment of Proposals

The ETSI Director-General, in consultation with the Reference Body Chair, is responsible for the selection of the service providers that will be contracted to perform this Project work. The ETSI Director-General and the Reference Body Chair may be assisted by a Selection Panel to assess the applications received and make the final decision.

As per article 1.10.4 of the ETSI Directives, the Director-General may discard proposals that could be identified as creating potential conflict of interest.

The ETSI Secretariat will only communicate to the applicants the result of the selection (accepted or not accepted). Should applicants need more information on the rationale for the selection, they must address a formal request to the ETSI Director-General.

The following evaluation criteria will be applied to all proposals, in order of priority:

- Evidence that the applicant has the necessary structure and expertise to ensure delivery

- Reference to current or previous activities in the specific technical domain of this project

- Critical review of the most efficient way to achieve the objectives in this Project ToR

- Effective proposed approach/methodology for the execution of the tasks

- Implementation schedule

- Clear pricing policy

Compliance with the first two (2) criteria is mandatory.

Proposals that are not considered compliant with these criteria will be discarded.

Priority will be given to technical quality of the proposals. Pricing considerations will be taken into account to ensure that the best value for money is achieved. Compatibility with the maximum budget allocated to this Project will be verified before placing a Service Contract.

Following the assessment process, ETSI reserves the right to grant contracts to other than the cheapest proposals, to accept or reject any offer completely or in part, or to reject all proposals, without providing the reasons. If no offer is accepted, ETSI may decide to abandon the work or proceed in any other manner ETSI may select.

2.4	IPR and confidentiality Agreements

The information provided in this CfE, as well as the fact that the applicant has received the CfE, is considered confidential and protected under copyright laws. The applicant may not discuss, share, or use the information in this CfE for any purpose other than the response to this CfE.

ETSI will not disclose the content of any proposals to other applicants or any other party, with the exception of the persons involved in the assessment process described in §2.3 above.

However, ETSI reserves the right to make use of the information provided in this proposal to improve this project definition for the purpose of this CfE or any other manner in which ETSI may decide to proceed to select the service providers.

If successful, the applicant will be required to sign a Service Contract, which includes IPR and Confidentiality clauses aligned with the relevant policies in the ETSI Directives.

2.5	Preparation cost

ETSI will not be responsible for any costs or expenses that the applicant may incur in preparing and/or submitting the proposal.

2.6	Service Contract

A Service Contract will be proposed to the applicants that will be selected to perform the work.

Details on the Terms and Conditions of this contract can be found on the ETSI Portal, at the following address: https://portal.etsi.org/STF/STFs/Contracts.aspx

https://commission.europa.eu/strategy-and-policy/priorities-2019-2024/europe-fit-digital-age/europes-digital-decade-digital-targets-2030_en

https://living-in.eu/declaration

https://sdgs.un.org/goals

https://living-in.eu/declaration

https://www.eng.cam.ac.uk/news/digital-twins-pathway-achieving-world-s-sustainability-goals

https://urban-mobility-observatory.transport.ec.europa.eu/news-events/news/climate-neutral-and-smart-cities-mission-2021-10-07_en