ToR STF 707 (Ref. Body ISG MEC)

Version: 1.0

Author: ISG MEC – Date: 2025-07-30

Last updated by: ETSI Secretariat– Date: 2025-10-23

page 1 of 31

Terms of Reference – Specialist Task Force Proposal

STF 707 (Ref. Body ISG MEC)

enhanced Edge Native Connector (eENC)

Summary information

| Approval status | Approved by Ref. Body MEC (doc ref: MEC(25)000304r2) |  | YES |
| --- | --- | --- | --- |
|  | Approved by Board#154 (23-25 September 2025) |  | YES |
| Reference Body | Ref. Body ETSI ISG MEC and ETSI SDG OCF |  |  |
| ETSI Funding | Maximum budget: 109 880 EUR |  |  |
| Minimum of 4 ETSI Members Support | YES |  |  |
| Time scale | From | 2026-01-01 |  |
|  | To | 2027-03-31 (total: 15 months) |  |
| Work Items | List and date of the WI creation |  |  |
| Board priority | ETSI STF funding criteria Priority Criteria; X. Maintenance of standards in mature domains. Innovation in mature domains. Emerging domains for ETSI; X. Horizontal activities (quality, security, etc.). Societal good / environmental. |

Part I – STF Technical Proposal

- Rationale & Objectives

  - Rationale

    - Rationale Summary

Previous activities (se clause 1.3) have addressed many aspects for the acceleration of edge computing adoption via software production that can facilitate developer engagement. Further alignment among SDOs and with open source projects is urgently needed, hence the enhanced Edge Native Connector STF proposal is planned to deliver a comprehensive edge application development experimentation environment, based on the cross-organisation harmonisation efforts that have been led by ETSI MEC and recently in collaboration with OCF.

This newly proposed STF (project eENC), as enhancement of the previous STF 678 (Edge Native Connector) would urgently address the following key areas:

- Ecosystem Alignment: Aligning multiple SDOs (ETSI MEC, 3GPP CAPIF, GSMA OPG) to foster standardization, reduces duplication, and accelerates adoption, also by taking into account alignment with open-source communities (SDG OCF, LF CAMARA, SDG OOP).

- Sandbox-Based Validation: Providing a ready-to-use sandbox helps developers validate CAPIF-based APIs in real-world MEC scenarios.

- Future-Proofing: This STF will produce guidelines and best practices that can be adopted broadly, simplifying new deployments and encouraging synergy between edge compute solutions and standardized network API frameworks.

    - Rationale Detailed

Through its specifications, ISG MEC has developed a set of service APIs targeted for consumption by MEC applications and services deployed in an edge cloud environment. These APIs include Radio Network Information (MEC-012), Location (MEC-013), WLAN Information (MEC-028) and Fixed Access Information (MEC-029).  In addition to the conventional Group Specification (GS), where APIs are specified using text and tables, publicly accessible, OpenAPI™ Specification (OAS) compliant, descriptions have been provided for each of these APIs. These are available through the ETSI Forge site, which ISG MEC was instrumental in pioneering in collaboration with ETSI CTI. Subsequently other groups including ETSI NFV have also adopted the ETSI Forge platform.

With STF587 (https://portal.etsi.org/STF/STFs/STF-HomePages/STF587), ISG MEC made a pioneering step by offering edge application developers an online “MEC Sandbox” environment (https://try-mec.etsi.org/) to interact with live MEC Service APIs through an ETSI hosted web-portal.  Through the portal, developers can experiment and learn about MEC Service API responses and notifications from a web-based “Try-it” user interface or invoking MEC Sandbox Service API endpoints from their own environment.  By completion of STF587, the MEC Sandbox included a set of MNO Macro network scenarios set in Monaco, with implementations of MEC-012, MEC-013, and MEC-028.  The Sandbox was publicly launch with STF587’s final delivery in December 2020.

In 2021, STF599 (https://portal.etsi.org/STF/STFs/STF-HomePages/STF599) continued its ground-breaking MEC Sandbox work by providing: 1) Sandbox maintenance, support, established a Sandbox monitoring/analytic dashboard (providing live Sandbox performance and historical metrics), & established Sandbox user engagement framework (via Slack), and 2) feature enhancements which add new capabilities to the Sandbox based on ISG, DECODE, and Sandbox user feedback.  At its conclusion, STF599 completed all features that ISG MEC agreed as critical or high priority, as captured in MEC(21)000148, which include: updates to STF587 delivered services (MEC-012, MEC-013, and MEC-028), MEC-011 (Application Enablement over the Mp1 reference point), MEC-021 (Application Mobility Service), and a dual-MEC platform scenario (critical to demonstrating application mobility).

As ISG MEC continued to improve its API specifications, it was important to enhance the MEC Sandbox in alignment with the latest published API versions.  Furthermore, during STF599, several MEC Service APIs and new scenarios were identified as desirable for Sandbox implementation (e.g., MEC-015, MEC-016, MEC-30, etc.) that were not realized by that STF (as captured in:  MEC(21)000346).  This led to the creation of STF625 that started in Jan 2022 and completed in early 2023, for which two new STF expert organisations were selected (with significant onboarding offered by the original STF organisation). This introduced initial V2X service support (MEC 030 V2X) and demonstration of the Traffic Management APIs (MEC-015) and Device application interface (MEC-016), noting that the MEC Sandbox does not offer a data plane on which traffic steering would be applied.

As an indication of its adoption and success, the MEC Sandbox has been utilized as the primary platform for the technical challenge of 2021 and 2022 editions of the MEC Hackathons (see Wiki page:  https://mecwiki.etsi.org/index.php?title=MEC_Hackathons), and it will be also used for the MEC 2023 Hackathon jointly organized in collaboration with LF and OCP, hosted at the OCP summit: https://www.etsi.org/events/2257-2023-edge-native-ai-hackathon.

As ISG and its Working Group (WG) Deployment and Ecosystem Development (DECODE) have been promoting the MEC Sandbox, a high-level of interest in the Sandbox has been consistently received from stakeholders with the ISG community and externally in the edge ecosystem at large (for example, from the LF Edge Akraino community), validating the need for such an environment in the ecosystem. Since 2021, the ISG has worked on MEC Phase 3 specifications, by continuously aligning with 3GPP EDGEAPP and also GSMA OPG, for the standardization work on MEC federation. More recently, the ISG is establishing collaboration with CAMARA project (under LF), and for a better reason, developers need a tool that help them to develop their application and understand how to consume APIs even defined by multiple entities (e.g., standard APIs or open source implementations etc..).

In STF 678 support for Edge Native development, two key feature were delivered which included enhanced MEC-011-based application discovery mechanisms through integration of Edge Enabler Server (EES) functionalities, enabling registered clients to dynamically discover available MEC applications and introduced the MEC Federation API (MEC 040), supporting cross-platform collaboration and laying the groundwork for federated MEC ecosystems. STF 678 also published a Jupyter Notebook-based tutorial show casing the end-to-end API publication and invocation process using the MEC profile of CAPIF. Recently, the new advancements from STF 678 project have been showcased at ETSI SNS4SNS event in November 2024 (“Software and Standards for Smart Networks and Services Conference & Hackfests”, https://www.etsi.org/events/2407-etsi-sns4sns-event). Here, a demo showcased the latest advancements in the MEC Sandbox tool (V2X Predicted QoS), featuring API driven Sandbox and new Edge Native Connector feature set. The demo included how MEC Application and Edge Native Application consume/provide service APIs in MEC.

The proposed enhancements to the Edge Native Connector are a crucial step toward advancing edge computing capabilities. Connecting the Sandbox with SDG OCF fosters cross-domain collaboration, enhancing API exposure and integration. Enabling MEC apps to consume APIs via EDGEAPP aligns with 3GPP specifications, bridging the gap between development and real-world deployment. Additionally, integrating a network emulation tool strengthens the Sandbox as a testing environment, allowing developers to simulate real-world conditions and validate application performance. These enhancements will drive interoperability, accelerate adoption, and support future MEC Federation scenarios.

As an important remark, this STF707 is conceived since the beginning as a joint MEC + OCF activity, so a collaboration with ETSI SDG OCF is already part of the plan, where OCF is also putting in-kind resources, to support the joint development and enhance impact of the STF. In addition to that, since the initiative is aimed at aligning the SW code base with multiple standards and fora, a collaboration with CAMARA is possible, e.g. as a follow-up of the recent White Paper published in June 2025 (here). More in detail, OpenCAPIF SDG will be directly involved in the STF. Some founding members of OCF are interested in participating directly in the STF and the SDG will support the activity. Moreover, OCF is contributing Release 3.0 of OCF to be integrated with ETSI MEC Sandbox as in-kind contribution.

Finally, there’s also the potential collaboration with ETSI SDG OOP, even if the nature of this promising collaboration is still to be investigated and socialized fully with OOP members (MEC had some joint meetings and hosted the OOP presentation at a MEC plenary, for the establishment of a dialogue om that important topic).

  - Objectives of the work to be executed

The objective is to leverage the existing capabilities of the ETSI hosted MEC Sandbox environment (https://try-mec.etsi.org/), by integrating with SDG OCF to give Sandbox ability to publish its services onto OCF and give ability to utilize 5G services through CAPIF and also integration of Network Emulation Tool will give Sandbox ability to generate traffic which will help developers to not only use 5G services published on OCF but also generate traffic which will be helpful for different simulations and response of different APIs in different scenarios.

This work will include:

- Critical Sandbox enhancement which is essential for integration with OCF (i.e., ability for Sandbox to register with OCF as API Consumer and API Provider), this way MEC sandbox and publish its service onto OCF and consume services from OCF.

- Critical Sandbox enhancement for interaction of MEC applications with OCF (i.e., ability for MEC Apps to publish or consume services from OCF).

- Critical Sandbox enhancement which is essential for integration with the OpenOP platform that will be developed by the new ETS SDG OOP.

- Critical Sandbox enhancement which will integrate Sandbox with Network Emulation Tool like Simu5G which will offer data plane support (i.e. simulate 5G traffic), this will enable sandbox to interact with traffic simulated through emulation tool.

- In the longer term, the enhanced Edge Native Connector is expected to provide a stable foundation for continued alignment across standardization bodies and open-source initiatives, while maintaining focus on developer usability and ecosystem coherence. The strategy is to progressively evolve the Sandbox into a reference environment that supports future MEC federation, integration with Operator Platforms, and experimentation with emerging APIs, without overcommitting to speculative technologies. By consolidating existing investments and ensuring interoperability with widely adopted frameworks (ETSI MEC, 3GPP CAPIF/EDGEAPP, GSMA OPG, OCF, CAMARA, OOP), the Edge Native Connector will serve as a consolidated yet forward-looking enabler of cross-domain innovation, sustaining relevance for both industrial stakeholders and the research & developer community in the edge-to-cloud continuum. As a promising option, the STF can be a bridge to a future step, where companies might decide to use this STF codebase as starting point to create a new group (e.g. SDG, MDG), for a long-term sustainable project.

  - Previous funded activities in the same domain

The following subclauses describe the past activities in this domain, in reverse chronological order.

    - Specialist Task Force 678: Edge Native Connector: Critical cross-organisation MEC Sandbox enhancements

STF 678 performed implementation required for mapping of interfaces EDGE3 and Mp1, where EAS acts as MEC App and EES as MEC Platform (MEC 011 v3.2.1). Utilizing this EAS can register itself with MEP by providing EAS profile and consume and produce service APIs to MEC.

STF678 also provided integration of minimal EDGE 1/4 interfaces in MEC Sandbox (based on 3GPP TS 23.558 as details were not specified in MEC 011), where the App clients can discover EAS registered to the MEC platform.

    - Testing Task Force 043:

TTF043 focuses on the maintenance and development of MEC API conformance test suites, in support of ISG MEC specifications. This includes updating test purposes and abstract test suites (ATS) to align with new specification versions and implementing improvements based on user feedback. Test suites are being developed and maintained in both TTCN-3 and Robot Framework formats. The aim of this TTF is to align the MEC conformance test suites developed during previous TTFs with MEC Phase 3. Three new test suites have been added:

- MEC 045 (QoS Measurement API)

- MEC 046 (Sensor-sharing API)

- MEC 048 (Enablement API for Customer Self-Service Disclaimer)

In addition to the ongoing development of these new suites, updates and enhancements are being applied across a broad set of existing MEC API specifications to ensure consistency and coverage for the latest phase of the standard. Work remains in progress for test script development, with active contributions managed through ETSI Forge.

Note: This TTF is ongoing

    - Testing Task Force 027: Maintenance and development of MEC APIs conformance test suites

https://portal.etsi.org/xtfs/#/xTF/T027

A set of API conformance test suites was developed in 2021 and 2022 by ISG MEC as part of WIs MEC-DEC 032-1, 032-2 and 032-3. Following on from that work, the objective of the TTF was to update these test suites as new versions of the specification become available, and implemented fixes and improvements, collecting feedback from users and reported issues.

    - Specialist Task Force 625: MEC Sandbox Feature Enhancement, Maintenance, and User Support

https://portal.etsi.org/STF/STFs/STFHomePages/STF625

The objective was to maintain and enhance the MEC Sandbox environment (https://try-mec.etsi.org/), which is publicly accessible and running on the ETSI Forge website for demonstrating and experimenting with the MEC service APIs.

The MEC Sandbox environment is also used to validate MEC API Conformance test suites. It is also used as the main MEC Platform for supporting the ETSI MEC Hackathons.

    - Specialist Task Force 606: OpenAPI and Protocol Buffer descriptions for MEC APIs

https://portal.etsi.org/STF/STFs/STF-Homepages/STF606

During its lifespan, STF606 updated all the ETSI Forge OpenAPI representations of existing and new MEC API specifications.  In addition to the GS specifications for Sandbox selected APIs, the OpenAPI representations are used to realize the MEC Services within the Sandbox.

    - Testing Task Force 012: Maintenance and development of MEC APIs conformance test suites

https://portal.etsi.org/STF/STFs/STF-HomePages/T012

A set of API conformance test suites were developed in 2019 and 2020 by ISG MEC as part of work items MEC-DEC 032-1, 032-2 and 032-3. As base specifications were updated and new APIs were added, the objective of the work proposed was mainly two-fold. First, maintain and update the available test suites. This consisted of:

- Updating the test suites when new versions of the specification are available,

- Implement fixes and improvements, collecting feedback from users and reported issues.

Second, develop test suites for new specifications and specifications that were not in scope of the previous work, or were not available for testing.

    - Specialist Task Force 599: MEC Sandbox scenarios and interface development

https://portal.etsi.org/STF/STFs/STFHomePages/STF599

STF 599 maintained and enhanced the MEC Sandbox (https://try-mec.etsi.org/), which included the following:

- Implemented user feedback and analytics tools.

- Added new features and scenarios, which includes updates to MEC012, MEC013, MEC028, and new implementations of MEC011, MEC021, and a dual MEP scenario.

- Completed beta testing for new features.

- Utilized the Sandbox for the Edge Computing World, MEC Hackathon 2021.

https://forge.etsi.org/rep/mec/mec-sandbox-scenarios.

    - Specialist Task Force 593: OpenAPI and Protocol Buffer descriptions for MEC APIs

https://portal.etsi.org/STF/STFs/STF-HomePages/STF593

STF593 developed the ETSI Forge OpenAPI representations of existing and new MEC API specifications.  In addition to the GS specifications for Sandbox selected APIs, the OpenAPI representations are used to realize the MEC Services within the Sandbox.

STF593 delivered: MEC-010-2 (OAS), MEC-012 (OAS+proto3), MEC-013 (OAS), MEC-015 (OAS), MEC-016 (OAS), MEC-021 (OAS+proto3), MEC-028 (OAS+proto3), MEC-029 (OAS+proto3), MEC-030 (OAS+proto3).

    - Specialist Task Force 587: MEC Sandbox scenarios and interface development

https://portal.etsi.org/STF/STFs/STFHomePages/STF587

STF587 developed the first version of the MEC Sandbox (https://try-mec.etsi.org/), delivered in December 2020.

The result included:

- Macro Network Scenario configurations set in Monaco for 4G and 5G.

- MEC Sandbox web-portal user interface.

- Sandbox backend realized via the AdvantEDGE open-source edge emulator (https://github.com/InterDigitalInc/AdvantEDGE).

- Implementations of MEC Services, including MEC-012, MEC-013, and MEC-028.

    - Specialist Task Force 569: MEC API Conformance Test Specifications

https://portal.etsi.org/STF/STFs/STFHomePages/STF569

The MEC API Conformance Test Specifications enable testing activities in the many industrial contexts and segments where MEC technology is relevant. To reach this objective, best practices and tools from both the Telecommunication and IT communities were applied. The outputs contain Tests Scripts in both TTCN-3 and Robot Framework languages.

MECDEC-032, part 1: Test Requirements and Implementation Conformance statements (ICS)

MECDEC-032, part 2: Test Suite Structure and Test Purposes (TSS&TP) written in TDL-TO

MECDEC-032, part 3: Test Scripts developed into Abstract Test Suites (ATS)

Robot Framework: https://forge.etsi.org/rep/mec/gs032p3-robot-test-suite

TTCN-3: https://forge.etsi.org/rep/mec/gs032p3-ttcn-test-suite

    - Specialist Task Force 551: MEC Testing Framework

https://portal.etsi.org/STF/STFs/STFHomePages/STF551

The MEC Testing Framework defines a methodology for development of interoperability and conformance test strategies, test systems and the resulting test specifications for MEC standards. The MEC Testing Framework has been published and is available at:

https://www.etsi.org/deliver/etsi_gr/MEC-DEC/001_099/025/02.01.01_60/gr_MEC-DEC025v020101p.pdf

  - Market impact

ISG MEC has entered its fourth phase (2024-2026), with all MEC Service API specifications in their second release with some in their third release. Application developers need to understand what the MEC Service APIs offer and how to interpret the information they provide. The OpenAPI realizations of the MEC Service APIs on ETSI Forge provides an effective format to browse and understand the APIs, as well as providing the ability to auto-generate implementations.  However, the OpenAPI format provides static content.  Edge developers need a dynamic environment to interface with MEC APIs, as expressed from the MEC Hackathon winner (Berlin 2018): “The Forge Site is nice, but running APIs is what I want”.  The MEC Sandbox provides such a dynamic, interactive environment.  STF587 and STF599 produced the baseline Sandbox with relevant MEC APIs. More recently, STF678 (Edge Native Connector) provided a first cross-organisation MEC Sandbox enhancements. According to ETSI CTI, the MEC sandbox has currently 30 creations per month.

To maintain relevance and to continue to assist to build the MEC ecosystem, also in the edge-to-cloud continuum and in hybrid environments, and enhanced and more aligned Edge Native Connector platform is urgently needed, to avoid developers confusion and provide them critical tools for API and service exposure, in a multi-system environment. The better alignment between SDOs (ETSI MEC, 3GPP EDGEAPP, 3GPP CAPIF, GSMA OPG) and open-source communities (SDG OCF, LF CAMARA, and the newly established SDG OOP) will foster standardization, reduces duplication, and accelerates adoption.

By doing so, the new Edge Native Connector (possibly also re-branded, if needed) will continue to facilitate future MEC hackathons (e.g. in collaboration with other edge IoT projects, AI-based communities, etc) and Plugfests / Plugtests.  This, in turn, will influence the standardization activities in ISG MEC, through the real-life feedback from the application developers for which the MEC system has been designed to accommodate and ultimately the end users of the resulting MEC applications.

  - Consequences if not agreed

Leveraging the previous investments from that created an interactive environment for a set of MEC Service APIs (https://try-mec.etsi.org/), with STF678, ETSI and ISG MEC made a pioneering step forward by starting the evolution toward a critical cross-organisation MEC Sandbox environment. More alignment is urgently needed, to complete this transformation toward a comprehensive Edge Native Connector. If this STF678 concludes the work and the platform is not enhanced further, it will have limited impact in the ecosystem and its usage will decrease over time. Other software initiative will risk to deviate from standard compliance (not only related to MEC but possibly also to the future of other groups in ETSI). There is also risk that without dedicated maintenance slow response (or even failure to respond) to user reported issues will cause developers to abandon the Edge Native Connector. This will limit development of the MEC ecosystem and understanding of MEC standardized service APIs.

- Relation with ETSI strategy and priorities

# Identify the relation between the objectives of the proposed activity and the Priority Criteria and provide a rationale [BOARD(19)123_014]:

| Priority Criteria | Rationale |
| --- | --- |
| Maintenance of standards in mature domains |  |
| Innovation in mature domains |  |
| Emerging domains for ETSI | The STF will contribute to the following ETSI Strategy: keep ETSI effective, efficient, and recognised as such create high quality standards for global use and with low time-to-market establish leadership in key areas impacting members' future activities Moreover, as part of ETSI strategy, the STF will critically contribute to the overall vision of Intelligent Distributed Edge, which is considered as a key enabler for the future of communication and computation (see ETSI Tech Radar, 2023). |
| Horizontal activities (quality, security, etc.) |  |
| Societal good / environmental |  |

- ETSI Members Support

Provide the list of ETSI Members supporting the request for this STF (minimum 4), the name of the supporting delegate.

Note: This support is not the same as for the Work Item. ETSI Members listed here are supporting that ETSI invests financial resources for an STF to produce the Work Item(s).

| # | ETSI Member | Supporting delegate |
| --- | --- | --- |
| 1 | xFlow research Inc | Mudassar Khan, Dario Sabella, Ayesha Ayub, Muhammad Umair Khan, Mubeena Ishaq |
| 2 | Telefonica | David Artunedo |
| 3 | Apple | Walter Featherstone |
| 4 | FSCOM | Yann Garcia |
| 5 | DAC-SSR-UPC | Irene Vilà Muñoz |
| 6 | Intracom Telecom | Artur Krukowski |
| 7 | FOGUS | Dimitris Tsolkas |
| 8 | Motorola Mobility | Apostolis Salkintzis |
| 9 | Nokia | Uwe Rauschenbach |
| 10 | InterDigital | Bob Gazda |
| 11 | University of Málaga | Pedro Merino |
| 12 | NCSR Demokritos | Harilaos Koumaras |
| 13 | Keysight Technologies UK Ltd | Michael Dieudonne |

The following table includes also a list of further supporting companies.

| # | Supporting Company | Supporting delegate |
| --- | --- | --- |
| 1 | NEXTWORKS | Giada Landi |
| 2 | University of Pisa | Giovanni Nardini, Giovanni Stea |

- Deliverables

  - Base documents

| Document | Title | Status |
| --- | --- | --- |
| ETSI TS 123 222 | Common API Framework for 3GPP Northbound APIs | Published |
| ETSI TS 129 222 | Common API Framework for 3GPP Northbound APIs | Published |
| ETSI TS 133 122 | Security aspects of Common API Framework (CAPIF) for 3GPP northbound APIs | Published |
| ETSI TR 123 946 | Guidelines for CAPIF Usage | Published |
| ETSI GS MEC 011 | Multi-access Edge Computing (MEC); Edge Platform Application Enablement | Published |
| ETSI GS MEC 040 | Multi-access Edge Computing (MEC); Federation enablement APIs | Published |

    - ETSI MEC Sandbox Scenario Specifications and Source Code

| Specification: | Forge GitLab Locations: |
| --- | --- |
| MEC Sandbox - Macro Network City Scenario - Monaco | https://labs.etsi.org/rep/mec/mec-sandbox-scenarios/tree/master/Macro-Network-Scenario |
| MEC Sandbox – MEC Service APIs | https://labs.etsi.org/rep/mec/mec-sandbox-scenarios/tree/master/Macro-Network-Scenario#mec-services-apis |
| MEC Sandbox – MEC Use-Cases (i.e., user stories) | https://labs.etsi.org/rep/mec/mec-sandbox-scenarios/tree/master/Macro-Network-Scenario#mec-sandbox-use-cases |
| MEC Sandbox – User Interface Design and Wireframes | https://labs.etsi.org/rep/mec/mec-sandbox-scenarios/tree/master/Sandbox-User-Interface |
| MEC Sandbox – Software Architecture, including use of AdvantEDGE (https://github.com/InterDigitalInc/AdvantEDGE) | https://labs.etsi.org/rep/mec/mec-sandbox-scenarios/tree/master/Software-Architecture |

  - New deliverables

| Deliv. | Work Item code Standard number | Working title Scope | Expected date for publication |
| --- | --- | --- | --- |
| D1 | DGR/MEC-DEC064EdgeNativeXscenarios | Title: EdgeNative-X: Report on MEC, CAPIF and EDGEAPP scenarios and flows Scope: This document will describe the scenarios to be implemented in the rest of the tasks. It will include an architectural analysis on how the MEC scenarios map with EDGEAPP entities, the API message flows between MEC Applications, MEC Platform, OCF, etc using EDGEAPP APIs. These flows will guide the development of the implementation tasks. | 2026-02-28 |
| D2 | DGR/MEC-DEC065EdgeNativeX-OCF | Title: EdgeNative-X: OpenCAPIF Integration with MEC Scope: This work item will create a GR to document the evolution of the MEC Sandbox repo (re-branded as EdgeNative-X), including the integration with OpenCAPIF. | 2026-05-31 Milestone A |
| D3 | DGR/MEC-DEC066EdgeNativeX-EDGEAPP | Title: EdgeNative-X: EDGEAPP Integration with MEC Scope: This work item will create a GR to document the evolution of the MEC Sandbox repo (re-branded as EdgeNative-X), including the EDGEAPP APIs implementation and the connectors between EDGEAPP entities and MEC Platform. | 2026-09-30 Milestone B |
| D4 | DGR/MEC-DEC067EdgeNativeX-emulator | Title: EdgeNative-X: Integration of Network Emulation Capabilities Scope: This Deliverable will be an upgrade of the EdgeNative-X repo Integrating the Network Emulation Tool. | 2026-12-31 Milestone C2 |
| D5 | DGR/MEC-DEC068EdgeNativeX-OOP | Title: EdgeNative-X: Integration of Operator Platform Federation APIs # Scope: Deliverable 4 will be an upgrade of the EdgeNative-X repo Integrating the Operator Platform OOP federation APIs (E/WBI). | 2027-02-28 Milestone D2 |
| D6.1 | DMI/MEC-DEC069EdgeNativeX-demos | Title: EdgeNative-X: Demos & Tutorials (Preliminary) # Scope: Deliverable 6.1 (Milestone E1, by Month 8) – this delivery will consist in a Preliminary Demo and tutorials preparation for future Hackathons. | 2026-08-30 Milestone E1 |
| D6.2 | DMI/MEC-DEC069EdgeNativeX-demos | Title: EdgeNative-X:Demo & Tutorials (Final) # Scope: Deliverable 6.2 (Milestone E2, by Month 15) – this delivery will consist in a Final Demo and tutorials preparation for future Hackathons. | 2027-03-31 Milestone E2 |
| D7 | DGR/MEC-DEC070EdgeNativeX-mainAPIs | Title: EdgeNative-X: Maintenance and Support of phase 4 MEC Service APIs Scope: this delivery will be an update and support of MEC Sandbox repo to phase 4 MEC Service APIs. | 2027-03-15 Milestone F |

- Maximum budget

  - Task summary/Manpower Budget

The daily rate applied across all STFs (including the present proposal) is € 650, which reflects current market standards and the required level of technical expertise.

As an important note, ETSI SDG OCF will provide part of the resources in-kind, especially for the integration of the implemented software with the OCF software (mainly in Task 1 and Task 2, but present also in smaller quantity in Tasks 3, 4 and 5). Also, any alignment effort from MEC experts in collaboration with GSMA OPG and/or CAMARA (in the implementation Tasks 1-4) will be provided as in-kind resource. Finally, UniPisa is willing to offer in-kind resources in Task 3, to facilitate the integration with Simu5G. As a consequence, the budget requested (in the table below) is calculated considering the estimation (excluding the in-kind resources, and hence pertinent for the budget calculation):

| Task short description | Budget (EUR) |
| --- | --- |
| T0 – Project Management | 0 |
| T1 – MEC Sandbox Enhancement – Connecting MEC Sandbox with SDG OCF | 21 140 |
| T2 – MEC Sandbox Enhancement – Enable MEC App to Consume APIs via EDGEAPP | 21 140 |
| T3 – MEC Sandbox Enhancement – Integration of Sandbox with Network Emulation Tool | 19 500 |
| T4 – MEC Sandbox Enhancement – Integration of MEC federation with GSMA OP for developers | 19 500 |
| T5 – Demo applications and tutorials for preparation of future MEC Hackathons | 13 650 |
| T6 – MEC Sandbox Maintenance and Support | 14 950 |
| TOTAL | 109 880 |

For further transparency, the table below is showing also the amount of in-kind resources, and related percentage, per each task of the STF project.

| Task | Resources | % of in-kind resources |
| --- | --- | --- |
| 0 | - Effort covered by ETSI CTI | N/A |
| 1 | Two (2) experts on MEC are required. Estimated working days: 33 (+ 27 In-Kind Working days) | 55% |
| 2 | Two (2) experts on MEC are required. Estimated working days: 33 (+ 27 In-Kind Working days) | 55% |
| 3 | Two (2) experts on MEC and one (1) on Simulation and Emulation tools is required. Estimated working days: 30 (+ 20 In-Kind Working days + 10 working days from UniPisa). | 50% |
| 4 | Two (2) experts on MEC and one (1) on GSMA OP (In-Kind) is required. Estimated working days: 30 (+ 20 In-Kind Working days) | 40% |
| 5 | Two (2) experts on MEC and one (1) on GSMA OP (In-Kind) is required. Estimated working days: 21 (+ 8 In-Kind Working days) | 27% |
| 6 | Two (2) experts on MEC are required. Estimated working days: 23 | N/A |

  - Travel budget

# N/A

  - Other budget line

N/A

Part II – Details on STF Technical Proposal

- Tasks, Technical Bodies and other stakeholders

  - Organization of the work

The selected expert(s) will mainly work autonomously based on the work plan detailed in the present ToR.

A Steering Committee (SC) will be created to be the first contact point and interface between the STF and ISG MEC, in particular the WG DECODE. The SC will be composed by ISG MEC officials, ETSI SDG OCF officials, and experts (identified by ETSI), and will be chaired by the WG DECODE Chairman.

Milestones and major updates will be reported by the STF Leader to the WG DECODE, through the means of contributions on the ETSI Portal.

Remote meetings between the STF and the Steering Committee will be organized and planned upon initialization of the STF. Frequency and logistics of the remote meetings may be re-discussed throughout the duration of the STF.

  - Tasks for which the STF support is necessary

- T0 – Project Management

- T1 – MEC Sandbox Enhancement – Connecting MEC Sandbox with SDG OCF

- T2 – MEC Sandbox Enhancement – Enable MEC App to Consume APIs via EDGEAPP

- T3 – MEC Sandbox Enhancement – Integration of Sandbox with Network Emulation Tool

- T4 – MEC Sandbox Enhancement – Integration of MEC federation with GSMA OP for developers

- T5 – Demo applications and tutorials for preparation of future MEC Hackathons

- T6 – MEC Sandbox Maintenance and Support

  - Other interested ETSI Technical Bodies

SDG OCF

SDG OOP

  - Other stakeholders

GSMA OPG

LF CAMARA

Part III: Execution of Work

- Work plan, time scale and resources

As anticipated, the STF (enhanced Edge Native Connector) will address the following key areas:

- Ecosystem Alignment: Aligning multiple SDOs (ETSI MEC, 3GPP CAPIF, GSMA OPG) to foster standardization, reduces duplication, and accelerates adoption, also by taking into account alignment with open-source communities (SDG OCF, LF CAMARA), including the recently established SDG OOP (Open Operator Platform) for federation purposes.

- Sandbox-Based Validation: Providing a ready-to-use sandbox helps developers validate CAPIF-based APIs in real-world MEC scenarios.

- Future-Proofing: This STF will produce guidelines and best practices that can be adopted broadly, simplifying new deployments and encouraging synergy between edge compute solutions and standardized network API frameworks.

For this purpose, the STF work is organized as 15 months effort and divided in 7 tasks (Task 0 for project management, 4 tasks on technical implementation, a task dedicated to demo applications/tutorials, and a final task on maintenance and support). The following clauses describe the various tasks, milestones, time scale, resources, and a Gantt chart. The working days for each Task, based on team discussion and our established working patterns (including in-kind resources) are also outlined.

  - Task description

| # Task 0 (T0) | # Project Management |
| --- | --- |
| # Objectives | - Technical lead of the STF and strategic decisions with ETSI and the STF Committee (e.g. decisions on Hackathons engagements, possible MEC Sandbox re-branding, further tasks alignment with most recent developments in OOP, etc) - Manage the resources assigned to this project - Chair periodic meetings of the STF - Ensure that the project stays on track and meets all milestone delivery dates - Identify if/when there are impediments that may affect the delivery of the project at an early stage so that stakeholders can help mitigate potential risks |
| # Input | - Periodic meetings of this STF, reflecting interactions. - The tasks and schedule in this STF. |
| # Output | - Progress reports, including report to the WG DECODE after each Steering Committee meeting summarizing the status of this STF. - Intermediate reports to the STF Steering Committee - STF updates to the ISG. Deliverable D1: (Month 02) This document will describe the scenarios to be implemented in the rest of the tasks. It will include an architectural analysis on how the MEC scenarios map with EDGEAPP entities, the API Flows between MEC Applications, MEC Platform, OCF, etc using EDGEAPP APIs. These flows will guide the development of the implementation tasks. |
| # Interactions | - The Steering Committee for this STF will be consulted for guidance throughout the STF. There will be regular interactions between the experts and the STF Steering Committee. # The WG DECODE will review the progress of the ToR tasks (see clause 7.3). |
| # Resources required | - ETSI CTI will handle voluntarily this task 0 (Project management). - This task will have the responsibility to manage the delivery of the tasks according to the milestone table (see clause 7.3). |

| # Task 1 (T1) | # MEC Sandbox Enhancement – Connecting MEC Sandbox with SDG OCF |
| --- | --- |
| # Objectives | - Make relevant changes to the MEC sandbox so that it can be integrated with OCF |
| # Input | - Final MEC Sandbox delivery from STF 678 |
| # Output | - A MEC Sandbox (or re-branded one) which is able to integrate with SDG OCF without need of any third application. - MEC Platform (up and running) can register itself as API invoker/provider to OCF Platform. - Logic to enable the MEC Platform to consume services exposed by the OCF (published to OCF) to MEP service consumer Deliverable D2 (Milestone A, by Month 5) – This work item will create a GR to document the evolution of the MEC Sandbox repo (re-branded as EdgeNative-X), including the integration with OpenCAPIF. |
| # Interactions | - Feedback, review, and feature selection / prioritization from the SC. - Interactions with ETSI Secretariat for the logistics and support on the IT infrastructure. - The WG DECODE will approve new MEC Sandbox scenarios. # The WG DECODE will approve all updates to the public MEC Sandbox. |
| # Resources required | - Expertise including micro-services deployment, containers, MEC & emulation techniques, required for front-end interfacing. Two (2) experts on MEC are required. - Estimated working days: 33 (+ 27 In-Kind Working days) |

| # Task 2 (T2) | # MEC Sandbox Enhancement – Enable MEC to Consume APIs EDGEAPP and SDG OCF |
| --- | --- |
| # Objectives | - Perform necessary changes so that Service Consumer registered to MEP, utilize EDGEAPP interfaces along with SDG OCF, to register as API Invoker and API Providers to discover and publish APIs |
| # Input | - MEC Sandbox delivered by STF 678 - MEC Sandbox support to integrate with OCF |
| # Output | - MEC sandbox (or re-branded one) that supports EDGEAPP interfaces (Minimal), so that MEC APP/ EAS/ UE can discover and consume services on MEP via OCF - Ability for MEC Apps/ EAS to discover from OCF as API consumer. - MEC platform can provide support of external APIs (3GPP) discovered via OCF. Deliverable D3 (Milestone B, by Month 9) – This work item will create a GR to document the evolution of the MEC Sandbox repo (re-branded as EdgeNative-X), including the EDGEAPP APIs implementation and the connectors between EDGEAPP entities and MEC Platform. |
| # Interactions | - Feedback, review, and feature selection / prioritization from the SC. - Interactions with ETSI Secretariat for the logistics and support on the IT infrastructure. # The WG DECODE will approve all updates to the public MEC Sandbox. |
| # Resources required | - Expertise including micro-services deployment, containers, OCF working, MEC & emulation techniques, required for front-end interfacing. Two (2) experts on MEC are required. Estimated working days: 33 (+ 27 In-Kind Working days) |

| # Task 3 (T3) | # MEC Sandbox Enhancement – Integration of Sandbox with Network Emulation Tool |
| --- | --- |
| # Objectives | - Feasibility to Integrate Network Emulation Tool. - To integrate a Network Emulation Tool with the MEC Sandbox, enabling dynamic scenarios—such as UE mobility, edge handovers, and network conditions—for testing MEC APIs like location and radio info without relying on actual network infrastructure. |
| # Input | - Final Delivery of MEC Sandbox from STF678 - Source Code of Network Emulation Tool (Simu5g Possible Option) |
| # Output | - Ability to generate network traffic (Macro 4G/5G) in MEC Sandbox and interaction of MEC system with it. After the feasibility study (Milestone C1, by Month 1), Deliverable D4 (Milestone C2, by Month 12) will be an upgrade of the EdgeNative-X repo Integrating the Network Emulation Tool. |
| # Interactions | - Feedback, review, and feature selection / prioritization from the SC. - Interactions with ETSI Secretariat for the logistics and support on the IT infrastructure. # The WG DECODE will approve all updates to the public MEC Sandbox. |
| # Resources required | - Expertise including micro-services deployment, containers, network emulations, MEC & emulation techniques, required for front-end interfacing. Two (2) experts on MEC and one (1) on Simulation and Emulation tools is required. Estimated working days: 30 (+ 20 In-Kind Working days + 10 in-kind working days from UniPisa) |

| # Task 4 (T4) | # MEC Sandbox Enhancement – Integration of MEC federation with GSMA Operator Platform for developers |
| --- | --- |
| # Objectives | - Integrate federation capabilities of MEC Sandbox with GSMA Operator Platform (OP) interfaces (E/WBI, NBI). - Allow developers to discover, consume, and publish edge services across federated MEC systems. - Demonstrate interoperability and API harmonization between ETSI MEC federation APIs and GSMA OP interfaces. |
| # Input | - MEC Sandbox delivered by STF 678 - ETSI GS MEC 040 V3.3.1 – MEC Federation Enablement APIs. - GSMA Operator Platform documentation – Requirements and Architecture (OPG.02) and East-Westbound APIs (OPG.04). |
| # Output | - Integration of GSMA OP E/WBI APIs into sandbox for federation coordination. - Unified developer-facing API interface via GSMA OP NBI for accessing federated MEC services. - Test scenarios including MEC service discovery and usage across federated domains. After the feasibility study (Milestone D1, by Month 2), Deliverable D5 (Milestone D2, by Month 2) will be an upgrade of the EdgeNative-X repo Integrating the Operator Platform OOP federation APIs (E/WBI). |
| # Interactions | - Feedback, review, and feature selection / prioritization from the SC. - Interactions with ETSI Secretariat for the logistics and support on the IT infrastructure. # The WG DECODE will approve all updates to the public MEC Sandbox. # NOTE: this task needs collaboration with the new ETSI SDG OOP and it will not duplicate the work developed in this SDG. For example, it may be required to utilize software modules or SDKs provided by ETSI SDG OOP. |
| # Resources required | - Understanding of ETSI MEC 040 API flows and GSMA Operator Platform specification (OPG.02 & OPG.04), as developed by the new ETSI SDG OOP. - Familiarity with OpenAPI, RESTful interface mappings, and CAMARA contributions to GSMA OP. Two (2) experts on MEC and one (1) on GSMA OP (In-Kind) is required. Estimated working days: 30 (+ 20 In-Kind Working days) |

| # Task 5 (T5) | # Demo applications and tutorials for preparation of future MEC Hackathons |
| --- | --- |
| # Objectives | - Provide a demo application to demonstrate new features. - Provide tutorials to exploit new features in a joined applications MEC/GSMA, MEC/OCF. |
| # Input | - MEC Sandbox delivered by STF 678 - ETSI GS MEC 040 V3.3.1 – MEC Federation Enablement APIs. - GSMA Operator Platform documentation – Requirements and Architecture (OPG.02) and East-Westbound APIs (OPG.04). - MEC Sandbox support to integrate with OCF |
| # Output | - Integration of GSMA OP E/WBI APIs into sandbox for federation coordination. - Integration of OCF APIs into sandbox - Unified developer-facing API interface via GSMA OP NBI for accessing federated MEC services. - Test scenarios including MEC service discovery and usage across federated domains. # Deliverable D6.1 (Milestone E1, by Month 8) – this delivery will consist in a Preliminary Demo and tutorials preparation for future Hackathons. Deliverable D6.2 (Milestone E2, by Month 15) – this delivery will consist in a Final Demo and tutorials preparation for future Hackathons. |
| # Interactions | - Feedback, review, and feature selection / prioritization from the SC. - Interactions with ETSI Secretariat for the logistics and support on the IT infrastructure. # The WG DECODE will approve all updates to the public MEC Sandbox. |
| # Resources required | - Understanding of ETSI MEC040 API flows and GSMA Operator Platform specification (OPG.02 & OPG.04). - Familiarity with OpenAPI, RESTful interface mappings, and CAMARA contributions to GSMA OP. Two (2) experts on MEC and one (1) on GSMA OP (In-Kind) is required. Estimated working days: 21 (+ 8 In-Kind Working days) |

| # Task 6 (T6) | # MEC Sandbox Maintenance and Support |
| --- | --- |
| # Objectives | - Respond to MEC Sandbox user feedback and reported issues - Perform MEC Sandbox maintenance updates (to released, published features), as needed to address reported issues. - Debug and isolation of issues - Issue resolution - System test and verification |
| # Input | - MEC Sandbox delivered by STF 678 - Sandbox user feedback |
| # Output | - Reponses to user reported issues and requests - Maintenance updates of the MEC Sandbox deployed on the ETSI web-portal, anticipating no more 2 maintenance updates - Update implemented APIs to newer version. (MEC phase 4) Deliverable D7 (Milestone F, by Month 15) – this delivery will be an update and support of MEC Sandbox repo to phase 4 MEC Service APIs. |
| # Interactions | - The Steering Group for this STF will be consulted for guidance when processing issue and bug reports, including how to respond or address them (when needed). - Interactions with ETSI Secretariat for the logistics and support on the IT infrastructure. # The WG DECODE will approve all maintenance updates to the public MEC Sandbox. |
| # Resources required | - Working knowledge of MEC service APIs. Expertise including micro-services deployment, containers, MEC & emulation techniques, required for front-end interfacing. Frontend expertise, including web design and web development expertise. Two (2) experts on MEC are required. Estimated working days: 23 |

  - Milestones

Milestone A – Connecting MEC Sandbox with SDG OCF

| # Milestone | # Description | # Cut-Off Date |
| --- | --- | --- |
| # A | # Integrate MEC Sandbox with SDG OpenCAPIF | # 2026-05-31 |
| # Reference Body Deliverable | # D2 - DGR/MEC-DEC065EdgeNativeX-OCF Final Draft approved by WG DECODE and ISG MEC |  |
| # ETSI Deliverable | # Progress report, covering demonstration, approved by WG DECODE |  |

Milestone B – Integration of MEC with EDGEAPP and SDG OCF

| # Milestone | # Description | # Cut-Off Date |
| --- | --- | --- |
| # B | # Integration of MEC with EDGEAPP and SDG OCF | # 2026-09-30 |
| # Reference Body Deliverable | D3 - DGR/MEC-DEC066EdgeNativeX-EDGEAPP Final Draft approved by WG DECODE and ISG MEC |  |
| # ETSI Deliverable | # Progress report, covering demonstration, approved by WG DECODE |  |

Milestone C1 – Feasibility to integrate Network Emulation Tool with Sandbox

| # Milestone | # Description | # Cut-Off Date |
| --- | --- | --- |
| # C1 | # Feasibility to integrate Network Emulation Tool | # 2026-01-31 |
| # Reference Body Deliverable | # N/A |  |
| # ETSI Deliverable | # Progress report approved by WG DECODE regarding Feasibility of Network Emulation Tool integration. |  |

Milestone C2 – Integrate Network Emulation Tool with Sandbox

| # Milestone | # Description | # Cut-Off Date |
| --- | --- | --- |
| # C2 | # Integrate Network Emulation Tool | # 2026-12-31 |
| # Reference Body Deliverable | D4 - DGR/MEC-DEC067EdgeNativeX-emulator Final Draft approved by WG DECODE and ISG MEC |  |
| # ETSI Deliverable | # Progress report, covering demonstration, approved by WG DECODE. |  |

Milestone D1 – Feasibility of integration of MEC federation with GSMA OP / SDG OOP for developers

| # Milestone | # Description | # Cut-Off Date |
| --- | --- | --- |
| # D1 | # Feasibility to integrate with GSMA OP / SDG OOP for developers | # 2026-02-28 |
| # Reference Body Deliverable | # N/A |  |
| # ETSI Deliverable | # Progress report approved by WG DECODE regarding Feasibility of integration with GSMA OP / SDG OOP for developers. |  |

Milestone D2 – Integrate MEC federation with GSMA OP / SDG OOP for developers

| # Milestone | # Description | # Cut-Off Date |
| --- | --- | --- |
| # D2 | # Integrate GSMA OP / SDG OOP for developers | # 2027-02-28 |
| # Reference Body Deliverable | D5 - DGR/MEC-DEC068EdgeNativeX-OOP Final Draft approved by WG DECODE and ISG MEC |  |
| # ETSI Deliverable | # Progress report, covering demonstration, approved by WG DECODE |  |

Milestone E1 – Preliminary Demo and tutorials preparation for future Hackathons

| # Milestone | # Description | # Cut-Off Date |
| --- | --- | --- |
| # E1 | # Preliminary Demo and tutorials preparation for future Hackathons | # 2026-08-30 |
| # Reference Body Deliverable | # D6.1 - DMI/MEC-DEC069EdgeNativeX-demos made available to WG DECODE |  |
| # ETSI Deliverable | # Progress report approved by WG DECODE regarding demo application and tutorials. |  |

Milestone E2 – Final Demo and tutorials preparation for future Hackathons

| # Milestone | # Description | # Cut-Off Date |
| --- | --- | --- |
| # E2 | # Final Demo and tutorials preparation for future Hackathons | # 2027-03-31 |
| # Reference Body Deliverable | # D6.2 - DMI/MEC-DEC069EdgeNativeX-demos approved by WG DECODE and ISG MEC |  |
| # ETSI Deliverable | # Progress report approved by MEC Decode regarding demo application and tutorials. |  |

Milestone F – MEC Sandbox Maintenance and Support

| # Milestone | # Description | # Cut-Off Date |
| --- | --- | --- |
| # F | # MEC Sandbox Maintenance and Support | # 2027-03-15 |
| # Reference Body Deliverable | D7 - DGR/MEC-DEC070EdgeNativeX-mainAPIs Final Draft approved by WG DECODE and ISG MEC |  |
| # ETSI Deliverable | # Final Report approved by WG DECODE DECODE and ISG MEC regarding demo application and tutorials. |  |

  - Task summary

| Code | Task / Milestone | Target Date |  | Estimated Cost (EUR) |
| --- | --- | --- | --- | --- |
|  |  | From | To |  |
|  | Start of work |  |  |  |
| T0 | Project Management |  |  | 0 |
| T1 | MEC Sandbox Enhancement – Connecting MEC Sandbox with SDG OCF |  |  | 21 140 |
| Milestone A | Integrate MEC Sandbox with SDG OpenCAPIF D2 - DGR/MEC-DEC065EdgeNativeX-OCF Final Draft approved by WG DECODE and ISG MEC Progress report, covering demonstration, approved by WG DECODE |  | 31 May 2026 |  |
| T2 | MEC Sandbox Enhancement – Enable MEC App to Consume APIs via EDGEAPP |  |  | 21 140 |
| Milestone B | Integration of MEC with EDGEAPP and SDG OCF D3 - DGR/MEC-DEC066EdgeNativeX-EDGEAPP Final Draft approved by WG DECODE and ISG MEC Progress report, covering demonstration, approved by WG DECODE |  | 30 Sep 2026 |  |
| T3 | MEC Sandbox Enhancement – Integration of Sandbox with Network Emulation Tool |  |  | 19 500 |
| Milestone C1 | Feasibility to integrate Network Emulation Tool Progress report, regarding feasibility of Network Emulation Tool integration, approved by WG DECODE |  | 31 Jan 2026 |  |
| Milestone C2 | Integrate Network Emulation Tool D4 - DGR/MEC-DEC067EdgeNativeX-emulator Final Draft approved by WG DECODE and ISG MEC Progress report, covering demonstration, approved by WG DECODE. |  | 31 Dec 2026 |  |
| T4 | MEC Sandbox Enhancement – Integration of MEC federation with GSMA OP for developers |  |  | 19 500 |
| Milestone D1 | Feasibility to integrate with GSMA OP / SDG OOP for developers Progress report, regarding Feasibility of integration with GSMA OP / SDG OOP for developers, approved by WG DECODE |  | 28 Feb 2026 |  |
| Milestone D2 | Integrate GSMA OP / SDG OOP for developers D5 - DGR/MEC-DEC068EdgeNativeX-OOP Final Draft approved by WG DECODE and ISG MEC Progress report, covering demonstration, approved by WG DECODE |  | 28 Feb 2027 |  |
| T5 | Demo applications and tutorials for preparation of future MEC Hackathons |  |  | 13 650 |
| Milestone E1 | Preliminary Demo and tutorials preparation for future Hackathons D6.1 - DMI/MEC-DEC069EdgeNativeX-demos made available to WG DECODE Progress report approved by WG DECODE regarding demo application and tutorials. |  | 31 Aug 2026 |  |
| Milestone E2 | Final Demo and tutorials preparation for future Hackathons D6.2 - DMI/MEC-DEC069EdgeNativeX-demos approved by WG DECODE and ISG MEC Progress report approved by MEC Decode regarding demo application and tutorials. |  | 31 March 2027 |  |
| T6 | MEC Sandbox Maintenance and Support |  |  | 14 950 |
| Milestone F | MEC Sandbox Maintenance and Support D7 - DGR/MEC-DEC070EdgeNativeX-mainAPIs Final Draft approved by WG DECODE and ISG MEC Final Report approved by WG DECODE and ISG MEC regarding demo application and tutorials. |  | 15 March 2027 |  |
| Milestone G | Deliverables published, STF closed |  | 31 March 2027 |  |
|  |  |  |  | 109 880 |

| Task/ Mil. | M1 | M2 | M3 | M4 | M5 | M6 | M7 | M8 | M9 | M10 | M11 | M12 | M13 | M14 | M15 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mil |  |  |  |  | A |  |  |  |  |  |  |  |  |  |  |
| T2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mil |  |  |  |  |  |  |  |  | B |  |  |  |  |  |  |
| T3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mil | C1 |  |  |  |  |  |  |  |  |  |  | C2 |  |  |  |
| T4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mil |  | D1 |  |  |  |  |  |  |  |  |  |  |  | D2 |  |
| T5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mil |  |  |  |  |  |  |  | E1 |  |  |  |  |  |  | E2 |
| T6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mil |  |  |  |  |  |  |  |  |  |  |  |  |  |  | F |

- Expertise required

  - Team structure

(Up to) two (2) service providers, with a minimum of two participants each to ensure the following mix of competences:

| Priority | Qualifications and competences |
| --- | --- |
| High | Excellent knowledge of Edge Computing and MEC specifications |
| High | Expert knowledge of the OpenAPI specification language and supporting drafting tools (e.g. Swagger tools) |
| High | Proven expertise in Web development and DevOps |
| High | Working knowledge in network and edge emulation techniques (especially, of the AdvantEDGE emulator – MEC Sandbox backend). |
| High | Good knowledge of other industry initiatives on Edge Computing (e.g. GSMA OPG, LF CAMARA, 3GPP SA6) |

Part IV:	STF performance evaluation criteria

- Performance Indicators

| Select relevant Performance indicators applicable for these ToR (X) |  |
| --- | --- |
| Contribution from ETSI Members to STF work |  |
| Direct financial contribution (co-funding) |  |
| Support to the STF work (e.g., provision of testbeds, organization of workshops, events) |  |
| Steering Committee meetings (number of meetings / participants / duration) | x |
| Number of delegates directly involved in the review of the deliverables |  |
| Contributions/comments received from the reference Reference Bodies | x |
| Contributions/comments received from other Reference Bodies |  |
| Contribution from the STF to ETSI work |  |
| Contributions to Reference Body meetings (number of documents / meetings / participants) | x |
| Contributions to other Reference Bodies |  |
| Presentations in workshops, conferences, stakeholder meetings |  |
| Liaison with other stakeholders |  |
| Stakeholder participation in the project (category, business area) |  |
| Cooperation with other standardization bodies | x |
| Potential interest of new members to join ETSI | x |
| Liaison to identify requirements and raise awareness on ETSI deliverables |  |
| Comments received on drafts (e.g. on WEB site, mailing lists, etc.) |  |
| Quality of deliverables |  |
| Approval of deliverables according to schedule | x |
| Respect of time scale, with reference to start/end dates in the approved ToR | x |
| Comments from Quality review by Reference Body |  |
| Comments from Quality review by ETSI Secretariat |  |

Time recording

For reporting purposes, the STF experts shall fill in the time sheet provided by ETSI with the days spent for the performance of the services

During the activity, the STF Leader shall collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

- Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 1.0 | 2025-05-22 | ISG MEC | Approved | MEC000180r7 was approved in ISG MEC through RC |
| 2.0 | 2025-09-23 | MEC & OCF Chairs | Presented at ETSI Board OCG | Addressing the offline comments received, in preparation for the ETSI Board OCG presentation |
| 3.0 | 2025-09-23 | MEC Tech Call | Final proposal | The updates were discussed at the MEC Tech call, given the urgency and the need to provide a final version, on time for the OCG decision on 25/09. |
| 4.0 | 2025-10-23 | ETSI Secretariat | Final Version | Final Update before CL publication |

Annex I	Response to the Request for Proposals
CfE – STF 707 (REFERENCE BODY ISG MEC)

Deadline: 25 November 2025

If you are an ETSI Member *

ETSI membership status (Indicate your status):

 Full

 Associate

 Observer

If you are not an ETSI Member *

Please indicate:

Full name of the ETSI member supporting the application (list of ETSI members on etsi.org):

-________________________

Official contact name of the ETSI member supporting the application:

-________________________

Note: A formal confirmation of the support from the Official contact is required (e.g. by e-mail sent to STFLINK@etsi.org) and an “ETSI Member Support Letter” will be required if you are selected.

| Contractor information * |  |  |  |  |
| --- | --- | --- | --- | --- |
| Contractor name *: Indicate the Company/Organisation Name |  |  |  |  |
| Contact person for the technical aspects |  | Contact person for Decision on ETSI financial offer to this project (if any) |  |  |
| Title |  | Title |  |  |
| First name |  | First name |  |  |
| Last name |  | Last name |  |  |
| Role |  | Role |  |  |
| e-mail |  | e-mail |  |  |
| Phone |  | Phone |  |  |
|  |  | Yes |  | No |
| Do you or any employee of your Company/Organisation hold an elected or appointed position in the Reference Body requesting the STF 707 creation? |  | o Indicate in which position: ----------------------------------- |  | o |
| If you are self-employed candidate: Do you currently have other contracts in progress with ETSI? |  | o |  | o |

All fields marked with an asterix (*) are mandatory

1.1	Introduction

A short presentation of the technical structure responsible for this activity, e.g.:

- Business area, number of employees, link to WEB site,

- Department(s)/team(s)/experts in charge of the technical activities related to this Project,

- Reference to products/services of your Company/Organization or supporting Member to which the standards developed by this Project will apply,

- Motivation for your Company/Organisation or supporting Member to participate in this Project.

1.2	Proposed approach

Proposed contribution to tasks & related cost

Identify the tasks to which your Company/Organisation is proposing to contribute by filling-in the table below:

| Tasks_No | Tasks_Description | Max_Budget_Allocated_in_Euro | Amount_in_Euro_(mandatory) | %_of_whole_Task_(mandatory) |
| --- | --- | --- | --- | --- |
| 00 | Project Management | 0 | . | . |
| 01 | MEC Sandbox Enhancement – Connecting MEC Sandbox with SDG OCF | 21 140 | . | . |
| 02 | MEC Sandbox Enhancement – Enable MEC App to Consume APIs via EDGEAPP | 21 140 | . | . |
| 03 | MEC Sandbox Enhancement – Integration of Sandbox with Network Emulation Tool | 19 500 | . | . |
| 04 | MEC Sandbox Enhancement – Integration of MEC federation with GSMA OP for developers | 19 500 | . | . |
| 05 | Demo applications and tutorials for preparation of future MEC Hackathons | 13 650 | . | . |
| 06 | MEC Sandbox Maintenance and Support | 14 950 | . | . |
|  | TOTAL | 109 880 |  |  |

Amount in Euro (mandatory): Indicate the price offered for your contribution to the task(s)

% of whole task (mandatory):  Indicate to which percentage of the execution of the whole task your offer corresponds

Provide a description of the proposed approach, competences, reference to related activities:

- Explain which part of the task is corresponding to the requested percentage that your Company/Organisation will handle,

- Explain the scope that your Company/Organisation will cover,

- Explain your approach to the management of the quality and,

- Explain your approach to the management of the risks and their mitigation,

- Describe and justify the proposed costs to achieve this project objectives.

Annex II	 Terms and Conditions
CfE – STF 707 (REFERENCE BODY ISG MEC)

Deadline: 25 November 2025

2.1	Submission of Proposals

All proposals in response to this CfE shall be submitted before the deadline indicated in this Collective Letter, using exclusively the WEB application on the ETSI Portal at the following address: https://portal.etsi.org/cfe.

Proposals shall be composed of Curriculum Vitae of the proposed service providers’ personnel and the Annex I of this CfE duly filled-out.

Proposals that will be partial or incomplete at the deadline will not be accepted.

The Terms and Conditions in this Annex will apply.

2.2	Modification and Withdrawal of Proposals

Applicants may, without prejudice to themselves, modify or withdraw their proposal by written request, provided that the request is received by ETSI prior to the due date and time, at the address to which their proposal was submitted. The applicant may submit a new proposal provided that such new proposal is received prior to the deadline for responding which is specified in this Collective Letter.

2.3	Assessment of Proposals

The ETSI Director-General, in consultation with the Reference Body Chair, is responsible for the selection of the service providers that will be contracted to perform this Project work. The ETSI Director-General and the Reference Body Chair may be assisted by a Selection Panel to assess the applications received and make the final decision.

As per article 1.10.4 of the ETSI Directives, the Director-General may discard proposals that could be identified as creating potential conflict of interest.

The ETSI Secretariat will only communicate to the applicants the result of the selection (accepted or not accepted). Should applicants need more information on the rationale for the selection, they must address a formal request to the ETSI Director-General.

The following evaluation criteria will be applied to all proposals, in order of priority:

- Evidence that the applicant has the necessary structure and expertise to ensure delivery

- Reference to current or previous activities in the specific technical domain of this project

- Critical review of the most efficient way to achieve the objectives in this Project ToR

- Effective proposed approach/methodology for the execution of the tasks

- Implementation schedule

- Clear pricing policy

Compliance with the first two (2) criteria is mandatory.

Proposals that are not considered compliant with these criteria will be discarded.

Priority will be given to technical quality of the proposals. Pricing considerations will be taken into account to ensure that the best value for money is achieved. Compatibility with the maximum budget allocated to this Project will be verified before placing a Service Contract.

Following the assessment process, ETSI reserves the right to grant contracts to other than the cheapest proposals, to accept or reject any offer completely or in part, or to reject all proposals, without providing the reasons. If no offer is accepted, ETSI may decide to abandon the work or proceed in any other manner ETSI may select.

2.4	IPR and confidentiality Agreements

The information provided in this CfE, as well as the fact that the applicant has received the CfE, is considered confidential and protected under copyright laws. The applicant may not discuss, share, or use the information in this CfE for any purpose other than the response to this CfE.

ETSI will not disclose the content of any proposals to other applicants or any other party, with the exception of the persons involved in the assessment process described in §2.3 above.

However, ETSI reserves the right to make use of the information provided in this proposal to improve this project definition for the purpose of this CfE or any other manner in which ETSI may decide to proceed to select the service providers.

If successful, the applicant will be required to sign a Service Contract, which includes IPR and Confidentiality clauses aligned with the relevant policies in the ETSI Directives.

2.5	Preparation cost

ETSI will not be responsible for any costs or expenses that the applicant may incur in preparing and/or submitting the proposal.

2.6	Service Contract

A Service Contract will be proposed to the applicants that will be selected to perform the work.

Details on the Terms and Conditions of this contract can be found on the ETSI Portal, at the following address: https://portal.etsi.org/STF/STFs/Contracts.aspx