ToR SPLU 199 (Ref. Body 3GPP)

Version: 0.3

Author: Saurav Arora – Date: 2025-11-27

Last updated by: Saurav Arora – Date: 2026-01-08

page 1 of 4

Terms of Reference –PLUGTESTSTM Technical Proposal

SPLU 199 (Ref. Body 3GPP) - MCX #10

Summary information

| Event Name | MCX#10 Plugtests |  |
| --- | --- | --- |
| Event start date | 18/05/2026 |  |
| Event end date | 22/05/2026 |  |
| Format of the event | Interoperability testing |  |
| Type of event | F2F |  |
| Place of the Event (if so) | Europe |  |
| Reference Body /ISG involved | 3GPP |  |
| In collaboration with/with the support of | TCCA, UIC |  |
| Standardised methodologies, techniques and best practices used: | • EG 202 237: Generic Methodology for Interoperability Testing |  |
| ETSI Funding | Maximum budget: 26000 EUR |  |
| Time scale | From | 2026-02-02 |
|  | To | 2026-06-20 |

Part I –Technical Proposal

# Rationale & Objectives

The MCX Plugtests events aims to validate the interoperability of various implementations through diverse test scenarios based on 3GPP Mission Critical Services. The event enables vendors, operators, and public safety organisations to test their solutions in a collaborative environment, ensuring that equipment from different manufacturers can work seamlessly together. Achieving interoperability and harmonisation of Mission Critical services is essential for the successful deployment and operation of Mission Critical Communications in sectors like public safety and public transport, where reliable communication is vital for efficient and coordinated responses.

# Expertise required / Budget allocated

## Task summary

Task description:

| Task No. | Task description |
| --- | --- |
| T0 | Technical Project Management (handled by CTI) |
| T1 | Development of a selection of interoperability tests based on 3GPP technical specifications; |
| T2 | Collecting the observations and issues seen in the 3GPP technical specifications; |
| T3 | Supporting the preparation and integration phases, including participation to regular conference-calls; |
| T4 | Assisting with the production of the report of the test execution and the production of the event Report. |
| T5 | Assisting in organising observer program and demo |

## Expertise required / Team structure

2-3 participants to ensure the following mix of competences:

| Priority | - Qualifications and competences |
| --- | --- |
| High | - Practical experience in writing interoperability test scenarios for the 3GPP technology |
| High | - Expert knowledge of the 3GPP Mission Critical Services and Standards (3GPP TS 23.280, 3GPP TS 23.281, 3GPP TS 23.282, 3GPP TS 23.479, 3GPP TS 24.281, 3GPP TS 24.282, 3GPP TS 24.379, 3GPP TS 24.481, 3GPP TS 24.482, 3GPP TS 24.483, 3GPP TS 24.484, IETF RFC 3261) and ETSI TS 103 564. |
| High | - Expert knowledge in Public Safety (Tetra, P25) and Public Transport networks (GSM-R). |
| High | - Previous experience in interoperability events. Familiar with the ETSI interoperability testing methodology. |

## Budget allocated:

Budget table:

| Task No. | Task description (example here below) | Total in EUR |
| --- | --- | --- |
| T0 | Technical Project Management (handled by CTI) | NA |
| T1 | Development of a selection of interoperability tests based on 3GPP technical specifications; | 8000 |
| MILA | The new interoperability tests should be uploaded to Plugtests Wiki | 10/04/2026 |
| T2 | Collecting the observations and issues seen in the 3GPP technical specifications; | 2000 |
| T3 | Supporting the preparation and remote integration phases, including participation to regular conference-calls; | 8000 |
| T4 | Assisting with the production of the report of the test execution and the production of the event Report. | 4000 |
| T5 | Assisting in organising observer program and demo | 4000 |
| MILB | Publication of Plugtests report | 12/06/2026 |
| TOTAL |  | 26000 |

Note: Selected experts must be present on-site during the event, and they are responsible for their own travel expenses.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 2025-11-27 | Saurav Arora | Stable draft |  |
| 0.2 | 2025-12-05 | Saurav Arora | Stable draft |  |
| 0.3 | 2026-01-08 | Saurav Arora | Stable draft |  |