ToR SPLU 203 (Ref. Body TC ESI)

Version: 2.0

Author: Laurent Velez – Date: 2026-06-01

Last updated by: ETSI Secretariat – Date: 2026-06-10

page 1 of 4

Terms of Reference – PLUGTESTSTM Technical Proposal

SPLU 203 (Ref. Body TC ESI)

CB-AdES Plugtests

Summary information

| Event Name | CB-AdES (CBOR Advanced Electronic Signatures) Plugtests |  |
| --- | --- | --- |
| Event start date | 26 October 2026 |  |
| Event end date | 23 November 2026 |  |
| Format of the event | CB-AdES creation and verification |  |
| Type of event | remotely |  |
| Place of the Event (if so) |  |  |
| Reference Body /ISG involved | Ref. Body TC ESI |  |
| In collaboration with/with the support of | EC (eIDAS2 regulation) |  |
| Standardised methodologies, techniques and best practices used: | • EG 202 237: Generic Methodology for Interoperability Testing |  |
| ETSI Funding | Maximum budget : 35 000 EUR |  |
| Time scale | From | 2026-07-13 |
|  | To | 2027-01-31 |

Part I –Technical Proposal

# Rationale & Objectives

In support of Regulation (EU) No 910/2014 on electronic identification and trust services (eIDAS), as significantly updated by Regulation (EU) 2024/1183 introducing the European Digital Identity framework, ETSI standards for Advanced Electronic Signatures (AdES) have played a central role in enabling legally robust and interoperable electronic transactions across the European Union.

These standards provide a harmonised technical foundation aligned with the legal requirements of eIDAS, particularly regarding the creation, validation, and long-term preservation of electronic signatures, ensuring authenticity, integrity, and non-repudiation across multiple sectors and cross-border use cases.

Within this framework, ETSI’s Technical Committee for Electronic Signatures and Trust Infrastructures (TC ESI) has developed a new signature format, CB-AdES (CBOR Advanced Electronic Signatures), specified in ETSI TS 119 152-1 published in March 2026.

This specification extends the AdES ecosystem to CBOR-encoded data structures, enabling trusted digital signatures for compact binary data. CB-AdES inherits the core properties defined in existing ETSI AdES standards—such as XAdES (XML), PAdES (PDF), CAdES (CMS), ASiC (containers), and JAdES (JSON)—including signature levels (e.g., baseline B, T, LT, LTA), validation data embedding, and support for qualified trust services as defined under eIDAS.

CBOR (Concise Binary Object Representation), defined in RFC 8949, is a lightweight data serialisation format designed for efficient processing and minimal bandwidth usage. Its binary encoding allows for faster parsing and reduced message size compared to text-based formats such as JSON or XML.

These characteristics make CBOR particularly well-suited for constrained environments, including Internet of Things (IoT) ecosystems, edge computing, and embedded systems. It is also widely adopted in modern protocols and frameworks such as COAP, WebAuthn, and various secure data exchange mechanisms.

By introducing CB-AdES, ETSI aims to address the growing demand for secure and trustworthy data exchange in environments where efficiency and scalability are critical. The specification will significantly enhance the security, integrity, and authenticity of CBOR-based communications, particularly in IoT deployments where ensuring trust in device-to-device and device-to-cloud interactions is essential. This is fully aligned with European policy objectives related to cybersecurity, data spaces, and digital sovereignty.

Objectives:

ETSI Centre for Testing and Interoperability (CTI), in collaboration with ETSI TC ESI, plans to organise a remote Plugtests interoperability event dedicated to the CB-AdES specification (ETSI TS 119 152-1). This will be the first interoperability testing campaign specifically focused on CB-AdES.

The event will be conducted through a dedicated online testing platform, allowing participants to execute test cases and exchange signed data remotely.

Scope of the Plugtests:

- Generation and cross-validation:

- Each participant will generate CB-AdES signatures according to specific test cases and requirements, and upload them to a portal.

- Other participants will then validate these signatures and submit their verdicts.

- Negative testing: Scenarios focusing on validation robustness and error handling

- Augmentation (e.g., timestamping, validation data embedding) and verification of extended CB-AdES signatures

- Formal conformance testing against ETSI TS 119 152-1 requirements. The Participants will be able to upload signatures to a conformance checker for verification.

As a remote event, participants will not need to travel to ETSI premises. All signature exchanges and verifications will be conducted via a dedicated portal.

Testing will not occur in real time; the portal will be available 24/7 throughout the event, allowing participants from all time zones to generate, upload, and verify signatures at their convenience.

# Expertise required / Budget allocated

## Task summary

Task description:

| Task No. | Task description |
| --- | --- |
| T0 | Technical Project Management (handled by ETSI CTI) |
| T1 | Developing interoperability tests for CB-AdES |
| T2 | Developing a signature portal based on the portal used for previous Plugtests would require new functionalities and capabilities. |
| T3 | Supporting the preparation and remote integration phases, including participation in regular conference calls; |
| T4 | Support for participants with portal updates and issues. |
| T5 | Answering participants’ questions on the testing and on the specifications; |
| T6 | Assisting with the consolidation and formatting of the test results and reported issues to produce the Plugtests Report. |

## Expertise required / Team structure

(Up to) 4 participants to ensure the following mix of competences:

| Priority | - Qualifications and competences (example here below) |
| --- | --- |
| High | Practical experience with Advanced Electronic Signature Testing |
| High | Expertise in all the ETSI TC ESI Specifications covered by the testing |
| High | Experience with Signature Plugtests portal and infrastructure |
| High | Programming skills in languages and technologies, among: Linux, Python, Vue.js, Docker, JavaScript, XML/XLST, Bash, Security. |
| High | - Previous experience in interoperability events. Familiar with the ETSI interoperability testing methodology. |

## Budget allocated:

Budget table:

| Task No. | Task description | Total in EUR | Milestone cut off date |
| --- | --- | --- | --- |
| T0 | Technical Project Management | 0 |  |
| T1 | Developing interoperability tests for CB-AdES. | 15 000 |  |
| T2 | Developing a Plugtests portal based on the portal used for previous Plugtests. New functionalities and capabilities would be required | 3 000 |  |
| T3 | Supporting the preparation and remote integration phases, including participation in regular conference calls; | 3 000 |  |
| T4 | Support for participants with portal updates and issues. | 1 000 |  |
| T5 | Answering participants’ questions on the testing and on the specifications; | 9 000 |  |
| T6 | Assisting with the consolidation and formatting of the test results and reported issues to produce the Plugtests Report. | 4 000 |  |
| MA | All tasks achieved, event closed |  | 2027-01-31 |
| TOTAL |  | 35 000 |  |

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 1.0 | 2026-06-01 | Laurent Velez | Draft |  |
| 2.0 | 2026-06-10 | ETSI Secretariat | Final | Update before CL publication |

Annex I	Response to the request for proposals
CfE – SPLU203 (TC ESI) Deadline: 29 June 2026

| Contractor name * Indicate the company/organisation name |  |
| --- | --- |

| Contractor information * |  |  |  |  |
| --- | --- | --- | --- | --- |
| Contact person for the technical aspects |  | Contact person for decision on ETSI financial offer to this project (if any) |  |  |
| Title |  | Title |  |  |
| First name |  | First name |  |  |
| Last name |  | Last name |  |  |
| Role |  | Role |  |  |
| e-mail |  | e-mail |  |  |
| Phone |  | Phone |  |  |
|  |  | Yes |  | No |
| Do you or any employee of your company/organisation hold an elected or appointed position in the Reference Body requesting the SPLU203 creation? |  | o Indicate in which position: ----------------------------------- |  | o |
| If you are a self-employed candidate: Do you currently have other contracts in progress with ETSI? |  | o |  | o |

1.1	Introduction

A short presentation of the technical structure responsible for this activity, e.g.:

- Business area, number of employees, link to website.

- Department(s)/team(s)/experts in charge of the technical activities related to this project.

- Motivation for your company/organisation or supporting Member to participate in the project.

1.2	Proposed approach

Proposed contribution to tasks & related cost

Identify the tasks to which your company/organisation is proposing to contribute by filling in the table below:

| Tasks No | Tasks Description | Max Budget Allocated in Euro | Amount in Euro (mandatory) | % of whole Task (mandatory) |
| --- | --- | --- | --- | --- |
| 00 | Technical Project Management | 0 | . | . |
| 01 | Developing interoperability tests for CB-AdES. | 15 000 | . | . |
| 02 | Developing a Plugtests portal based on the portal used for previous Plugtests. New functionalities and capabilities would be required | 3 000 | . | . |
| 03 | Supporting the preparation and remote integration phases, including participation in regular conference calls; | 3 000 | . | . |
| 04 | Support for participants with portal updates and issues. | 1 000 | . | . |
| 05 | Answering participants’ questions on the testing and on the specifications; | 9 000 | . | . |
| 06 | Assisting with the consolidation and formatting of the test results and reported issues to produce the Plugtests Report. | 4 000 |  |  |
| TOTAL |  | 35 000 |  |  |

Amount in Euro (mandatory): Indicate the price offered for your contribution to the task(s).

% of whole task (mandatory):  Indicate to which percentage of the execution of the whole task your offer corresponds.

Provide a description of the proposed approach, competences, and reference to related activities:

- Explain which part of the task corresponds to the requested percentage that your company/organisation will handle.

- Explain the scope that your company/organisation will cover.

- Explain your approach to the management of quality.

- Explain your approach to the management of the risks and their mitigation.

- Describe and justify the proposed costs to achieve the objectives of this project.

Annex II	 Terms and conditions
CfE – SPLU203 (TC ESI) Deadline: 29 June 2026

2.1	Submission of proposals

All proposals in response to this CfE shall be submitted before the deadline indicated in this Collective Letter, using exclusively the web application on the ETSI Portal at the following address: https://portal.etsi.org/cfe.

Proposals shall be composed of a Curriculum Vitae of the proposed service providers’ personnel and the Annex I of this CfE duly filled out.

Proposals that will be partial or incomplete at the deadline will not be accepted.

The terms and conditions in this Annex will apply.

2.2	Modification and withdrawal of proposals

Applicants may, without prejudice to themselves, modify or withdraw their proposal by written request, provided that the request is received by ETSI prior to the due date and time, at the address to which their proposal was submitted. The applicant may submit a new proposal provided that it is received prior to the deadline for responding which is specified in this Collective Letter.

2.3	Assessment of proposals

The ETSI Director-General, in consultation with the CTI Director, is responsible for the selection of the service providers that will be contracted to perform the project work. The ETSI Director-General and the CTI Director may be assisted by a selection panel to assess the applications received and make the final decision.

As per article 1.10.4 of the ETSI Directives, the Director-General may discard proposals that could be identified as creating potential conflict of interest.

The ETSI Secretariat will only communicate to the applicants the result of the selection (accepted or not accepted). Should applicants need more information on the rationale for the selection, they must address a formal request to the ETSI Director-General.

The following evaluation criteria will be applied to all proposals, in order of priority:

- Evidence that the applicant has the necessary structure and expertise to ensure delivery.

- Reference to current or previous activities in the specific technical domain of this project.

- Critical review of the most efficient way to achieve the objectives in the Project’s ToR.

- Effective proposed approach/methodology for the execution of the tasks.

- Implementation schedule.

- Clear pricing policy.

Compliance with the first two (2) criteria is mandatory.

Proposals that are not considered compliant with these criteria will be discarded.

Priority will be given to the technical quality of the proposals. Pricing considerations will be taken into account to ensure that the best value for money is achieved. Compatibility with the maximum budget allocated will be verified before placing a service contract.

Following the assessment process, ETSI reserves the right to grant contracts to other than the cheapest proposals, to accept or reject any offer completely or in part, or to reject all proposals, without providing the reasons. If no offer is accepted, ETSI may decide to abandon the work or proceed in any other manner ETSI may select.

2.4	IPR and confidentiality agreements

The information provided in this CfE, as well as the fact that the applicant has received the CfE, is considered confidential and protected under copyright laws. The applicant may not discuss, share, or use the information in this CfE for any purpose other than the response to this CfE.

ETSI will not disclose the content of any proposals to other applicants or any other party, with the exception of the persons involved in the assessment process described in §2.3 above.

However, ETSI reserves the right to make use of the information provided in this proposal to improve the project definition for the purpose of this CfE or any other manner in which ETSI may decide to proceed to select the service providers.

If successful, the applicant will be required to sign a service contract, which includes IPR and confidentiality clauses aligned with the relevant policies in the ETSI Directives.

2.5	Preparation cost

ETSI will not be responsible for any costs or expenses that the applicant may incur in preparing and/or submitting the proposal.

2.6	Service contract

A service contract will be proposed to the applicants who will be selected to perform the work.

Details on the Terms and Conditions of this contract can be found on the ETSI Portal, at the following address: https://portal.etsi.org/Portals/0/TBpages/STFs/Docs/SPLU_Service_Contract_%20Template_V1.0_Clean_Final.pdf