ToR TTF T045 (Ref. Body MTS)

Version: 0.6

Author: Dr. Andreas Ulrich – Date: 2024-08-07

Last updated by ETSI Secretariat – Date: 2025-01-07

page 1 of 15

Terms of Reference –Testing Task Force Proposal

TTF T045 (Ref. Body MTS)

Enhancing TDL and TOP to Meet Users’ New Demands

Summary information

| Approval status | Approved by TC MTS - Doc ref: MTS(24)000037] |  | YES |
| --- | --- | --- | --- |
| Reference Body | TC MTS |  |  |
| ETSI Funding | Maximum budget: 136,500 EUR |  |  |
| Minimum of 4 ETSI Members Support | YES |  |  |
| Time scale | From | 2025-Mar-01 |  |
|  | To | 2027-Jan-30 |  |
| Work Items | TR 103 119 V1.6.1: Reference Implementation and online User Guidelines ES 203 119-1 V1.9.1: TDL Abstract Syntax and Associated Semantics ES 203 119-9 V1.2.1: TDL Runtime Interfaces |  |  |
| TTF Roadmap reference | Maintained online at https://labs.etsi.org/rep/groups/top/-/epic_boards |  |  |

Part I –TTF Technical Proposal

# Rationale & Objectives

## Rationale

The ETSI TC MTS provides technologies, tools, and guidelines on conformance and interoperability testing and certification of networked computer systems that are under standardisation at various ETSI groups and committees. The standardized ETSI Test Description Language (TDL) is such a testing technology that has been elaborated by MTS over the last years. Its purpose is to provide the means necessary to deliver high-quality, consistent and unambiguous test specifications and reduce maintenance costs of existing ones.

While the TDL standards describe the overall language in detail, the ETSI TDL Open-Source Project (TOP) provides the tools based on these standards. Over the last few years, the TDL standards have stabilized and matured, while the TOP tooling has been receiving more attention, driven by requests from teams that plan to use TDL in their projects.

Two principal use cases of the TOP tooling, advocated by test specification teams, stand out: (1) The specification of test objectives and test descriptions for the purpose of providing standardized conformance and interoperability tests for various ETSI protocols; (2) The execution of detailed and sufficiently enriched test descriptions against a system under test.

This ToR addresses the first use case of TOP of enabling the specification of standardized tests. It provides additional functionality to TOP to handle common scenarios at ETSI such as the use of external ASN.1 protocol specifications and the documentation of tests.

## Objectives of the work to be executed

Driving further the development and maturity of the TOP tooling, this ToR concentrates on the following objectives:

- ASN.1 support for the specification of test purposes and test descriptions and integration within the TOP editor.

- Message Building System that allows the creation of messages and message templates from TDL and external data type specifications and is integrated within the TOP editor.

- Analysis and analytics of TDL models, checks for type constraints, test coverage metrics, and others.

- Graphical visualization of textual TDL specifications and support for document generation of Test Purpose Descriptions and Test Descriptions.

- Support of other TTFs working on test specifications, maintenance of open issues in TOP, contributions to the MTS WI on an updated ETSI conformance and interoperability testing guide, including a demonstration of new TOP features.

Figure. The TOP tool landscape, coloured components are in focus of this ToR.

## Previous funded activities in the same domain

TDL and TOP have been an active area of standardization within TC MTS for several years. The achievements of previous TTFs can be summarized as follows:

- T034 (2023/24): updated toolset to enable the integrated use of TDL models in web-based platforms, continuous integration support in ETSI GitLab, refined tool support for test specification and execution, TDL runtime interface, updated methodology and guidelines, including a TOP feature demonstration

- T022 (2022/23): web-based TDL editor to support ETSI’s New Working Methods, tool architecture for executing completely specified TDL specifications, code generation for ASN.1-based protocols, updated methodology and guidelines

- T013 (2021/22): support of TDL specifications for testing RESTful APIs using OpenAPI, structured test objective specification support, updates of the TDL meta-model, textual and graphical syntax, enhancements in specifying test configurations, documentation of TOP features and their usage

- Earlier work focused mainly on designing the features of TDL as a test specification language which is built on a common meta-model and different textual, graphical and transfer syntaxes. In addition, the foundation of the TOP tooling and its principal architecture was established.

## Consequences if not agreed

As it stands, the test specification process at ETSI is still a document-centred process. It produces mostly Word documents that undergo a painstaking and laborious manual review process for each revision of the test specification to be published. This process is not only costly but inherently error-prone. For example, the structure of many protocol messages is many times deeply nested and complex making it hard for a human to specify correct message templates.

The availability of TDL and TOP have enabled a tool-supported approach to the creation of test specifications. The TOP tooling helps teams produce formal specifications with an unambiguous syntax and semantics that are easy to maintain. However, the structure of protocol messages that are used in these test specifications is often provided in a different language and often stems from an external source. At ETSI, ASN.1 is the major language used for this purpose, with OpenAPI and others gaining traction.

It becomes therefore imperative that the TOP tooling gets extended to fully support a variability of externally supplied protocol specifications in different languages. MTS has worked out support for OpenAPI and Yang in the recent past, while the support for ASN.1 has still been lacking. This situation will change with the work conducted under this ToR. It will allow teams at ETSI and outside to use TDL for many more cases that are relevant to ETSI. In addition, it will enable the teams to produce test specifications faster and with a better quality.

# ETSI Members Support

| # | ETSI Member | Supporting delegate |
| --- | --- | --- |
| 1 | Siemens AG | Dr. Andreas Ulrich |
| 2 | University of Göttingen | Dr. Philip Makedonski |
| 3 | Elvior LLC | Martti Käärik |
| 4 | Cinderella ApS | Finn Kristoffersen |
| 5 | CERTH | Dr. Marija Jankovic |
| 6 | Fraunhofer FOKUS | Axel Rennoch |

# Deliverables

## Base documents

| Document | Title | Status |
| --- | --- | --- |
| ES 203 119-1 V1.8.1 | Methods for Testing and Specification (MTS); The Test Description Language (TDL); Part 1: Abstract Syntax and Associated Semantics | Final draft* |
| ES 203 119-2 V1.6.1 | Methods for Testing and Specification (MTS); The Test Description Language (TDL); Part 2: Graphical Syntax | Final draft* |
| ES 203 119-3 V1.5.1 | Methods for Testing and Specification (MTS); The Test Description Language (TDL); Part 3: Exchange Format | Published |
| ES 203 119-4 V1.6.1 | Methods for Testing and Specification (MTS); The Test Description Language (TDL); Part 4: Structured Test Objective Specification (Extension) | Final draft* |
| ES 203 119-6 V1.3.1 | Methods for Testing and Specification (MTS); The Test Description Language (TDL); Part 6: Mapping to TTCN-3 | Published |
| ES 203 119-7 V1.3.1 | Methods for Testing and Specification (MTS); The Test Description Language (TDL); Part 7: Extended Test Configurations | Published |
| ES 203 119-8 V1.3.1 | Methods for Testing and Specification (MTS); The Test Description Language (TDL); Part 8: Textual Syntax | Final draft* |
| ES 203 119-9 V1.1.1 | Methods for Testing and Specification (MTS); The Test Description Language (TDL); Part 9: Test Runtime Interfaces | Final draft* |
| TR 103 119 V1.5.1 | Methods for Testing and Specification (MTS); The Test Description Language (TDL); Reference Implementation | Final draft* |
| ITU-T X.680 - X.683, 02/2021 | Abstract Syntax Notation One (ASN.1) | In force |

*) Status of document at the time of writing. Publication expected to happen before start of TTF.

## New deliverables

| Deliv. | Work Item code Standard number | Working title | Expected date for publication |
| --- | --- | --- | --- |
| D1 | RTS/TR 103 119 V1.6.1 | TDL Reference Implementation https://portal.etsi.org/webapp/WorkProgram/Report_WorkItem.asp?WKI_ID=73053 | 2027 |
| D2 | RES/ES 203 119-1 V1.9.1 | TDL Abstract Syntax and Associated Semantics, Part 1 https://portal.etsi.org/webapp/WorkProgram/Report_WorkItem.asp?WKI_ID=73054 | 2027 |
| D3 | RES/ES 203 119-9 V1.2.1 | TDL Runtime Interfaces, Part 9 (NWI, which is a revision of V1.1.1, is created once this version has been published) | 2027 |

If there is a need to modify further TDL standards from the ES 203 119 series, additional WIs will be created.

# Maximum budget

## Task summary/Manpower Budget

| Task short description | Budget (EUR) |
| --- | --- |
| T0 Project management | 6,000 |
| T1 ASN.1 support, protocol server | 48,000 |
| T2 Message building system | 30,000 |
| T3 Static semantics checks and analytics | 30,000 |
| T4 Maintenance, user support, demonstrators | 18,000 |
| TOTAL | 132,000 |

## Travel budget

| Expected travel | Cost estimate (EUR) |
| --- | --- |
| Participation at 5 MTS Plenaries | 3,000 |
| Promotion activities at UCAAT 2025 and 2026 or other ETSI workshops | 1,500 |
| TOTAL | 4,500 |

## Other budget line

None.

Part II – Details on TTF Technical Proposal

# Tasks, Technical Bodies and other stakeholders

## Organization of the work

The working group MTS TDL will, acting as a steering group, oversee and advise the work of the proposed TTF. It will plan regular meetings between the TTF working sessions to monitor the progress of the work and provide technical advice.

The major goal of this TTF is to handle existing user requests for updates to the TDL standards and the TDL open-source project. It is essential for the continued growth of the TDL user community that TDL is maintained and the TDL open-source project is aligned with these changes. It targets stakeholders both within ETSI and within the industry. The work is organized around the activities necessary to maintain the TDL standards and the TDL open-source project (TOP) based on feedback from various stakeholders who have been adopting TDL early on. The activities are focused on maintaining the existing standards and the tool implementations within TOP according to new and changing requirements as well as providing further information and guidelines to streamline the adoption of TDL.

The tasks and the order in which the tasks are carried out will be specified as issues in ETSI Labs platform. ETSI Labs will also be used to gather feedback from stakeholders and communicate the status of the work.

Intermediate stable drafts and final drafts will be delivered at milestones set in regular intervals which coincide with the plenary sessions of TC MTS. Once draft versions of the TDL updated standards become available, they will be sent out to ETSI MTS and parties outside of ETSI for review and feedback. There are multiple milestones intended for soliciting feedback such that there is enough room for delivering enhanced and improved TDL standards and updates of the tools that fit the needs of different organizations and users.

## Other interested ETSI Technical Bodies

We expect interest in TDL and TOP from ETSI Technical Bodies that work on test (objective) specifications for their Technical Specifications under management, including TBs that already investigated into TTCN-3. Particularly, the TTF will provide consultation to TBs that run TTFs in 2025 in parallel, such as

- CIM (graph queries conformance),

- INT (network interoperability for emergency services over 5G, conformance testing of NGAP and NAS),

- ITS (conformance testing of ITS network communication),

- MEC (API conformance tests),

- NFV (API conformance tests),

- and others.

The TTF runs a dedicated Task 4 to manage the exchange with these TBs and their TTFs.

## Other stakeholders

Additionally, the following organizations are expected to be interested in the outcome from this TTF: OMA, TCCA (former TETRA Association), Ipv6Forum. Standardisation bodies from other domains such as automotive run similar initiatives in providing solutions for their specific needs in testing. These initiatives should be also interested in the results of the proposed TTF.

Part III: Execution of Work

# Work plan, time scale and resources

## Task description

| Task 0 | Project management |
| --- | --- |
| Objectives | - Planning, organisation, and preparation of TTF work and meetings - Participation and reporting at MTS and TDL WG meetings - Preparation of the TTF progress reports and the final report |
| Input | - The present document - Information from the preparatory meeting - MTS plenaries and TDL WG meetings - Issues in the TOP ETSI Labs project |
| Output | - Session planning - Materials for WG and TC meetings - Progress reports - Final report |
| Interactions | - The TTF leader will interact with the TDL Working Group and the MTS - Communicating with other stakeholders and TTFs - Additional support will be provided by the ETSI secretariat |
| Resources required | - Resource planning, reporting, and coordination |

| Task 1 | ASN.1 support, protocol server |
| --- | --- |
| Objectives | - Definition of the scope of ASN.1 and the minimum level of support requested by stakeholders, considering also possible implementation options based on open-source libraries. - Implementation of ASN.1 specifications importing and mapping to TDL data types. - Design of an architecture based on a concept of a protocol server (PS) capable of handling multiple type definition languages; the PS shall be an independent service for converting ASN.1 types to TDL and, in future, allow the encoding/decoding of messages (data instances) - Implement protocol server for the import of ASN.1 type definitions and mapping to TDL equivalent types and type constraints - Validation of the approach against relevant ASN.1 specs, e.g. NGAP and others, and showcase the implemented solution, provision of a user documentation |
| Input | - ITU-T X.680 - X.683 - ASN.1 reference specifications and the scope of ASN.1 features from task 4 - Issues in the TOP ETSI Labs project |
| Output | - The updated TOP project and TOP libraries (plug-ins) including the source code implementing the requirements of the task - Technical and user documentation - Potential updates to TDL meta-model and specifications |
| Interactions | ETSI groups working with ASN.1 specifications |
| Resources required | - TOP architecture and development - Writing user documentation - Understanding of ASN.1 specifications |

| Task 2 | TOP support for harmonized test methodology |
| --- | --- |
| Objectives | - Solicitation of requirements from stakeholders and design of workflows to be supported - Implementation of integrated UI component for creation of TDL data instances based on type definitions (e.g. following the idea of a tree-structured editor) that supports assignment of default values, data inheritance, data visualization and user provided templates. - Implement support for test purpose behaviour reuse and data parameterization in test purpose descriptions. - Tool for graphical visualization and documentation generation of data and behaviour based on examples from task 4. - Documentation, validation and demonstration of the implementation. |
| Input | - User requirements and test purpose examples from task 4 - Issues in the TOP ETSI Labs project |
| Output | - The updated TOP project and TOP libraries (plug-ins) including the source code implementing the requirements of the task - Technical and user documentation - Potential updates to TDL meta-model and specifications |
| Interactions | Gathering input from MTS delegates and CTI staff who are working on the harmonized ETSI conformance and interoperability testing guide. |
| Resources required | - TOP architecture and development - Writing user documentation |

| Task 3 | Static checks and analytics |
| --- | --- |
| Objectives | - Implement support of data type constraints in the TDL model that are manually defined or imported from, e.g., ASN.1 specs. - Implement linting support for TDL models to check user-defined OCL constraints (in addition to constraints related to static semantics that are already implemented), e.g. a check on unused data instances; provide an entry point for such checks to a user of TOP. - Analyse and specify the requirements on analytics over TDL specs, i.e. universal metrics and checks; implementation of the analytics functionality. - Documentation, validation and demonstration of the implementation. |
| Input | - Issues in the TOP ETSI Labs project |
| Output | - The updated TOP project and TOP libraries (plug-ins) including the source code implementing the requirements of the task - Technical and user documentation |
| Interactions | None |
| Resources required | - TOP architecture and development - Understanding of OCL and related tooling - Writing user documentation |

| Task 4 | Maintenance, user support, demonstrators |
| --- | --- |
| Objectives | - Resolve bugs and open issues in TOP and TDL, including needed updates of the Eclipse based TOP infrastructure, CI/CD pipeline and TDL documentation - Support of active TTFs working on test specifications covering at least TTFs from the following TBs: MTS TST, CIM, INT, ITS, MEC, NFV - Review and provide feedback to the MTS WI on a harmonized ETSI conformance and interoperability testing guide. Provide input to other tasks based on the guidelines. - Promotion and demonstration of new TDL/TOP features to stakeholders and potential users. - Migration of issues from Mantis to ETSI Labs. |
| Input | - Issues in the TOP ETSI Labs project - Protocol specifications used by TTFs working on test specifications - Test specifications from other TTFs |
| Output | - Scope of ASN.1 features for task 1 - User requirements and test purpose examples for task 2 - Potential updates to TDL meta-model and specifications |
| Interactions | - Gathering input from MTS delegates and CTI staff who are working on the harmonized ETSI conformance and interoperability testing guide - Gathering requirements and feedback from TTFs working on test specifications |
| Resources required | - TOP architecture and development - Analysing user workflows and specifying requirements - Writing TDL specifications |

## Milestones

| # Milestone | # Description | # Cut-Off Date |
| --- | --- | --- |
| # A | # First progress report to TC MTS | # 2025-09-30 |
| # Reference Body Deliverable | # First TOP tool feasibility demo |  |
| # ETSI Deliverable | # First progress report approved by TC MTS |  |

| # Milestone | # Description | # Cut-Off Date |
| --- | --- | --- |
| # B | # Second progress report to TC MTS | # 2026-01-30 |
| # Reference Body Deliverable | # Stable drafts to be accepted by TC MTS # Second TOP tool feasibility demo |  |
| # ETSI Deliverable | # Second progress report approved by TC MTS |  |

| # Milestone | # Description | # Cut-Off Date |
| --- | --- | --- |
| # C | # Third progress report to TC MTS | # 2026-06-30 |
| # Reference Body Deliverable | # Stable drafts to be accepted by TC MTS # Third TOP tool feasibility demo |  |
| # ETSI Deliverable | # Third progress report approved by TC MTS |  |

| # Milestone | # Description | # Cut-Off Date |
| --- | --- | --- |
| # D | # Final drafts and final progress report to TC MTS | # 2026-11-30 |
| # Reference Body Deliverable | # Final drafts and final report to be approved by TC MTS # Final TOP tool feasibility demo |  |
| # ETSI Deliverable | # Final drafts and final report approved by TC MTS |  |

| # Milestone | # Description | # Cut-Off Date |
| --- | --- | --- |
| # E | # Deliverables published, new TOP tool version published, TTF closed | # 2027-01-30 |

## Task summary

| Code | Task / Milestone | Target Date |  | Estimated Cost (EUR) |
| --- | --- | --- | --- | --- |
|  |  | From | To |  |
|  | Start of work | 2025-03-01 |  |  |
| T0 | Project Management | 2025-03-01 | 2027-01-30 | 6,000 |
| T1 | ASN.1 support, protocol server | 2025-03-01 | 2026-03-30 | 48,000 |
| T2 | TOP support for harmonized test methodology | 2025-10-01 | 2026-11-30 | 30,000 |
| T3 | Static semantics checks and analytics | 2025-10-01 | 2026-11-30 | 30,000 |
| T4 | Maintenance, user support, demonstrators | 2025-03-01 | 2026-11-30 | 18,000 |
| MA | First progress report to be approved by TC MTS First TOP tool feasibility demo | MTS#96 | 2025-09-30 |  |
| MB | # Second progress report to TC MTS Stable drafts to be accepted by TC MTS Second TOP tool feasibility demo | MTS#97 | 2026-01-30 |  |
| MC | # Third progress report to TC MTS Stable drafts to be accepted by TC MTS Third TOP tool feasibility demo | MTS#98 | 2026-06-30 |  |
| MD | Final drafts and final report approved by TC MTS Third TOP tool feasibility demo | RC | 2026-11-30 |  |
| ME | Deliverables published, TTF closed |  | 2027-01-30 |  |
|  |  |  |  | 132,000 |

| Task/ Mil. | M | A | M | J | J | A | S | O | N | D |  | J | F | M | A | M | J | J | A | S | O | N | D |  | J |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ME |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

# Expertise required

## Team structure

Up to 4 participants to ensure the following mix of competences:

| - Priority | - Qualifications and competences |
| --- | --- |
| High | Deep understanding of the existing TDL and its application. |
| Medium | Understanding of black-box testing and testing of communicating real-time systems. |
| High | Experiences in the model-based implementation of software languages, including graphical and textual syntax implementation, syntactic and semantic model validation. |
| Low | Experiences in modelling and description techniques such as TTCN-3, UML, MSC. |
| High | Experiences in Eclipse ecore meta-modelling and tooling. |
| Medium | Experiences in the design of software languages and compiler/transformation techniques. |
| Medium | Knowledge of the data type notation ASN.1 |

Part IV:	TTF performance evaluation criteria

# Performance Indicators

| Select relevant Performance indicators applicable for these ToR (X) |  |
| --- | --- |
| Contribution from ETSI Members to TTF work |  |
| Direct financial contribution (co-funding) |  |
| Support to the TTF work (e.g., provision of test-beds, organization of workshops, events) |  |
| Steering Group meetings (number of meetings / participants / duration) | X |
| Number of delegates directly involved in the review of the deliverables | X |
| Contributions/comments received from the Reference Bodies |  |
| Contributions/comments received from other Reference Bodies | X |
| Contribution from the TTF to ETSI work |  |
| Contributions to Reference Body meetings (number of documents / meetings / participants) |  |
| Contributions to other Reference Bodies |  |
| Presentations in workshops, conferences, stakeholder meetings | X |
| Liaison with other stakeholders |  |
| Stakeholder participation in the project (category, business area) |  |
| Cooperation with other standardization bodies |  |
| Potential interest of new members to join ETSI |  |
| Liaison to identify requirements and raise awareness on ETSI deliverables | X |
| Comments received on drafts (e.g. on WEB site, mailing lists, etc.) |  |
| Quality of deliverables |  |
| Approval of deliverables according to schedule | X |
| Respect of time scale, with reference to start/end dates in the approved ToR | X |
| Comments from Quality review by Reference Body |  |
| Comments from Quality review by ETSI Secretariat |  |

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 2024-07-25 | Ulrich | Draft | Document created |
| 0.2 | 2024-08-20 | Ulrich | Draft | Part I and task descriptions written |
| 0.3 | 2024-10-24 | Ulrich | Final | All parts completed and reviewed |
| 0.4 | 2024-10-24 | Ulrich | Final | Addressed outstanding comments |
| 0.5 | 2024-12-19 | ETSI Secretariat | Final | Update before IKOM |
| 0.6 | 2025-01-07 | ETSI Secretariat | Final | Update before CL publication |

Annex I	Response to the Request for Proposals
CfE – TTF T045 (REFERENCE BODY MTS) 
Deadline: 03 February 2025

| Contractor information * |  |  |  |  |
| --- | --- | --- | --- | --- |
| Contractor name *: Indicate the Company/Organization Name |  |  |  |  |
| Contact person for the technical aspects |  | Contact person for Decision on ETSI financial offer to this project (if any) |  |  |
| Title |  | Title |  |  |
| First name |  | First name |  |  |
| Last name |  | Last name |  |  |
| Role |  | Role |  |  |
| e-mail |  | e-mail |  |  |
| Phone |  | Phone |  |  |
|  |  | Yes |  | No |
| Do you or any employee of your Company/Organization hold an elected or appointed position in the Reference Body requesting the TTF T045 creation? |  |  Indicate in which position: ----------------------------------- |  |  |
| If you are self-employed candidate: Do you currently have other contracts in progress with ETSI? |  |  |  |  |

All fields marked with an asterix (*) are mandatory

1.1	Introduction

A short presentation of the technical structure responsible for this activity, e.g.:

- Business area, number of employees, link to WEB site,

- Department(s)/team(s)/experts in charge of the technical activities related to this Project,

- Reference to products/services of your Company/Organization or supporting Member to which the standards developed by this Project will apply,

- Motivation for your Company/Organization or supporting Member to participate in this Project.

1.2	Proposed approach

Proposed contribution to tasks & related cost

Identify the tasks to which your Company/Organization is proposing to contribute by filling-in the table below:

| Tasks No | Tasks Description | Max Budget Allocated in Euro | Amount in Euro (mandatory) | % of whole Task (mandatory) |
| --- | --- | --- | --- | --- |
| 00 | Project Management | 6 000 |  |  |
| 01 | ASN.1 support, protocol server | 48 000 |  |  |
| 02 | TOP support for harmonized test methodology | 30 000 |  |  |
| 03 | Static semantics checks and analytics | 30 000 |  |  |
| 04 | Maintenance, user support, demonstrators | 18 000 |  |  |
| TOTAL |  | 132 000 |  |  |

Amount in Euro (mandatory): Indicate the price offered for your contribution to the task(s)

% of whole task (mandatory):  Indicate to which percentage of the execution of the whole task your offer corresponds

Provide a description of the proposed approach, competences, reference to related activities:

- Explain which part of the task is corresponding to the requested percentage that your Company/Organization will handle,

- Explain the scope that your Company/Organization will cover,

- Explain your approach to the management of the quality and,

- Explain your approach to the management of the risks and their mitigation,

- Describe and justify the proposed costs to achieve this project objectives.

Annex II	 Terms and Conditions
CfE – TTF T045 (REFERENCE BODY MTS) 
Deadline: 03 February 2025

2.1	Submission of Proposals

All proposals in response to this CfE shall be submitted before the deadline indicated in this Collective Letter, using exclusively the WEB application on the ETSI Portal at the following address: https://portal.etsi.org/cfe.

Proposals shall be composed of Curriculum Vitae of the proposed service providers’ personnel and the Annex I of this CfE duly filled-out.

Proposals that will be partial or incomplete at the deadline will not be accepted.

The Terms and Conditions in this Annex will apply.

2.2	Modification and Withdrawal of Proposals

Applicants may, without prejudice to themselves, modify or withdraw their proposal by written request, provided that the request is received by ETSI prior to the due date and time, at the address to which their proposal was submitted. The applicant may submit a new proposal provided that such new proposal is received prior to the deadline for responding which is specified in this Collective Letter.

2.3	Assessment of Proposals

The ETSI Director-General, in consultation with the Reference Body Chairman, is responsible for the selection of the service providers that will be contracted to perform this Project work. The ETSI Director-General and the Reference Body Chairman may be assisted by a Selection Panel to assess the applications received and make the final decision.

As per article 1.10.4 of the ETSI Directives, the Director-General may discard proposals that could be identified as creating potential conflict of interest.

The ETSI Secretariat will only communicate to the applicants the result of the selection (accepted or not accepted). Should applicants need more information on the rationale for the selection, they must address a formal request to the ETSI Director-General.

The following evaluation criteria will be applied to all proposals, in order of priority:

- Evidence that the applicant has the necessary structure and expertise to ensure delivery

- Reference to current or previous activities in the specific technical domain of this project

- Critical review of the most efficient way to achieve the objectives in this Project ToR

- Effective proposed approach/methodology for the execution of the tasks

- Implementation schedule

- Clear pricing policy

Compliance with the first two (2) criteria is mandatory.

Proposals that are not considered compliant with these criteria will be discarded.

Priority will be given to technical quality of the proposals. Pricing considerations will be taken into account to ensure that the best value for money is achieved. Compatibility with the maximum budget allocated to this Project will be verified before placing a Service Contract.

Following the assessment process, ETSI reserves the right to grant contracts to other than the cheapest proposals, to accept or reject any offer completely or in part, or to reject all proposals, without providing the reasons. If no offer is accepted, ETSI may decide to abandon the work or proceed in any other manner ETSI may select.

2.4	IPR and confidentiality Agreements

The information provided in this CfE, as well as the fact that the applicant has received the CfE, is considered confidential and protected under copyright laws. The applicant may not discuss, share, or use the information in this CfE for any purpose other than the response to this CfE.

ETSI will not disclose the content of any proposals to other applicants or any other party, with the exception of the persons involved in the assessment process described in §2.3 above.

However, ETSI reserves the right to make use of the information provided in this proposal to improve this project definition for the purpose of this CfE or any other manner in which ETSI may decide to proceed to select the service providers.

If successful, the applicant will be required to sign a Service Contract, which includes IPR and Confidentiality clauses aligned with the relevant policies in the ETSI Directives.

2.5	Preparation cost

ETSI will not be responsible for any costs or expenses that the applicant may incur in preparing and/or submitting the proposal.

2.6	Service Contract

A Service Contract will be proposed to the applicants that will be selected to perform the work.

Details on the Terms and Conditions of this contract can be found on the ETSI Portal, at the following address: https://portal.etsi.org/STF/STFs/Contracts.aspx