ToR TTF T059 (TC INT)

Version: 0.8

Author: TC INT – Date: 2025-03-16

Last updated by: ETSI Secretariat – Date: 2026-03-11

page 1 of 14

Terms of Reference –Testing Task Force Proposal

TTF T059 (Ref. Body TC INT)

“Phase 4a: Enhancement of 5G core specific use of Next-Generation Application Protocol (NGAP) and Non Access Stratum (NAS) and validation; Conformance testing”

Summary information

| Approval status | Approved by TC INT#61:doc Ref: INT(25)61026 |  | YES |
| --- | --- | --- | --- |
| Reference Body | Ref. Body TC INT |  |  |
| ETSI Funding | Maximum budget: ETSI FWP: Phase 4a: 96 600 EUR manpower cost 8 000 EUR travel cost |  |  |
| Minimum of 4 ETSI Members Support | YES |  |  |
| Time scale | From | Phase 4a: 2026-07-01 |  |
|  | To | Phase 4a: 2027-08-02 |  |
| Work Items | DTS/INT-00XXX (TS 103 920-1) 5G NGAP Conformance Testing for the N2 interface Part 1: Protocol Implementation Conformance Statement (PICS) DTS/INT-00XXX (TS 103 920-2) 5G NGAP Conformance Testing for the N2 interface Part 2: Test Suite Structure (TSS) and Test Purposes (TP) DTS/INT-00XXX (TS 103 920-3) 5G NGAP Conformance Testing for the N2 interface Part 3: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification DTS/INT-00XXX (TS 103 921-1) 5G NAS Conformance Testing for the N1 interface Part 1: Protocol Implementation Conformance Statement (PICS) DTS/INT-00XXX (TS 103 921-2) 5G NAS Conformance Testing for the N1 interface Part 2: Test Suite Structure (TSS) and Test Purposes (TP) DTS/INT-00XXX (TS 103 921-3) 5G NAS Conformance Testing for the N1 interface Part 3: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification |  |  |
| TTF Roadmap reference | INT(24)058016 Input for NGAP/NAS testing roadmap TTF Roadmap 2026 |  |  |

Part I –TTF Technical Proposal

# Rationale & Objectives

## Rationale

In recent years, significant progress has been made by 5G core network component providers to enable seamless interoperability between multi-vendor networks. This involves interconnecting the various elements of 5G core networks across different operators to support uninterrupted roaming and ensure robust, end-to-end network functionality.

5G Control Plane

A central focus of these efforts is the N2 interface, which serves as a critical integration point between the next-generation radio access network (NG-RAN) and the 5G Core's Access and Mobility Management Function (AMF).

The N2 interface is particularly vital for multi-vendor environments, where it typically connects the radio access components (gNodeBs) of one vendor to the AMF of another. This makes thorough interoperability testing essential to maintain reliable signaling and mobility procedures across vendor boundaries. Beyond traditional mobile broadband, the N2 interface also plays a crucial role in the deployment of private 5G networks, small-cell solutions, and emerging 5G-based technologies such as Machine-to-Machine (M2M) communication, Internet of Things (IoT), Intelligent Transport Systems (ITS), and Mission-Critical Services (MCX). These use cases often rely on customized 5G network slices, further emphasizing the importance of standardized and well-tested N2 interface behavior.

In this context, the AMF acts as the central control node within the 5G access network, with responsibilities that include:

- Registration Management: Handling the registration and deregistration of User Equipment (UE) in the 5G system.

- Connection Management: Establishing and releasing N1 interface signaling connections between the UE and AMF.

- Reachability Management: Ensuring that the UE remains reachable, including initiating paging for idle UEs to resume active communication.

- Mobility Management: Tracking and updating the UE’s location within the network, including support for periodic and mobility-triggered registration updates to maintain session continuity.

The AMF interfaces with the NG-RAN via the N2 interface using the NG Application Protocol (NGAP), as specified in ETSI TS 138 413.

The 5G Non-Access Stratum (NAS) signaling from the User Equipment (UE) terminates at the Access and Mobility Management Function (AMF). Defined in ETSI TS 124 501, the 5G NAS protocol represents the highest control-plane layer between the UE and the AMF, operating independently of the underlying radio access technology.

The NAS protocol is responsible for key control functions, including mobility management and session management, enabling the UE to register with the network, remain reachable during mobility events, and establish and maintain PDU sessions for IP-based services. NAS signaling supports authentication, security, and identity management procedures critical for secure network access.

All 5G NAS messages are encapsulated within NG Application Protocol (NGAP) messages as they traverse the NG-RAN, making them transparent to the radio access network. The NG-RAN nodes (gNodeBs) simply forward these NAS messages between the UE and the AMF without interpreting or modifying them, preserving protocol integrity across vendor implementations.

5G User Plane

In the 5G system architecture, the user plane is responsible for transporting actual user data (such as internet traffic, voice, or application-level communications) across the network. Two key interfaces enable this transport within and beyond the 5G Core: the N3 and N6 interfaces.

The N3 interface connects the Next-Generation Radio Access Network (NG-RAN) with the User Plane Function (UPF), facilitating the transfer of user data from the UE to the 5G Core. It is based on GPRS Tunneling Protocol – User Plane (GTP-U) as specified in ETSI TS 129 281, and it plays a critical role in ensuring low-latency, high-throughput data transmission between the radio network and the core. The efficient operation of the N3 interface is crucial for end-user experience, especially in latency-sensitive use cases such as augmented reality, autonomous driving, and mission-critical communications.

The N6 interface connects the UPF to external data networks (DNs), such as the public internet, enterprise clouds, or private service domains. This interface serves as the gateway through which user traffic exits the 5G core and reaches its intended destination. The N6 interface supports advanced traffic handling functions such as traffic shaping, Quality of Service (QoS) enforcement, lawful interception, and packet inspection. It is also central to the deployment of network slicing and service differentiation strategies, allowing operators to tailor data delivery paths based on application-specific requirements.

Together, the N3 and N6 interfaces form the backbone of the 5G user plane, enabling end-to-end connectivity from the UE to external applications and services. Ensuring high performance, interoperability, and security across these interfaces is essential to realizing the full potential of 5G networks, especially for data-intensive and ultra-reliable low-latency communications (URLLC) scenarios.

The network architecture is described in figure 1 below.

Figure 1: 5G network architecture.

The development and verification of conformity testing standards for N1, N2, N3 and N6 interfaces is a crucial validation tool for network operators for several reasons:

- Interconnection of 5G Core Networks: With increasing efforts toward seamless roaming and cross-operator interconnection, ensuring interoperability between multi-vendor 5G core network components is essential. Conformity testing standards for NGAP and NAS (control plane), as well as N3 and N6 (user plane), enable verification that implementations from different vendors can interact reliably. While NGAP and NAS focus on registration, mobility, and session control at the N2/N1 interface, N3 plays a pivotal role in user data transmission between the gNodeB and the UPF, and N6 ensures correct forwarding and policy enforcement toward external data networks. Comprehensive testing across these interfaces is critical to guarantee end-to-end service continuity, especially in roaming and inter-operator scenarios.

- Reliability and Functionality: To deliver consistent and dependable 5G services, network providers must ensure that both control and user plane components adhere to standardized behaviour. Conformity testing enhances network reliability by verifying protocol compliance—not only for NGAP and NAS messages but also for GTP-U tunnels on N3 and traffic handling over N6. This mitigates risks associated with interoperability issues, QoS degradation, or data path failures, thereby strengthening overall system functionality.

- Support for Diverse Applications and Use Cases: Beyond conventional mobile broadband, 5G is expected to serve a wide range of vertical applications such as M2M, IoT, Intelligent Transport Systems (ITS), and Mission-Critical Services (MCX). These rely not only on robust control plane signalling but also on deterministic, high-throughput user plane behavior. A conformity testing framework that includes N3 and N6 interfaces ensures that both signaling and data transport components support the required latency, reliability, and QoS constraints, enabling seamless integration of diverse use cases into network slices.

- Deployment of Local and Private Small Cell Networks: In dense urban areas and enterprise environments, local small cell and private 5G networks play a vital role. These networks often use customized configurations and vendor mixes, making conformity across both the control and user planes even more critical. While NGAP and NAS ensure proper session establishment and mobility procedures, N3 and N6 testing validates that user data is correctly routed and managed. This ensures that small cell deployments can maintain service quality and interoperability, even under constrained radio and backhaul conditions.

Experience with the validation of other testing standards has shown that involvement of experts on conformance testing of protocols requires highly specialised knowledge in testing methodology, TTCN-3 language and dedicated tools. There is an advantage if testing experts are disjoint from experts developing the protocol specifications. In addition, the validation of this kind of specifications requires significant effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the test adaptors. These testing experts are not available on TC INT level and need to be recruited on a funded basis. The experts will use TTCN-3 platforms.

Past ETSI experience has shown that an STF/TTF, supported by the ETSI CTI, is the most effective and cost-efficient way to develop and validate test specifications.

## Objectives of the work to be executed

The objective of the work is to perform an enhanced conformance test specification including new set of tests not covered in previous TTF’s (T031, T041, T048). Developed set of tests will be validated against real 5G system, focusing on below functionalities related to signalling plane.

The signaling part of the 5G system will be examined through the N1 and N2 interfaces 5G functionalities are described in ETSI TS 123 502 with different variants. NGAP protocol with NAS protocol together are used in those functionalities. Libraries from latest TS 103 920-3 and TS 103 921-3 will be used and combined for new 5G use cases. The work related to N1/N2 interfaces will focus on:

  - Mobility and Periodical Registration procedures

  - PDU session establishment

  - PDU session rejection

  - PDU session release

  - Xn handover

  - N2 handover

Following the methodologies developed and used by ETSI implies the production of multi-part conformance test specification documents covering both the static conformance review (PICS proforma) and the dynamic conformance review (Test Purposes, Abstract Test Suite). The result will be a complete set of test suites covering the above-mentioned scope.

The use of AI in 5G NAS test purpose preparation enables experts to analyse complex protocol specifications more quickly, automate test case generation, and achieve broader coverage with less manual effort.

In order to validate the test suite against real devices, a test framework will be maintained including TTCN-3 codec and adapter.

ETSI members have expressed their interest in test specifications related to the procedures for 5G systems as defined in ETSI TS 123 502 and also declared their willingness to review the outputs of this TTF and provide ETSI with the possibility to validate the outputs against their network components.  Specifically, Kontron Slovenia will provide the possibility to validate the test suite.

## Previous funded activities in the same domain

TTF T033    5G NGAP Conformance Testing for the N2 interface

Resource: 101 250€

TTF T041    5G NAS Conformance Testing for the N1 interface

Resource: 56 500€

## TTF T048    Validation and 5G core specific use of Next-Generation Application Protocol (NGAP) and Non Access Stratum (NAS); Conformance testing

Resource: 77 000€

## Consequences if not agreed

As 5G core networks continue to be rolled out globally, achieving interoperability across multi-vendor environments remains a key challenge - particularly in light of advanced use cases, roaming scenarios, and support for network slicing. Without the timely development of comprehensive conformance testing specifications covering both the control plane (NGAP, NAS) covering new functionalities under this project and the user plane (data transferred over N3 interface using GTP and data forwarded towards DN over N6 interface), there is a significant risk of inconsistent behaviour between network elements.

The absence of standardized and validated testing frameworks would lead to:

- Longer integration cycles, as vendors and operators are forced to rely on bilateral or ad hoc testing efforts;

- Increased rollout delays, due to undetected or unresolved interoperability issues;

- Reduced confidence in network reliability, particularly for latency and QoS-sensitive applications;

- Higher operational costs, as debugging and post-deployment fixes require more time and resources.

Ultimately, failing to provide timely and robust conformance testing specifications would delay the effective deployment and scaling of 5G core networks which are also crucial for the future 6G core networks.

# ETSI Members Support

| # | ETSI Member | Supporting delegate |
| --- | --- | --- |
| 1 | FiberCop | Giulio Maggiore |
| 2 | Orange France | Radier Benoit |
| 3 | Fraunhofer Fokus | Axel Rennoch/Marius Corici |
| 4 | Huawei | Aldo Artigiani |
| 5 | Adare GmbH | Konrad Schaupp |
| 6 | Mesaqin | Martin Brand |
| 7 | Sintesio foundation | Roman Kuznar |

# Deliverables

## Base documents

| Document | Title | Current Status |
| --- | --- | --- |
| ETSI TS 123 502 (V16.18.0) | Procedures for the 5G System (5GS) | Published |
| ETSI TS 138 413 (V16.14.0) | NG Application Protocol (NGAP) | Published |
| ETSI TS 124 501 (V16.14.0) | Non-Access-Stratum (NAS) protocol for 5G System (5GS) | Published |
| ETSI TS 123 501 (V16.19.0) | System architecture for the 5G System (5GS) | Published |

## New deliverables

| Deliv. | Work Item code Standard number | Working title | Expected date for publication |
| --- | --- | --- | --- |
| D1 | RTS/INT-00XXX-1 ETSI TS 103 920-1 | 5G NGAP Conformance Testing for the N2 interface Part 1: Protocol Implementation Conformance Statement (PICS) | 30.6.2027 |
| D2 | RTS/INT-00XXX-2 ETSI TS 103 920-2 | 5G NGAP Conformance Testing for the N2 interface Part 2: Test Suite Structure (TSS) and Test Purposes (TP) | 30.6.2027 |
| D3 | RTS/INT-00XXX-3 ETSI TS 103 920-3 | 5G NGAP Conformance Testing for the N2 interface Part 3: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification | 30.6.2027 |
| D4 | RTS/INT-00XXX-1 ETSI TS 103 921-1 | 5G NAS Conformance Testing for the N1 interface Part 1: Protocol Implementation Conformance Statement (PICS) | 30.6.2027 |
| D5 | RTS/INT-00XXX-2 ETSI TS 103 921-2 | 5G NAS Conformance Testing for the N1 interface Part 2: Test Suite Structure (TSS) and Test Purposes (TP) | 30.6.2027 |
| D6 | RTS/INT-00XXX-3 ETSI TS 103 921-3 | 5G NAS Conformance Testing for the N1 interface Part 3: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification | 30.6.2027 |

# Maximum budget

## Task summary/Manpower Budget

| Task short description – Phase 4a | Budget (EUR) |
| --- | --- |
| Task#0 Project Management | 7 000 |
| Task#1 Development of NGAP/5G NAS PICS | 600 |
| Task#2 Development of NGAP/5G NAS TSS/TP | 27 000 |
| Task#3 Development of NGAP/5G NAS ATS | 34 000 |
| Task#4 Encoder/decoder and TA development | 10 000 |
| Task#5 Validation against real SUT | 18 000 |
| TOTAL | 96 600 |

## Travel budget

| Expected travels | Cost estimate |
| --- | --- |
| Travel to three INT meetings | 3 000€ |
| Traveling to validation venue | 5 000€ |
| Total cost | 8 000€ |

## Other budget line

None

Part II – Details on TTF Technical Proposal

# Tasks, Technical Bodies and other stakeholders

## Organization of the work

The work of the TTF starts with the generation of TPs based on the protocol definitions and ASN.1 modules of the base specifications. Some Test Objectives were already prepared under TTF T041 and they need to be converted into TDL-TO and further on converted into tabular form. This will result in the enhancement of 5G NAS TP document.

Based on this output the ATS in TTCN-3 will be enhanced where additional TPs need to be developed.

In parallel to the above-mentioned activities the test framework will be developed including Codec/decodec to cover remaining.

Then, the test suite will be validated against real devices. Shortcomings identified during the validation will be corrected which will lead to an improved quality of all related test specifications.

## Other interested ETSI Technical Bodies

- 3GPP CT1

- 3GPP CT3

- 3GPP SA3

- ETSI TC MTS

## Other stakeholders

- GSMA NG

Part III: Execution of Work

# Work plan, time scale and resources

## Task description

| Phase 4a Task #0 | Project Management |
| --- | --- |
| Objectives | Provision of progress reports for the TC INT meetings #65 through to #67. Presentation of reports and TTF outputs during said meetings. Scheduling of common sessions, administration of TTF resources. Processing of feedback comments received from the stakeholders. The TTF leader will perform all actions required by this task. |
| Input | None |
| Output | Three TTF progress reports and one final report. |
| Interactions | Presence at all TC INT meetings during the TTF’s lifetime. |
| Resources required | See table under clause 4.1. |

| Phase 4a Task #1 | PICS – 5G core specific use of NGAP/5G NAS |
| --- | --- |
| Objectives | Update of PICS document |
| Input | ETSI TS 138 413 ETSI TS 124 501 |
| Output | RTS/INT ETSI TS 103 920-1 RTS/INT ETSI TS 103 921-1 |
| Interactions | Presentation of early drafts at INT#65 (Nov 2026), stable drafts at INT#66 (Mar 2027) and final drafts for approval at INT#67 (Jun 2027). |
| Resources required | See table under clause 4.1. |

| Phase 4a Task #2 | TSS&TP – 5G core specific use of NGAP/5G NAS |
| --- | --- |
| Objectives | Following NGAP/5G NAS tests to be implemented to the TSS&TP document - PDU session establishment - PDU session rejection - PDU session release - Xn handover - N2 handover |
| Input | ETSI TS 138 413 ETSI TS 124 501 |
| Output | RTS/INT ETSI TS 103 920-2 RTS/INT ETSI TS 103 921-2 |
| Interactions | Presentation of early drafts at INT#65 (Nov 2026), stable drafts at INT#66 (Mar 2027) ready for validation and final drafts for approval at INT#67 (Jun 2027). |
| Resources required | See table under clause 4.1. |

| Phase 4a Task #3 | ATS&PIXIT – 5G core specific use of NGAP/5G NAS |
| --- | --- |
| Objectives | Implementation of new test purposes in TTCN-3 code and production of PIXIT proforma: 4.1. Definition of specific test configurations a) Schematic b) In TTCN-3 4.2. Development of end-to-end test functions 4.4. Implementation of test cases based on Task 3 4.5. Production of PIXIT tables |
| Input | ETSI TS 138 413 ETSI TS 124 501 |
| Output | RTS/INT ETSI TS 103 920-3 RTS/INT ETSI TS 103 921-3 |
| Interactions | Presentation of early drafts at INT#66 (Mar 2027) and final drafts for approval at INT#67 (Jun 2027). |
| Resources required | See table under clause 4.1. |

| Phase 4a Task #4 | Encoder/decoder and TA development |
| --- | --- |
| Objectives | The NGAP and NAS Encoder/decoder and TA software shall be delivered as source code including all source code modules needed for the compilation into an executable version of the software. All software shall be accessible from https://forge.etsi.org/ Test system ready for validation against a real device (online validation) Encoder/Decoder and integration with TTCN-3 (messages and IEs) Support of GTP protocol for N3 interfaces |
| Input | TTCN3 code from ETSI TS 103 920-3 and ETSI TS 103 921-3 |
| Output | Source code of TA and Encoder/Decoder |
| Interactions | Findings during the validation will be synchronized with developers and validators to support successful validation process. |
| Resources required | See table under clause 4.1. |

| Phase 4a Task #5 | Validation against real SUT |
| --- | --- |
| Objectives | Real NG RAN and 5GC/AMF equipment from the industry is needed for the validation phase. Concerned companies need to be contacted to identify potential partners for the validation phase. Test suite have to be validated against available configurations where conformance scenarios are able to be run. |
| Input | Output from Task #5 Codec and TA ATS Output from TTF T033/T041/T048 ETSI TS 103 920-3 ETSI TS 103 921-3 |
| Output | Internal test report |
| Interactions | Presentation of validation test report at INT#67 (Jun 2027). |
| Resources required | See table under clause 4.1. |

## Milestones

Milestone A: Approval of progress report A

| Milestone | Description | Cut-Off Date |
| --- | --- | --- |
| A | Approval of progress report A | 2026-12-02 |
| Reference Body Deliverable | Approval of progress report A. Presentation of an early drafts of D1, D2, D4 and D5. |  |
| ETSI Deliverable | Progress Report A approved at INT#65(Nov 2026) |  |

Milestone B: Approval of progress report B

| Milestone | Description | Cut-Off Date |
| --- | --- | --- |
| B | Approval of progress report B | 2027-04-02 |
| Reference Body Deliverable | Presentation of stable drafts of D1, D2, D4, D5 and early drafts D3, D6. |  |
| ETSI Deliverable | Progress Report B approved at INT#66 (Mar 2027). |  |

Milestone C: Approval of Deliverables D1, D2, D3, D4, D5 and D6, and final report

| Milestone | Description | Cut-Off Date |
| --- | --- | --- |
| C | Approval of final report C. | 2027-07-02 |
| Reference Body Deliverable | Final drafts of D1, D2, D3, D4, D5 and D6 approved by TC INT. Final report and drafts have to be available at least two weeks before the start of INT#67. |  |
| ETSI Deliverable | Final Report approved at INT#67 (Jun 2027). |  |

Milestone D: Deliverables published, TTF closed

| Milestone | Description | Cut-Off Date |
| --- | --- | --- |
| D | Deliverables published, TTF closed | 2027-08-02 |
| Reference Body Deliverable |  |  |
| ETSI Deliverable | Deliverables published, TTF closed |  |

## Task summary

| Code | Task / Milestone | Target Date |  | Estimated Cost (EUR) |
| --- | --- | --- | --- | --- |
|  |  | From | To |  |
| T0 | Project Management – Phase 4a | Jul 2026 | Aug 2027 | 7 000 |
| T1 | Development of NGAP/5GNAS PICS (Continuation from Phase 3) | Jul 2026 | Jun 2027 | 600 |
| T2 | Development of NGAP/5GNAS TSS/TP (Continuation from Phase 3) | Jul 2026 | Jun 2027 | 27 000 |
| T3 | Development of NGAP/5G NAS ATS (Continuation from Phase 3) | Nov 2026 | Jun 2027 | 34 000 |
| T4 | Encoder/Decoder and TA development (Continuation from Phase 3) | Nov 2026 | Jun 2027 | 10 000 |
| T5 | Validation of new TPs/TDs against real SUT | Feb 2027 | Jun 2027 | 18 000 |
| M A | Progress Report A approved at INT#65 Early drafts of D1, D2, D4, and D5 made available to TC INT. |  | 2026-12-02 |  |
| M B | Stable drafts of D1, D2, D4, D5 and early drafts D3, D6. Made available to TC INT. Progress Report B approved at INT#66 |  | 2027-04-02 |  |
| M C | Final drafts of D1, D2, D3, D4, D5 and D6 approved by TC INT. Final Report D approved at TC INT#67 |  | 2027-07-02 |  |
| M D | Deliverables published, TTF closed |  | 2027-08-02 |  |
|  |  |  |  | 96 600 |

Gantt Chart

|  | 2026 |  |  |  |  |  |  |  |  |  |  |  |  | 2027 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task/ Mil. | J | F | M | A | M | J | J | A | S | O | N | D |  | J | F | M | A | M | J | J | A | S | O | N | D |
| T0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MA |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |
| MC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |
| MD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |

# Expertise required

## Team structure

The following experts are required to perform the work. The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the TTF.

Number of experts required: 4 – 5

| Priority | Qualifications and competences |
| --- | --- |
| High | Expert knowledge of NGAP and 5G NAS protocols and 5G core architecture |
| High | Experience in analysing of protocols and writing of PICS proforma |
| High | Experience in analysing of protocols and writing of test purposes in TDL-TO |
| High | Expert knowledge in implementing Abstract Test Suites in TTCN-3 |
| High | Expertise in conformance testing |
| High | Expert knowledge in NGAP and 5G NAS test specifications in TC INT |
| High | Expert knowledge in codec and adaptation layer development in C++/Java |
| High | Awareness of outputs from earlier TTFs (TTF T033, T041, T048) |
| High | Expert knowledge on use of Gen AI |

Part IV:	TTF performance evaluation criteria

# Performance Indicators

| Select relevant Performance indicators applicable for these ToR (X) |  |
| --- | --- |
| Contribution from ETSI Members to TTF work |  |
| Number of delegates directly involved in the review of the deliverables | X |
| Provision of SUT for validation and hosting of validation team in lab facilities | X |
| High coverage of validated tests indicated by validation report | X |
| Contribution from the TTF to ETSI work |  |
| Contributions to Reference Body meetings (number of documents / meetings / participants) | X |
| Quality of deliverables |  |
| Approval of deliverables according to schedule | X |
| Respect of time scale, with reference to start/end dates in the approved ToR | X |
| Comments from Quality review by Reference Body | X |
| Comments from Quality review by ETSI Secretariat | X |

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.2 | 2025-03-29 |  |  | Presented during INT#60 |
| 0.5 | 2025-06-11 |  |  | Version for INT#61 |
| 0.6 | 2025-07-02 |  |  | Changes during INT#61 |
| 0.7 | 2026-02-26 | ETSI Secretariat |  | Update before IKOM |
| 0.8 | 2026-03-11 | ETSI Secretariat | Final | Update before CL publication |

Annex I	Response to the Request for Proposals
CfE – TTF T059 (REFERENCE BODY TC INT)

Deadline: 30 APRIL 2026

| Contractor information * |  |  |  |  |
| --- | --- | --- | --- | --- |
| Contractor name *: Indicate the Company/Organization Name |  |  |  |  |
| Contact person for the technical aspects |  | Contact person for Decision on ETSI financial offer to this project (if any) |  |  |
| Title |  | Title |  |  |
| First name |  | First name |  |  |
| Last name |  | Last name |  |  |
| Role |  | Role |  |  |
| e-mail |  | e-mail |  |  |
| Phone |  | Phone |  |  |
|  |  | Yes |  | No |
| Do you or any employee of your Company/Organization hold an elected or appointed position in the Reference Body requesting the TTF T059 creation? |  | o Indicate in which position: ----------------------------------- |  | o |
| If you are self-employed candidate: Do you currently have other contracts in progress with ETSI? |  | o |  | o |

All fields marked with an asterix (*) are mandatory

1.1	Introduction

A short presentation of the technical structure responsible for this activity, e.g.:

- Business area, number of employees, link to WEB site,

- Department(s)/team(s)/experts in charge of the technical activities related to this Project,

- Reference to products/services of your Company/Organization or supporting Member to which the standards developed by this Project will apply,

- Motivation for your Company/Organization or supporting Member to participate in this Project.

1.2	Proposed approach

Proposed contribution to tasks & related cost

Identify the tasks to which your Company/Organization is proposing to contribute by filling-in the table below:

| Tasks_No | Tasks_Description | Max_Budget_ Allocated_in_Euro | Amount_in_Euro_(mandatory) |  | %_of_whole_ Task_(mandatory) |
| --- | --- | --- | --- | --- | --- |
| 00 | Project Management | 7000 | . | . |  |
| 01 | Development of NGAP/5G NAS PICS | 600 | . | . |  |
| 02 | Development of NGAP/5G NAS TSS/TP | 27000 | . | . |  |
| 03 | Development of NGAP/5G NAS ATS | 34000 | . | . |  |
| 04 | Encoder/decoder and TA development | 10000 | . | . |  |
| 05 | Validation against real SUT | 18000 |  |  |  |
|  | TOTAL | 96 600 |  |  |  |

Amount in Euro (mandatory): Indicate the price offered for your contribution to the task(s)

% of whole task (mandatory):  Indicate to which percentage of the execution of the whole task your offer corresponds

Provide a description of the proposed approach, competences, reference to related activities:

- Explain which part of the task is corresponding to the requested percentage that your Company/Organization will handle,

- Explain the scope that your Company/Organization will cover,

- Explain your approach to the management of the quality and,

- Explain your approach to the management of the risks and their mitigation,

- Describe and justify the proposed costs to achieve this project objectives.

Annex II	 Terms and Conditions
CfE – TTF T059 (REFERENCE BODY TC INT)

Deadline: 30 APRIL 2026

2.1	Submission of Proposals

All proposals in response to this CfE shall be submitted before the deadline indicated in this Collective Letter, using exclusively the WEB application on the ETSI Portal at the following address: https://portal.etsi.org/cfe.

Proposals shall be composed of Curriculum Vitae of the proposed service providers’ personnel and the Annex I of this CfE duly filled-out.

Proposals that will be partial or incomplete at the deadline will not be accepted.

The Terms and Conditions in this Annex will apply.

2.2	Modification and Withdrawal of Proposals

Applicants may, without prejudice to themselves, modify or withdraw their proposal by written request, provided that the request is received by ETSI prior to the due date and time, at the address to which their proposal was submitted. The applicant may submit a new proposal provided that such new proposal is received prior to the deadline for responding which is specified in this Collective Letter.

2.3	Assessment of Proposals

The ETSI Director-General, in consultation with the Reference Body Chair, is responsible for the selection of the service providers that will be contracted to perform this Project work. The ETSI Director-General and the Reference Body Chair may be assisted by a Selection Panel to assess the applications received and make the final decision.

As per article 1.10.4 of the ETSI Directives, the Director-General may discard proposals that could be identified as creating potential conflict of interest.

The ETSI Secretariat will only communicate to the applicants the result of the selection (accepted or not accepted). Should applicants need more information on the rationale for the selection, they must address a formal request to the ETSI Director-General.

The following evaluation criteria will be applied to all proposals, in order of priority:

- Evidence that the applicant has the necessary structure and expertise to ensure delivery

- Reference to current or previous activities in the specific technical domain of this project

- Critical review of the most efficient way to achieve the objectives in this Project ToR

- Effective proposed approach/methodology for the execution of the tasks

- Implementation schedule

- Clear pricing policy

Compliance with the first two (2) criteria is mandatory.

Proposals that are not considered compliant with these criteria will be discarded.

Priority will be given to technical quality of the proposals. Pricing considerations will be taken into account to ensure that the best value for money is achieved. Compatibility with the maximum budget allocated to this Project will be verified before placing a Service Contract.

Following the assessment process, ETSI reserves the right to grant contracts to other than the cheapest proposals, to accept or reject any offer completely or in part, or to reject all proposals, without providing the reasons. If no offer is accepted, ETSI may decide to abandon the work or proceed in any other manner ETSI may select.

2.4	IPR and confidentiality Agreements

The information provided in this CfE, as well as the fact that the applicant has received the CfE, is considered confidential and protected under copyright laws. The applicant may not discuss, share, or use the information in this CfE for any purpose other than the response to this CfE.

ETSI will not disclose the content of any proposals to other applicants or any other party, with the exception of the persons involved in the assessment process described in §2.3 above.

However, ETSI reserves the right to make use of the information provided in this proposal to improve this project definition for the purpose of this CfE or any other manner in which ETSI may decide to proceed to select the service providers.

If successful, the applicant will be required to sign a Service Contract, which includes IPR and Confidentiality clauses aligned with the relevant policies in the ETSI Directives.

2.5	Preparation cost

ETSI will not be responsible for any costs or expenses that the applicant may incur in preparing and/or submitting the proposal.

2.6	Service Contract

A Service Contract will be proposed to the applicants that will be selected to perform the work.

Details on the Terms and Conditions of this contract can be found on the ETSI Portal, at the following address: https://portal.etsi.org/STF/STFs/Contracts.aspx