ToR TTF T060 (Ref. Body TC DATA)

Version: 0.4

Author: Giuseppe Tropea – Date: 2026-03-04

Last updated by: ETSI Secretariat– Date: 2026-03-31

page 1 of 22

Terms of Reference –Testing Task Force Proposal

TTF T060(Ref. Body TC DATA)

Automate Conformance and Interoperability Tests, Phase 5

Summary information

| Approval status | Approved by Ref. Body (doc ref: DATA(26)005029) |  | YES |
| --- | --- | --- | --- |
| Reference Body | Ref. Body TC DATA |  |  |
| ETSI Funding | Maximum budget: 80 000 EUR + 3 000 EUR Travel |  |  |
| Minimum of 4 ETSI Members Support | YES |  |  |
| Time scale | From | 2026-09-01 |  |
|  | To | 2027-09-30 |  |
| Work Items | - D1: RTS/DATA-00104194ed211 (TS 104 194 V2.1.1) NGSI-LD Testing Framework: Test Purposes Description Language (TPDL) TTF T060 D1 - D2: RTS/DATA-00104193ed211 (TS 104 193 V2.1.1) NGSI-LD Test Suite Structure TTF T060 D2 - D3.1: RTS/DATA-00104192ed211 (TS 104 192 V2.1.1) NGSI-LD Test purposes descriptions TTF T060 D3.1 - D3.2: RTS/DATA-00104191ed211 (TS 104 191 V2.1.1) NGSI-LD Test purposes descriptions for Distributed Operations TTF T060 D3.2 - D4: RTS/DATA-00104190ed211 (TS 104 190 V2.1.1) NGSI-LD Test suite TTF T060 D4 - D5: RTR/DATA-00104189ed211 (TS 104 189 V2.1.1) NGSI-LD Testing environment validation TTF T060 D5 - D6: RTS/DATA-00104188ed211 (TS 104 188 V2.1.1) NGSI-LD Interoperability tests specification TTF T060 D6 - D7: RTS/DATA-00104187ed211 (TS 104 187 V2.1.1) NGSI-LD Implementation Conformance Statement TTF T060 D7 - D8: DTS/DATA-00104292 (TS 104 292 V1.1.1) Extensions to the EU Interoperable Test Bed platform for NGSI-LD TTF5 D8 - D9: DTR/DATA-00104293 (TR 104 293 V1.1.1) Leverage external tools for Conformance Test Automation TTF T060 D9 - D10: DTS/DATA-00104294 (TS 104 294 V1.1.1) OpenAPI Specification for NGSI-LD API TTF T060 D10 |  |  |
| TTF Roadmap reference | 2026 |  |  |

Part I –TTF Technical Proposal

# Rationale & Objectives

## Rationale

TC DATA (and previously ISG CIM) is defining an API for exchange of information (data and metadata, including e.g. relationships between entities and properties of properties) with the intent that the associated protocol (called NGSI-LD) becomes the “glue” between different kinds of applications and databases associated with Smart services. Furthermore, the protocol makes it easy (indeed, mandatory) to reference the definitions of all the terms and parameters in the data, hence overcoming one of the biggest issues with data exchange: namely that the precise meaning and provenance of the initial information is lost. This enables interoperability and improvements for reliability of analytics and, e.g., AI systems which need to control the scope and quality of their input data. The protocol and data model are adopted by a wide range of developers desiring a simple means to let their Apps interact with a variety of data sources.

However, these advantages do not fully occur if the protocol is not well understood and not well implemented. Already there are at least four open-source implementations (FIWARE Foundation, NEC, EGM, KETI), and the community of users also includes many small teams and SMEs and even hobbyists. Therefore, it is essential that the developers have access to not only the standard but also to a test specification and a testing environment to check that their work is (and remains) conformant to the ETSI NGSI-LD specification and can interoperate.

The developers usually write integration tests to validate the behaviour of their NGSI-LD implementation, but it is important to assert compliance to the specification based on a test suite agreed by the committee creating the API specification, i.e., ETSI TC DATA, because, as a number of deployments are taking place, new components (e.g. for data ingestion, event processing, visualisation, etc.) get developed and interact through the NGSI-LD API of the Context Broker. Therefore, it is very important to maintain and update the set of ETSI-approved conformance test cases. The NGSI-LD specification is quickly evolving, with new features that are requested by real-life use cases, so it is desirable to find a way to simplify the definition of new test cases. This can be achieved by adopting cutting edge methodologies, introducing AI-based approaches or leveraging the OpenAPI definition of NGSI-LD when provisioning new test cases, speeding up the process and making it more efficient.

The adoption of NGSI-LD within TC DATA has introduced significant innovations for developers. These changes have not only been technical but also procedural, as considerable effort has been made to simplify the specification, making it more accessible and easier to navigate. The reorganization of key concepts has led to structural modifications in the specification itself, which now need to be reflected in the existing Conformance and Interoperability test cases.

Regarding interoperability, the NGSI-LD protocol fully defines Distributed Operations, whereby information about entities can live at several different servers owned by independent (but federated) institutions, and it can be conveniently requested by querying one entry point that gathers and merges the matching entities or attributes of one entity. Distributed Operations spawn complex multi-Broker architectures and correspondingly complex test cases. It allows powerful queries (multi-hop graph queries, sort/group by clauses, etc…) which are accessible in the distributed case as well.

Moreover, novel functionality about Snapshots and EntityMaps, now enable sophisticated distributed behaviour that needs to be accurately tested.

Therefore, considering that it is very common to witness the usage of NGSI-LD Distributed Operations in multi-vendor architectures, an automated and orchestrated Interoperability test suite is highly recommended if not required. While conformance tests validate adherence to the standard, interoperability tests address real-world integration challenges. If automated, the interoperability suite could be easily executed alongside conformance tests, significantly lowering the barrier to adoption and enabling wider use by developers, testers, and implementers. High adoption rates among final users would greatly facilitate identifying issues within the NGSI-LD specification – such as ambiguities or unclear semantics – that may hinder interoperability between different implementations.

## Objectives of the work to be executed

The main objective of the project is to extend and improve the existing NGSI-LD API conformance test suite for the purpose of:

- Covering all the latest features introduced up to version v1.9 of the NGSI-LD API

- Aligning the test framework to the novel structure of the specification, since migration to TC DATA from ISG CIM.

- Expanding the scope of existing test cases by including edge cases and a broader range of error conditions

- Supporting a new Plugtest event

- Specifying the implementation of missing features—such as support for Distributed Operations – within the EU Interoperability Test Bed (ITB) platform

- Identifying how to leverage OpenAPI, LLMs, or other tools, to integrate them into the testing workflow

Relevant (but not limited to) novel features that shall be covered are:

- EntityMap – enables distributed queries as unitary operations

- Snapshot – enables “frozen-in-time” datasets that can be queried using enhanced operations such as grouping, sorting, and more

A specific objective of the project is to simplify the following two points through automated and orchestrated operations:

- Automated definition of new Conformance test cases

- Automated setup and execution of Interoperability test cases

Regarding the former, considering the growth of the NGSI-LD API, it would be ideal to simplify the process of provisioning new test cases. Nowadays there are a lot of tools that can be used to support experts in defining new Conformance test cases such as OpenAPI specifications and Large Language Models (LLMs). A study should be carried out as part of the proposed TTF to identify when and how to leverage the NGSI-LD OpenAPI specification, LLMs, or other tools, with the final goal of effectively integrating them into the testing workflow. In this context, the NGSI-LD OpenAPI specification should be updated to version 1.9 during the course of the project to ensure that the study is based on the latest version of the specification.

Regarding the latter, meaningful Interoperability test cases require extensive interaction between multiple actors. Although each test may be relatively simple in terms of operations, this results in highly articulated scenarios with complex setups due to the nature of federated deployments. Generating documentation for such test cases and executing them can be both challenging and error prone. In this context, providing a set of scripts to automate the execution of Interoperability tests would streamline the process and enable systematic execution of the entire suite. Moreover, as with the Conformance test suite, these scripts could also be used to automatically generate documentation, thereby reducing the risk of errors despite the complexity of individual test cases.

During the course of the proposed TTF, it is also expected that previously identified issues – emerging since the completion of TTF T046 – will be reviewed and addressed, ensuring full coverage of the specification requirements.

This proposed TTF shall also specify missing features on the ITB platform, especially support for Distributed Operations, building on the findings of the study conducted in TTF T046. The ultimate goal is to establish a connection between the NGSI-LD testing framework and the EU ITB platform. While maintaining the NGSI-LD testing framework as a standalone tool, this integration would offer added value by providing a centralized environment for executing conformance tests, along with persistent storage of reports and run-time statistics.

In order to produce automatized and standardized test suites, existing tests are implemented in a specific programming language (Robot framework). The new tests that will be developed will use the same programming language and the same testing environment as the existing tests, including all needed changes required to connect the Conformance test suite to the EU ITB platform when required.

Note: one output of the work is a set of test cases written in a specific programming language. The copyright for such code snippets remains with ETSI. The right of use, modification, inclusion in open-source projects, running in commercial or non-commercial test suites is explicitly granted so long as the original source is cited.

## Previous funded activities in the same domain

In 2025, a TTF (T046) was assigned TC DATA. It resulted in the production of eight deliverables:

- DTS/DATA-00104194 (TS 104 194) NGSI-LD Testing Framework: Test Purposes Description Language (TPDL) TTF046 D1

- DTS/DATA-00104193 (TS 104 193) NGSI-LD Test Suite Structure TTF046 D2

- DTS/DATA-00104192 (TS 104 192) NGSI-LD Test purposes descriptions TTF046 D3.1

- DTS/DATA-00104191 (TS 104 191) NGSI-LD Test purposes descriptions for Distributed Operations TTF046 D3.2

- DTS/DATA-00104190 (TS 104 190) NGSI-LD Test suite TTF046 D4

- DTR/DATA-00104189 (TR 104 189) NGSI-LD Testing environment validation TTF046 D5

- DTS/DATA-00104188 (TS 104 188) NGSI-LD Interoperability tests specification TTF046 D6

- DTS/DATA-00104187 (TS 104 187) NGSI-LD Implementation Conformance Statement TTF046 D7

- DTR/DATA-00104186 (TR 104 186) Study of the EU Interoperable Test Bed platform for NGSI-LD TTF046 D8

## Consequences if not agreed

As described in the Rationale section, the major risk to avoid is the development of many different implementations of NGSI-LD which are not conformant to the standard (and more specifically to new features introduced in the specification in version v1.9).

Side-benefits of this TTF, which would not be available if the work is unfunded, are:

- Definition of a software toolchain and a formal framework to automate interoperability testing of protocols, such as NGSI-LD, that interconnect (potentially large) networks of nodes implementing the protocol itself.

- Reinforcement into the ETSI in-house knowledge base of the experiences in using the Robot Framework testing programming language.

- Simplify and automate the process, significantly reducing the time required for maintenance by shifting the focus more toward defining new test cases and functionalities.

If this TTF is not agreed, the production of conformance test specifications for the latest releases of NGSI-LD will not be possible or will be significantly delayed, at the risk of making them irrelevant to the industry, since the latest versions introduce important novel features and the release cycle for the specification is fast.

There is a risk that implementations will not be interoperable, especially the ones involving federated deployments and interoperable Context Brokers from different vendors. This can lead to much longer integration times for operators as they look to piece together a NGSI-LD system, and a general loss of confidence of the industry towards standardized TC DATA itself.

In addition, the last years have seen the development of a wider adoption of the NGSI-LD specification which has been adopted in India by IUDX and formally incorporated in BIS standard, while South-Korea, with the support from KETI and TTA, is using NGSI-LD for the deployment of a smart city initiative. The test cases and testing environment might become cited in global projects, showing once again the value of ETSI as a centre of expertise.

# ETSI Members Support

| # | ETSI Member | Supporting delegate |
| --- | --- | --- |
| 1 | NEC | Martin Bauer |
| 2 | EGM | Franck Le Gall |
| 3 | FIWARE Foundation | Fernando Lopez |
| 4 | CNIT | Giuseppe Tropea |
| 5 | Sfera s.r.l. | Marco Cavalli |
| 6 | Telefonica S. A. | Ignacio Dominguez Martinez |

# Deliverables

## Base documents

| Document | Title | Status |
| --- | --- | --- |
| ETSI GS CIM 006 V1.3.1 | Context Information Management (CIM); Information Model (MOD0) | Updated version v1.3 published March 2024 |
| ETSI RGS/CIM-0009v191 | Context Information Management (CIM); NGSI-LD API: NGSI-LD | Version v1.9.1 of the specification, published July 2025 |
| DTS/DATA-00104175 (TS 104 175) | NGSI-LD Core API | Ongoing |
| DTS/DATA-00104176 (TS 104 176) | NGSI-LD API Bindings | Ongoing |
| DTS/DATA-00104178 (TS 104 178) | NGSI-LD Information Model | Ongoing |
| DTS/DATA-00104179 (TS 104 179) | NGSI-LD Provenance and Integrity | Ongoing |
| DTS/DATA-00104194 (TS 104 194) | Full Title: cross-cutting Data Solutions (DATA); NGSI-LD Testing Framework: Test Purposes Description Language (TPDL) Working title: NGSI-LD Testing Framework: Test Purposes Description Language (TPDL) TTF4 D1 Scope: it revises the test purpose description language, if needed | From previous TTF T046 |
| DTS/DATA-00104193 (TS 104 193) | Full Title: Data Solutions (DATA); NGSI-LD Test Suite Structure Working title: NGSI-LD Test Suite Structure TTF4 D2 Scope: it revises the organization and grouping of test cases based on the functionality to be tested (e.g. registration, subscription, query, etc.), especially due to novel functionality introduced in v1.6.1 onwards | From previous TTF T046 |
| DTS/DATA-00104192 (TS 104 192) | Full Title: Data Solutions (DATA); NGSI-LD Test Purposes Descriptions Working title: NGSI-LD Test purposes description TTF4 D3.1 Scope: it includes new abstract test cases, using the Test Purposes Description Language, both extending the coverage of existing functionality and adding new test cases for novel features introduced in version v1.6.1 onwards | From previous TTF T046 |
| DTS/DATA-00104191 (TS 104 191) | Full Title: Data Solutions (DATA); NGSI-LD Test Suite; NGSI-LD Test purposes descriptions for Distributed Operations Working title: NGSI-LD Test purposes description for Distributed Operations TTF4 D3.2 Scope: it creates new test cases, using the Test Purposes Description Language, covering the Distributed Operations introduced in v1.6.1 onwards | From previous TTF T046 |
| DTS/DATA-00104190 (TS 104 190) | Full Title: Data Solutions (DATA); NGSI-LD Test Suite Working title: NGSI-LD Test suite TTF4 D4 Scope: it implements the Test Purposes Descriptions into Executable Test Cases that are in a form which can be run in the Test Execution Environment. | From previous TTF T046 |
| DTR/DATA-00104189 (TR 104 189) | Full Title: Data Solutions (DATA); NGSI-LD Testing Environment Validation Working title: Testing environment validation TTF4 D5 Scope: it checks that the extended tests run successfully in the test environment. Additionally, it allows to learn from use of the chosen test purposes description language and operating environment | From previous TTF T046 |
| DTS/DATA-00104188 (TS 104 188) | Full Title: cross-cutting Data Solutions (DATA); NGSI-LD Interoperability tests specification Working title: NGSI-LD Interoperability tests specification TTF4 D6 Scope: it extends the draft interoperability test descriptions | From previous TTF T046 |
| DTS/DATA-00104187 (TS 104 187) | Full Title: cross-cutting Data Solutions (DATA); NGSI-LD Implementation Conformance Statement Working title: NGSI-LD Implementation Conformance Statement TTF4 D7 Scope: it updates the implementation conformance statement and related annexes | From previous TTF T046 |
| DTR/DATA-00104186 (TR 104 186) | Full Title: Data Solutions (DATA); Study of the EU Interoperable Test Bed platform Working title: Study of the EU Interoperable Test Bed platform TTF4 D8 Scope: It studies the EU ITB platform, towards the purpose of directly integrating the current NGSI-LD Test Suite in there | From previous TTF T046 |

## New deliverables

| Deliv. | Work Item code Standard number | Full Title Working title | Expected date for publication |
| --- | --- | --- | --- |
| D1 | RTS/DATA-00104194ed211 (TS 104 194 V2.1.1) | Full Title: Data Solutions (DATA); NGSI-LD Testing Framework: Test Purposes Description Language (TPDL) Working title: NGSI-LD Testing Framework: Test Purposes Description Language (TPDL) TTF T060 D1 (WG INFRA) Scope: it revises the test purpose description language, if needed | September 2027 Revision. Increased to version 2 |
| D2 | RTS/DATA-00104193ed211 (TS 104 193 V2.1.1) | Full Title: Data Solutions (DATA); NGSI-LD Test Suite Structure Working title: NGSI-LD Test Suite Structure TTF T060 D2 (WG INFRA) Scope: it revises the organization and grouping of test cases based on the functionality to be tested (e.g. registration, subscription, query, etc.), especially due to novel functionality introduced up to v1.9.1 of the NGSI-LD API | September 2027 Revision. Increased to version 2 |
| D3.1 | RTS/DATA-00104192ed211 (TS 104 192 V2.1.1) | Full Title: Data Solutions (DATA); NGSI-LD Test Purposes Descriptions Working title: NGSI-LD Test purposes description TTF T060 D3.1 (WG INFRA) Scope: it includes new abstract test cases, using the Test Purposes Description Language, both extending the coverage of existing functionality and adding new test cases for novel features introduced up to version v1.9.1 | September 2027 Revision. Increased to version 2 |
| D3.2 | RTS/DATA-00104191ed211 (TS 104 191 V2.1.1) | Full Title: Data Solutions (DATA); NGSI-LD Test purposes descriptions for Distributed Operations Working title: NGSI-LD Test purposes description for Distributed Operations TTF T060 D3.2 (WG INFRA) Scope: it includes new abstract test cases for Distributed Operations, using the Test Purposes Description Language, both extending the coverage of existing functionality and adding new test cases for novel features introduced up to version v1.9.1 | September 2027 Revision. Increased to version 2 |
| D4 | RTS/DATA-00104190ed211 (TS 104 190 V2.1.1) | Full Title: Data Solutions (DATA); NGSI-LD Test Suite Working title: NGSI-LD Test suite TTF T060 D4 (WG INFRA) Scope: it implements the Test Purposes Descriptions into Executable Test Cases that are in a form which can be run in the Test Execution Environment. Note: Annex A should be informative and contain links to tests written in the Robot framework language | September 2027 Revision. Increased to version 2 |
| D5 | RTS/DATA-00104189ed211 (TS 104 189 V2.1.1) | Full Title: Data Solutions (DATA); NGSI-LD Testing Environment Validation Working title: Testing environment validation TTF T060 D5 (WG INFRA) Scope: it checks that the extended tests run successfully in the test environment. Additionally, it allows to learn from use of the chosen test purposes description language and operating environment | September 2027 Revision. Increased to version 2 |
| D6 | RTS/DATA-00104188ed211 (TS 104 188 V2.1.1) | Full Title: Data Solutions (DATA); NGSI-LD Interoperability tests specification Working title: NGSI-LD Interoperability tests specification TTF T060 D6 (WG INFRA) Scope: it extends the draft interoperability test descriptions | September 2027 Revision. Increased to version 2 |
| D7 | RTS/DATA-00104187ed211 (TS 104 187 V2.1.1) | Full Title: Data Solutions (DATA); NGSI-LD Implementation Conformance Statement Working title: NGSI-LD Implementation Conformance Statement TTF T060 D7 (WG INFRA) Scope: it updates the implementation conformance statement and related annexes | September 2027 Revision. Increased to version 3 |
| D8 | DTS/DATA-00104292 (TS 104 292 V1.1.1) | Full Title: Data Solutions (DATA); Extensions to the EU Interoperable Test Bed platform Working title: Extensions to the EU Interoperable Test Bed platform TTF T060 D8 (WG INFRA) Scope: Specifies how to extend the EU ITB platform, towards the purpose of directly integrating the current NGSI-LD Test Suite in there | September 2027 New Work Item Version 1 |
| D9 | DTR/DATA-00104293 (TS 104 293 V1.1.1) | Full Title: Data Solutions (DATA); Leverage external tools for Conformance Test Automation Working title: Leverage external tools for Conformance Test Automation TTF T060 D9 (WG INFRA) Scope: It studies the state of art on Conformance Test Automation using external tools towards the purpose of automating code generation with AI-based approaches or translating from other specifications (such as OpenAPI) | September 2027 New WI. Version 1 |
| D10 | DTS/DATA-00104294 (TS 104 294 V1.1.1) | Full Title: Data Solutions (DATA); OpenAPI Specification for NGSI-LD API Working title: OpenAPI Specification for NGSI-LD API TTF T060 D10 (WG INFRA) Scope: Extends the OpenAPI specification up to version v1.9 of the NGSI-LD API | September 2027 New Work Item Version 1 |

# Maximum budget

## Task summary/Manpower Budget

| Task short description | Budget (EUR) |
| --- | --- |
| Task 0 – Project management | 5 000 € |
| Task 1 – Align to restructured API | 12 000 € |
| Task 2 – Extend coverage up to version 1.9.1 | 30 000 € |
| Task 3 – Leverage external tools for Conformance Test Automation | 8 000 € |
| Task 4 – Interoperability Test Automation via Scripted Orchestration | 10 000 € |
| Task 5 – Special features in the EU ITB platform | 15 000 € |
| TOTAL | 80 000€ |

Note: access to multiple testbeds, running instances of a minimum of 3 NGSI-LD Context Brokers, to evaluate validity of the test cases, has been implemented and provided, over the duration of the past TTF, as volunteer contributions by ISG members.

During this TTF, the plan is to extend such volunteer contributions to include more Context Brokers and to create complex federated scenarios, to be used for evaluation of both for Distributed Operations and interoperability.

All stakeholders interested in development and deployment of NGSI-LD systems can already use the workflow developed in the past TTF to open “issues” and interact with the TTF team.

## Travel budget

3000 euros

The TTF is expected to use virtual access to meet with the TC DATA group regularly (in past TTF the team of Experts would meet with TC DATA almost weekly, reporting progress), therefore no travel budget is used for that.

Assuming that an interop event is planned, at least two experts should attend it to handle questions/issues. Work is accounted under task T4 above.

## Other budget line

None

Part II – Details on TTF Technical Proposal

# Tasks, Technical Bodies and other stakeholders

## Organization of the work

TC DATA will be the steering committee monitoring the work. Joint teleconferences will be scheduled on average every two weeks, for 30-60 minutes, initially during the regular TC DATA teleconference meetings on Wednesdays. Documents needing discussion and/or approval at those sessions must be uploaded to the TC DATA at least 3 working days in advance of the call.

TC DATA is responsible for contacting other standardisation groups for information or liaison or comment. Suggestions from the TTF experts are welcome. No specific coordination or alignment timetables exist.

## Other interested ETSI Technical Bodies

TC DATA will be the body to contact other ETSI bodies and expects to solicit comments from ISG NFV regarding their relevant work.

## Other stakeholders

It is expected that the TTF will consult external stakeholders potentially interested by the TTF outcome. These will include:

- Developers willing to evaluate the compliance of their NGSI-LD implementation

- Authorities interested by the deployment of compliance testing activities, possibly leading to the setting up of certification framework, at the European (e.g. Living-In.eu) and global (e.g. IUDX/BIS, TTA, etc.) levels

- Test engineers and laboratories, such as Kereval

Part III: Execution of Work

# Work plan, time scale and resources

## Task description

| Task 0 | Project management |
| --- | --- |
| Objectives | Planning of all tasks, including meeting agendas and action lists Planning timetable of deliverables, meetings, TTF teleconferences Soliciting and noting and acting on comments from TC DATA about project processes and results Request clarifications from TC DATA of any unclear timetables Arrange the required f2f meetings, including if needed additional TTF-internal f2f meetings |
| Input | Basis for planning is this ToR TC DATA meeting schedules are in the ETSI meeting scheduler (generally) |
| Output | Action lists (and completion info) Meetings and Deadlines lists Progress and final reports |
| Interactions | Interactions with TC DATA Interactions with ETSI secretariat |
| Resources required | Basic project-management skills The usual ETSI reporting tools (email accounts, TTF open areas) |

| Task 1 | Align to Restructured API |
| --- | --- |
| Objectives | Migration of NGSI-LD specification from ISG CIM to TC DATA has introduced significant restructuring of the API, and considerable effort has been made to simplify the specification, making it more accessible and easier to navigate. The reorganization of key concepts has led to structural modifications in the specification itself, which now need to be reflected in the existing Conformance and Interoperability test cases. The objective of Task 1 is to align all documentation and code with the updated specification, resolving ambiguities and eliminating issues such as dead links resulting from the restructuring. This will ensure a well-defined and reliable baseline from which subsequent tasks can effectively proceed. |
| Input | Previous deliverables produced by TTF T046 NGSI-LD API specifications produced by TC DATA |
| Output | Updated Test Descriptions and test cases Updated and validated Robot implementations of the Test Descriptions and test cases Updated Robot documentation of the changed Test Descriptions on ETSI Forge Improved test environment Progress of: D1 (RTS/DATA-00104194ed211) D2 (RTS/DATA-00104193ed211) D3.1 (RTS/DATA-00104192ed211) D3.2 (RTS/DATA-00104191ed211) D4 (RTS/DATA-00104190ed211) D5 (RTR/DATA-00104189ed211) D6 (RTS/DATA-00104188ed211) D7 (RTS/DATA-00104187ed211) |
| Interactions | Regular interaction between the experts and the TTF Steering Committee. Interactions with external developers’ community to gather feedback |
| Resources required | Running instances of a minimum of 3 NGSI-LD Context Brokers to evaluate validity of the refactored code Conformance test development expertise (requirements collection, test definitions); Robot Framework and Python development expertise; REST API execution and validation expertise. |

| Task 2 | Extend coverage up to version 1.9 |
| --- | --- |
| Objectives | NGSI-LD specification is evolving on a regular basis, with fast release cycles. Context Brokers and applications willing to get NGSI-LD compliancy are interested in the most recent version of the specification. Several novel features were introduced in version v1.9 of the NGSI-LD specification. Relevant (but not limited to) novel features that shall be covered are: EntityMap – enables distributed queries as unitary operations Snapshot – enables “frozen-in-time” datasets that can be queried using enhanced operations such as grouping, sorting, and more This Task will thus start from the latest published version of the API specification (at the start of the TTF) to cover novel features of the latest version of the specification with a number of tests proportional to the complexity of the feature, building upon the test suite developed in TTF T046. While all versions should be covered uniformly and completely, resources availability makes it difficult. Thus, if necessary, in the process, test cases relevant for intermediate version of the specification will be tagged as such so tests can be executed for all versions of the specification. The test cases will be published as two deliverables: D3.1 and D3.2. In deliverable D3.1 tests for scenarios where the SUT is composed of a single Broker, are described. In deliverable D3.2 tests for scenarios where the SUT is composed of multiple identical Brokers (several instances of a Broker from a single vendor), are described, that is cases when the novel features are to be tested as Distributed Operations. |
| Input | Feedback from Task 1 Latest version of the NGSI-LD specification with list of features as listed in the ‘change history’ annex of the API specification |
| Output | Expanded test suite (abstract and executable) covering relevant novel features of the API specification up to the latest published version, including features that were not implemented during TTF 046 Updated and validated Robot implementations of the Test Descriptions and test cases Updated Robot documentation of the changed Test Descriptions on ETSI Forge. Significant progress of: D1 (RTS/DATA-00104194ed211) D2 (RTS/DATA-00104193ed211) D3.1 (RTS/DATA-00104192ed211) D3.2 (RTS/DATA-00104191ed211) D4 (RTS/DATA-00104190ed211) D5 (RTR/DATA-00104189ed211) D6 (RTS/DATA-00104188ed211) D7 (RTS/DATA-00104187ed211) |
| Interactions | Regular interaction between the experts and the TTF Steering Committee. Interactions with external developers’ community to gather feedback |
| Resources required | Running instances of a minimum of 3 NGSI-LD Context Brokers to evaluate validity of the test cases. Conformance test development expertise (requirements collection, test definitions); Robot Framework and Python development expertise; REST API execution and validation expertise. |

| Task 3 | Leverage external tools for Conformance Test Automation |
| --- | --- |
| Objectives | With each new release, the NGSI-LD specification continues to grow in complexity and scope. As a result, an increasing number of features and corner cases must be thoroughly tested over time. To address this challenge, many individuals and organizations in the industry are adopting automated approaches to test case generation, leveraging external resources such as OpenAPI specifications and AI-based techniques. The primary objective of these approaches is to reduce the manual effort required to write test code that can be automatically derived from a specification or inferred by an AI agent. This allows developers to focus more on implementing new features and maintaining external specifications, which are typically easier to manage and evolve than the corresponding test code itself. ETSI CTI has developed a tool called “doc2oas” which generates openAPIs for ISGs NFV and MEC. The idea is to use this tool for NGSI-LD and potentially improve it. Objectives of Task 3 will be: Generate with the doc2oas tool and validate the NGSI-LD OpenAPI specification (version 1.9) Automate the generation of test cases based on the OpenAPI documents Define a methodology to adopt such approaches in the work pipeline and deploy it in the existing test repository Apply the output of the above points to the Conformance test suite |
| Input | Feedback from Task 1 Test Suite Structure TTF T046 D2 NGSI-LD OpenAPI specification produced by TC DATA |
| Output | Updated Test Descriptions and test cases Updated and validated Robot implementations of the Test Descriptions and test cases Updated Robot documentation of the changed Test Descriptions on ETSI Forge Improved test environment Completion of: D9 (DTR/DATA-00104293) D10 (DTS/DATA-00104294) Progress of: D1 (RTS/DATA-00104194ed211) D2 (RTS/DATA-00104193ed211) D3.1 (RTS/DATA-00104192ed211) D3.2 (RTS/DATA-00104191ed211) D4 (RTS/DATA-00104190ed211) D5 (RTR/DATA-00104189ed211) D7 (RTS/DATA-00104187ed211) |
| Interactions | Regular interaction between the experts and the TTF Steering Committee. |
| Resources required | Expertise in development of AI-driven applications; OpenAPI expertise; Conformance test development expertise (requirements collection, test definitions); Robot Framework and Python development expertise; REST API execution and validation expertise; Expertise in networking. |

| Task 4 | Software framework for interoperability tests |
| --- | --- |
| Objectives | In the previous TTF T046, the Interoperability Tests defined in the DTS/DATA-00104188 (TS 104 188) "NGSI-LD Interoperability Tests Specification" were implemented using the Robot Framework. This approach facilitated their adoption by testers, making them easier to execute despite their inherent complexity. In this sense, it is ideal to provide a set of orchestration scripts that users can employ to prepare the testing environment. These scripts aim to simplify the execution of the interoperability test suite, removing the urge of defining a custom setup/deployment dedicated to the Interoperability Test Suite. In addition to the automation of the test environment setup, the availability of both the test code (developed during T046) and the orchestration scripts introduces a further advantage: it enables the generation of auxiliary scripts to support the creation and maintenance of content for DTS/DATA-00104188. This step would streamline the documentation process and significantly reduce the risk of human error when updating or extending the interoperability test specification. Objective of Task 4 will be: Provide a set of orchestration scripts to set up the environment needed to execute each test case included in the Interoperability test suite Provide a set of scripts capable to generate documentation for DTS/DATA-00104188 from the Robot code and the orchestration scripts |
| Input | Feedback from Task 1 This Task will interact with the ETSI PlugTest team to validate the direction taken and the requirements NGSI-LD specification |
| Output | Interoperability test cases in the robot framework Improved test environment Observations and issues to be listed in the event report and validated by ETSI CTI Support provided as requested by ETSI CTI Completion of: D6 (RTS/DATA-00104188ed211) |
| Interactions | Regular interaction between the experts and the TTF Steering Committee, as well as ETSI CTI. |
| Resources required | Practical experience in writing interoperability test scenarios and proven knowledge of the NGSI-LD specification, and also conformance test development expertise (requirements collection, test definitions); Robot Framework and Python development expertise; REST API execution and validation expertise; Expertise in networking; Expertise in test automation. |

| Task 5 | Special features in the EU ITB platform |
| --- | --- |
| Objectives | The EU Interoperability Test Bed platform is a service offered by the European Commission’s DIGIT to facilitate the conformance testing of IT systems. It is a software system that can be both downloaded and installed locally, but also reused through a shared online installation operated by DIGIT. It allows administrators to define their project’s overall testing setup as well as users to connect and run tests. In TTF T046, a study was conducted to estimate the feasibility of converging the NGSI-LD Conformance Test Suite in the EU ITP platform and vice-versa. The study highlighted the fact that the platform was not implementing all the features included in the latest versions NGSI-LD, such as Distributed Operations. The goal of this task is to specify extended and novel features in the ITB platform, especially concerning Distribute Operations, ensuring re-use the Robot Framework code together with the ITB platform and collaboration with ITB platform administrators to implement the such extensions and new components. |
| Input | Feedback from Task 1 Study of EU ITB platform for NGSI-LD TTF T046 D8 |
| Output | Observations and issues to be listed in the event report and validated by ETSI CTI Support provided as requested by ETSI CTI Completion of: D1 (RTS/DATA-00104194ed211) D2 (RTS/DATA-00104193ed211) D3.1 (RTS/DATA-00104192ed211) D3.2 (RTS/DATA-00104191ed211) D4 (RTS/DATA-00104190ed211) D5 (RTR/DATA-00104189ed211) D7 (RTS/DATA-00104187ed211) D8 (DTS/DATA-00104292) |
| Interactions | Regular interaction between the experts and the TTF Steering Committee, as well as ETSI CTI. Interactions with the ITB platform maintainers. |
| Resources required | Locally running instance of the ITB platform, for evaluation. Conformance test development expertise (requirements collection, test definitions); Robot Framework and Python development expertise; REST API execution and validation expertise; Expertise in networking. |

## Milestones

Milestone A – Test suite extended and novel functionality introduced

| Milestone | Description | Cut-Off Date |
| --- | --- | --- |
| A | Test Suite refactored to the new specification and extended. Initiated coverage of novel single-Broker v1.9 features | 2026-10-30 |
| Reference Body Deliverable | D1, D2, D3.1, D3.2, D4, D5, D6, D7, D8. D9, D10 early drafts endorsed by RB |  |
| ETSI Deliverable | Progress Report#1 approved by RB |  |

Milestone B – Coverage consolidated also in Distributed Operations

| Milestone | Description | Cut-Off Date |
| --- | --- | --- |
| B | Coverage extended to Distributed Operations version of v1.9 features | 2027-02-28 |
| Reference Body Deliverable | D1, D2, D3.1, D3.2, D4, D5, D6, D7, D8, D9, D10 stable drafts endorsed by RB |  |
| ETSI Deliverable | Progress Report#2 approved by RB |  |

Milestone C – TTF Closing

| Milestone | Description | Cut-Off Date |
| --- | --- | --- |
| C | TTF Closing | 2027-09-30 |
| Reference Body Deliverable | D1, D2, D3.1, D3.2, D4, D5, D6, D7, D8, D9, D10 published |  |
| ETSI Deliverable | Final Report approved by RB |  |

## Task summary

| Code | Task / Milestone | Target Date |  | Estimated Cost (EUR) |
| --- | --- | --- | --- | --- |
|  |  | From | To |  |
|  | Start of work | September 2026 |  |  |
| T0 | Project management | Sept. 2026 | Sept. 2027 | 5 000 € |
| T1 | Align to Restructured API | Sept. 2026 | Mar. 2027 | 12 000 € |
| Milestone A | Progress Report approved by RB D1, D2, D3.1, D3.2, D4, D5, D6, D7, D8, D9, D10 early drafts endorsed by RB | Nov. 2026 |  |  |
| T2 | Extend coverage up to version 1.9.1 | Sep. 2026 | Feb. 2027 | 30 000 € |
| Milestone B | Progress Report approved by RB D1, D2, D3.1, D3.2, D4, D5, D6, D7, D8, D9, D10 stable drafts endorsed by RB | Mar 2027 |  |  |
| T3 | Leverage external tools for Conformance Test Automation | Nov. 2026 | Aug. 2027 | 8 000 € |
| T4 | Interoperability Test Automation via Scripted Orchestration | Nov. 2026 | Aug. 2027 | 10 000 € |
| T5 | Special features in the EU ITB platform | Nov. 2026 | Aug. 2027 | 15 000 € |
| Milestone C | Final Report approved by RB D1, D2, D3.1, D3.2, D4, D5, D6, D7, D8, D9, D10 published TTF closed | September 2027 |  |  |
|  |  |  |  | 80 000 € |

| Task/ Mil. | S | O | N | D | J | F | M | A | M | J | J | A | S |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T0 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T1 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T2 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MA |  |  | X |  |  |  |  |  |  |  |  |  |  |
| T3 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MB |  |  |  |  |  |  | X |  |  |  |  |  |  |
| T4 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T5 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MC |  |  |  |  |  |  |  |  |  |  |  |  | X |

# Expertise required

## Team structure

2 to 4 participants are required, to ensure the following mix of competences.

The TC DATA Chair appoints a TTF Leader, in consultation with ETSI staff.

| Priority | - Qualifications and competences |
| --- | --- |
| High | - Knowledge of the NGSI-LD specification |
| High | - Knowledge of test suites development with the ETSI formalism based on Robot framework |
| Medium | - Knowledge of interoperability tests development and evaluation |
| Medium | - Knowledge of the OpenAPI specification |

Part IV:	TTF performance evaluation criteria

# Performance Indicators

The performance indicators must include qualitative and quantitative assessment of the following elements, as applicable:

| Select relevant Performance indicators applicable for these ToR (X) |  |
| --- | --- |
| Contribution from ETSI Members to TTF work |  |
| Steering Group meetings (number of meetings / participants / duration) | 3 meetings with TC DATA |
| Number of delegates directly involved in the review of the deliverables | expect minimum 3 delegates on the decision points |
| Number of NGSI-LD implementations (endpoints) made available to TTF for evaluation of the test suite | At least 3 implementations of the NGSI-LD API specification should be tested if available. |
| Contribution from the TTF to ETSI work |  |
| Contributions to TC DATA meetings (number of documents / meetings / participants) | Updated draft WIs about every 4 – 6 weeks |
| Liaison with other stakeholders |  |
| Stakeholder participation in the project (category, business area) | Min 3 Authorities dealing with compliance testing and having interest in certification framework deployment contacted to identify priority areas of interest |
| Comments received on drafts (e.g. on WEB site, mailing lists, etc.) | One webinar organised with feedback survey. Min. 3 progress presentations made to developers community (e.g. FIWARE Technical Steering Committee) to gather feedback |
| Quality of deliverables |  |
| Respect of time scale. Earlier delivery of results is highly appreciated. | Baseline is start/end dates in the approved ToR |
| Approval of deliverables according to schedule | Baseline is to get agreement of Drafts by TC DATA within 4 weeks after deliverable schedule |
| Comments from Quality review by TC DATA | Note the decisions of DATA on each WI and the handling of any requests for changes. |
| Comments from Quality review by ETSI Secretariat | Stability of decision processes |
| Deliverables approved by TC DATA accepted by the ETSI Secretariat for publication | All deliverables published |

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 2025-06-23 | Marco Cavalli | First draft | Created |
| 0.2 | 2025-06-25 | Giuseppe Tropea | First draft | Created |
| 0.3 | 2025-07-07 | Giuseppe Tropea | Version approved by TC DATA | DATA#2 |
| 0.4 | 2026-03-31 | Lea Belloulou, Naum Spaseski and Antoine Mouquet | 1) Revised draft with a few corrections / formatting issues 2) Shift of the schedule 3) Update of task 3 | In addition to several corrections, task 3 was updated due to the availability of ETSI CTI’s tool (doc2as), and as a consequence, some of its budget was shifted to tasks 1 and 2. The overall budget has not changed. |

Annex I	Response to the Request for Proposals
CfE – TTF T060 (REFERENCE BODY TC DATA) 
Deadline: 01 July 2026

| Contractor information |  |  |  |  |
| --- | --- | --- | --- | --- |
| Contractor name : Indicate the Company/Organisation Name |  |  |  |  |
| Contact person for the technical aspects |  | Contact person for Decision on ETSI financial offer to this project (if any) |  |  |
| Title |  | Title |  |  |
| First name |  | First name |  |  |
| Last name |  | Last name |  |  |
| Role |  | Role |  |  |
| e-mail |  | e-mail |  |  |
| Phone |  | Phone |  |  |
|  |  | Yes |  | No |
| Do you or any employee of your Company/Organisation hold an elected or appointed position in the Reference Body requesting the TTF T060 creation? |  | ☐ Indicate in which position: ----------------------------------- |  | ☐ |
| If you are self-employed candidate: Do you currently have other contracts in progress with ETSI? |  | ☐ |  | ☐ |

1.1	Introduction

A short presentation of the technical structure responsible for this activity, e.g.:

- Business area, number of employees, link to WEB site,

- Department(s)/team(s)/experts in charge of the technical activities related to this Project,

- Reference to products/services of your Company/Organization or supporting Member to which the standards developed by this Project will apply,

- Motivation for your Company/Organisation or supporting Member to participate in this Project.

1.2	Proposed approach

Proposed contribution to tasks & related cost

Identify the tasks to which your Company/Organisation is proposing to contribute by filling-in the table below:

| Tasks No | Tasks Description | Max Budget Allocated (EUR) | Amount in Euro (mandatory) | % of whole Task (mandatory) |
| --- | --- | --- | --- | --- |
| 00 | Project management | 5 000.00 |  |  |
| 01 | Align to restructured API | 12 000.00 |  |  |
| 02 | Extend coverage up to version 1.9.1 | 30 000.00 |  |  |
| 03 | Leverage external tools for Conformance Test Automation | 8 000.00 |  |  |
| 04 | Interoperability Test Automation via Scripted Orchestration | 10 000.00 |  |  |
| 05 | Special features in the EU ITB platform | 15 000.00 |  |  |
|  | Total: | 80 000.00 |  |  |

Amount in Euro (mandatory): Indicate the price offered for your contribution to the task(s)

% of whole task (mandatory):  Indicate to which percentage of the execution of the whole task your offer corresponds

Provide a description of the proposed approach, competences, reference to related activities:

- Explain which part of the task is corresponding to the requested percentage that your Company/Organisation will handle,

- Explain the scope that your Company/Organisation will cover,

- Explain your approach to the management of the quality and,

- Explain your approach to the management of the risks and their mitigation,

- Describe and justify the proposed costs to achieve this project objectives.

Annex II	 Terms and Conditions
CfE – TTF T060 (REFERENCE BODY TC DATA) 
Deadline: 01 July 2026

2.1	Submission of Proposals

All proposals in response to this CfE shall be submitted before the deadline indicated in this Collective Letter, using exclusively the WEB application on the ETSI Portal at the following address: https://portal.etsi.org/cfe.

Proposals shall be composed of Curriculum Vitae of the proposed service providers’ personnel and the Annex I of this CfE duly filled-out.

Proposals that will be partial or incomplete at the deadline will not be accepted.

The Terms and Conditions in this Annex will apply.

2.2	Modification and Withdrawal of Proposals

Applicants may, without prejudice to themselves, modify or withdraw their proposal by written request, provided that the request is received by ETSI prior to the due date and time, at the address to which their proposal was submitted. The applicant may submit a new proposal provided that such new proposal is received prior to the deadline for responding which is specified in this Collective Letter.

2.3	Assessment of Proposals

The ETSI Director-General, in consultation with the Reference Body Chair, is responsible for the selection of the service providers that will be contracted to perform this Project work. The ETSI Director-General and the Reference Body Chair may be assisted by a Selection Panel to assess the applications received and make the final decision.

As per article 1.10.4 of the ETSI Directives, the Director-General may discard proposals that could be identified as creating potential conflict of interest.

The ETSI Secretariat will only communicate to the applicants the result of the selection (accepted or not accepted). Should applicants need more information on the rationale for the selection, they must address a formal request to the ETSI Director-General.

The following evaluation criteria will be applied to all proposals, in order of priority:

- Evidence that the applicant has the necessary structure and expertise to ensure delivery

- Reference to current or previous activities in the specific technical domain of this project

- Critical review of the most efficient way to achieve the objectives in this Project ToR

- Effective proposed approach/methodology for the execution of the tasks

- Implementation schedule

- Clear pricing policy

Compliance with the first two (2) criteria is mandatory.

Proposals that are not considered compliant with these criteria will be discarded.

Priority will be given to technical quality of the proposals. Pricing considerations will be taken into account to ensure that the best value for money is achieved. Compatibility with the maximum budget allocated to this Project will be verified before placing a Service Contract.

Following the assessment process, ETSI reserves the right to grant contracts to other than the cheapest proposals, to accept or reject any offer completely or in part, or to reject all proposals, without providing the reasons. If no offer is accepted, ETSI may decide to abandon the work or proceed in any other manner ETSI may select.

2.4	IPR and confidentiality Agreements

The information provided in this CfE, as well as the fact that the applicant has received the CfE, is considered confidential and protected under copyright laws. The applicant may not discuss, share, or use the information in this CfE for any purpose other than the response to this CfE.

ETSI will not disclose the content of any proposals to other applicants or any other party, with the exception of the persons involved in the assessment process described in §2.3 above.

However, ETSI reserves the right to make use of the information provided in this proposal to improve this project definition for the purpose of this CfE or any other manner in which ETSI may decide to proceed to select the service providers.

If successful, the applicant will be required to sign a Service Contract, which includes IPR and Confidentiality clauses aligned with the relevant policies in the ETSI Directives.

2.5	Preparation cost

ETSI will not be responsible for any costs or expenses that the applicant may incur in preparing and/or submitting the proposal.

2.6	Service Contract

A Service Contract will be proposed to the applicants that will be selected to perform the work.

Details on the Terms and Conditions of this contract can be found on the ETSI Portal, at the following address: https://portal.etsi.org/STF/STFs/Contracts.aspx

Indian Standard IS 18003 (Part 2): 2021, “Unified Data Exchange - Part 2 API Specifications “, https://iudx.org.in/wp-content/uploads/2021/07/18003-2.pdf